Monaghan County Council

Competitive Dialogue:

Development and Sale of Housing 2025 – 2026 (No7)

Request to Participate in Competitive Dialogue

DESCRIPTIVE DOCUMENT

March 2025

DOCUMENT CONTROL

Monaghan County Council

| Date | Rev | Revision Details | Prepared By | Checked By | Approved By |
| --- | --- | --- | --- | --- | --- |
| 14/03/2025 | FINAL | - | MH | LMaC | OMcC |

Contracting Authority:	Address:

Monaghan County Council	Housing Department	County Offices	The Glen

Monaghan	Co. Monaghan	H18 YT50

# DESCRIPTIVE DOCUMENT Contents

## SECTION 1.0 – INTRODUCTION

  - BACKGROUND

  - PROCUREMENT PROCESS

  - SCOPE, OBJECTIVES AND REQUIREMENTS

  - SITE SUITABILITY

  - PLANNING AND DESIGN

  - FINANCING OF PROJECT DEVELOPMENT AND PLANNING PHASE PRE-CONTRACT

  - CONTRACTS AND INSURANCES FOR SITE ACQUISITION AND WORKS

## SECTION 2.0 – IMPORTANT NOTICE

SECTION 3.0 – INSTRUCTIONS TO CANDIDATES FOR PARTICIPATION

  - SUBMISSION TO PARTICIPATE IN COMPETITIVE DIALOGUE

  - SUITABILITY ASSESSMENT QUESTIONNAIRE

  - SELECTION CRITERIA

  - GENERAL INSTRUCTIONS

  - INDICATIVE TIMELINE

  - AWARD CRITERIA

  - REFERENCE DOCUMENTS

Competitive Dialogue Procedure

# SECTION 1.0 - INTRODUCTION

### BACKGROUND

    - Monaghan County Council (“the Council”) invites responses from economic operators (“Candidates”) to participate in this procurement process, in relation to its Competitive Dialogue Development and Sale of Housing 2025 - 2026.

    - Monaghan County Council is seeking applications / tenders from Developers / Landowners who are interested in developing housing and associated infrastructure in the following areas in the County:

  - Monaghan Town

  - Carrickmacross

  - Castleblayney

  - Clones

  - Ballybay, Emyvale, Newbliss, Glaslough, Ballinode, Inniskeen, Doohamlet, Tydavnet

  - All other towns / villages in County Monaghan where there is a Housing Need

    - Monaghan County Council is interested in proposals/schemes on greenfield and brownfield sites and is particularly interested in seeing proposals from Developers for developments that propose to bring vacant or derelict properties into use and/or that propose to demolish poor quality derelict properties with no heritage value and build new dwellings in their place. Innovative designs that include 3D Volumetric and use of Modern Methods of Construction are encouraged by Monaghan County Council.

    - Monaghan County Council has alternative process for acquisition of individual houses.

    - Monaghan County Council’s Competitive Dialogue Development and Sale of Housing 2025 – 2026 is part of Government’s Housing for All - a New Housing Plan for Ireland, although this procurement process may include proposals/schemes that will be delivered beyond the lifetime of the Housing For All plan. Under Housing For All the Government has set national targets for delivery between 2022 and 2030 of 90,000 social homes, 36,000 affordable purchase homes, 18,000 cost-rental homes. There are significant targets to be delivered in Monaghan County Council and in this regard the Monaghan County Council Competitive Dialogue Development and Sale of Housing 2025 – 2026 is an important process for the delivery of social housing under Housing For All and any subsequent national housing delivery programme. Monaghan County Council proposes to deliver both social, affordable and mixed tenure proposals in delivery of its housing programme for the coming years and therefore invites proposals from Candidates which can deliver social, affordable, or mixed tenure proposals, to include new build construction, conversion of existing buildings, or a proposal which forms part of a larger development. Affordable or mixed tenure proposals may include provision for cost-rental delivery in partnership with an Approved Housing Body (AHB).

    - This document provides information about the scope and objectives of this procurement process, the Council’s requirements, and the terms for participation in the process.

    - Candidates’ attention is specifically drawn to SECTION 2.0 TERMS OF REFERENCE of this Descriptive Document and Candidates are required to take note in it of the disclaimer of the Council.

    - It is not possible to estimate at this stage either the total number of housing units which will be developed as part of this process, or their total value. While these figures depend massively on the number and the nature of the proposals that will be received and assessed as suitable.

### PROCUREMENT PROCESS

    - The Council through a Competitive Dialogue procedure, as specified in Article 30 of Directive 2014/24/EU on public procurement, wishes to identify suitable Candidates to contribute to the delivery and development of Housing for Monaghan County Council. It is not possible to identify definitive solutions at this stage as there are a number of legal and financial aspects which can only be specified by taking account of the particular features of the location of each housing site and the relevant stakeholders. Through the Competitive Dialogue procedure the Council wishes to engage with Candidates to identify and define the best means suited to meeting its requirements whether by means of solutions such as the:

      - provision of suitable sites, carrying out design and obtaining appropriate planning permissions in partnership with the Council and delivery of housing proposals on selected sites;

      - delivery of housing schemes to be ready for occupation by residents under a parallel site Acquisition and Development Agreements with the Council;

      - completion and transfer of suitable existing unfinished housing schemes;

      - provision of suitable sites with valid planning permission for a housing development and delivery of such a development;

      - delivery of additional units in existing housing schemes;

      - delivery and transfer of suitably refurbished housing;

      - conversion of existing residential, non-residential, commercial, and industrial buildings to deliver suitable housing.

      - Developments delivered on Monaghan County Council land

    - This procurement process will facilitate various proposals, multiple proposals will need to be submitted individually. The types of proposals that will be considered under this process are listed below, although this is a non-exhaustive list:

| REF | DESCRIPTION OF PROPOSAL |
| --- | --- |
| A | Provide site with planning permission, construct and deliver housing units. This can also be a section of a larger scheme. |
| B | Provide site, obtain planning permission, construct and deliver housing units. This can also be a section of a larger scheme. |
| C | Provide site with partially finished housing units, to finish out and deliver the scheme. |
| D | Provide site with existing housing units requiring refurbishment, to finish out and deliver the scheme. |
| E | Provide site with existing residential, non-residential, commercial or industrial buildings, to convert into housing units. |
| F | Develop Monaghan County Council site with planning permission, construct and deliver housing units. |
| G | Develop Monaghan County Council site, obtain planning permission, construct and deliver housing units. |
| H | Other Developer Proposal |

    - The procurement process is intended to take place in Phases, which are detailed below.

FAST TRACK / TURNKEY process WITH Planning Permission.

Proposals without Planning Permission need to follow the standard process below.

| 1. | Contract Notice, Suitability Assessment and Submission of detailed tender proposal, documents and planning documents |
| --- | --- |
| 2 | Tender clarification and finalization |
| 3 | Final Tender Evaluation & Funding recommendation |
| 4 | Contract Award |

STANDARD PROPOSALs with Planning Permission

| 1. | Contract Notice and Suitability Assessment |
| --- | --- |
| 2 | Issue of Invitation to Participate in Dialogue (ITPD) to shortlisted Candidates to commence the Dialogue Phase. |
| 3 | Submission of detailed solutions, dialogue and further submissions, design and planning documents preparation. |
| 4 | Issue of Invitation to Commence in Dialogue (ITCD) to shortlisted Candidates |
| 5 | Submission of further detailed solutions, dialogue and further submissions, design and planning documents preparation5 |
| 6 | Close of Dialogue |
| 7 | Submission of Final Tenders |
| 8 | Award Stage |

STANDARD PROPOSALs without Planning Permission

| 1. | Contract Notice and Suitability Assessment |
| --- | --- |
| 2 | Issue of ITPD to shortlisted Candidates to commence the Dialogue Phase. |
| 3 | Submission of outline solutions, dialogue and further submissions, design and planning documents preparation. |
| 4 | Issue of ITCD to shortlisted Candidates |
| 5 | Submission of detailed solutions, dialogue and further submissions, design and planning documents preparation |
| 6 | Part 8 (or equivalent) Planning Application |
| 7 | Close of Dialogue |
| 8 | Submission of Final Tenders |
| 9 | Contract Award |

More information about this stage of the procurement process is set out below in SECTION 3.0.

### SCOPE, OBJECTIVES AND REQUIREMENTS

    - All proposals under this Competitive Dialogue: Development and Sale of Housing 2025 – 2026 will be subject to approval and capital appraisal by the Department of Housing, Local Government and Heritage (DHLGH) and its Housing Advisory Unit (Architects and Quantity Surveyors) with regard to technical and cost requirement. This will involve an application for funding from a competitive public funding programme within which the proposal may or may not be funded.

    - All potential Candidates will be required at appropriate stages during the Dialogue Phase to address in their proposals all aspects which will enable the appraisal, planning, procurement and implementation to be reviewed by the Council and the DHLGH.

### SITE SUITABILITY

    - Candidates, in submitting their responses to the Suitability Assessment Questionnaire, are required to provide satisfactory information regarding their ability to provide a site or sites suitable for the required housing to enable the suitability to be assessed by the Council. Candidates, before the close of Dialogue Phase, will be required to demonstrate that they have sufficient legal interest in the site or sites to enable planning permission for the housing units to be applied for and they will be required to obtain planning permission before conclusion of the Dialogue Phase.

    - The Candidate must be able to demonstrate that it has sufficient legal interest in the site or sites to control the development of the site and obtain the relevant statutory consents and comply with/complete his other obligations under the proposed contract in relation to transfer of assets (i.e. lands and/or buildings, etc) to the Council.

    - The suitability of the proposed site in relation to the Council’s housing needs and the ability of the Candidate to deliver the site will be qualitatively assessed against the site suitability criteria set out in SECTION 3.3.7 SUB-CRITERION S.7.

    - It is a mandatory requirement that the site is assessed as suitable in order for the Candidate to be shortlisted for the Dialogue Phase. In the Dialogue Phase the site suitability will be assessed on a more detailed criteria.

### PLANNING AND DESIGN

    - Where suitable Candidates have appropriate sites that currently do not have the benefit of appropriate designs or planning permissions for housing development, Candidates may compete to work in liaison with the Council to design a suitable proposal for a site in question. Developments by the Council or in partnership with others, within the functional area of the Council, will require planning consent as per Part 8 of the Planning and Development Regulations 2001 (as amended). The Council is obliged to comply with certain minimum requirements as per Article 81 and 82 of these Regulations which include a public consultation process as set out therein. A report would be presented to the members of the Council taking into account submissions and observations received. The report would contain a list of the names of those who made submissions and observations with a summary of the points made and the Council’s response. Arising from consideration of the submissions and observations the report will set out whether or not it is proposed to proceed as originally planned or with a modified proposal. Sites located within the functional area of the Council may be considered suitable to seek planning consent through the Part 8 process, during the Dialogue Phase. For developments with 100 or more housing units, the Council may require a candidate to make a Large Scale Residential Development application.

    - At the Dialogue Phase, submissions will be assessed by the Council to determine the overall suitability of any proposal, with particular attention being paid to the financial and technical merits of a proposal, in addition to an assessment of the potential complexity of any legal agreements. Detailed technical and housing management assessments of proposals will be carried out by the Council with regard to site conditions and suitability, general layout, long term maintenance, costs of ownership/occupation, life- long living and access considerations, structural and the DHLGH (and former DECLG and DHPCLG and DHPLG) guidelines for social housing (including the requirements of the DHLGH design manual to be issued to shortlisted Candidates with the ITPD), the MCC County Development Plan and any relevant local area plans or SDZ. The “Design Manual for Quality Housing” published by the DHLGH should be complied with for proposals. This manual follows on from and gives graphic representation to the Department’s design guidelines as set out in “Quality Housing for Sustainable Communities (2007), and provides practical information on how these guidelines may be met. This manual should be read in conjunction with “Quality Housing for Sustainable Communities (2007)”, Design Manual for Urban Roads and Streets (DMURS)(2019), Sustainable Residential Development in Urban Areas (SRDUA)(2009), National Planning Framework – Ireland 2040 Our Plan (NPF)(2018), Design Standards for new Apartments (DSfNA)(2018), Urban Development and Building Height Guidelines (UDBHG)(2018), Employer’s Requirements for Detail Design of Quality Housing (ER)(2019) and the Urban Design Compendium (UDC)(2000). See SECTION 1.7 REFERENCE DOCUMENTS.

    - Innovative Finance & Design Solutions: The Council requires an innovative and cost‐effective approach to design on housing developments. All construction technologies will be considered, which can include the use of offsite construction.

    - Innovative designs that include 3D Volumetric and use of Modern Methods of Construction are of great interest to Monaghan County Council.

    - It is envisaged that the matters that will be required to be addressed at the Dialogue Phase will include:

- Overall acquisition cost and affordability of each housing unit.

- Delivery time for the completed scheme.

- Overall suitability of the proposal, the location and housing scheme including design considerations.

- Planning consent to be obtained before the Final Tender Phase.

- Other matters can be considered such as:

  - Cost of ownership, sustainability and maintenance.

  - Suitability for lifelong living and access for people with special needs.

  - Energy Rating (BER) particularly energy conservation measures to prevent ‘fuel poverty’ in the future.

  - Type of construction, e.g. traditional masonry, timber frame, offsite construction, 3D Volumetric.

  - Landscape treatment, amenity areas and overall environmental impact.

  - Compliance with current health and safety statutory requirements.

  - Compliance with the relevant requirements of the Building Control Regulations including compliance with S.I. No. 9 of 2014 Building Control (Amendment) Regulations 2014 and the appointment of Assigned Certifiers and associated conditions.

  - Insurances and Performance Bond.

  - Amount of retention monies for a defect’s liability period.

  - Arrangements for training and employment of personnel who have been registered on a national unemployment register within the EU for a continuous period of at least 12 months.

  - Tenure type.

  - Overall consideration of compliance with DECLG Best Practice Guidelines (SECTION 1.7) for social housing under the key headings tabulated hereunder:

Socially and Environmentally appropriate

Affordable

Resource Efficient

Safe, Secure and Healthy

Architecturally appropriate

Accessible and adaptable

Durable

  - Please note this is not an exhaustive list and other information may be required to allow DHLGH funding approval

### FINANCING OF SCHEME DEVELOPMENT AND PLANNING PHASE PRE-CONTRACT

    - Candidates will be required to finance the provision of the site, the complete design and all other matters and outlay necessary to obtain planning consent for the scheme (whether through the Part 8 planning process or otherwise). Candidates will be required to build in the costs of all scheme design, planning approvals and all liaison and queries with the Council and the DHLGH and costs associated with same (which could include professional and legal fees) into their Final Tender price. Candidates need to be aware that they will carry and finance this outlay and risk at entirely their own risk as part of this procurement process.

    - Payments will only be made by the Council to Candidates that have been awarded contracts by the Council at Contract Award Notice. Tender sums should allow for all costs incurred by the Successful Candidate in relation to the specific scheme including design, planning costs, legal costs and other relevant professional costs.

    - There will be a constant emphasis on value for money under this procurement process, and any contracts resulting from it, particularly with reference to schemes funded by the Exchequer. From the outset, at the Dialogue stage the Council will be monitoring the purchase prices of homes and Candidates will be required to provide schemes which provide demonstrable value for money to the Council.

    - Full planning permission (this may be applied for in partnership with the Council but financed by the Candidate), together with DHLGH approval, funding for the scheme and other associated considerations will be a pre-requisite and must be in place before the Dialogue Phase is concluded.

### CONTRACTS AND INSURANCES FOR SITE ACQUISITION AND WORKS

    - After Contract Award, each selected scheme site with the benefit of full planning consent will be required to be transferred in full to the Council with all appropriate rights and easements including authorised connections to all necessary services and utilities for the proposed housing scheme. It is envisaged that the successful Candidate will be required to enter:

- into a contract for the transfer of the subject site to the Council together with,

- a Development Agreement detailing that the Successful Candidate will enter into a suitable contract with a suitable contractor for the delivery of the scheme, issue compliance certificates and hand over the fully completed scheme to the Council’s requirements fit for occupation by residents in a manner and time and to a quality standard that will ensure that all stakeholder requirements have been achieved.

    - These contracts (which may be assigned or novated to a nominee of the Council) together with the Successful Candidates scheme details, for example, drawings and specifications, and planning conditions will include a clear set of requirements setting out the Council’s position on the scheme requirements to include such matters as standards, planning compliance, building regulations, scope, quality, deadlines, a comprehensive Stakeholder Engagement Plan with key stakeholders, security and boundary requirements, services, utilities, energy conservation and sustainability requirements, health and safety and environmental management requirements and assigned certifier obligations. The Council requires outcome cost certainty on all schemes undertaken in the programme. A Performance Bond will be required in favour of the Council for the delivery stage of the scheme. All completed units will require at a minimum Certificates of Compliance with Planning Permission, taking in Charge and Building Regulations signed by a competent qualified person as well as all other certificates required by Statute. Appropriate insurances for the scheme as required by the Council will be required to be maintained to cover all obligations and the completed or partially completed scheme including but not limited to public liability, employer’s liability, professional indemnity, construction all risks and property insurance to cover risks relating to the replacement of completed or partially completed works.

    - The following Non-Vitiation Clause will apply in respect of the Insured's contract with Monaghan County Council:

"The Insurers undertake to each Insured that the policy will not be invalidated as regards the rights and interests of such Insured and that the Insurers will not seek to avoid liability under this policy because of any act, neglect, error or omission made by any other Insured including any failure by any other insured to disclose any material fact, circumstance or occurrence, any misrepresentation by any other insured or any breach or non-fulfilment by any other Insured of any condition, warranty, or provisions contained in the policy.

The insurers agree that no Insured shall be penalised or prejudiced in any way by any unintentional or inadvertent misrepresentation, non-disclosure, want of due diligence or breach of any declaration, terms, condition or warranty, of this Policy (together "the Relevant Matter"), but that this shall not apply as regards to the individual Insured responsible for the Relevant Matter if that Insured fails to notify the Insurers or the brokers through whom the Policy was placed as soon as reasonably practicable after the management or managers of that Insured become aware or are made aware of the Relevant Matter."

    - At the Suitability Assessment stage, the Candidate’s capacity will be assessed to ensure that it meets the minimum requirements set out in the Selection Criteria in SECTION 3.3. The Candidate is not required at this stage to name its contractor or design team unless the Candidate intends to rely on the resources of the contractor or design team for the purposes of demonstrating its capacity to meet the minimum requirements in the Selection Criteria set out in SECTION 3.3. Candidates are required in the Suitability Assessment Questionnaire to provide full details of any such entities that it is relying on to meet the minimum requirements and to provide information and evidence about the contractual arrangements entered into with such entities.

    - For any contracts agreed, All payments are to be made through the eRCT system in the relevant company names, in this case from Monaghan County Council to XXXXX Limited.  The payments will be subject to RCT as required by Revenue and at the rates imposed by Revenue. The VAT applicable will be withheld by and accounted for by Monaghan County Council.

    - Any scheme provided by this process must comply with Monaghan County Councils Taking in Charge policy. This will require the candidate to maintain all public spaces, footpaths, roads, fencing, amenities, lighting, utilities etc until the development is adopted by Monaghan County Council.

    - Monaghan County Council will not waiver any Planning fees (Planning Bond etc.) or Part V requirements associated with submissions. Candidates will need to include these costs in the overall proposal.

# SECTION 2.0 – TERMS OF REFERENCE

  - The Council is making these documents available to Candidates for the sole purpose of inviting expressions of interest from interested parties. These documents must not be used for any other purpose.

  - The Council makes no representation, warranty, or undertaking in or in connection with these documents. The Council has not authorised anyone to make any representation in connection with these documents on its behalf, and Candidates should not rely on any representation purportedly made on the Council’s behalf in connection with them. Neither the Council nor its officers, employees or advisers will have any liability in connection with these documents. Candidates must make their own assessment of the adequacy, accuracy and completeness of these documents.

  - The Council reserves the right not to proceed with the procurement process or any part of it and may terminate the process or any part of it at any time, and/or to procure the scheme by alternative means. If this happens, neither the Council nor its officers, employees, or advisers will be liable to any Candidate or other person. The Council also reserves the right to change any part of these documents, including the procedures and time limits described in them. The Council does not bind itself to accept any outcome of the process described in these documents and is not obliged to enter into a contract with anyone.

  - Neither the Council nor its officers, employees or advisers have any responsibility for Candidates’ costs or losses in connection with this competition. There will be no contract between any Candidate and the Council concerning the subject of these documents unless and until a contract has been entered into by the issue of a letter of acceptance or tender acceptance.

  - These documents are being made available to the Candidates on the terms stated in this Descriptive Document. They are not being distributed to the public, and have not been filed, registered, or approved in any jurisdiction. Possession or use of these documents contrary to any law is prohibited. Candidates must inform themselves of and observe all laws concerning the possession and use of these documents.

  - Candidates must treat these documents, and their participation in this competition as confidential. Candidates must not disclose any information about this competition to anyone other than as required for tendering purposes, or as required by law.

# SECTION 3.0 – INSTRUCTIONS TO CANDIDATES FOR PARTICIPATION

### SUBMISSION TO PARTICIPATE IN COMPETITIVE DIALOGUE

#### Submission Documents

    - Candidates are required to submit the following as a submission to participate in Competitive Dialogue, the contents of which are detailed in these instructions and the Suitability Assessment Questionnaire document.

      - A completed SUITABILITY ASSESSMENT QUESTIONNAIRE document together with any supporting documentation.

      - For FAST TRACK submissions must include the Competitive Dialogue Tender Matrix, PR07 Stage 4 Pricing Documents and all necessary documents to allow a full assessment.

#### Submissions

    - Candidates shall complete and send ONE copy of the SUITABILITY ASSESSMENT QUESTIONNAIRE (SAQ) document in PDF format, Competitive Dialogue Tender Matrix & PR07 Stage 4 Pricing Document in excel format via the E-tenders Tender Box ONLY available on www.etenders.gov.ie. Submissions delivered by fax/post/hand will NOT be accepted. The SAQ should be signed and dated by the Authorised Representative nominated by each Candidate and submitted by 16:00pm on the closing date for Submission as detailed below;

Submission Date:		4pm on 27 July 2026

At Monaghan County Council’s sole discretion advertising for additional submissions may be considered during the remainder of 2026.

Candidates are advised to allow ample time for the upload of your submissions before each deadline.

    - Where Candidates are making submissions for more than one scheme, an individual submission containing the completed SAQ must be submitted for each scheme. These submissions must be standalone and not rely upon or refer to the contents of other submissions.

### SUITABILITY ASSESSMENT QUESTIONNAIRE

#### Suitability Assessment Questionnaire Requirements

    - Candidates are required to complete the Suitability Assessment Questionnaire and provide all of the information requested.

    - If a Suitability Assessment Questionnaire submission fails to comply in any respect with the requirements set out in this Descriptive Document or is ambiguous, the Council shall be entitled at its absolute discretion (but shall not be obliged):

- to reject the relevant Suitability Assessment Questionnaire submission as non-compliant;

- without prejudice to the Council’s right to reject the Suitability Assessment Questionnaire submission, to meet with, raise issues and/or seek clarification from the Candidate in respect of the relevant Suitability Assessment Questionnaire submission;

- without prejudice to the Council’s right to reject the Suitability Assessment Questionnaire submission, to request the Candidate to provide the Council with information or items which have not been provided or have been provided in an incorrect form;

- without prejudice to the Council’s right to reject the Suitability Assessment Questionnaire submission, to negotiate an amendment and/or change to the relevant Suitability Assessment Questionnaire submission with the Candidate;

- without prejudice to the Council’s right to reject the Suitability Assessment Questionnaire submission, to waive a requirement which, in the opinion of the Council’s, is not material and/or is procedural; and/or;

- without prejudice to the Council’s right to reject the Suitability Assessment Questionnaire submission, to amend the relevant requirement of the instructions or the Suitability Assessment Questionnaire and invite the other Candidates to adjust their respective Suitability Assessment Questionnaire submission on the basis of such revised requirement PROVIDED HOWEVER no amendment and/or change to the Council’s requirements shall be permitted if, in the opinion of the Council, the amendment and/or change, if accepted, would constitute a material amendment and/or change to the Council’s requirements.

    - The Council may seek clarification of any aspect of the Suitability Assessment Questionnaire submission.

### SELECTION CRITERIA

    - The SELECTION CRITERIA to be used for the assessment of the SAQ are set out in SECTION 6.0 of the SAQ and in the following section, and will be used to assess if a Candidate is suitable to be shortlisted.

    - PASS/FAIL – Where a Candidate is assessed to FAIL against one or more of the relevant Sub-criteria, then the Candidate will not be shortlisted to participate in the Dialogue Phase.

    - QUALITATIVE ASSESSMENT – this will be assessed using Competitive Dialogue Tender Matrix

    - The Candidate must submit signed declarations in the form set out in the Appendices of the SAQ that it meets the minimum requirements and that it will provide the required documents evidencing same within seven working days of a request from the Council or as requested in the SAQ.

    - Alternatively, the Candidate may submit the European Single Procurement Document (ESPD), confirming that it satisfies the minimum suitability assessment requirements and that it will provide the required documents evidencing same within seven working days of a request from the Council, or as requested in the SAQ.

    - Candidates may submit an ESPD that has already been used in a previous Monaghan County Council procurement procedure provided that it confirms that:

      - The information contained in the EPSD continues to be correct; and

      - It satisfies the Suitability Assessment criteria in the SAQ and that it will provide the required documents evidencing same within seven working days of a request from the Council, or as requested in the SAQ.

    - Candidates must demonstrate that the following mandatory minimum requirements can be met.

| MAIN CRITERION | NO. | SUB-CRITERIA | MANDATORY MINIMUM REQUIREMENTS (CANDIDATES MUST SUBMIT THIS INFORMATION. IN THE ABSENCE OF THIS INFORMATION, A CANDIDATE MAY BE EXCLUDED) |
| --- | --- | --- | --- |
| Economic and Financial Standing | S.1 | Candidate’s Business Turnover | Refer to the SAQ document. |
|  | S.2 | Audited financial statements/accounts | Refer to the SAQ document. |
|  | S.3 | Candidate Tax Clearance | Refer to the SAQ document. |
| Technical and Professional Ability | S.4 | Relevant Candidate experience and track record of Candidate in similar size construction/ development projects | Refer to the SAQ document. |
|  | S.5 | Capacity (Manpower) | Refer to the SAQ document. |
|  | S.6 | Health and Safety Competency | Refer to the SAQ document. |
|  | S.7 | Capacity (Facilities - Site & scheme location and suitability) | Refer to the SAQ document. |

### GENERAL INSTRUCTIONS

#### Consortia or Groupings

    - Submissions may be made by individuals, companies, partnerships, joint ventures, or other types of consortia or groupings. A site or scheme may not be proposed or represented more than once. Candidates or groupings may not make multiple submissions in respect of the same site or scheme, therefore only one submission is permitted per site or scheme. The identity of each Candidate member of any group and the legal form to be assumed by the Candidate must be advised as part of the Candidate’s Suitability Assessment submission. If successful, each Candidate member will be jointly and severally liable to the Council for the fulfilment of the terms of the contract.

#### Queries

    - All queries or requests for clarification relating to this competition must be submitted electronically, using the e-Tenders website online messaging system, the final date for queries is 7 days before each closing date for submissions (9no). An electronic response may be sent to enquiries received before this time and may be supplied to all parties who have expressed an interest. The Council may at its absolute discretion but shall in no circumstances be obliged to reply to queries received after that date. Enquiries submitted using the e-Tenders website online messaging system should not be considered to have been received by the Council unless acknowledged by the Council within two working days. Verbal queries will not be entertained.

#### Change of Circumstances

    - Any change to the information submitted in the Suitability Submission in relation to the Candidate or any of the Candidate members after the Candidate has submitted its Suitability Submission must be notified to the Council in writing and may lead to disqualification of the Candidate unless approved by the Council in writing. The Council reserves the right, at its absolute discretion, to withhold such approval for any such changes and to disqualify the Candidate concerned from any further participation in the procurement process.

    - Candidates shortlisted to participate in the Dialogue Phase may during the Dialogue Phase be required to update the financial information used for suitability at the time of submitting their tenders, to confirm their financial position and to verify the information provided. If there is a change in the financial position that could affect the Council’s assessment of the suitability of the Candidate, the Council may revise its assessment of the Candidate and may disqualify it from further participation in the procurement process.

#### Conflict of Interest

    - The Candidate must disclose to the Council any conflict of interest or potential conflict of interest on the part of a Candidate or any of its personnel or any involvement it has or has had with the Council, as soon as it becomes apparent to the Candidate. The Council shall at its sole discretion decide on the appropriate course of action.

    - Any conflict of interest or potential conflict of interest on the part of a Candidate, individual employees, agents, or subcontractors of an Candidate must be fully disclosed to the Monaghan County Council, as soon as the conflict or potential conflict is or becomes apparent. In the event of any conflict or potential conflict of interest, Monaghan County Council may invite Candidates to propose means by which the conflict might be removed. Monaghan County Council will, at its absolute discretion, decide on the appropriate course of action, which may in appropriate circumstances include eliminating a Candidate from the competition or terminating any contract entered into by a Candidate.

#### Invitation to Participate in Dialogue (ITPD)

    - Only Candidates that have been shortlisted under this procedure will be issued with an Invitation to Participate in Dialogue.

#### Exclusion Criteria – Personal Circumstances

    - A Candidate shall be excluded if it has been convicted of an offence involving participation in a proscribed criminal organisation or corruption or fraud or money laundering. Candidates, or if the Candidate consists of a grouping acting in joint venture or consortium then all Candidate members shall submit a Declaration in the form set out at Appendix F (of the SAQ) confirming that the exclusion circumstances listed in Regulation 57 European Union (Award Of Public Authority Contracts) Regulations 2016 (S.I. No. 284 of 2016) do not apply.

    - Alternatively, Candidates may submit the European Single Procurement Document (ESPD). Where a Candidate consists of a grouping acting in joint venture or consortium then all Candidate members must submit an ESPD. Candidates may submit an ESPD that has already been used in a previous procurement procedure provided that they confirm that the information contained in the EPSD continues to be correct.

    - An Candidate may be excluded if:

- is subject to a bankruptcy or insolvency procedure or process of a kind specified in Regulation 53, paragraph (5) of the European Communities (Award of Public Authorities’ Contracts) Regulations 2006 or

- has been found guilty of professional misconduct by a competent authority that is authorised by law to hear and determine allegations of professional misconduct against persons that include the Candidate or

- has committed grave professional misconduct provable by means that the Monaghan County Council can demonstrate or

- has not fulfilled an obligation to pay a social security contribution as required by a law of Ireland or the country or territory where the Candidate ordinarily resides or carries on business or

- has not fulfilled an obligation to pay a tax or levy imposed by or under a law of Ireland or the country or territory where the Candidate ordinarily resides or carries on business or

- has provided a statement or information to the Monaghan County Council or another contracting authority knowing it to be false or misleading, or has failed to provide to Monaghan County Council or another such authority a statement or information that is reasonably required by Monaghan County Council or other authority for the purpose of awarding the public contract concerned.

#### Candidate’s Expenses

    - All costs associated with this procurement and tendering process are to be borne fully by the Candidate and/or Candidate members. The Council shall not be liable for any costs, regardless of the conduct, duration or outcome of the process.

#### Attendance at Interview

    - Candidates may be required to attend interviews or provide additional information as part of the suitability assessment process. The purpose of such requests will be to clarify Suitability Assessment Submissions already submitted, therefore, Candidates may or may not be invited to interviews sand no inference should be drawn from being requested to provide additional information by way of an interview or otherwise. Candidates have no right to interviews.

#### Right to Terminate the Suitability and Competitive Dialogue Process

    - The Council does not bind itself to accept any Candidate, nor to assign any reason for the rejection/disqualification of any Candidate. It reserves the right to annul the Suitability and/or Competitive Dialogue process and reject all Candidates at any time prior to contract award, without thereby incurring any liability to the affected Candidate or Candidates or any obligation to inform the Candidate or Candidates affected of the grounds for this action.

#### Collusion and Canvassing

    - Any attempt by a Candidate or its appointed advisors to unfairly influence the conduct or outcome of the procurement process in any way may result in the Candidate being disqualified.

    - In addition, direct or indirect canvassing by a Candidate or its appointed advisors of any elected member, officer, employee, advisor or agent of the Council in relation to this competition or any attempt to obtain information from any elected member, officer, employee, advisor or agent of the Council in relation to any other Candidate will result in disqualification.

#### Publicity

    - Candidates shall note that no publicity regarding the competition will be permitted unless and until the Council has given express written consent to the relevant communication. In particular, no statements should be made to the press or other similar organisations regarding the nature of any submission, its content or any proposals relating thereto without prior written consent.

    - The Council shall have the right to publicise or otherwise disclose to any third party, information in relation to the scheme, the nomination of the shortlisted Candidates (including details of their respective members, representative, advisors, consultants, subcontractors, servants or agents), the selection of the Preferred Candidate, the procurement process or the award of contract at any time.

The Council reserves the right to:

- Amend the scope and value or any other details of the contract tendered in which event the project will be tendered to those shortlisted Candidates who are considered to be capable of undertaking the project as amended;

- Reject or accept any application;

- To amend or otherwise change the Suitability process (including the timetable) or to terminate the process (or any part thereof) and reject all applications and the Council shall not thereby be responsible for any costs incurred by Candidates;

- To change the basis of and procedures for the bidding process and/or to procure the scheme by alternative means if it appears that the scheme can be thereby more advantageously procured;

- To negotiate with any or all Candidate(s) who successfully pre-qualify;

- Disqualify any Candidate invited to tender if any Candidate member or key subcontractor withdraws from the consortium.

    - The Council shall neither be liable for any such actions nor be under any obligation to give advance notice of such actions nor to inform a Candidate of the reason for them (unless so required by law and without liability to the Candidate members), save where the Council rejects any submission the Council shall inform the Candidate of the grounds for such rejection.

#### Freedom of Information Act 2014

    - Candidates should be aware that under the Freedom of Information Act 2014, information provided by them during this competition may be liable to be disclosed. If Candidates consider that certain information is not to be disclosed because of its commercial sensitivity, they should, when providing the information, clearly identify same and specify reasons for its commercial sensitivity.

    - The Council will, where possible, consult with Candidates about such sensitive information where identified before making a decision on any Freedom of Information request received.

    - In the event that the Council decides to release particular information relating to Candidates, the

Candidates will have the option of appealing the Council’s decision to the Information Commissioner.

    - Please note that in the event that such information is not identified by Candidates as sensitive, with supporting reasons, it may be released in response to a request under the Freedom of Information Act.

### INDICATIVE PROCESS

    - Proposals with Planning Permission

| 1. | Contract Notice and Suitability Assessment | Notice issued RESPONSE DEADLINE: As shown above in this document |
| --- | --- | --- |
| 2 | Issue of Invitation to Participate in Dialogue (ITPD) to shortlisted Candidates to commence the Dialogue Phase. |  |
| 3 | Submission of detailed solutions, dialogue and further submissions, design and planning documents preparation. |  |
| 4 | Issue of Invitation to Commence in Dialogue (ITCD) to shortlisted Candidates |  |
| 5 | Submission of further detailed solutions, dialogue and further submissions, design and planning documents preparation5 |  |
| 6 | Close of Dialogue |  |
| 7 | Submission of Final Tenders |  |
| 8 | Award Stage |  |

    - Proposals without Planning Permission

| 1. | Contract Notice and Suitability Assessment | Notice issued RESPONSE DEADLINE: As shown above in this document |
| --- | --- | --- |
| 2 | Issue of ITPD to shortlisted Candidates to commence the Dialogue Phase. |  |
| 3 | Submission of outline solutions, dialogue and further submissions, design and planning documents preparation. |  |
| 4 | Issue of ITCD to shortlisted Candidates |  |
| 5 | Submission of detailed solutions, dialogue and further submissions, design and planning documents preparation |  |
| 6 | Part 8 (or Section 179A) Planning Application |  |
| 7 | Close of Dialogue |  |
| 8 | Submission of Final Tenders |  |
| 9 | Contract Award |  |

    - FAST TRACK process WITH Planning Permission.

Proposals without Planning Permission need to follow the standard process above.

| 1. | Contract Notice, Suitability Assessment and Submission of detailed tender proposal, documents and planning documents | Notice issued RESPONSE DEADLINE: As shown above in this document |
| --- | --- | --- |
| 2 | Dialogue Phase & Tender assessment, If proposal acceptable/modification of proposal | Approximately 4 to 12 weeks subject to adequate information submitted and DHLGH approval. |
| 3 | Final Tender Evaluation & Funding recommendation |  |
| 4 | Contract Award |  |

### CALL FOR FINAL TENDERS AND AWARD CRITERIA

Any Contract(s) awarded as a result of this procurement process will be awarded on the basis of the offer(s) most economically advantageous to the Council, and subject to DHLGH funding approval and where applicable funding approval from other funding routes.

The Award Criteria for the Competitive Dialogue procurement process are set out in the Competitive Dialogue Tender Matrix. The Council is not bound to accept or reject any specific number of Final Tenders.

| CRITERIA | SUB-CRITERIA |  |
| --- | --- | --- |
| A. Legal and Contractual | A.1 | Acceptability of site proposal – site ownership structure, title issues |
|  | A.2 | Extent to which bidder is committed, deliverability of project arrangements |
|  | A.3 | Acceptability of risk transfer in the agreements |
|  | A.4 | Acceptability of contract documents – Performance Bond, Collateral Warranties, Project Agreement, etc. |
| B. Technical | B.1 | Planning – suitability of the proposed site and deliverability of planning |
|  | B.2 | Architecture and Urban Design – Quality of urban design, context/approach to City Architect’s design principles, accessibility, traffic calming and private/public open spaces |
|  | B.3 | Quality standards – Energy efficiency, running costs, sustainable urban drainage systems, flooding risk, safety, security and Building Regulations. |
|  | B.4 | Overall project sustainability |
|  | B.5 | Innovation |
| C. Financial and commercial | C.1 | Total costs of Acquisition/Housing Units |
|  | C.2 | Site acquisition price/unit |
|  | C.3 | Saving per housing unit on market value |
| D. Competitive Dialogue Tender Matrix | D.1 | All other Items |

### REFERENCE DOCUMENTS

The following documents may be of assistance to parties interested in making a submission:

- Monaghan County Council – Development Plan 2019 – 2025 https://monaghan.ie/planning/wp-content/uploads/sites/4/2019/04/Monaghan-County-Development-Plan-2019-2025-%E2%80%93-Written-Statement.pdf

- Quality Homes for Sustainability Communities https://www.gov.ie/en/publication/24d9e-quality-housing-for-sustainable-communities-design-guidelines/

- Monaghan County Council – Housing Strategy located in Chapter 3 of Development Plan 2019-2025 (see link above)

- Delivering Homes Sustaining Communities, 2007

- Design Standards for New Apartments - Guidelines for Planning Authorities (March 2018)

- Guidelines for Planning Authorities on Sustainable Residential Development in Urban Areas (Cities, Towns and Villages) 2009

- Design Manual For Urban Roads and Streets, 2013

- Building Control Regulations 1997 – 2015, as amended.

- Employer’s Requirements for Detail Design of Quality Housing
https://www.gov.ie/en/publication/2f78e-employers-requirements-for-detail-design-of-quality-housing/

- Design Manual for Quality Housing

https://www.gov.ie/en/publication/b3e02-design-manual-for-quality-housing/

END OF DOCUMENT