# Tender and Schedule

for

| The Provision of | Wicklow County Council requires the provision of a Landscape Architect Lead Design Team to deliver a Landscape Masterplan in respect of the Saint Gabriels Cemetery, Arklow, County Wicklow. |
| --- | --- |
| For | Wicklow County Council |

using the

Standard Conditions of Engagement for Consultancy Services (Technical)

Office of Government Procurement

Conditions of Engagement for Consultancy Services (Technical)

Document Reference FTS 9 v1.10

16 September 2024

© 2024 Office of Government Procurement

Published by: Office of Government Procurement

Department of Public Expenditure NDP Delivery and Reform
Government Buildings
Upper Merrion Street
Dublin 2

# Tender

| To | The Contracting Authority | Wicklow County Council |
| --- | --- | --- |
|  | Address of Contracting Authority | County Buildings, Whitegates, Wicklow Town, Co. Wicklow, A67 FW96 |
|  | For the attention of | Mrs Sarah McCullough |
| Date: | 04th June 2026 |  |

| Contract | For the provision of | Consultancy and Surveying Services |
| --- | --- | --- |
| In relation to | Project title | Wicklow County Council requires the provision of a Landscape Architect Lead Design Team to deliver a Landscape Masterplan in respect of the Saint Gabriels Cemetery, Arklow, County Wicklow. |

A Dhaoine Uaisle

We have examined and understand the Conditions of Engagement for Consultancy Services (Technical), the completed Schedules A and B (where appropriate), and any other tender information supplied, all as amended by any supplemental information, for the above contract.

Terms used in this tender that are defined in those documents have the same meaning in this tender.  We submit with this tender a detailed breakdown of the tender price (if requested). We offer to provide and complete the Services required on the terms of and in conformity with the documents referred to in the preceding paragraph for:

### the lump sum fee of:

insert amount euro excluding VAT for the Whole Stage/Stage(s),

as adjusted in accordance with the contract.

and/or

an overall percentage fee of:

Not Applicable % for the

together with the rates for Time Charges to be determined in accordance with the provisions of the Invitation to Tender.

The amounts set out in this Form of Tender include for expenses, for any intellectual property rights required and, where the Services include acting as Project Supervisor for the Design Process, Assigned Certifier, or signing of the Design Certificate, any fee for so acting.

Rates for Tendered Time Charges [CA Note: delete this table where ITT-S1a or ITT-S2a is in use ]

| Grade | Hourly rate |
| --- | --- |
| Project Landscape Architect / Lead Consultant | € |
| Project Civil Engineer | € |
| Cemeteries and Burial Grounds Expert | € |
| Ecologist | € |
| Heritage Consultant | € |
| Project Supervisor for the Design Process | € |
| Accessibility / DMURS Consultant | € |
| Arboricultural Consultant | € |
| Quantity Surveyor | € |
|  | € |
|  | € |
|  | € |

In consideration of your providing us with the contract documents, we agree not to withdraw this offer until the later of:

- 180 days after the end of the last day for submission of this Tender

- expiry of at least 21 days written notice to terminate this Tender given by us.

Your acceptance of this Tender within that time will result in the Contract being formed between us.

We agree that you are not bound to accept the lowest or any tender you may receive.

We agree that if any contract formed by acceptance of this Tender is determined to be void, voidable, unenforceable, or ineffective, any damages for which you may be liable will not exceed the amount that would have been payable under Clause 14.29 of the Conditions of Engagement on termination under clause 14.9 of the Conditions.

We agree that if, at the date of the Contract formed by the acceptance of this Tender, we have in place Annual Aggregate Insurance:

(a)	we shall monitor the EU and UK market at no longer than yearly intervals to establish whether (i) the Each and Every Insurance, or (ii) better cover than the cover in place at the later of the date of the Contract formed by the acceptance of this Tender or the latest relevant annual renewal, can be obtained at the Increased Premium Rates; and

(b)	if the Each and Every Insurance:

- becomes available to us at the Increased Premium Rates; or

- is not available (or not available to us at the Increased Premium Rates) but better cover than the Annual Aggregate Insurance in place at the later of the date of the Contract formed by the acceptance of this Tender or the latest relevant annual renewal becomes available to us at the Increased Premium Rates,

we shall immediately effect such available cover (subject to having obtained your prior written approval, such approval not to be unreasonably withheld or delayed) and notify you in writing within seven days that we have so effected the cover.

For the purposes of this Tender,

the “Increased Premium Rates” means premium rates that do not exceed 125% of the premium rates payable by us for cover on an annual aggregate basis at the time of the applicable annual renewal PROVIDED THAT any difference between (i) premium rates for cover on an annual aggregate basis and (ii) premium rates for the Required Insurance or better cover than the cover in place at the later of the date of the Contract formed by the acceptance of this Tender or the latest relevant annual renewal (whichever is applicable), is not due to any act, omission, default, claim, notice of claim, negligence or otherwise of or against us;

“Each and Every Insurance“ means professional indemnity insurance on an each and every claim basis at the level set out in the Schedule; and

“Annual Aggregate Insurance” means professional indemnity insurance on an annual aggregate basis at the level set out in the Schedule.

Is sinne, le meas,

| Signed on behalf of |  |
| --- | --- |
| Name of Tenderer |  |
| Signature of authorised person |  |
| In the presence of |  |
| Signature of witness |  |
| Name of witness |  |
| Witness’s occupation |  |
| Witness’s address |  |

OR (If the Tenderer is an individual)

| Signed by |  |
| --- | --- |
| Signature of Tenderer |  |
| Name of Tenderer |  |
| In the presence of |  |
| Signature of witness |  |
| Name of witness |  |
| Witness’s occupation |  |
| Witness’s address |  |

STANDARD CONDITIONS OF ENGAGEMENT

FOR CONSULTANCY SERVICES (TECHNICAL)

SCHEDULES

SCHEDULE A: CONTRACT PARTICULARS

##### INTERPRETATION

The Agreement is organised in elements, by individual numbers and line breaks, and titled groups, within each clause. One purpose is to identify clearly which contents go together as part of the same element, especially which qualifications, modifications and exceptions apply to what, and the relationships between elements.

Element numbers provide precise references, They are preceded by clause numbers in larger font except where the reference is in and to the same clause [e.g.‘1, 5,6,7’ in clause 2.4, but ‘7‘ alone in 2.10].

Instead of including ‘and’ or ‘or’ where either would cause ambiguity, commas are used between contents of an element, and semi-colons between elements in a sentence (with indenting where convenient for listing them), to show that they apply individually and together as relevant to the subject.

Square brackets are included where useful to identify as such clarifications, explanations, reminders of purposeful implications or of general law, and cross-references, to show that significance is not to be given to their absence elsewhere, or in the case of general law that it is not being changed.

In the Agreement, Schedules, except where the context indicates, words in the singular include the plural and the reverse.

1. APPOINTMENT

1 Client, Consultant, Contact Details

|  | Client |
| --- | --- |
| Name | Wicklow County Council |
| Telephone | 040420100 |
| Mobile |  |
| Email |  |

|  | Client’s Representative |
| --- | --- |
| Name | Sarah McCullough |
| Telephone | 040420100 |
| Mobile | 087 3835348 |
| Email | smccullough@wicklowcoco.ie |

|  | Consultant |
| --- | --- |
| Name |  |
| Telephone |  |
| Mobile |  |
| Email |  |

|  | Consultant’s Representative |
| --- | --- |
| Name |  |
| Telephone |  |
| Mobile |  |
| Email |  |

2 Project

Wicklow County Council requires the provision of a Landscape Architect Lead Design Team to deliver a Landscape Masterplan in respect of the Saint Gabriels Cemetery, Arklow, County Wicklow.

7 Whole, parts, of other documents included in the Contract

1. Letter of Acceptance 2. Pricing Schedule 3. Service Requirements

2. PERFORMANCE

12 Consultant has no authority –

| to make any Change Order with an extra value above: | € exclusive of VAT |
| --- | --- |
| to make Change Orders in any three month period with a cumulative extra value above: | € exclusive of VAT |
| any Change Order causing or contributing to a reduction in safety, quality, usefulness, of the Project. to waive any of the Client’s rights or the Contractor’s obligations under a Project construction contract without limitation to notice periods such as those set out in sub-clause 10.3 of the Public Works Contracts (PW-CF1 to PW-CF5). |  |
| (Insert amounts and any other restrictions) |  |

17 Limit of Liability

| The Liability Cap is: | € / ( euro) |
| --- | --- |
| The Liability Cap shall not apply to any claim, loss, damage, cost, expense or liability relating to - death, personal injury or illness; - fraud or fraudulent misrepresentation; - wilful default; - gross negligence; - third party property; - sub-clause 13.26 of this Agreement; or - any liability which the Consultant cannot lawfully exclude or limit. |  |

19 Insurance types, terms

| COVER | Minimum cover | Permitted deductible each and every occurrence | Period |
| --- | --- | --- | --- |
| Annually renewable Professional Indemnity policy, against liability for losses due to professional negligence. The conditions provide for claims for breach of professional duty or civil liability as well as negligence. The jurisdiction in which claims can be lodged and settled includes IRELAND | Each and every claim or series of claims arising out of the same originating cause €1m OR Per claim and limited in the Annual Aggregate € | 2.0% of gross fee turnover, or €5,000 whichever is greater | From start to completion of the Services; and six years from certified substantial completion of the Project works subject to reasonable adjustment of cover for any exceptional increases in insurance market rates. |
| Public Liability for death, personal injury [except EL, next type]; loss of, damage to, property; with indemnity to the Client as principal | € 6.5m | € | From start to completion of the Services. |
| Employers’ Liability for death, injury, to employees | € 13m | None | From start to completion of the Services. |
| Insurance of plans, documents | € | None | From start to completion of the Services. |

25 Key Team Members

Key Team Members are the members of the Consultant’s team that are named in the Consultant’s tender submission for the Services and/or named in the Consultant’s suitability assessment questionnaire response for the Services, as applicable.

##### 7. COORDINATION

5 Facilities from the Client

None

6 Client’s resident staff

None

11 Team Leader

The Consultant  team leader.

##### 9. PAYMENTS

13 Inflation Adjustment

First Adjustment Date means for any element of the Fee that is

- a Lump Sum [by Schedule B only, not by conversion under 9.11,12], the date that is the Base Date;

- based on Tendered Time Charges, the date that is the Base Date;

- a Lump Sum [by conversion under 9.11,12 only] the date that is the later of:

  - the Base Date; or

  - the Percentage Fee Conversion Date;

- a percentage applied under 9.7,8 the date that is the later of:

- the Base Date; or

- the Percentage Fee Application Date.

Base Date means the date that is the first day of the 25th month falling after the date that is 10 days before the last date of receipt of the Consultant’s tender for the Services, or, if there was none, 10 days before the Client received the Consultant’s tender for the Services.

Calculated Time Charges means Time Charges that are calculated by the Client in accordance with Section 5.5 (Pricing) of the Instructions to Tenderers for Consultancy Services using a formula to calculate hourly rates and carrying a document reference of ITT-S1a or ITT-S2a, as applicable. Calculated Time Charges shall only apply where ITT-S1a or ITT-S2a was used in the tender for the Contract.

COE Fee Adjustment Factor is the figure for a Relevant Quarter in an Indexation Year published on the constructionprocurement.gov.ie [or any successor] website.

Indexation Year means a period of a year with the first Indexation Year being the period starting on the First Adjustment Date and ending on the day before the anniversary of the First Adjustment Date; for each subsequent Indexation Year it shall be the period of a year from the last anniversary of the First Adjustment Date and ending on the day before the next anniversary.

Percentage Fee Application Date means the date upon which the Client applies a Scheduled Percentage for the Total Fee under 9.7,8.

Percentage Fee Conversion Date means the date upon which the Client converts a Scheduled Percentage Total Fee to a Lump Sum Fee under 9.11,12.

Quarter means a period of 3 months ending on 31 March, 30 June, 30 September or 31 December in any calendar year.

Relevant Quarter means the Quarter in which a First Adjustment Date occurs.

Tendered Time Charges means Time Charges tendered by the Consultant in accordance with Section 5 (Pricing) of the Instructions to Tenderers for Consultancy Services using tendered hourly rates and carrying a document reference of ITT-S1b or ITT-S2b, as applicable. Tendered Time Charges shall only apply where ITT-S1b or ITT-S2b was used in the tender for the Contract.

##### 10. DEBTS TO CLIENT

4	Interest

The rate of interest payable on Client’s wrongful deduction is ECB plus 2% p.a.

##### 12. BUDGETARY CONTROL

2	Excess Percentage

'Excess Percentage' means the percentage [if any] in excess of 10% of the tendered amount accepted by the Client for the Project construction by which that amount is above or below the last estimate approved by the Client before giving permission to start Stage (iii).

##### 13. INTELLECTUAL PROPERTY etc

11 Assignment

There    assignment to the Client instead of a licence.

| Document, design or deliverable | The following documents, designs and deliverables shall be assigned or licensed to Wicklow County Council in accordance with the Standard Conditions of Engagement for Consultancy Services: 1. Landscape Architect-led Multidisciplinary Consultancy Services for Saint Gabriel’s Cemetery, Arklow. 2. Inception Report, including review of available information, project constraints, assumptions, survey requirements and programme. 3. Site Analysis and Mapping Report, including existing cemetery layout, circulation, access, landscape character, burial capacity, constraints and opportunities. 4. Burial Capacity Assessment and Feasibility Report, including options to maximise remaining capacity within the existing cemetery and consideration of future extension or new burial ground requirements. 5. Cemeteries and Burial Grounds Expert Report, including operational, management, capacity, layout and historic cemetery management recommendations. 6. Landscape Masterplan, including drawings, plans, sections, elevations, sketches, schedules, photomontages and site enhancement proposals as required. 7. Columbarium Wall / Memorial Garden Enhancement Proposals, including layout, landscape treatment, access, planting, seating, signage and public realm proposals as appropriate. 8. Drainage Assessment and Drainage Design Proposals, including existing drainage issues, ponding assessment, levels review, surface water strategy and Nature Based SuDS proposals such as raingardens, swales, bioretention areas, attenuation areas or ponds where feasible. 9. Civil Engineering Design Inputs, including access, internal circulation, maintenance access, parking, levels, drainage, construction details and related engineering drawings/specifications. 10. DMURS / Accessibility Audit and Recommendations, including assessment of pedestrian access, shared surfaces, reduced-width routes, universal access and operational accessibility. 11. Ecological Assessment and Biodiversity Recommendations, including survey findings, constraints, mitigation, enhancement measures and ecological input into the Landscape Masterplan. 12. Arboricultural Assessment, including tree survey, arboricultural impact assessment, tree constraints, tree protection measures and recommendations for tree works. 13. Cultural and Built Heritage Report, including assessment of heritage features, historic cemetery character, boundary treatments, entrance structures, gate lodge context and recommendations for integration into the final proposals. 14. Signage, Interpretation and Wayfinding Proposals, including mapping, heritage, biodiversity and visitor information signage where required. 15. Part 8 Planning Documentation, including planning drawings, reports, notices, site location maps, layout drawings, supporting documentation and specialist inputs required for the statutory planning process. 16. Part 8 Planning Support, including responses to queries, review of submissions and input to the Chief Executive’s Report where required. 17. Cost Estimates, Cost Plan and Value Engineering Recommendations, including phasing options and prioritisation of works. 18. Detailed Design Drawings and Specifications for the approved works, including landscape, civil, drainage, accessibility, heritage, ecological, arboricultural and public realm elements as required. 19. Tender and Contract Documentation, including drawings, specifications, schedules, pricing documents, works requirements and any supporting technical documentation required for procurement of the works. 20. Tender Support Services, including responses to tender queries, clarification responses and technical support during the works tender process. 21. Tender Evaluation Support, including technical review of submissions, evaluation input and recommendation report where required. 22. Construction Stage Services, where instructed, including inspections, design clarifications, review of contractor proposals, site meeting attendance, quality monitoring and technical advice. 23. Certification, Snagging and Handover Documentation, including completion inspections, snagging reports, confirmation of completed works, health and safety file inputs and close-out report. 24. Defects Period Support, where instructed, including inspections, review of defects, recommendations and final defects close-out report. 25. Final Report and As-Completed Records, including final Landscape Masterplan, completed drawings, reports, schedules, maintenance recommendations and any updated documents required by Wicklow County Council for future cemetery management. |
| --- | --- |

14 Licence

Client may use Consultant’s design etc. for –

Individual projects:; For the Saint Gabriel’s Cemetery located at Arklow, County Wicklow.. Types of project:; The enhancement and development of the Saint Gabriel’s Cemetery located at Arklow, County Wicklow..

15 Fees [if any]

The only fees payable by the Client for its rights under this clause are:      .

18 Publicity

Consent to publicity is required from .

##### 14. TERMINATION

9 Scheduled termination events

The following are Scheduled termination events:

- Where the Contract is subject to Statutory Instrument 284 of 2016 European Union (Award of Public Authority Contracts) Regulations 2016 or Statutory Instrument 286 of 2016 European Union (Award of Contracts by Utility Undertakings) Regulations 2016 and:

- the Consultant has, at the time of Contract award, been in one of the situations referred to in Article 57(1) of SI 284 of 2016 and, in the opinion of the Employer, should therefore have been excluded from the procurement procedure; or

- the Contract should not have been awarded to the Consultant in view of a serious infringement of the obligations under the Treaties and Directives 2014/24/EU or Directive 2014/25/EU that has been declared by the Court of Justice of the European Union in a procedure pursuant to Article 258 of the Treaty on the Functioning of the European Union; or

- in the opinion of the Employer, the Contract has been subject to a substantial modification which would have required a new procurement procedure pursuant to Regulation 72 of SI 284 of 2016 or Regulation 97 of SI 286 of 2016; or

- the Consultant (or its or sub consultant(s), if any) falls within the category of prohibited economic operators identified in Regulation (EU) No 833/2014 of 31 July 2014 (as amended by EU Regulation 2022/576 amending Regulation (EU) No 833/2014 concerning restrictive measures in view of Russia’s actions destabilising the situation in Ukraine or any subsequent amendments to same).

- Any breach of clause 2.22,23 Corrupt Gifts or the commission of any offence by the Consultant, any subcontractor, agent or employee under the Criminal Justice (Corruption Offences) Act 2018. [Without affecting its other rights], the Client shall be entitled to recover from the Consultant the amount or value of any gift, consideration or commission.

In this Form of Tender and Schedule, the reference to “Treaties” means the Treaty on European Union, the Treaty on the Functioning of the European Union, the Treaty establishing the European Atomic Energy Community and the Charter of Fundamental Rights of the European Union.

30 Payment where Client terminates at will

Where the Client terminates Services at will although the Project is continuing, the Consultant is entitled to 5% of the difference between the Fees payable under clause 14.27 [without any apportionment under 14.28], and the total fee that would, as estimated at termination, have been payable on completion of the Services for the last Stage in or after which the termination occurred.

##### 16. DISPUTES

1 Initial resolution method

The procedure shall be as set out in Clause 16 of the Standard Conditions of Engagement for Consultancy Services (Technical) and will utilise Engineers Ireland list of Registers and Panels in selecting for Dispute Resolution.

4 Nominator

In default of agreement, an arbitrator, conciliator or other for 16.1, will be nominated at the request of either party by the following person[s]: The President of Engineers Ireland

In default of agreement an adjudicator, under the Construction Contracts Act 2013, will be appointed at the request of either party by the Chairperson of the Panel of Adjudicators.

5 Rules

The applicable Rules are the following published for use with these Standard Conditions of Engagement:

In the case of Arbitration, the arbitration rules are the Capital Works Management Framework (CWMF) Arbitration Rules for use with Public Works and Construction Services Contracts (AR1) published on http://constructionprocurement.gov.ie/arbitration-rules/ on the date 10 days before the latest date for submission of Tenders for this contract (disregarding any amendments posted on that date).

SCHEDULE B: CONSULTANT’S SERVICES AND FEES

##### CONSULTANT’S STAGE SERVICES

The Consultant’s appointment is for   as tabled below.

##### PSDP SERVICES

Performance of all the duties of Project Supervisor for the Design Process  included in the Services as tabled below [and the Stage Fees].

##### Assigned Certifier sERVICES

Performance of all the duties of Assigned Certifier under the Building Control (Amendment) Regulations 2014  included in the Services [and the Stage Fees].

##### Design Certificate SERVICES

The Consultant  required to sign the Design Certificate in accordance with the Building Control (Amendment) Regulations 2014.

##### TOTAL FEE [9]

##### STAGE SERVICES

|  | Surveys, Inspections, Assessments and Reports |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Stage services | Performance Period from permission to start [4.4] () | Milestones (if any) | Percentage of Total Fee for Stage | Stage Fee | Percentage of Stage Fee for suspension [4.18,19] |
| Project Landscape Architect / Lead Consultant — Lead Stage 1, attend inception meeting, review available records, coordinate all disciplines, undertake landscape/site analysis and prepare coordinated Stage 1 Report | Suggested: within 4–6 weeks | Inception meeting; site analysis; coordinated Stage 1 Report issued |  |  |  |
| Cemeteries and Burial Grounds Expert — Review existing burial capacity, plot layout, cemetery operations, maintenance requirements and options to maximise use of the existing cemetery | Suggested: within 4–6 weeks | Capacity review completed; cemetery management constraints and opportunities issued to Lead Consultant |  |  |  |
| Project Civil / Drainage Engineer — Review drainage, ponding, levels, access, internal circulation, parking and maintenance access. Identify need for topographical, drainage or ground investigation surveys | Suggested: within 4–6 weeks | Drainage/access review completed; survey requirements and initial engineering constraints issued |  |  |  |
| Heritage Consultant — Review cultural and built heritage context, including entrance features, boundary treatments, gate lodge context, historic layout and graveyard character | Suggested: within 4–6 weeks | Heritage constraints and opportunities issued to Lead Consultant. |  |  |  |
| Ecologist — Undertake initial ecological survey, identify biodiversity constraints, habitat opportunities and ecological considerations for later design stages | 4 weeks | Ecological constraints and biodiversity opportunities issued |  |  |  |
| Arboricultural Consultant — Undertake tree survey and initial arboricultural assessment, including tree constraints, protection requirements and potential tree works | 4 weeks | Tree constraints and arboricultural recommendations issued |  |  |  |
| Quantity Surveyor / Cost Consultant — Provide initial cost advice on identified constraints, likely cost risks, phasing considerations and value-for-money issues | 4 weeks | Initial cost risks and phasing advice issued. |  |  |  |
| Accessibility / DMURS Consultant — Review pedestrian access, internal circulation, shared surface potential, reduced-width routes, visitor access and universal design constraints | 4 weeks | Accessibility and circulation constraints issued. |  |  |  |
| Project Supervisor for the Design Process — Undertake initial design risk review and identify health and safety considerations for surveys, design and future works | 4 weeks | Initial design risk review issued. |  |  |  |

##### STAGE SERVICES

|  | Landscape Masterplan, Options Appraisal, Part 8 Planning Documentation and Cost Estimates |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Stage services | Performance Period from permission to start [4.4] () | Milestones (if any) | Percentage of Total Fee for Stage | Stage Fee | Percentage of Stage Fee for suspension [4.18,19] |
| Whole Stage | Complete fields for whole Stage OR for Sub-Stages, below. |  | % |  | % |
| Project Landscape Architect / Lead Consultant — Develop options and preferred Landscape Masterplan, coordinate all disciplines, prepare Part 8 drawings/documentation, consultation material and Stage 2 Report | Suggested: within 8 weeks following Stage 1 | Options prepared; preferred masterplan agreed; Part 8 package and Stage 2 Report issued. |  |  |  |
| Cemeteries and Burial Grounds Expert — Advise on burial capacity options, cemetery layout efficiencies, operational requirements, historic cemetery management and future burial ground considerations | Suggested: within 8 weeks following Stage 1 | Capacity options and cemetery management recommendations issued |  |  |  |
| Project Civil / Drainage Engineer — Develop drainage proposals, levels strategy, access/circulation proposals, parking/maintenance access recommendations and Nature Based SuDS options. | Suggested: within 8 weeks following Stage 1 | Drainage/SuDS strategy and civil engineering inputs issued for masterplan and Part 8. |  |  |  |
| Heritage Consultant — Provide heritage recommendations for integration into the masterplan and Part 8 documentation, including treatment of historic features and cemetery character | Suggested: within 8 weeks following Stage 1 | Heritage input issued for preferred option and Part 8 package. |  |  |  |
| Ecologist — Provide ecological mitigation, biodiversity enhancement recommendations and input to drainage, planting, signage and Part 8 documentation | Suggested: within 8 weeks following Stage 1 | Ecology and biodiversity recommendations issued |  |  |  |
| Arboricultural Consultant — Provide arboricultural impact assessment, tree protection measures, tree works recommendations and input to proposed layout and Part 8 documentation | Suggested: within 8 weeks following Stage 1 | Arboricultural input and tree protection recommendations issued |  |  |  |
| Quantity Surveyor / Cost Consultant — Prepare cost estimates for options and preferred proposals, advise on phasing, value engineering and affordability of proposed works.. | Suggested: within 8 weeks following Stage 1 | Cost estimate, phasing and value engineering advice issued. |  |  |  |
| Accessibility / DMURS Consultant — Develop accessibility, shared surface, pedestrian movement, reduced-width route and universal design recommendations for the preferred layout. | Suggested: within 8 weeks following Stage 1 | Accessibility/DMURS recommendations issued for masterplan and Part 8 |  |  |  |
| Project Supervisor for the Design Process — Review design risks for preferred option, advise on health and safety implications and prepare design risk input for Part 8 / next stage. | Suggested: within 8 weeks following Stage 1 | Stage 2 design risk review issued |  |  |  |
| Sub-Stage (ii a) |  |  |  |  |  |
| Sub-Stage (ii b) |  |  |  |  |  |
| Sub-Stage (ii c) |  |  |  |  |  |

##### STAGE SERVICES

|  |  |  | Tender Documentation, Tender Support, Evaluation Support and Award Recommendation |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Stage services | Performance Period from permission to start [4.4] () | Milestones (if any) |  | Percentage of Total Fee for Stage | Stage Fee | Percentage of Stage Fee for suspension [4.18,19] |
| Project Landscape Architect / Lead Consultant — Prepare and coordinate tender drawings, specifications, schedules and works requirements. Lead tender query responses, technical tender review and award recommendation support. | Suggested: within 4 weeks following approval of Stage 2 design, excluding the tender publication period. | Tender package prepared; tender queries supported; technical evaluation input issued |  |  |  |  |
| Cemeteries and Burial Grounds Expert — Review tender documents to ensure cemetery operations, burial capacity, access, maintenance and public sensitivity requirements are appropriately addressed | Suggested: within 4 weeks following approval of Stage 2 design, excluding the tender publication period. | Cemetery operations input included in tender documentation. |  |  |  |  |
| Project Civil / Drainage Engineer — Prepare civil, drainage, levels, SuDS, access and circulation drawings/specifications for inclusion in the works tender package | Suggested: within 4 weeks following approval of Stage 2 design, excluding the tender publication period. | Tender package completed. Technical responses to tender queries issued. Technical evaluation completed. Award recommendation report prepared. |  |  |  |  |
| Heritage Consultant — Provide heritage specifications, protection measures and requirements for works affecting historic features, boundaries, graveyard character or sensitive heritage areas | Suggested: within 4 weeks following approval of Stage 2 design, excluding the tender publication period. | Heritage requirements included in tender documentation. |  |  |  |  |
| Ecologist — Provide ecological mitigation, biodiversity enhancement measures, planting/ecological specifications and any seasonal or environmental constraints for the works tender. | Suggested: within 4 weeks following approval of Stage 2 design, excluding the tender publication period. | Ecology/biodiversity requirements included in tender documentation |  |  |  |  |
| Arboricultural Consultant — Provide tree protection measures, tree works specifications and arboricultural method requirements for inclusion in the works tender.. | Suggested: within 4 weeks following approval of Stage 2 design, excluding the tender publication period. | Tree protection and arboricultural requirements included. |  |  |  |  |
| Quantity Surveyor / Cost Consultant — Prepare/update cost estimate, pricing document and support tender assessment of rates, cost risks, value for money and tender clarifications. | Suggested: within 4 weeks following approval of Stage 2 design, excluding the tender publication period. | Pricing document and cost evaluation input issued |  |  |  |  |
| Accessibility / DMURS Consultant — Review tender drawings/specifications for accessibility, universal design, shared surface, pedestrian movement and circulation requirements. | Suggested: within 4 weeks following approval of Stage 2 design, excluding the tender publication period. | Accessibility/DMURS requirements included in tender documentation |  |  |  |  |
| Project Supervisor for the Design Process — Prepare pre-construction information and health and safety input for the tender package. Review design risks and support tender queries relating to safety. | Suggested: within 4 weeks following approval of Stage 2 design, excluding the tender publication period. | Pre-construction information and design risk input issued |  |  |  |  |

STAGE SERVICES

|  |  | Construction Stage Services, Inspections, Supervision, Certification and Contract Administration Support |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Stage services | Performance Period from permission to start [4.4] () |  | Milestones (if any) | Percentage of Total Fee for Stage | Stage Fee | Percentage of Stage Fee for suspension [4.18,19] |
| Project Landscape Architect / Lead Consultant — Provide construction-stage lead consultant services, attend pre-start/site meetings, respond to RFIs, review contractor submissions, inspect landscape/public realm works and coordinate specialist inputs | Works period plus defects commencement |  | Pre-start meeting attended; site inspections completed; progress/design queries responded to; construction-stage reports issued. |  |  |  |
| Cemeteries and Burial Grounds Expert — Provide advice during works where cemetery operations, burial access, public sensitivity, grave protection, maintenance access or phasing issues arise | Works period plus defects commencement |  | Cemetery operations and phasing advice issued as required |  |  |  |
| Project Civil / Drainage Engineer — Inspect civil, drainage, levels, SuDS, access and circulation works. Review contractor technical submissions, materials, drainage proposals and as-built information. | Works period plus defects commencement |  | Civil/drainage inspections completed; technical queries responded to; civil completion input issued |  |  |  |
| Heritage Consultant — Provide advice and inspections where works interface with heritage features, entrance structures, boundaries, historic graveyard character or sensitive areas. | Works period plus defects commencement |  | Heritage protection advice and inspection notes issued as required. |  |  |  |
| Ecologist — Inspect and advise on ecological mitigation, biodiversity measures, planting, habitat protection and any seasonal or environmental constraints during works | Works period plus defects commencement |  | Ecology/biodiversity inspection input issued as required. |  |  |  |
| Arboricultural Consultant — Inspect tree protection measures, advise on tree works, root protection areas, contractor methodology and compliance with arboricultural recommendations | Works period plus defects commencement |  | Tree protection inspections and arboricultural advice issued |  |  |  |
| Quantity Surveyor / Cost Consultant — Provide cost control support, review payment claims, assess variations, advise on cost risks and support financial reporting/final account preparation. | Works period plus defects commencement |  | Payment/variation advice issued; cost reports and final account input provided. |  |  |  |
| Accessibility / DMURS Consultant — Inspect accessibility, shared surface, pedestrian movement, universal design and circulation elements during construction. | Works period plus defects commencement |  | Accessibility/DMURS inspection input issued |  |  |  |
| Project Supervisor for the Design Process — Provide PSDP input on design changes, construction-stage design risks, safety information and coordination of residual design risk matters. | Works period plus defects commencement |  | PSDP construction-stage design risk input issued as required. |  |  |  |

##### STAGE SERVICES

|  |  | Handover, Snagging, Defects Support and Close-Out Report |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Stage services | Performance Period from permission to start [4.4] () |  | Milestones (if any) | Percentage of Total Fee for Stage | Stage Fee | Percentage of Stage Fee for suspension [4.18,19] |
| Project Landscape Architect / Lead Consultant — Lead handover and close-out, coordinate final inspections, prepare snagging list, review completion documentation and issue final close-out report | Completion period and defects period |  | Practical completion inspection completed; snagging list issued; close-out report issued |  |  |  |
| Cemeteries and Burial Grounds Expert — Review completed works from cemetery operations, burial access, public sensitivity, maintenance and long-term management perspective | Completion period and defects period |  | Cemetery management close-out recommendations issued |  |  |  |
| Project Civil / Drainage Engineer — Inspect completed civil, drainage, levels, SuDS, access and circulation works. Review as-built drainage information and advise on defects or remedial works | Completion period and defects period |  | Civil/drainage completion inspection completed; as-built information reviewed. |  |  |  |
| Heritage Consultant — Inspect completed works affecting heritage features, historic boundaries, entrance structures, graveyard character or sensitive heritage areas. | Completion period and defects period |  | Heritage close-out inspection input issued. |  |  |  |
| Ecologist — Review completed ecological mitigation, biodiversity enhancement, planting and habitat protection measures. Advise on establishment or maintenance requirements | Completion period and defects period |  | Ecology/biodiversity close-out recommendations issued. |  |  |  |
| Arboricultural Consultant — Inspect completed tree protection, tree works, replacement planting and arboricultural measures. Advise on aftercare and defects issues. | Completion period and defects period |  | Arboricultural close-out inspection and aftercare advice issued |  |  |  |
| Quantity Surveyor / Cost Consultant — Support final account review, cost reconciliation, assessment of variations and financial close-out of the works contract | Completion period and defects period |  | Final account and cost close-out input issued |  |  |  |
| Accessibility / DMURS Consultant — Review completed accessibility, pedestrian movement, shared surface and universal design elements. Identify any defects or non-compliance issues | Completion period and defects period |  | Accessibility/DMURS close-out inspection input issued |  |  |  |
| Project Supervisor for the Design Process — Review safety file inputs, residual design risk information and design-related health and safety close-out documentation | Completion period and defects period |  | PSDP close-out and safety file input issued. |  |  |  |

Details of stage services referred to above

As outlined above and in Contract documents

| Project Supervisor for the Design Process Services | Performance period |  |
| --- | --- | --- |
| All the duties of Project Supervisor for the Design Process according to the Safety, Health and Welfare (Construction) Regulations 2013, notwithstanding any inconsistent Contract contents. | While required for these Services [subject to any later appointment, earlier clause 14 Termination, by the Client]. | No additional payments |

##### TIME CHARGES

The following Tendered Time Charges apply to suspension [4.21], Client’s Changes [clause 11] (unless the Time Charges are Calculated Time Charges, in which case Calculated Time Charges apply)

CA Note: Enter N/A in the table below where Calculated Time Charges apply.

| Grade | € per hour (exclusive of VAT) |
| --- | --- |
| Refer to Rates for Time Charges in the Form of Tender. |  |

##### MANAGEMENT SERVICES

[Included in Stage Services as relevant, and in the Total Fee and Stage Fees]

| Reporting |  |  |
| --- | --- | --- |
| Timing | Contents | Method |
| Throughout all stages of the commission. Formal reporting shall be provided at the completion of each stage and at such other intervals as may be required by Wicklow County Council, particularly where risks, costs, programme matters, statutory planning issues or design decisions arise. | Progress updates, survey and assessment findings, cemetery capacity analysis, drainage and SuDS matters, heritage, ecology, arboriculture and accessibility considerations, design development, Part 8 planning documentation, cost implications, risk items, programme updates, recommendations and decisions required from the Client. | Written reports, progress updates, meeting minutes, action logs, technical notes, drawings, cost reports and stage reports issued electronically in editable format and PDF format. |

| Transfers [3] |  |  |
| --- | --- | --- |
| Timing | Contents | Method |
| At completion of each stage, on request by the Client, and at handover / close-out. Transfers shall also be made where information is required to support Part 8 planning, procurement, construction, maintenance or future cemetery management. | Survey records, site analysis mapping, drawings, specifications, reports, schedules, cost estimates, photographs, cemetery capacity assessments, drainage and SuDS information, heritage/ecology/arboriculture/accessibility inputs, risk registers, Part 8 documentation, tender information, certification, as-built information and close-out documentation. | Electronic transfer using agreed file formats, agreed naming conventions and structured project folders. Information shall be complete, coordinated and suitable for statutory planning, procurement, construction, maintenance, audit and future cemetery asset management purposes. |

| Communications [6] |  |  |
| --- | --- | --- |
| Timing | Contents | Method |
| Throughout all stages of the commission. Urgent matters shall be communicated immediately. Formal communication shall be maintained at key decision points, stage completions, Part 8 planning milestones, tender stage, construction stage and close-out | Instructions, decisions, queries, responses, approvals, risks, programme matters, cost matters, statutory planning matters, stakeholder issues, design coordination matters, survey findings and matters requiring Client direction. | Email, written reports, meeting minutes, action logs, Teams / online meetings, telephone calls and in-person meetings where required. Verbal instructions, decisions or approvals shall be confirmed in writing. |

| Coordination [7] |  |  |
| --- | --- | --- |
| Timing | Contents | Method |
| Throughout all stages of the commission, with particular emphasis at site survey, options development, Landscape Masterplan, Part 8 planning, tender documentation, construction and handover stages. | Coordination of the Lead Consultant and all specialist disciplines to ensure that cemetery capacity, drainage, SuDS, heritage, biodiversity, arboriculture, accessibility, cost, health and safety, tender and construction requirements are fully integrated into the project outputs. | Design team meetings, coordinated drawings and reports, interdisciplinary review, interface checks, action trackers, risk registers, drawing/document control and review of all specialist outputs prior to issue to Wicklow County Council. |

| Cooperation [8] |  |  |
| --- | --- | --- |
| Timing | Contents | Method |
| Throughout all stages of the commission and as required by the Client, including survey, design, Part 8 planning, tender, construction and handover stages. | Cooperation with Wicklow County Council, cemetery management/operations staff, elected members where required, contractors, statutory bodies, utility providers, specialist consultants, local stakeholders and other relevant parties in relation to site access, surveys, consultation, statutory planning, works delivery and handover. | Meetings, site attendance, written correspondence, agreed access arrangements, consultation records and coordination with the operational requirements of Saint Gabriel’s Cemetery to minimise disruption to cemetery users, burials, maintenance activities and public access. |

| Payments [9] |  |  |
| --- | --- | --- |
| Timing | Contents | Method |
| At agreed stage completion points, or as otherwise set out in the tendered fee proposal and Conditions of Engagement. Interim claims may only be submitted where agreed in advance by the Client. No claim shall be submitted for a subsequent stage unless that stage has been instructed by the Client. | Payment claims linked to the agreed stage fee breakdown, including the relevant stage, percentage complete, services delivered, deliverables submitted, approvals received where applicable, any instructed additional services, and amount claimed. | Formal payment claim submitted electronically with sufficient supporting information to allow the Client to verify the claim. Payment claims shall identify the relevant stage, agreed fee allocation and basis of claim. |

| Client’s Changes [11] |  |  |
| --- | --- | --- |
| Timing | Contents | Method |
| As required during the commission and prior to any Client charge, additional cost, statutory payment, third-party fee or change to the agreed scope being incurred. | Details of the proposed charge or change, including the reason, scope, estimated cost, programme impact, statutory requirement if applicable, and whether it relates to surveys, investigations, licences, notices, applications, certifications, utilities, specialist advice or other third-party costs. | Written advance notification to Wicklow County Council for approval, setting out the purpose, estimated amount, timing, justification and any programme or budget implications. No Client charge, additional service or third-party cost shall be incurred without prior written approval from Wicklow County Council. |

| Termination [14] |  |  |
| --- | --- | --- |
| Timing | Contents | Method |
| As provided for under the Conditions of Engagement, or where termination, suspension or cessation of services is instructed by the Client. | All completed and partially completed deliverables relating to the commission, including reports, drawings, surveys, assessments, design information, Part 8 documentation, tender information, correspondence, records, project files, risk registers, decisions required, outstanding matters and immediate actions required by Wicklow County Council. | Electronic transfer of project information in agreed file formats, together with a written status report identifying services completed, services outstanding, current risks, programme position, decisions required and any immediate follow-up actions required to protect the Client’s interests. |

| Alerts, Follow up |  |  |
| --- | --- | --- |
| Timing | Contents | Method |
| Conflict of Interest [2.29] | Details of Conflict of Interest- Full details of the conflict of interest or potential conflict of interest together with any further information which the Client may require [including any steps proposed to manage the conflict or potential conflict]. | By written communication within two working days of the circumstances becoming apparent |
| Immediately where urgent or critical matters arise, and otherwise through regular reporting, meeting records, action trackers and stage reports. | Issues affecting health and safety, statutory compliance, Part 8 planning, cemetery operations, public access, burial access, maintenance access, drainage performance, accessibility, heritage protection, ecological or arboricultural constraints, cost, programme, procurement, scope, quality or project risk. | Immediate written alert to the Client’s representative for critical issues, followed by written confirmation and inclusion in the project action tracker. The tracker shall record the issue, action required, responsible person, target date, status and close-out position. |

Completed by the Client

If no sum is stated, the applicable amount is €1,500,000 (one million, five hundred thousand euro)

The Each and Every Insurance for the purpose of the Tender

The Annual Aggregate Insurance for the purpose of the Tender

If no rate of interest is specified, the European Central Bank main refinancing rate (‘ECB’) plus eight percentage points (ECB+8%) shall apply.