Wicklow County Council – Climate, Environment, Recreation and Amenity Department

Tender / RFQ – to prepare a Landscape Masterplan including site regeneration proposals, drainage, heritage and biodiversity

Background and location

Wicklow County Council (WCC), Climate, Environment, Recreation and Amenity Directorate are seeking  quotes from suitable consultants to carry out a site analysis and mapping exercise to increase burial capacity within the cemetery.  Space is limited and WCC intend to procure land in the town (environs) to build a new cemetery.

- Site analysis and mapping exercise to inform decision making to allow an increase in burial capacity within the cemetery

- Feasibility study for new burial ground location including options for the extension of the existing site and strategies to extend the maximise the existing site usage

- Assessment of existing drainage and proposals for new drainage to resolve existing ponding issue

- Consideration of the enhancement of the columbarium wall area, incorporating a memorial garden or other

- Ecological and Arboricultural Assessment and recommendations incorporated into final landscape masterplan

- Report on Cultural and Built Heritage and recommendations incorporated into final landscape masterplan

- DMURS accessibility audit having regard to the potential of reduced width street and the implementation of shared surfaces

- Landscape Masterplan – inclusive of site enhancement measures, having regard to the importance of the burial ground locally even when burials cease.   Appropriate incorporation of local heritage, biodiversity and amenity.

- Drainage proposals

- Cost Estimates and value engineering as necessary

- Preparation of Contract Documents and management of works up to end of defects

The site, Saint Gabriels Cemetery is located in Arklow, County Wicklow, records dating back to 1870.

Based on current burial rates (approx. 25 new plots utilised every six months), the remaining capacity of c.67 plots suggests the cemetery is approaching full capacity within a relatively short timeframe (estimated 12 to 18 months under current trends), as outlined in the Registrar’s report Grainne forwarded below.  St. Gabriel’s Cemetery has been in continuous use since August 1870, representing over 150 years of burial activity in Arklow. As of right now, I am aware of 11,629 recorded burials, so the site is a clearly significant historic and active burial ground within the county.

The cemetery retains notable heritage features, including a c.1870 granite gate lodge that I believe may have been constructed by the Burial Board, along with original boundary treatments and entrance structures: Saint Gabriel's Cemetery, Emoclew Road, KNOCKANRAHAN UPPER, Arklow, WICKLOW - Buildings of Ireland.

The lodge and entrance structures contribute to the character of the site and are noted as being of heritage significance.  There are two main access points from Emoclew Road providing vehicular and pedestrian entry to the cemetery.  As the cemetery has developed incrementally over time, the layout reflects a mix of historic and more recent plot arrangements which, as you will be aware, may present design constraints within the existing footprint.

The purpose of this RFQ is to seek quotes whereby a study is undertaken having regard to existing Use and Capacity,  Ecology, Biodiversity and Environmental, Landscape design including circulation, public realm, site identity, amenity, historic character, drainage, traffiic, all to be considered.  It is further requested that the appointed team carry out consultation with elected members and local stakeholders.

Deliverables

- Site analysis and mapping exercise to inform decision making to allow an increase in burial capacity within the cemetery

- Feasibility study for new burial ground location including options for the extension of the existing site and strategies to extend the maximise the existing site usage

- Assessment of existing drainage and proposals for new drainage to resolve existing ponding issue

- Consideration of the enhancement of the columbarium wall area, incorporating a memorial garden or other

- Ecological and Arboricultural Assessment and recommendations incorporated into final landscape masterplan

- Report on Cultural and Built Heritage and recommendations incorporated into final landscape masterplan

- DMURS accessibility audit having regard to the potential of reduced width street and the implementation of shared surfaces

- Landscape Masterplan – inclusive of site enhancement measures, having regard to the importance of the burial ground locally even when burials cease.   Appropriate incorporation of local heritage, biodiversity and amenity.

- Drainage proposals

- Cost Estimates and value engineering as necessary

- Preparation of Contract Documents and management of works up to end of defects

The project team  shall include the following:

Landscape Architect – Lead Consultant:

- Collated scoping / feasibility report.

- Indicative concept plans for possible options to increase capacity including shared surfaces, reduction of traffic areas, limit parking, utilise boundaries and presentation of other strategies adopted nationally and internationally

- Consultation as necessary and results included in final report detailing process and outcome

- Signage suite

- Landscape Masterplan, sections, elevations, photomontages (as necessary) to present proposals

- Detail design and production of tender documentation.

Cemeteries and Burial Grounds Expert

- Appoint of a consultant with experience in the operations, development and management of burial grounds in Ireland.

- To advise regarding maximization of space in the existing cemetery including wasted space, restructuring circulation areas, drainage and cultural heritage

- To advise regarding site for potential extension and criteria for new sites to build a new cemetery

- To advise regarding strategies for management of the Historic areas within the existing cemetery

Ecologist:

- Ecological survey and input into mapping and information signage

Heritage Consultant

- Report detailing site cultural and built heritage and proposals for inclusion in site upgrade

- Input into mapping and information signage

Arboricultural Consultant

- Arboricultural impact assessment

- Incorporation of recommendation for tree works and protection measure into approved works plan

Engineer:

- Detailed survey of site including Ground Investigations to inform a site drainage proposal for works (very poor drainage currently on site)

- Traffic impact assessment internally – for maintenance and operations and visitors.

- Parking proposals (external site may need to be considered)

Quantity Surveyor

- Detailed cost analysis, cost estimate, value engineering, financial oversight during construction stage, guidance on tender preparation, assessment and appointment

NOTE: Appoint to tender stage, no obligation to continue project if for any reason the project can not progress to construction.