|  |  |  | Revision:1.00 WCC REF: WCC242026 |
| --- | --- | --- | --- |
| Wicklow County Council |  |  |  |
| VOLUME C Pricing Document |  |  |  |
| SAINT GABRIEL’S CEMETERY Landscape Masterplan, Feasibility Study, Part 8 Planning and Works Delivery Consultancy Services for Saint Gabriel’s Cemetery, Arklow, County Wicklow |  |  |  |
| Date: June 2026 |  |  |  |
| Preamble to The Pricing Document |  |  |  |

General Instructions

This Pricing Document relates to the provision of Landscape Architect-led Multidisciplinary Consultancy Services for the preparation of a Landscape Masterplan, Feasibility Study, Part 8 Planning Documentation and Works Delivery Support for Saint Gabriel’s Cemetery, Arklow, County Wicklow, and shall be read in conjunction with the Instructions to Tenderers, Project Brief, Scope of Services and the Conditions of Engagement.

The Tenderer shall provide a fixed lump sum fee for the delivery of the consultancy services across the defined project stages.

The pricing shall include all costs associated with delivering the services, including but not limited to:

- Provision of a Landscape Architect-led multidisciplinary Design Team, including:

- Landscape Architect / Lead Consultant;

- Cemeteries and Burial Grounds Expert;

- Civil / Drainage Engineer;

- Heritage Consultant;

- Ecologist;

- Arboricultural Consultant;

- Quantity Surveyor / Cost Consultant;

- Accessibility / DMURS Consultant;

- Project Supervisor for the Design Process;

- Any other specialist discipline required to deliver the full scope of services.

- Review of existing information, cemetery records, drawings, mapping, reports and available site information;

- All site visits, surveys, inspections, assessments, mapping and reporting required under Stage 1;

- Preparation of burial capacity assessment, feasibility options and cemetery management recommendations;

- Preparation of the Landscape Masterplan, options appraisal, site regeneration proposals, columbarium / memorial garden proposals and related drawings;

- Preparation of drainage proposals, Nature Based SuDS proposals, accessibility recommendations, heritage, ecology and arboricultural inputs;

- Preparation of Part 8 planning documentation and support during the Part 8 statutory planning process;

- Preparation of cost estimates, phasing proposals and value engineering recommendations;

- Preparation of all drawings, specifications, schedules, works requirements and tender documentation;

- Provision of tender support, technical clarification responses, tender assessment support and award recommendation input;

- Attendance at meetings, site visits, workshops, inspections and stakeholder / elected member briefings where required;

- Construction-stage services, including inspections, reporting, design clarifications, review of contractor submissions and certification / professional input where required;

- Handover support, snagging, defects-period advice and close-out reporting;

- All administration, coordination, communication, document control and reporting;

- Travel, subsistence and out-of-pocket expenses;

- Overheads, profit and all associated costs.

The Tenderer shall be deemed to have included for all obligations, liabilities and risks associated with the delivery of the consultancy services.

No additional fees shall be payable unless expressly approved in advance in writing by Wicklow County Council. The Tenderer shall not incur any third-party costs, statutory costs, survey costs, investigation costs or other charges on behalf of Wicklow County Council without prior written approval.

The consultancy services shall be delivered across the defined project stages and shall include all services necessary to support the development, planning, procurement, delivery and close-out of the Saint Gabriel’s Cemetery project, subject to Wicklow County Council approval and instruction at each stage. This reflects the brief requirements for site analysis, burial capacity, drainage, heritage, ecology, arboriculture, accessibility, landscape master planning, Part 8, tender documentation and works support.

Pricing Rules:

Value Added Tax:

The rates quoted in this Pricing Document shall be exclusive of VAT.

The Instructions to Tenderers are contained in the accompanying tender document set. It is the Tenderer’s responsibility to familiarise themselves with all tender requirements. Failure to comply with the Instructions to Tenderers, Project Brief, Scope of Services, Pricing Document or Conditions of Engagement may result in the tender being deemed invalid or non-compliant.

All prices shall be submitted in Euro (€).

The pricing submission will be assessed in accordance with the Most Economically Advantageous Tender award methodology, as set out in the Instructions to Tenderers.

Any pricing anomalies, omissions, qualifications or inconsistencies may be queried by Wicklow County Council during the evaluation process.

Where a Tenderer cannot demonstrate their ability to deliver the full scope of consultancy services for the submitted price, the tender may be rejected.

The fixed lump sum fee shall be deemed to include all services, resources, coordination, specialist inputs, deliverables, travel, subsistence, expenses, overheads, profit, risks and obligations required to deliver the full scope of services for the Saint Gabriel’s Cemetery commission.

No additional fees, charges, statutory costs, survey costs, investigation costs or third-party costs shall be payable unless expressly approved in advance in writing by Wicklow County Council.

Wicklow County Council reserves the right to appoint an independent consultant or an employee of the Council to act as Employer’s Representative or Client’s Representative for the project.

The works contract, if progressed, will be procured separately by Wicklow County Council. The Consultant shall provide tender and construction-stage support only where instructed by Wicklow County Council. This aligns with the project scope for landscape master planning, Part 8, tender documentation and works support for Saint Gabriel’s Cemetery.

Pricing Summary

| Project: | Landscape Masterplan, Feasibility Study, Part 8 Planning and Works Delivery Consultancy Services for Saint Gabriel’s Cemetery, Arklow, County Wicklow |  |  | Page 4 of 12 |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Contractor: |  |  |  | Date: |  | June-26 |
| Client: | Wicklow Co. Council |  |  |  |  |  |
| Tenderers shall provide a fixed lump sum fee, broken down by stage and key service components. In completing this document the tenderers shall review the Instructions to Tenderers, Project Brief, Scope of Services, Conditions of Engagement and all other tender documents. |  |  |  |  |  |  |
| Item | Description | Qty | Unit | Rate (€) |  | Total (€) |
|  | Stage 1 – Inception, Site Analysis, Surveys, Mapping and Feasibility Assessment |  |  |  |  |  |
| 1.1 | Project inception, review of existing information, records, maps and cemetery background information | 1 | Item |  |  |  |
| 1.2 | Site analysis, mapping, landscape/public realm assessment and constraints/opportunities review | 1 | Item |  |  |  |
| 1.3 | Burial capacity assessment and cemetery operations review | 1 | Item |  |  |  |
| 1.4 | Civil/drainage review, including ponding, levels, access, circulation and survey requirements | 1 | Item |  |  |  |
| 1.5 | Cultural and built heritage review | 1 | Item |  |  |  |
| 1.6 | Ecological assessment and biodiversity opportunities review | 1 | Item |  |  |  |
| 1.7 | Arboricultural survey and tree constraints assessment | 1 | Item |  |  |  |
| 1.8 | Accessibility / DMURS review, including access, circulation, shared surfaces and universal design constraints | 1 | Item |  |  |  |
| 1.9 | Initial design-stage health and safety risk review | 1 | Item |  |  |  |
| 1.10 | Coordination, reporting and preparation of Stage 1 Report | 1 | Item |  |  |  |
|  | Sub-Total Stage 1 |  |  |  |  | € |
|  | ## Stage 2 – Landscape Masterplan, Options Appraisal, Part 8 Planning Documentation and Cost Estimates |  |  |  |  |  |
| 2.1 | Development of options to maximise burial capacity and improve cemetery layout | 1 | Item |  |  |  |
| 2.2 | Preparation of preferred Landscape Masterplan, including site regeneration and public realm proposals | 1 | Item |  |  |  |
| 2.3 | Columbarium wall / memorial garden enhancement proposals. | 1 | Item |  |  |  |
| 2.4 | Drainage, levels and Nature Based SuDS proposals. | 1 | Item |  |  |  |
| 2.5 | Heritage, ecology, arboriculture and biodiversity integration into preferred proposals. | 1 | Item |  |  |  |
| 2.6 | Accessibility / DMURS, pedestrian circulation, shared surface and maintenance access proposals | 1 | Item |  |  |  |
| 2.7 | Part 8 planning drawings, reports and supporting documentation | 1 | Item |  |  |  |
| 2.8 | Cost estimates, phasing and value engineering recommendations | 1 | Item |  |  |  |
| 2.9 | Design risk management and relevant preliminary safety and health information | 1 | Item |  |  |  |
| 2.10 | Coordination, reporting and preparation of Stage 2 Report | 1 | Item |  |  |  |
|  | Sub-Total Stage 2 |  |  |  |  | € |
|  | Stage 3 – Tender Documentation & Procurement Support |  |  |  |  |  |
| 3.1 | Preparation of detailed design drawings, specifications, schedules and works requirements | 1 | Item |  |  |  |
| 3.2 | Preparation of pricing document / schedule of works and cost information | 1 | Item |  |  |  |
| 3.3 | Preparation of pre-construction information and health and safety input. | 1 | Item |  |  |  |
| 3.4 | Tender queries, clarifications and technical responses. | 1 | Item |  |  |  |
| 3.5 | Technical evaluation support and review of tender submissions. | 1 | Item |  |  |  |
| 3.6 | Award recommendation input / tender evaluation report support. | 1 | Item |  |  |  |
|  | Sub-Total Stage 3 |  |  |  |  | € |
|  | Stage 4 – Construction Stage Services, Inspections, Certification and Contract Administration Support |  |  |  |  |  |
| 4.1 | Site meetings, inspections and construction-stage monitoring | 1 | Item |  |  |  |
| 4.2 | Design team clarifications, RFIs, contractor submissions and coordination | 1 | Item |  |  |  |
| 4.3 | Landscape, public realm, cemetery enhancement and planting inspections. | 1 | Item |  |  |  |
| 4.4 | Civil, drainage, levels, SuDS, access and circulation inspections.. | 1 | Item |  |  |  |
| 4.5 | Heritage, ecology, arboriculture and accessibility construction-stage input as required.. | 1 | Item |  |  |  |
| 4.6 | Quantity surveying, cost control, payment claim and variation advice.. | 1 | Item |  |  |  |
| 4.7 | PSDP design risk input during construction stage.. | 1 | Item |  |  |  |
| 4.8 | Reporting, certification / professional input and contract administration support.. | 1 | Item |  |  |  |
|  | Sub-Total Stage 4 |  |  |  |  | € |
|  | Stage 5 – Handover, Snagging, Defects Support and Close-Out |  |  |  |  |  |
| 5.1 | Practical completion inspection and snagging | 1 | Item |  |  |  |
| 5.2 | Review of as-built drawings, O&M information, warranties, certificates and safety file information | 1 | Item |  |  |  |
| 5.3 | Final inspections by relevant disciplines. | 1 | Item |  |  |  |
| 5.4 | Defects-period support, inspections and recommendations as required.. | 1 | Item |  |  |  |
| 5.5 | Final account / cost close-out support. | 1 | Item |  |  |  |
| 5.6 | Final certification / professional statements as required... | 1 | Item |  |  |  |
| 5.7 | Final Close-Out Report, including maintenance and future cemetery management recommendations.. | 1 | Item |  |  |  |
|  | Sub-Total Stage 5 |  |  |  |  | € |
|  | Employer and Contractor Design Team Consultants |  |  |  |  |  |
|  | Allow for the full provision, coordination and payment of all appointed consultants and specialists required to deliver the Project Brief and subsequent supervision of works in accordance with the tender documents. | 1 | Item |  |  |  |
|  | The Project Team includes the following: |  |  |  |  |  |
|  | Project Landscape Architect / Lead Consultant. Appointed by the Successful Tenderer as part of the fixed price lump sum for all stages. The Lead Consultant shall coordinate the project and all consultants in accordance with the tender documents. | 1 | Item |  |  |  |
|  | Cemeteries and Burial Grounds Expert: Consultant appointed by lead consultant. Appointed by Successful tenderer part of fixed price lump sum for all stages. The consultant shall provide specialist cemetery capacity, operation, management and future burial ground advice. | 1 | Item |  |  |  |
|  | Project Civil / Drainage Engineer: Consultant appointed by lead consultant. Appointed by Successful tenderer part of fixed price lump sum for all stages. The consultant shall provide all civil, drainage, levels, SuDS, access and circulation inputs required under the tender documents. | 1 | Item |  |  |  |
|  | Heritage Consultant: Consultant appointed by lead consultant. Appointed by Successful tenderer part of fixed price lump sum for all stages. The consultant shall provide cultural and built heritage inputs as required. | 1 | Item |  |  |  |
|  | PSDP: Consultant appointed by lead consultant. Appointed by Successful tenderer part of fixed price lump sum for all stages. The PSDP shall provide design-stage health and safety coordination, design risk review, preliminary safety and health information and safety file input in accordance with legislation and the tender documents. | 1 | Item |  |  |  |
|  | Ecologist: Consultant appointed by lead consultant. Appointed by Successful tenderer part of fixed price lump sum for all stages. The consultant shall provide ecological assessment, biodiversity and mitigation inputs as required. | 1 | Item |  |  |  |
|  | Arboricultural Consultant: Consultant appointed by lead consultant. Appointed by Successful tenderer part of fixed price lump sum for all stages. The consultant shall provide tree survey, arboricultural assessment and tree protection inputs as required. | 1 | Item |  |  |  |
|  | Quantity Surveyor: Consultant appointed by lead consultant. Appointed by Successful tenderer part of fixed price lump sum for all stages. The consultant shall provide cost estimates, value engineering, pricing document, tender cost review and cost control support as required. | 1 | Item |  |  |  |
|  | Accessibility / DMURS Consultant: Consultant appointed by lead consultant. Appointed by Successful tenderer part of fixed price lump sum for all stages. The consultant shall provide accessibility, universal design, pedestrian movement and DMURS-related advice as required. | 1 | Item |  |  |  |
|  | Additional Specialist Disciplines: Consultant appointed by lead consultant. Appointed by Successful tenderer part of fixed price lump sum for all stages. Any additional disciplines shall be included within the fixed price lump sum. | 1 | Item |  |  |  |
|  | Ancillary Certificates: All designers, specialists, suppliers, fabricators, installers and other parties involved in the project shall comply with the requirements of the Lead Consultant and Wicklow County Council to ensure that a sufficiently detailed and documented certification, inspection and handover process is followed. The Consultant Team shall provide such professional statements, inspection records, design confirmations, completion confirmations, as-built information, safety file inputs, maintenance recommendations and close-out documentation as are required under the tender documents, the Conditions of Engagement, the relevant works contract and applicable statutory requirements. | 1 | Item |  |  |  |
|  | TOTAL CONSULTANCY LUMP SUM FEE (excluding VAT) |  |  |  | € |  |

Note 1: The Tenderer shall be deemed to have included for all services, disciplines, coordination, reporting, deliverables, travel, expenses, overheads, profit, risks and obligations required to deliver the full scope of consultancy services.

Note 2: Stage 3, Stage 4 and Stage 5 services shall only proceed where instructed by Wicklow County Council.

Note 3: No additional fees or third-party costs shall be payable unless expressly approved in advance in writing by Wicklow County Council.

Note 4: These Quantities may be adjusted by way of a change order, which will affect the overall Fixed Lump Sum Price.