Request for Tender for Project Shine for the Design, Supply and Install of Fire Suppression & Fire Abatement system at MEDITE Europe DAC ‘26

Published on eTenders on 11th June 2026

Table of Contents

Disclaimer	3

1. 	Introduction	4

2. 	Scope of Works	4

2.1	Existing Setup	5

2.2	Scope of work	5

2.3	Summary of Proposed Investment	7

2.4 	Project Timelines	8

2.5	Service Location - Requirements for MEDITE Europe DAC	8

2.6	Site Visits	8

3. 	Minimum Requirement	9

3.1	Safety Minimum Requirements	9

4. 	Confidentiality	9

5. 	Award Criteria	10

5.1	Award Criteria Scoring Methodology	11

5.2	Scoring Methodology – Sustainability	11

6. 	Tender Validity Period	11

7. 	Confidentiality of Evaluation	11

8. 	Confidentiality of Information Shared / Data Protection	12

9. 	Qualifications	12

10.	Disclosing Tenders	12

11.	Determination of Responsiveness	12

12.	Tender Clarification	13

13.	Modification of the Request for Tenders/Supplemental Information	13

14.	Contract Obligations	13

15.	Form of Tender	14

16.	Tender Bid	14

17.	Payments/Invoicing	14

18.	Presentation of Tender	14

19.	Submission of Tender	14

20.	Other Conditions	15

Appendix 1: Summary of Info & Docs to be Submitted with this Tender Response	15

Mandatory Questionnaire	16

Appendix 2: Form of Tender Sign off	37

Appendix 3: Current Conditions	38

Appendix 4: Additional Documents	41

TO BE COMPLETED AND RETURNED ON ETENDERS BEFORE 15:00HRS ON 9th July 2026

# Disclaimer

#### This document issued herewith is for information only and does not constitute, and shall not be interpreted as, an offer for sale, prospectus, or the basis of a contract.

Candidates are recommended to read the documents thoroughly. While all reasonable steps have been taken to ensure that the information set out in the documents is accurate and up to date, no representation or warranty, express or implied, is or will be made or given in relation to the accuracy or the completeness of any information contained in the documents or otherwise provided by or on behalf of MEDITE (in writing or otherwise) to any interested party or its advisers. No responsibility or liability for any loss or damage arising as a result, of reliance on these documents, or for the information contained in these documents or for any omission is or will be accepted by MEDITE or by any of its officers, employees, agents, or professional advisers. No officer, employee, agent, or professional adviser of the company has any authority to give or make any representation or warranty, express or implied, in relation to such information. MEDITE officers, employees, agents, and professional advisers expressly disclaim any, and all liability arising out of such documentation or information and any errors or omissions in or from the documents and information.

MEDITE reserves the right to discontinue the procurement process at any time.

Please note that information relating to this Tender, including clarifications and changes, will be published on the Irish Government Procurement Opportunities Portal (www.etenders.gov.ie). Registration is free of charge and there is no charge for documents. Please note that MEDITE is a commercial entity and accordingly EU and Irish public procurement laws do not apply to it. Please note also that MEDITE cannot accept responsibility for information relayed (or not relayed) via third parties.

# 1. 	Introduction

Coillte is organised into three divisions with three support functions: MEDITE, which manages its major panel products companies, Coillte Forest which manages the Group's forestry business and Coillte Enterprise which comprise a range of businesses developed from the company's core skills and forest assets, including land development and Training and Safety.

MEDITE SMARTPLY consists of two panel manufacturing facilities:   MEDITE Europe DAC ( “MEDITE” or “Medite”) and SMARTPLY Europe DAC (“SMARTPLY” or “SmartPly”) with a commercial office based in Dartford UK – MEDITE SMARTPLY UK

MEDITE Europe is situated in Redmondstown in Clonmel, Co Tipperary. MEDITE is arguably Europe's most recognised brand of MDF; available in Europe since 1976 we were the pioneers in introducing MDF to European markets. That has allowed MEDITE products to now be recognised as the benchmark for quality, consistency, and performance in the MDF market.

SMARTPLY Europe is situated in Belview port via Waterford and manufactures Oriented Strand Board (OSB) which is the smart, cost-effective and environmentally friendly alternative to many plywoods. It is suitable for use in structural and non- structural applications. It comes with unrivalled quality and environmental certification.

MEDITE is the entity running this competition. MEDITE is a commercial entity and is not subject to EU and Irish public procurement laws. This process shall be run in accordance with such procurement practice, procedures and principles as are determined appropriate by Medite.

# 2. 	Scope of Works

MEDITE Europe DAC is investing in new plant and equipment under the title Project Shine. Project Shine involves the installation of the following:

- Wet fuel handling systems.

- Dry Fuel handling systems.

- 56MW Biomass Energy Plant.

- MDF Core & face dryers.

- Services & utilities to the above, mainly:

  - Electrical distribution MCC’s

  - Compressed air

  - Water treatment systems

  - Fire detection & suppression

  - Natural Gas

  - Steam

Project Shine has commenced the construction phase of Project Shine and proposals are sought for the supply of Fire Protection and Suppression to the various plant, equipment and buildings. The scope involves designing the fire protection systems to deliver the required volumes and density in order to comply with relevant standards. Medite DAC complies with NFPA standards and all equipment/pipework/valves/fittings etc are all FM approved.

## 2.1	Existing Setup

MEDITE’S existing fire mains schematic can be seen in Appendix 3. The system is designed to and complies with NFPA standards. The system comprises of:

- 1 no. 1,500 GPM/125 PSI Mather & Pratt electric pump.

- 1 no. 1,500 GPM/125 PSI Mather & Pratt diesel pump.

- 200mm diameter ring main.

- Various PIV, AV’s and fire hydrants.

- The system is configured as a dry system.

## 2.2	Scope of work

The Scope of Work is to design, supply & install fire suppression/protection to the following areas:

- Wet Fuel Equipment (estimated availability date Jun’27):

  - Wet Fuel from yard system

    - 51.010 & 51.020 2 bay walking floor system automatic roof sprinklers

    - 51.010 & 51.020 hydraulic power pack automatic sprinkler protection

    - 51.030 Incline conveyor head & tail deluge (push button from control room)

    - 51.035 Oversize screen deluge (push button from control room)

    - 51.040 Tube conveyor to Vecoplan system head & tail deluge (push button from control room)

  - On-site Chipping System

    - 51.050 Bunker screw conveyor

    - 51.051 Conveyor head & tail deluge (push button from control room)

    - 51.052 Oversize screen deluge (push button from control room)

    - 51.055 Tube conveyor to Vecoplan system head & tail deluge (push button from control room)

  - Chipped Truck Delivery System

    - 51.400 Screw conveyors

    - 51.410 incline conveyor head & tail deluge (push button from control room)

    - 51.420 Oversize screen deluge (push button from control room)

    - 51.430 Tube conveyor to Vecoplan system head & tail deluge (push button from control room)

  - 51.270 Reject conveyor head & tail deluge (push button from control room)

  - 51.310 Tube conveyor feeding existing line #2 energy plant head & tail deluge (push button from control room)

  - 51.250 Tube conveyor feeding energy plant walking floor head & tail deluge (push button from control room)

- Dry Fuel System (estimated availability date Jun’27):

  - 1 no. Edge Trim Silo:

    - Deluge

    - Explosion protection

  - 1 no. Dust Silo

    - Deluge

    - Explosion protection

  - Supply to each spark extinguisher spray nozzle (where runs are external the need to be complete with trace heating, lagging & cladding).

    - Edge Trim Line #2 no. extinguisher nozzles

    - Line #2 Sander dust 2 no. extinguisher nozzles

    - Line #2 Saw dust 2 no. extinguisher nozzles

    - Line #1 saw dust 2 no. extinguisher nozzles

    - Line #1 Sander dust 2 no. extinguisher nozzles

    - Line #1 Dust Silo to Energy Plant Cyclo-filter 3 number extinguisher nozzles

- Energy Plant (EP) – Supplier Dieffenbacher (estimated availability date Jun’27)

  - Energy Plant Wet Fuel System

    - 51.265 Walking floor distribution screw

    - 50.100 Energy Plant Walking Floor System roof sprinkler

    - Hydraulic power pack protection

    - 50.120 Incline conveyor to belt scale head & tail deluge (push button from control room)

    - 50.192 Belt scale

    - 50.130 Incline conveyor to energy plant fuel feed hopper head & tail deluge (push button from control room)

  - Energy Plant Dry Fuel System

    - 50.230 Dust Silo deluge

    - 50.230.190 Dust Dosing Cyclo-filter deluge and explosion protection

    - 50.230 Dust screw conveyors & rotary air locks

    - 50.286 4 no. dust blowers to energy plant dust burners

    - 50.230 4 no. dust burners

  - Energy Plant Furnace

    - 50.210 Fuel Feed Hopper deluge

    - 50.215 Reciprocating grate hydraulic power pack protection

  - Electrostatic Precipitator (ESP)

    - 50.412 deluge

    - 4 No. transformers, on top, need automatic sprinkler protection.

  - Thermal Oil System

    - 50.311 Radiation heater deluge

    - 50.310 4 no. convection heaters deluge

    - 50.335 3 no. Primary Pumps (internal MCC) foam & sprinkler

    - 50.340 Emergency electric cooling pump (external) sprinkler

    - 50.341 Emergency diesel cooling pump (external) sprinkler

    - 50.342 Process cooling pump (external) sprinkler

    - 50.351 Expansion Tank deluge

    - 50.370 2 no. Transfer Pumps (internal boiler house) sprinkler

    - 50.374 3 no. Pumps to steam generator

    - 50.540 Steam generator

- Dryer – Supplier Sunds Fibertech (estimated availability date Nov’27)

  - Core Dryer

    - 060.20 F01 Dryer Stage 2 fan & ducting spark detection, trace heating, lagging

  - Facer Dryer

    - 050.20 F01 Dryer Stage 2 fan & ducting spark detection, trace heating, lagging

- Ancillary Plant & Buildings (estimated availability date Feb’27)

  - Energy Plant MCC sprinkler

  - Energy Plant Therma Oil Primary Pump Room sprinkler

  - Energy Plant MCC AV room

  - Dryer MCC sprinkler

  - Wet Fuel MCC sprinkler

  - Wet Fuel AV room

  - Energy Plant AV room

  - 2 No. transformers at EP MCC mist system

  - 3 No. transformers at Dryer MCC mist system

  - Various Switchgear

  - 2 no. emergency generators mist system

  - Condensate return

Medite have attempted to interpret the system requirements.  Since the Supplier is an expert in the field of Fire Protection and Suppression, the Supplier is asked to advise Medite of suitable equipment/systems and its requirements that are not fulfilled and to provide an option price for same.

## 2.3	Summary of Proposed Investment

The key components of Project Shine are as follows:

- Installation of a Wet Fuel handling system to supply the energy plant.

- Installation of a Dry Fuel handling system to supply the energy plant.

- Installation of an Energy Plant for thermal oil heating and supplying hot gas to the dryers.

- Installation of a face & core Dryer.

- Integration into the existing plant.

It is proposed to implement Project Shine in several phases, mainly:

- Equipment Vendor selection

- Detailed Design

- Utilities & Services Tendering Process

- Issuing of contracts

- Enabling works

- Civil works

- Equipment assembly and erection works

- Commissioning of all equipment

- Handover

** Drawings that will be essential to pricing this tender will be made available once the Non-Disclosure Agreement (NDA) has been signed and returned to us. Please see Appendix 3 for the full list of Additional Drawings.**

## 2.4 	Project Timelines

The project will commence once a successful candidate is appointed.

Tenderers are advised to allow sufficient time for the preparation and submission of their tender prior to the stated deadline. Submissions made close to the closing time may be affected by unforeseen technical issues, system delays, or connectivity problems. It is the responsibility of the tenderer to ensure that their submission is completed successfully and received before the deadline. Early submission is strongly encouraged to provide adequate opportunity to identify and resolve any technical difficulties, and to allow the contracting authority sufficient time to provide assistance where possible.

| Tender Issue Date | 11th of June 2026 |
| --- | --- |
| Tender Deadline Date | 9th of July 2026 |
| Tender Evaluation Date | 22nd of July 2026 |
| Tender Preferred Vendor Status Date | Tbc |
| Internal Project Approval | Tbc |
| Contract Award | Tbc |
| Project Installation | See the scope of work for estimated availability dates by project area |

## 2.5	Service Location - Requirements for MEDITE Europe DAC

MEDITE Europe DAC., Redmondstown, Clonmel, Co Tipperary, E91V584.

## 2.6	Site Visits

It is advised that you visit the site to assess the scope and nature of the work as no claim will be entertained in respect of inadequate knowledge of site conditions or scope of work.

Dates of site visit:

Please contact Mick.Byrne@mdfosb.com to arrange a visit to review the site and clarify any technical matters pertinent to your tender offer.

Please note that the plant operates 24/7 and access and egress via the works area will be required. Phasing of the works would be required. This is to ensure that there is no impact on the day-to-day operations within the plant.

Medite is an operating mill with production activity on‐going within the area and therefore full compliance with Medite’s EHS Contractor Requirements is necessary.

# 3. 	Minimum Requirement

Only those tenderers who demonstrate that they meet the following minimum criteria will be

Considered:

- Tenderers must conform to MEDITE Safety Requirements

- Tenderers must complete all information required in the award criteria

- All Tenderers must sign and return the Form of Tender attached (Appendix 2).

- Tenderers must comply with all requirements as laid out in the following Irish Legislation:

- Safety, Health and Welfare at Work, 2005

- Safety, Health and Welfare (General Application) Regulations, 2007

- Safety, Health and Welfare at Work (Construction) Regulations, 2013

- Criminal Law (Human Trafficking) (Amendment) Act 2013

- Candidates must be CIRI Registered (i.e., be members of the Construction Industry Register Ireland)

## 3.1	Safety Minimum Requirements

Please note that Full PPE is required during site visit. (See below list of minimum required PPE at all times). Additional PPE is required as per the Risk Assessment.

It is expected that all persons at the facility will follow the site Safety policies and procedures at all times.

Arrival to site – All contractors must sign in at the nominated contractor area. All persons required to complete the site induction before any task is allowed proceed.

Documentation – All relevant safety documentation must be uploaded to the Medite Smartply safety system Dulann and approved by Medite Smartply Safety/Maintenance/Projects Department prior to any works beginning.  It is the responsibility of the contractors competent person to ensure that all safety documentation, including training records are kept up to date.

Training/competency – All contractors and sub-contractors must have the relevant training qualifications and competency for each required task.

# 4. 	Confidentiality

All documentation, data, statistics, drawings, information, patterns, samples, or material disclosed or furnished by MEDITE to Candidates during this competition:

  - Are furnished for the sole purpose of replying to the RFT

  - May not be used, communicated, reproduced, or published for any other purpose without the prior written permission of Medite.

  - Shall be treated as confidential by the candidate and by any third party (including subcontractors) engaged or consulted by the Tenderer

  - Must be returned immediately to MEDITE upon cancellation or completion of this competition if so, requested by MEDITE.

# 5. 	Award Criteria

Contract award will be based on the most economically advantageous commercial offering that best meets MEDITE’s business requirements having regard for the following criteria.

| Request for Tender for Project Shine Fire Suppression & Fire Abatement at MEDITE Europe DAC ’26 Selection Criteria, Rules & Weightings |  |  |  |
| --- | --- | --- | --- |
| REF | PASS/FAIL CRITERIA | PASS REQUIREMENT |  |
| A1 | Candidate Summary | Candidates must answer this section. If the candidate is a grouping, then a separate questionnaire must be completed for each group member. |  |
| A2 | Financial Capacity | Candidates must provide details of their turnover in respect of the previous two financial years. Alternatively, candidates must satisfy MEDITE Europe DAC that they have adequate financial capacity to deliver the services by alternative means. NOTE: in the case of the candidate being a grouping, this condition may be satisfied by the group members as, a whole. |  |
| A3 | Insurances | Candidates must provide a statement from their insurers confirming that the candidate currently has in place the stated minimum levels of insurances, or that such levels can be obtained if successful in the competition. |  |
| A4 | Declaration of Bona Fides | Candidates must complete, sign and date this Declaration. Non-compliant candidates under any of the headings will be automatically disqualified. |  |
| A5 | Tax Clearance Certificate | Please provide evidence of a current and valid tax clearance certificate. |  |
| REF | WEIGHTED CRITERIA | MAX POINTS AVAILABLE | MINIMUM RULE / ELIMINATOR |
| B1 | Ultimate cost including total cost of ownership | 4,500 | Candidates must provide an overall price for the outlined scope (See Pricing Schedule), and include any assumptions made in terms of man hours. They must also provide a comprehensive equipment maintenance proposal over a 5-year term. See Section B1 on page 25 for more details. |
| B2 | Proposed Technical Solution | 2,000 | Candidates must display that the proposed system has a proven technical capacity, activation, and robustness to deliver the required scope for this project as set in the scope of works above, please include a sketch or drawing of your proposed solution. Candidates must also demonstrate a high level of knowledge, expertise, and technical innovation in their proposal to ensure seamless integration into the existing MDF plant. Provide details of the key milestones in relation to the installation plan from date of award to handover. Section B2 on page 27 for more details. |
| B3 | Previous Contractual Experience & Resources | 1,500 | Tenderers must provide evidence in the form of examples (complete with references) of 3 previous projects of a similar nature, where the tenderer provided a similar scope, in a similar environment, with similar risks. Candidates must demonstrate that they have the appropriate resources to deliver Medite’s requirements for this installation within the timeframe set out. See Section B3 on page 28 for more details. |
| B4 | After sales Service / Warranty | 750 | Candidates must provide details of their resources and abilities to provide after sales servicing and maintenance requirements. Please give details of the service team and numbers completing services nationwide. Candidates must provide details of the warranty period and what this includes. See Section B4 on page 31 for more details. |
| B5 | Health and Safety | 750 | Candidates must have undertaken a course introducing the principles of the Safety, Health, and Welfare at Work (Construction) Regulations’ amendment 2019) with, regard to the service provider’s duties under those Regulations. The course should be approved by their relevant registration body or [in the absence of a registration body] a professional body appropriate to the service provider in question. See Section B5 on page 32 for more details. |
| B6 | Sustainability | 500 | Candidates must demonstrate their approach to Sustainability. See section B6 on page 34 for more details. |
| TOTAL |  | 10,000 |  |

MEDITE reserves the right to suspend, alter and/or terminate the contract in the event of consistently poor performance (as found by MEDITE Europe DAC or in the event of a breach of its terms and conditions of purchase).  Please provide and demonstrate clearly the information requested above. The decision of MEDITE Europe DAC thereon shall be final. MEDITE also reserves the right to request a Best and Final Offers (BAFO).

## 5.1	Award Criteria Scoring Methodology

| Score | Performance | Judgement | B1 | B2 | B3 | B4 | B5 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 5 | Meets and exceeds the standard specified | Excellent | 4,500 | 2,000 | 1,500 | 750 | 750 |
| 4 | Meets the standard specification | Good | N/a | 1,600 | 1,200 | 600 | 600 |
| 3 | Meets standard in most aspects, fails in some | Satisfactory | N/a | 1,200 | 900 | 450 | 450 |
| 2 | Fails standard in most aspects, meets it in some | Unsatisfactory | N/a | 800 | 600 | 300 | 300 |
| 1 | Significantly Fails to meet the standard | Poor | N/a | 400 | 300 | 150 | 150 |
| 0 | Completely fails to meet the standard | Not to be Considered | N/a | 0 | 0 | 0 | 0 |

## 5.2	Scoring Methodology – Sustainability

| Score | Performance | B6 -1 | B6 -2 | B6 - 3 | B6 - 4 | B6 - 5 |
| --- | --- | --- | --- | --- | --- | --- |
| 5 | Answers “Yes”, meets and exceeds the standard specified and provides concrete evidence on company headed paper. | 100 | 100 | 100 | 100 | 100 |
| 2.5 | Answers “Yes”, but does not provide enough credible evidence | 50 | 50 | 50 | 50 | 50 |
| 0 | Answers “NO” Completely fails to meet the standard | 0 | 0 | 0 | 0 | 0 |

# 6. 	Tender Validity Period

To allow sufficient time for tender assessment a Tender Validity period of 180 days is required, this period commencing on the closing date by which the tenders are to be returned.

# 7. 	Confidentiality of Evaluation

After the official opening of Tenders, information relating to the examination, clarification, evaluation, comparison of Tenders and recommendations concerning the Award of Contract will not be disclosed to Tenderers or other persons not officially concerned with such process until the Award of Contract to the successful Tenderer has been announced in conformity with national law.

Tenderers are required to treat the details of all documents supplied in connection with the tender process as private and confidential. Similarly, the Client undertakes to use its reasonable endeavours not to disclose to third parties any confidential information received from Tenderers, subject to its obligations under law.

The distribution of this Tender Document is for the sole purpose of obtaining Tenders as referred to therein. The distribution does not grant permission or license to use the documents for any other purpose.

Any effort by the Tenderer to influence any member of MEDITE staff in the process of examination, clarification, evaluation, and comparison of Tenders and in decisions concerning the Award of Contract may result in the rejection of that Tender.

# 8. 	Confidentiality of Information Shared / Data Protection

Depending on the sensitive information to be shared to candidates in order, to complete an accurate bid, MEDITE Europe DAC in some cases will release the schematics or plans of the plant facility only on request or by signing a non-disclosure agreement (NDA).

MEDITE EUROPE DAC (“the Company”) may need to process personal data, as required, for the purposes of enabling the Company to consider the Tendering Company’s suitability for entry into this Agreement and for the purposes of administering this Agreement; without such processing, it would not be possible for the Company to enter into this Agreement with the Tendering Company. Information regarding the legal basis for any such processing, the period for which the personal data will be retained, and related matters is set out in the Data Protection policy. This document is available on request.

# 9. 	Qualifications

The Tenderer shall submit a clean unqualified tender.

If any qualified tenders are received, the Tenderers will be requested to withdraw qualifications. In the event, that the Tenderer fails to withdraw a qualification, the Tender will be considered invalid, and MEDITE Europe DAC will not assess the tender.

# 10.	Disclosing Tenders

Acceptance of tender documents by a tenderer shall be held to imply a guarantee that the amount of the tender will not be disclosed by the tenderer to any person or body prior to the lodgement of the tender and a wholly bona fide tender will be submitted.

# 11.	Determination of Responsiveness

After the official opening of Tenders, the Purchaser will determine whether each Tender is substantially responsive to the requirements of the Tender Documents. If a material deviation exists that, limits in any substantial way the Purchaser’s rights or the Tenderer’s obligations under the Contract, the Tender shall be rejected.

# 12.	Tender Clarification

If you have any Queries or Clarifications regarding this process or the documentation supplied by MEDITE, please address all communications by email to John.Browne@mdfosb.com

If you have any Technical Queries or Clarifications regarding the scope of Works supplied by MEDITE, please address all communications by email to Mick.Byrne@mdfosb.com

Tender queries submitted in any other manner will be disregarded. Such queries as well as clarifications will be communicated to all Tenderers, without revealing the identity of the questioning entity. The closing date for queries will be five (5) days before the return date for tenders.

To assist in the examination and comparison of Tenders, the purchaser may ask the tenderer for Clarification of their Tenders, including breakdown of unit prices. No change in the price or substance of the Tender shall be sought offered or permitted, except as required to confirm the correction of manifest arithmetic errors discovered by the Purchaser during evaluation of Tenders.

All clarification responses issued will be deemed to form a constituent element of this RFT and the tender documentation. Where a Tenderer believes a query and/or response relates to a confidential aspect of its submission, the Tenderer must mark such query “confidential” or “commercially sensitive”. If MEDITE, at its discretion, is satisfied that the query and/or its response should be properly regarded as confidential or commercially sensitive, the nature of the query and its response shall be kept confidential (subject to any applicable legal requirements). If MEDITE is of the opinion that it would be inappropriate to answer the query on a confidential basis, it will notify the Tenderer and require the Tenderer to either withdraw the query or raise any objection within 3 calendar days and state the grounds for objection. If the query is not withdrawn or no objection is raised or MEDITE is of the opinion that notwithstanding the objection or withdrawal, the query is not confidential or commercially sensitive, MEDITE may issue the query and its response to all the Tenderers. MEDITE will determine in its absolute discretion the appropriate course of action in all the circumstances.

# 13.	Modification of the Request for Tenders/Supplemental Information

Medite reserves the right to update, delete, vary, extend, or alter this Request for Tender and the information and documents contained herein.

Any advice of a modification to the Request for Tender shall be issued at least five (5) days before the Tender Deadline and shall be used as an addendum to, and shall be deemed to constitute part of, the Request for Tenders. If necessary, Medite Europe DAC shall revise the Tender Deadline in, order to comply with requirement.

# 14.	Contract Obligations

The successful Tenderer will be obliged to:

- Comply with the terms of Circular 43/2006 Tax Clearance procedures

- Comply with obligations relating to employment protection and working conditions. Please consult government website http://www.employmentrights.ie/. For details.

- Comply with the Health & Safety legislation, and at, all times be in possession of an up-to-date Safety Statement.

- Comply with the Human Trafficking Act 2013.

- NO hidden costs or potential customs obligations.

# 15.	Form of Tender

The Form of Tender is an acknowledgement by the Tenderer that this Invitation to Tender, enclosed Conditions of Contract and contents therein are understood in full. The Form of Tender must be signed and returned with quotations submitted based on Tender response document attached.

Please note the following in relation to submitting your tender:

Your tender will be rejected for failure to:

- Return the completed Form of Tender (Appendix 2)

- Complete the Bidding/Pricing Schedule

- The Mandatory Questionnaire

# 16.	Tender Bid

- Prices should be quoted in Euro (€) and should be exclusive of VAT

- Prices should include all costs

- No hidden or additional costs should apply

- Prices should remain valid as per clause 6

- Please enter your price in Pricing Schedule

# 17.	Payments/Invoicing

Medite Europe DAC operates in accordance with the European Communities (Late Payment in Commercial Transactions) regulations 2002.

Please note that Medite’s payment terms are 30 days from receipt of invoice.

All Medite Europe DAC invoices should be forwarded to apmediteinvoices@mdfosb.com, however the accounts department email address and point of contact is:  Miglena.Georgieva@mdfosb.com

Medite Europe DAC, Redmondstown, Clonmel Co. Tipperary.

# 18.	Presentation of Tender

The Tenderer is fully responsible for the safe and timely delivery of the tender. Any evidence of suspected collusion in tendering will be brought to the attention of the Competition Authority for investigation in conjunction with the Competition Act 2002.

# 19.	Submission of Tender

Tenders received after the closing date and time will not be considered. In addition, email proposals will not be accepted.

Tender Submissions should only be submitted on the e-tenders website within the allocated deadline date i.e., 9th of July 2026 at 15:00 hrs.

# 20.	Other Conditions

- Medite Europe DAC does not warrant or represent that this document, or any other information given to candidates, is accurate or complete. No liability is accepted for any error, misstatement, or omission (negligent or otherwise) in this document, or in any other information given to candidates.

- This document is not a contract, or part of a contract, or an offer to make a contract. There will be no contract between Medite Europe DAC and any candidate unless and until the contract is finally and formally concluded at the end of the procurement procedure for the specified requirement. The procuring entity has no obligation to enter, into a contract with any candidate or Tenderer.

- No liability will be accepted for candidates' costs in connection with the procurement procedure, irrespective of the outcome, whether, or not the procedure is cancelled or postponed.

- Medite Europe DAC is entitled, but not obliged, to seek clarification of any matter relevant to the selection of candidates.

# Appendix 1: Summary of Info & Docs to be Submitted with this Tender Response

Summary of information & documents to be submitted with this Tender Response

| Document | Submitted |
| --- | --- |
| A1-A5 Mandatory Questionnaire Completed |  |
| B1 –Completed |  |
| B2 –Completed |  |
| B3 –Completed |  |
| B4 –Completed |  |
| B5 –Completed |  |
| B6 –Completed |  |

# Mandatory Questionnaire

A1.	CANDIDATE SUMMARY

Weighting: Pass/Fail only

Pass requirement:  Candidates must answer this section. If the candidate is a grouping, then a separate questionnaire must be completed for each group member.

SECTION A - PASS/FAIL CRITERIA

NB. MEDITE is not obliged to engage in a clarification process in respect of mandatory questionnaires with missing or incomplete information. Therefore, candidates are advised to ensure that they return FULLY COMPLETED questionnaires in order, to avoid the risk of elimination from the competition.

| SUMMARY CONTACT |  |
| --- | --- |
| Candidate’s Name |  |
| Contact Name |  |
| Contact Address |  |
| Contact Email |  |
| Contact Number |  |
| Position |  |
| Date of establishment |  |
| (Construction Industry Federation) CIRI Registration Number |  |
| Legal Status (if any) (Company (Ltd.), Partnership, Sole Trader, etc.) |  |

Is the Candidate a group of economic operators?				Yes/No

If Yes, please provide the following information:

| Please enclose an organisational chart with the proposed hierarchical structure of the grouping including any sub-contractor arrangements | Confirm if attached Yes/No |  |  |
| --- | --- | --- | --- |
| If your answer is “Yes”, please provide: - the following information: | Name | Portion to be delivered | Separate Questionnaire enclosed? |
|  | 1. |  |  |
|  | 2. |  |  |
|  | 3. |  |  |
| If you answered ‘No’ above, state number of years actively trading under present name: |  |  |  |

NB. Each group member proposed should complete this questionnaire in its entirety. Please note that MEDITE may, at its discretion, preclude the use of sub consultants where MEDITE has not been in a position, to verify their technical and economic capacity.

A2.	FINANCIAL CAPACITY

Weighting: Pass/Fail only

Pass requirement:  Candidates must provide details of their turnover in respect of the previous two financial years. Alternatively, candidates must satisfy MEDITE that they have adequate financial capacity to deliver the services by alternative means. NOTE: in the case of the candidate being a grouping, this condition may be satisfied by the group members as a whole.

NB. MEDITE  is not obliged to engage in a clarification process in respect of questionnaires with missing or incomplete information. Therefore, candidates are advised to ensure that they return FULLY COMPLETED questionnaires in order to avoid the risk of elimination from the competition.

Please provide details of turnover for your organisation in respect of the past three financial years or alternatively, if the date of establishment was more recent, information on turnover available on a pro-rata basis.

|  | 2025 | 2024 |
| --- | --- | --- |
| Turnover (€) | € | € |

(i) 	Please submit objective evidence to verify this information either by a statement from your auditor or by means of any other relevant and appropriate documentation available to you.

| Evidence of Turnover |  |
| --- | --- |
| Tick if attached |  |
| Appendix Number |  |

(ii) 	If a candidate is unable to provide the objective evidence required under (i) above, they must provide evidence of financial capacity for the required services to be demonstrated by any means available to the candidate.

| Evidence of Financial Capacity |  |
| --- | --- |
| Tick if attached |  |
| Appendix Number |  |

(iii) 	Alternatively, candidates may elect to submit a self-declaration of their financial capacity in the form provided below. However, it is stressed that MEDITE will satisfy itself of the financial capacity of candidates before deciding on the list of participants to the tender process.

Therefore, if a self-declaration is submitted, the relevant evidence required under sections (i) or (ii) above must be submitted promptly on request by MEDITE.

SELF DECLARATION FORM OF FINANCIAL CAPACITY

Contracting Entity:		MEDITE Europe DAC

Competition: 	Tender for Project Shine for the Design, Supply and Install of Fire Suppression & Fire Abatement system at MEDITE Europe DAC ‘

From: 				__________________________

I/We declare that as an applicant interested in being assessed for suitability for this competition, I/we have the financial capacity to meet the minimum standards of Selection Criterion A2 Financial Capacity set down in the Qualification Questionnaire.

Furthermore, I/we will provide the required evidence to support this declaration when requested to do so prior to any decision by the procuring entity on the list of participants for the tender process.

This declaration must be signed by your Financial Director.

| SIGNATURE |  | Date |  |
| --- | --- | --- | --- |
| Name |  | Position |  |
| Telephone |  | Email |  |

A3. 	INSURANCES

Weighting: Pass/Fail only

Pass requirement:  Candidates must provide a statement from their insurers confirming that the candidate currently has in place the stated minimum levels of insurances or that such levels can be obtained if successful in the competition.

NB. MEDITE  is not obliged to engage in a clarification process in respect of questionnaires with missing or incomplete information. Therefore, candidates are advised to ensure that they return FULLY COMPLETED questionnaires in order, to avoid the risk of elimination from the competition.

i) 		Candidates must provide a statement from their insurance company or broker confirming that the candidate currently has in place the stated minimum levels of insurances,

| Insurance | Required Level | Evidence of matching levels attached (Appendix No) |
| --- | --- | --- |
| Public Liability | €6.5M (Any one accident) |  |
| Employers Liability | €13M (Any one accident) |  |
| Professional Indemnity | €6.5M (Any one accident) |  |

ii) 		Alternatively, candidates must provide a statement from their insurance company or broker confirming that the required levels of insurance will be put in place if the candidate is awarded the contract.

| Insurance | Current Level | Evidence of current levels and confirmation of attainability if awarded the contract (Appendix No) |
| --- | --- | --- |
| Public Liability |  |  |
| Employers Liability |  |  |
| Professional Indemnity |  |  |

iii)	 Alternatively, candidates may elect to submit a self-declaration concerning insurance levels in the form provided below, which confirms either a) the possession of the requisite levels of insurance or b) the fact that the required forms and levels of insurance will be attained prior to the award of contract.

It is stressed that if a self-declaration is submitted concerning insurances, the relevant evidence required must be submitted promptly on request by Medite.

SELF DECLARATION FORM OF INSURANCES

Contracting Entity:		MEDITE Europe DAC

Competition: 	Tender for Project Shine for the Design, Supply and Install of Fire Suppression & Fire Abatement system at MEDITE Europe DAC ‘26

From: 				__________________________

Note: Please complete either (A) or (B) below:

(A) 	I/we declare that as an applicant interested in being assessed for suitability for this competition, I/we have the levels of insurances in place to meet the minimum standards of Selection Criterion A3 Insurances set down in the Qualification Questionnaire. Furthermore, I/we will provide the required evidence to support this declaration when requested to do so by the procuring entity prior to any decision by the procuring entity on the list of participants for the tender process:

or

(B) 	I/we confirm that, if successful, I/we will be, in a position to put the required form and levels of insurances to meet the minimum standards of Selection Criterion A3 Insurances set down in the Qualification Questionnaire. In this regard, I/we confirm that a letter from an Insurance Broker attesting to the fact that, subject to success in this competition, the required levels could be put in place will be provided on request from the procuring entity.

This declaration must be signed by a duly authorised officer.

| SIGNATURE |  | Date |  |
| --- | --- | --- | --- |
| Name |  | Position |  |
| Telephone |  | Email |  |

A4. 	DECLARATION OF BONA FIDES

Weighting: Pass/Fail only

Pass requirement: Candidates must complete, sign and date this Declaration. Non-compliant candidates under any of the headings will be automatically disqualified.

| Name of Candidate: |  |
| --- | --- |
| Address: |  |

Please tick Yes or No as appropriate to the following statements relating to the current, status of your organisation.

| No. | QUESTION | YES | NO |
| --- | --- | --- | --- |
|  |  | Please |  |
| 1. | The Candidate is bankrupt or is being wound up or its affairs are being administered by the court or has entered, into an arrangement with creditors or has suspended business activities or is in any analogous situation arising from a similar procedure under national laws and regulations. |  |  |
| 2. | The Candidate is the subject of proceedings for a declaration of bankruptcy, for an order for compulsory winding up or administration by the court or for an arrangement with creditors or of any other similar proceedings under national laws and regulations. |  |  |
| 3. | The Candidate, a Director or Partner, has been convicted of an offence concerning his professional conduct by a judgement which has the force of res judicata or been guilty of grave professional misconduct in the, course of their business. |  |  |
| 4. | The Candidate has not fulfilled its obligations relating to the payment of taxes and/or social security contributions in Ireland or any other State in which the Tenderer is located. |  |  |
| 5. | The Candidate, a Director or Partner has been found guilty of fraud. |  |  |
| 6. | The Candidate, a Director or Partner has been found guilty of money laundering. |  |  |
| 7. | The Candidate, a Director or Partner has been found guilty of corruption. |  |  |
| 8. | The Candidate, a Director or Partner has been convicted of being a member of a criminal organisation. |  |  |
| 9. | The Candidate has been guilty of serious misrepresentation in providing information to a public buying agency. |  |  |

THIS FORM MUST BE COMPLETED AND SIGNED BY A DULY AUTHORISED OFFICER OF THE CANDIDATE’S ORGANISATION

I certify that the information provided above is accurate and complete to the best of my knowledge and belief.  I understand that the provision of inaccurate or misleading information in this declaration may lead to my organisation being excluded from participation in this and future tenders.

| SIGNATURE |  | Date |  |
| --- | --- | --- | --- |
| Name |  | Position |  |
| Telephone |  | Email |  |

A5. 	TAX CLEARANCE CERTIFICATE

Weighting: Pass/Fail only

Pass requirement:  Candidates must provide evidence of a current and valid tax clearance certificate.

NB. MEDITE  is not obliged to engage in a clarification process in respect of questionnaires with missing or incomplete information. Therefore, candidates are advised to ensure that they return FULLY COMPLETED questionnaires in order, to avoid the risk of elimination from the competition.

- Provide a current valid tax clearance certificate from the Irish Revenue Commissioners.

| TCC |  |
| --- | --- |
| Tick if attached |  |
| Appendix Number |  |

- Alternatively, candidates may elect to submit a self-declaration concerning tax clearance in the form provided below, which confirms either a) the possession of a current and valid Tax Clearance Certificate or b) the fact that a Tax Clearance Certificate has been applied for and will be made available upon request.

It is stressed that if a self-declaration is submitted concerning tax clearance, the relevant evidence required must be submitted promptly on request by Medite.

SELF DECLARATION TAX CLEARANCE

Contracting Entity:		 MEDITE Europe DAC

Competition: 	Tender for Project Shine for the Design, Supply and Install of Fire Suppression & Fire Abatement system at MEDITE Europe DAC ‘26

From: 				__________________________

Note: Please complete either (A) or (B) below:

(A)     I/we declare that as an applicant interested in being assessed for suitability for this competition, I/we have a current and valid Tax Clearance Certificate in place and our tax affairs are in order. In this regard, our Registration Number and Certificate Number are as follows:

| Registration Number (as shown on Tax Clearance Certificate) |  |
| --- | --- |
| Certificate Number (as shown on your Tax Clearance Certificate) |  |

Additionally, I/we hereby grant Medite permission to verify tax clearance status through Revenue’s online facility (https://www.revenue.ie/itp.view.jsp).

(B)    I/we confirm that a Tax Clearance Certificate has been applied for and will be made available promptly upon request from Medite.

This declaration must be signed by a duly authorised officer.

| SIGNATURE |  | Date |  |
| --- | --- | --- | --- |
| Name |  | Position |  |
| Telephone |  | Email |  |

B1. Ultimate Cost including Total Cost of Ownership

Maximum Points Available: 4,500

Candidates must provide an overall price for the outlined scope (See Pricing Schedule), and include any assumptions made in terms of manhours. – Points for N = Max points x Lowest Cost / divided by N.

SECTION B - WEIGHTED CRITERIA – See Table on pages 10-11 for reference

NB. MEDITE is not obliged to engage in a clarification process in respect of questionnaires with missing or incomplete information. Therefore, candidates are advised to ensure that they return FULLY COMPLETED questionnaires, in order, to avoid the risk of elimination from the competition.

Total Cost of Ownership:

| Area | Description | Equipment Cost | Manhours on Site | Price per hr € | Overall Total Cost € |
| --- | --- | --- | --- | --- | --- |
|  | Preliminaries and Insurance – all costs associated with the carrying out of works, as set-out in the above scope works |  |  |  | € |
|  | All Plant & Equipment to carry out works, temporary, mobile or fixed. |  |  |  | € |
| 1. | Design, Supply & Installation to Wet Fuel System | € |  | € | € |
| 2. | Design, Supply & Installation to Dry Fuel System | € |  | € | € |
| 3. | Design, Supply & Installation to Energy Plant & ESP | € |  | € | € |
| 4. | Design, Supply & Installation to Dryer | € |  | € | € |
| 5. | Design, Supply & Installation of Ancillary Plant & Buildings | € |  | € | € |
|  | Training & Commissioning |  |  |  | € |
|  | Annual Sales Service package |  |  |  | € |
|  | Please Provide details of what is included: |  |  |  |  |
|  | Cost of Replacement Bottles |  |  |  | € |
|  | Please Provide a detailed breakdown |  |  |  |  |
|  | Overall Cost of Ownership Total |  |  |  | € |

| Grand total | (Excl.Vat) Euro | € |
| --- | --- | --- |

Please provide a detail breakdown of costs and specification regarding above.

All equipment to be supplied as per Medite Europe DAC Scope of supply

| Supplier name: |  | Name (print): |  |
| --- | --- | --- | --- |
| Date: |  | Signature: |  |

Please note that Medite Europe DAC. is a VAT exempt and that all Quotes and Invoices are to be issued at 0% VAT

B2.	Proposed Solution

Maximum Points Available: 2,000

Candidates must display that the proposed system has a proven technical capacity, activation, and robustness to deliver the required scope for this project as set in the scope of works above, please include a sketch or drawing of your proposed solution. Candidates must also demonstrate a high level of knowledge, expertise, and technical innovation in their proposal to ensure seamless integration into the existing MDF plant. Provide details of the key milestones in relation to the installation plan from date of award to handover.

NB. MEDITE is not obliged to engage in a clarification process in respect of questionnaires/tenders with missing or incomplete information. Therefore, candidates are advised to ensure that they return FULLY COMPLETED questionnaires in order, to avoid the risk of elimination from the competition.

Please Detail Suppression System Proposed Number of hours to install the system Number of hours to commission the system The total number of resources required The tasks involved at each stage

B3.	Previous Contractual Experience & Resources

Maximum Points Available: 1,500

Tenderers must provide evidence in the form of examples (complete with references) of 3 previous projects of a similar nature, where the tenderer provided a similar scope, in a similar environment, with similar risks. Candidates must demonstrate that they have appropriate resources to deliver Medite’s requirements for this installation within the timeframe set out.

NB. MEDITE is not obliged o engage in a clarification process in respect of tender with missing or incomplete information. Therefore, candidates are advised to ensure that they return FULLY COMPLETED questionnaires, in order, to avoid the risk of elimination from the competition.

The contracts listed must demonstrate your firm’s skills, design, efficiency, experience, and reliability in respect of the provision of supplies similar to those constituting the subject matter of this contract.

The reference list must include the information shown in the example table below. In the event, that the information requested on the identity of clients is considered confidential, candidates must ensure that they provide sufficient information to allow SmartPly to evaluate proposals based on the services required.

| Client | Detailed Description of service/product provided | Year of Install |
| --- | --- | --- |

Additionally, candidates are required to provide the contact details of two referees in a\ position to attest to the successful delivery of the contracts listed.

Referee/Reference 1:

Name:  ________________________________ Organisation: _______________________

Address:	________________________________________________________________

Telephone: ______________ E-mail Address: _____________________________________

Referee/Reference 2:

Name:	_______________________________ Organisation: ____________________

Address: ________________________________________________________________

Telephone: _______________ E-mail Address: _________________________________

Note 1: the purpose of this section is to identify whether the candidate firm has at its disposal the appropriate number of suitably qualified and experienced human resources. Candidates are reminded that they may rely on the resources of other entities on condition that they are fully described and can prove that they will have these resources at their disposal when required.

Note 2: it is emphasised that, at this stage, candidates are not being asked to propose the specific personnel for the delivery of the contract.

Please state the total number of persons directly employed by you over the past 3 years.

|  | 2025 | 2024 | 2023 |
| --- | --- | --- | --- |
| Permanent |  |  |  |
| Temporary |  |  |  |

I/We are aware of the employment protection and working conditions legally in force in Ireland and the EU and operate our business accordingly (please tick)

| Yes | No |
| --- | --- |

Please enter categories of personnel currently employed (should total must recent year above)

| CATEGORY | NUMBERS |
| --- | --- |
| Directors |  |
| Project Manager |  |
| Electrical & Mechanical Technicians |  |
| Qualified Professional Design Engineering Staff |  |
| Qualified Professional Install Engineering Staff |  |
| Other Staff |  |

Personnel Qualifications & Expertise: Please provide profiles of Key Team Members qualifications & expertise.

B4.	After sales Service /  Warranty

Maximum Points Available: 750

Candidates must provide details of their resources and abilities to provide after sales servicing and maintenance requirements, including how often maintenance will need to be carried out. Please give details of the service team and numbers completing services nationwide. Candidates must provide details of the warranty period and what this includes.

NB. MEDITE is not obliged to engage in a clarification process in respect of tender with missing or incomplete information. Therefore, candidates are advised to ensure that they return FULLY COMPLETED questionnaires, in order, to avoid the risk of elimination from the competition.

B5. 	Health & Safety

Maximum Points Available: 750

Candidates must have undertaken a course introducing the principles of the Safety, Health, and Welfare at Work (Construction) Regulations’ amendment 2019) with, regard to the service provider’s duties under those Regulations.  The course should be approved by their relevant registration body or [in the absence of a registration body] a professional body appropriate to the service provider in question.

NB. MEDITE is not obliged to engage in a clarification process in respect of questionnaires with missing or incomplete information. Therefore, candidates are advised to ensure that they return FULLY COMPLETED questionnaires in order, to avoid the risk of elimination from the competition.

Health and safety

Does your company have a Health and Safety Policy?		          Yes 	       No

Please attached your REC certification or equivalent as an appendix (if applicable)                Yes 	        No

Does your company have a written Safety Statement?		          Yes 	        No

Will your company comply with "all elements of Irish Law in relation to Health and Safety” Yes         No

If you have answered “No”, to any of the above, please explain why:

_______________________________________________________________________________________

Have you been convicted under any aspect of Health and Safety legislation in the last five years?	Yes No

If you have answered “Yes”, please explain why:

_______________________________________________________________________________________

Have you any pending or possible Health and Safety or Environmental Convictions?   Yes      No

If you have answered “Yes”, please explain why:

_______________________________________________________________________________________

Number of reportable accidents / incidents in the last 5 years?   __________

| Breakdown of the Type of Reported Accidents / Incidents in the last 5 Years: Please tick all that apply |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Cuts / Abrasions | Slips, Trips and Falls | Manual Handling / Lifting | Machinery Related | Working at Heights | Fatalities |

Who within your organisation is responsible for Health & Safety?

What qualification does he/she has in relation to H&S?

How many years is he/she qualified?

Title:  ____________________

Qualification:  ____________________

Name: ____________________

B6. 	Sustainability

Maximum Points Available: 500

Candidates must provide the following Sustainability Requirements.

(1)	Do you have a dedicated person assigned to Sustainability ? Yes/No. If Yes, please provide evidence in way of Organisation Structure. If No, who is responsible for sustainability queries.

(2)	Does your company have a sustainability strategy ? Yes/No. If Yes, please give details.

(3)	Does your company have sustainability targets ? Yes/No. If Yes, please provide these targets.

(4)	Please provide a list of sustainable products to be used in this project. Where possible please provide specific brand and sustainability credentials for these products.

(5)	Please provide any other information regarding social and environmentally sustainable aspects that will enhance your tender proposal.

**Information that is not provided or accurate may result in your tender submission becoming null and void**

NB. MEDITE is not obliged to engage in a clarification process in respect of questionnaires with missing or incomplete information. Therefore, candidates are advised to ensure that they return FULLY COMPLETED questionnaires in order, to avoid the risk of elimination from the competition.

- Do you have a dedicated person assigned to Sustainability? Yes  No  .

If the text box is not sufficient, please put in attachment B6-1 – Sustainability Requirement

If yes, please provide evidence in way of Organisation Structure. If no, who is responsible for sustainability queries and what is his primary role within the company?

- Does your company have a sustainability strategy? Yes No  .

If Yes, please provide a copy of the strategy.

If the text box is not sufficient, please put in attachment B6-2 – Sustainability Requirement

- Does your company have sustainability targets? Yes No  .

If Yes, please provide these targets.

If the text box is not sufficient, please put in attachment B6-3 – Sustainability Requirement

- Please provide a list of sustainable products to be used in this project. Where possible please provide specific brand and sustainability credentials for these products.

For example, (1) Wood products that are FSC Certified at +70%

(2) Products that have Environmental Products Declaration Certification  (EPD)

(3) Product recycled percentage content.

If the text box is not sufficient, please put in attachment B6-4 – Sustainability Requirement

- Please provide any other information regarding social and environmentally sustainable aspects that will enhance your tender proposal.

For example, (1) Companies that you deal with or purchase with pay the appropriate rates i.e. No slave labour. (2) Supporting local communities and companies (3) The products or service being provided does not harm the environment.

If the text box is not sufficient, please put in attachment B6-5 – Sustainability Requirement

# Appendix 2: Form of Tender Sign off

Request for Tender for Project Shine for the Design, Supply and Install of Fire Suppression & Fire Abatement system at MEDITE Europe DAC ‘26

FORM OF TENDER

To: MEDITE Europe DAC

We ________________________________________________ the undersigned (hereinafter styled the Contractor(s)), hereby engage to provide and deliver to MEDITE at the prices stated, any or all of the commodities/services of the description specified for which this Tender may be accepted, in such quantities and at such times as may be demanded by MEDITE or an authorised officer acting on its behalf in accordance with the attached “Invitation to Tender, Specifications and Conditions of Purchase”.

In the case of a limited company, the seal of the company should be affixed to this Form of Tender.

I accept the rules of the tender competition, including:

- MEDITE Europe DAC may accept or reject any tender and is not bound to accept the lowest, or any tender it receives.

- Tenders will be evaluated in accordance with the award criteria specified.

- MEDITE reserves the right to award separate contracts.

- MEDITE reserves the right to seek a best and final offer.

- Non-compliance with the terms and conditions of contract as stated in this tender document may result in the termination of said contract.

- Tenderers’ tax clearance certificates must be kept, current at, all times.

- MEDITE Europe DAC is not responsible for any expense incurred in the preparation or delivery of proposals.

- I/we further declare that we are familiar with the work on offer and have read and understand the Instructions to Tenderer and Bidding Schedule form.

Dated ______________ day of _______________ 2026

| Signature of Tenderer |  |
| --- | --- |
| Name of Company |  |
| Full Postal Address: |  |
| Email (if available): |  |
| Company Registration Number: |  |

The following drawings will be made available to interested parties upon submission of a request to Ciara.Walsh@mdfosb.com and execution of a Non-Disclosure Agreement (NDA). **

# Appendix 3: Current Conditions / Additional Drawings

Medite Fire-Main System Rev i4 May 2026 - Fire Ring-main

Existing Site

23-09-700-EPL-02-3D2-2025 - New Plant & Equipment