Health Information and Quality Authority

Architectural and Project Management Services

Project Information Document

(HIQA Ref: FIN-21)

Contents

1.0	INTRODUCTION.................................................................................................................

1.1	General ................................................................................................................

1.2	Health Information and Quality Authority (HIQA) .......................................................

1.3	Project Background...............................................................................................

2.0	GOVERNANCE...................................................................................................................

2.1	Legislative and Regulatory Context .......................................................................

2.2	Funding and Approvals .............................................................................................

3.0	THE PROJECT ....................................................................................................................

3.1	Project Overview ................................................................................................ …

4.0	PROFESSIONAL SERVICES .................................................................................................

4.1	General .................................................................................................................

4.2	Architect ...............................................................

4.4	Other Technical Consultancy Services ....................................................................

4.5	Outline of Services Required ...................................................................................

5.0	THIS PROCUREMENT PROCEDURE......................................................................................

5.1	General ..................................................................................................................

5.2	Agreement................................................................................................ ………………

5.3	Tender Procurement Timeline ..................................................................................

5.4	Site Visit .................................................................................................................

5.5	Participation ...........................................................................................................

5.6	Scoring Qualitative Criteria ......................................................................................

5.8	Tender .............................................................. …………………………………………………………….

5.9	Tender Returns...................................................................................... …………………..

5.10	Appointment ..........................................................................................................

6.0	GENERAL CONDITIONS .....................................................................................................

6.1	The Competition and Competition Documents...........................................................

6.2	Amendments to and/or Clarifications of the ID ......................................................

6.3	Conflict of Interest ................................................................................................

6.4	Assessment Panel ...............................................................................................

6.5	Canvassing ..........................................................................................................

6.6	Change in Circumstances....................................................................................

6.7	Eligibility ..............................................................................................................

6.8	Queries........................................................................................................................

6.9	General Data Protection Regulations .........................................................................

6.10	Confidentiality..............................................................................................................

6.11	Insurances...................................................................................................................

1.0	INTRODUCTION

1.1	General

As a result of modern and changing work practices as well as significant growth of the organisation, the Health Information and Quality Authority (HIQA) has a requirement to explore and scope the redesign of its offices in Cork and in Dublin. Stage 1 of this project is to develop outline design proposals together with estimated costs. HIQA will then decide whether to develop a business case to seek formal approval to proceed with the construction projects. There is no guarantee that funding will be made available for the construction phase. However, should funding be made available HIQA will require the consultants to develop the final designs of the two offices and to manage the procurement exercise for contractors and ultimately to project manage the contractor(s) to deliver the project in a timely and cost efffective manner.

HIQA will request Stage 1 of the project to be carried out for one of the offices in the first instance. As described above there is then a decision point as to whether to develop a business case to proceed with the project. The output from the Stage 1 work on the first office will also determine the approach to be taken with the second office. This may result in construction work being carried out in neither, in one or in both offices.

HIQA intends to procure technical consultancy services, through an open OJEU procedure, to establish a services contract for the redesign, construction tender process management and project managment of the HIQA offices in Cork and in Dublin.

The purpose of this document (herein referred to as the "Project Information Document” or PID) is to provide information and requirements to firms seeking to tender for this contract. The PID shall be read in conjunction with the Contract Notice and the Suitability Assessment Questionnaire (SAQ)

1.2	HIQA

The Health Information and Quality Authority is an independent authority established to drive high-quality and safe care for people using our health and social care services in Ireland.

HIQA’s mandate to date extends across a specified range of public, private and voluntary sector services. HIQA’s role is to develop standards, inspect and review health and social care services and support informed decisions on how services are delivered.

1.2.1 Location of Offices

HIQA’s Head Office is located at Unit 1301, City Gate, Mahon, Cork, T12 Y2XT. The Dublin Office is located at George's Court, George's Lane, Dublin 7, D07 E98Y. HIQA’s office in Galway is outside the scope of this project.

1.3	Project Background

1.3.1 Sustainability and Design Quality

The project will align with the Public Sector Climate Action Mandate, which requires a minimum of 51% reduction in CO2 by 2030.

HIQA require a design service that is aligned with EU Levels, BIM Guidance ISO 19650 and ICMS (International Cost Management Standards). Projects should be developed in line with the principles of the National Policy for Architecture.

1.3.2	Accessibility and Inclusivity

The designs should be underpinned by Universal Design principles aimed at supporting accessibility and inclusivity for all HIQA staff and the visitors to HIQA offices.

2.0	GOVERNANCE

2.1	Legislative and Regulatory Context

This project must be delivered in accordance with the Infrastructure Guidelines, Capital Appraisal Guidelines, and all applicable statutory regulations relating to procurement, planning, health and safety, and building control. This includes full compliance with the Capital Works Management Framework (CWMF), as established by the Government Construction Contracts Committee (GCCC) and the Office of Government Procurement (OGP).

2.2	Funding and Approvals

As stated above, funding for Stage 1 of this project has been approved. If funding for Stage 2 is not approved the project will be terminated. Any design work undetaken will be remain in the ownership of HIQA.

3.0	PROJECT OVERVIEW

3.1.	Architect Led Multi-Disciplinary Team. The selected lead consultant shall also undertake roles of Designer, Employers Representative (ER) in construction contract, PSDP (Health and Safety), Design Certifier and Assigned Certifier under the current Irish Safety and Health and the Building Control Regulations.

3.2	All subcontractors will be engaged by the Architectural Lead and shall be registered as professionals in the discipline in which they are providing services, in accordance with the current Irish law.

3.3	The services are to be provided as described in this document.

3.4	Full design services which are broadly included but are not limited to: -

    - Familiarising with the project and the offices and taking client requirements on board;

    - Preparation of Design Options each with outline drawings and estimate of cost. The relative advantages and disadvantages of each option should be clearly outlined when compared to the project requirements

    - Duties of Project Supervisor Design Process (PSDP);

    - Construction drawings, Specifications;

    - Preparation of Bill of Quantities;

Design Stage:

The successful tenderer will be required to develop detailed designs for approval by HIQA. AutoCAD’s of the existing layout will be made available to support development of the final design.

As part of the design stage the successful tenderer will also consider, and where appropriate make recommendations on:

    - Compliance with H&S legislation including, but not specifically limited to, disability access;

    - Improvements to ensure future proof of the organisation’s capacity, considering environmental and climate action legislation;

    - Compliance with current building regulations; and

    - Effective and efficient management of building systems and infrastructure.

Tender for works:

The successful tenderer will tender for works, as appropriate, evaluate and make recommendations for award to the HIQA for any contract(s) arising out of the procurement process. As part of the tender stage the successful tenderer will:

Ensure input from relevant personnel to inform tender specifications;

Draft and publish approved tender documents, managing the tender process in conjunction with HIQA management team;

Make recommendation for award of the contract;

Engage preferred supplier.

The supplier engaged under this RFT will follow all relevant requirements of the Capital Works Management Framework (CWMF).

Construction Stage:

The successful tenderer will project manage the construction stage, scheduling all works to approved standards in line with the published design requirements.

Handover stage:

Prior to handover, the successful tenderer will address outstanding issues, delivering operating and maintenance manuals, Safety Files, commissioning certificates with snag list prepared.

Provide related advisory services - as required over the Term of the Contract

In addition to those requirements above.

4.0	PROFESSIONAL SERVICES

4.1	General

HIQA wish to procure technical consultancy services for Stage 1. The services of an Architect-led Design Team and Project Management Services are required. HIQA is seeking tenders for the delivery of a building reconfiguration to support current working practices.

4.2	Other Technical Consultancy Services

4.4.1 If required, The selected architectural firm will be responsible for subcontracting the following specialists:-

- Quantity Surveyer

- Building Services Engineer

- Civil and Structural Engineer

- DAC

- Fire

- Accoustician

4.3	Outline of Services Required

4.3.1	CWMF, Infrastructure Guidelines and Design Team Procedures.

All services provided will be in line with CWMF processes, the Infrastructure Guidelines.

Accessibility and Inclusivity

The project provides a unique opportunity for HIQA to enhance accessibility and inclusivity across our offices while making it and adaptable for future generations of staff and visitors.

The project will include an accessibility review in accordance with:

•	Technical Guidance Document Part M (Building Regulations)

•	Universal Design Principles

•	BS 8300-2:2018 (Design of an accessible and inclusive built environment)

The outputs of the review will inform and drive the design solutions and interventions across the projects.

4.3.2	Sustainability

An outline of sustainability service and deliverables for the project are outlined below:

Energy Efficiency

• Full compliance with Technical Guidance Document Part L (2022) for new and existing buildings

• Energy modelling to ensure efficiency and reduce operational energy use (building on IN2 report, where necessary)

• Guidance for heat system selection, including zoning and energy modelling including advice on cost optimal solutions

• Advice on renewable energy options to balance cost and efficiency options and ensuring compliance with regulations.

Embodied Carbon

•	Compliance with I.S. EN 15978:2011

• Compliance with current and developing SEAI methodologies for calculating Whole Life Carbon

•	Calculation of Whole Life Carbon in line with EU Level(s)

• Design principles incorporated that support low embodied carbon design and construction and prioritise low-carbon materials

Indoor Air Quality, targeted improvement in:

•	Thermal comfort (ASHRAE/CIBSE benchmarks)

• Ventilation and air quality, with a focus on natural ventilation strategies where possible and mechanical ventilation with heat recovery where relevant

•	Lighting and daylighting (LED upgrades and natural light balancing)

•	Acoustic performance

Green Public Procurement

- Principles outlined on OGP’s Green Public Procurement Strategy and Action Plan 2024- 27 to be incorporated in the procurement processes for contractors

Circularity

- Design to be developed in line with the Circular Economy Act and Circular Economy Strategy

4.3.3	BIM

•	The project will be delivered in line with ISO:19650 Series–Irish Annex

•	The OGP’s BIM Mandate applies to this project.

•	All information should align with ICMS and IPMS standards

4.3.4	Reporting and Meetings

The Architectural Lead will attend all meetings necessary for the effective delivery of the project. This will include (not exhaustive): client project meetings, occasional briefings to the senior manaagement of HIQA, Reviews, design, project management, risk workshops and construction/site meetings.

The Architectural Lead may be required to produce reports for meetings. The general project reporting schedule will be aligned with CWMF stages. Schedule and types of reporting will be agreed with the client.

4.3.5	Quality and Efficiency

It is imperative that that quality and budget are maintained and that programme is adhered to.

The Architectural Lead must have the ability to adjust and maintain the required quality standards, ensuring cost-efficient and sustainable solutions throughout their involvement and lifetime of the project.

4.3.6	Budget and Value Management

The subcontracted QS will be responsible in conjunction with the Architectural Lead for budget adherence of the design and construction. The subcontracted QS will monitor project budgets and expenditures and report on budget variances.

The Architectiral Lead is to ensure review of design and associated cost proposals with the subcontracted QS and seek approval for any budgetary changes.

The projecst must be fully costed and the costs signed off by HIQA, prior to moving to the next CWMF work stage.

All cost management will be conducted using the International Cost Management Standards (ICMS)

4.3.7	Brief, Design and Quality Control

The design proposals will need to ensure a cohesive design solution can be achieved in term of retrofit/construction viability and cost.

4.3.8	Risk

The Architectural Lead will be responsible for Risk and Issue Management Reporting, including attending and contributing to risk workshops, contributing to the Project Risk Register. The Architectural lead will have a key role in this regard, including allocating of risk mitigation actions to the project team as relevant and managing their responses or input.

The risk register will be tracked, mitigated, updated and reviewed monthly or as required throughout the project. At the end of the project the risk register should be concluded in line with stage of each building project.

The risk register should be used to report any future potential risks that may impact project

outcomes and facilitate risk mitigation efforts.

4.3.9	Resource Allocation

The Architectural Lead will need to ensure that resources are effectively allocated to the project based on the project priorities and requirements.

5.0	THIS PROCUREMENT PROCEDURE

5.1	General

The intended outcome of this procurement procedure is the appointment of an architectural firm to develop an outline design of both offices together with estimated costs for submission to senior management of HIQA. The successful firm will also Project Manage the construction project.

Tenderers are fully responsible for all costs, fees or other consequences associated with the preparation and submission of their tender or otherwise in connection with participation in this Competition. HIQA and its agents shall have no liability whatsoever for any tender costs.

The HIQA reserves the right to:

a.	Terminate this process at any stage; or

b. Amend the terms and conditions of this process; or

c. Change the procedure; or

d.	Procure the Initial Project(s) by alternative means; or

e.	Not accept the highest ranked, most economically advantageous or any proposal

5.3	Tender Procurement Timeline

Indicative procurement timelines are presented in the table below:

| HIQA ARCHITECTURAL AND PROJECT MANAGEMENT SERVICES |  |
| --- | --- |
| Action | Date |
| Issue Tender Documents | 15th June 2026 |
| Last date for receipt of Tender Clarifications | 10rd July 2026 not later than 3pm |
| Tender Submissions | 17th July 2026 not later than 3pm |
| Selection of Successful Tenderer | Q3’26 |

The dates in the above table are for guidance purposes and the HIQA reserves the right to adjust these at any time.

5.4	Site Visit

Site visits will be available by appointment.

5.5	Participation

5.5.1	Reliance on Other Entities

Tenderers are permitted to rely on the resources of other entities subject to the conditions set

out in section 1.9 of the relevant QC1 forms.

MF 2.9 and MF 2.10 are not required to be completed and returned at this point, but the HIQA reserves the right to require them at a later stage, where applicable. Please refer to Section 1.9 of the SAQ Part 1.

5.6	Scoring Qualitative Criteria

Assessments will be made using objective evidence and the professional judgement of the evaluation team. Scores under the qualitative assessment will be awarded relative to the following scoring bands.

| Scoring Bands | Standard |
| --- | --- |
| 90-100% | Excellent response. No or only negligible weaknesses |
| 80-89% | Very good response. Very minor weaknesses. |
| 60-79% | Good response. Minor weaknesses. |
| 40-59% | Acceptable response. Moderate weaknesses. |
| 20-39% | Poor, Significant weaknesses exist |
| 1-19% | Very Poor. Profound weaknesses. |

5.7	Suitability Assessment

The objective of this is to identify and evaluate all Tenderers that meet the technical and financial capacity, and then to qualitatively assess the stated award criteria.

5.7.1 Elimination Criteria

Initially the Tenderer’s personal situation declaration ESPD is reviewed. The grounds specified in Article 57 of Directive 2014/24/EC (and Regulation 56 of SI No. 50 of 2007) are checked. If it is found that any of the conditions for elimination exist, and no acceptable explanation or self- cleaning measures for the condition is provided, the Tenderer will (or in the case of those conditions listed in Article 57(4) of Directive 2014/24/EC, may) be eliminated from further consideration.

5.7.2 Pass/Fail Only Criteria

Pass / Fail criteria are conditions that must be met in full, and, if the criterion is passed, have no further role in calculating the Tenderer’s overall score. The pass / fail criteria are noted within the SAQ. If the criterion is failed, the Tenderer will have failed and will be subject to elimination from the competition.

5.7.3 Qualitative Markings

Tenderers, who are not eliminated, will be qualitatively assessed and marked against each scored award criterion in accordance with the rules in this PID and in the SAQ. Tenderers must achieve the minimum criterion as part of the qualitative assessment. The Tenderer should note that there is a requirement to achieve a minimum standard of 40% under each award criterion.

5.7.4 Cost Scoring

Cost will be evaluated as a percentage of a notional cost of construction.

5.7.5	Clarification of Information

Tenderers may be asked to clarify aspects of declarations or evidence supplied, by written submission, by interview or by both, for any of the suitability assessment criteria specified as either a Declaration or Evidence. If such clarification is requested, any additional material supplied must be strictly to verify material already provided in the original submission.

5.7.6	Self-declaration by Tenderers

In accordance with Circular 5/23, the Suitability Assessment Questionnaire documentation has been structured to permit Tenderers to self-declare criteria, where appropriate, with evidence

of these self-declarations to be submitted to the HIQA when requested. This aims to reduce the upfront submission requirements for Tenderers, ensuring that–in principle - only Tenderers who are in line for shortlisting are required to provide evidence to verify the initial declarations provided by them.

Notwithstanding the above the HIQA reserves the right to seek this information at any stage throughout the tender process, Where so requested by the HIQA, a Tenderer must provide information in support of the self-declarations made in their tender within seven (7) Calendar Days. A Tenderer’s continued participation in the tender process shall be conditional upon providing the required information in the form required within this period.

6.0	GENERAL CONDITIONS

6.1	The Competition and Competition Documents

HIQA has taken all reasonable care to ensure that the material set out for this competition is true and accurate in all material respects as at the time of publication. However, no warranty or representation is given as to the accuracy or completeness of this material.

For the avoidance of doubt, nothing in the PID or the remainder of the competition documents shall create a contract or a legal relationship (including for the avoidance of doubt, any contract about the Competition itself) between HIQA and any Tenderer unless and until the Contract has been entered into including by issue of a Letter of Acceptance or Tender Acceptance (as appropriate) and any conditions precedent to its effectiveness have been met. The exception to this is the obligation upon an Tenderer regarding confidentiality.

All documentation, drawings, data, statistics, information disclosed or furnished by the HIQA to Tenderers during the course of this Competition: are furnished for the sole purpose of replying to this competition only; may not be used, communicated, reproduced or published for any other purpose without the prior written permission of the HIQA; shall be treated as confidential by the Tenderer and by any third parties (including subcontractors) engaged or consulted by the Tenderer; and must be returned immediately to the HIQA upon cancellation or completion of this Competition if so requested by the HIQA.

Key definitions include:

• a “Tenderer”refers to an Tenderer that was shortlisted in accordance with the process set out in this Competition and invited to tender; and

• the “Successful Tenderer” refers to the Tenderer that is deemed to be the Most Economically Advantageous Tender (MEAT) for each Lot in accordance with the provisions of the forthcoming Invitation to Tender

6.2	Amendments to and/or Clarifications of the PID

If the HIQA is of the opinion that a clarification of and/or amendment is required to be made to the PID, and/or additional information is required to be issued, then the HIQA shall be entitled to make any such clarification and/or amendment to the PID and issue such additional information, at any time, notwithstanding the time periods stated.

6.3	Conflict of Interest

Any conflict of interest or potential conflict of interest must be fully disclosed to the HIQA as soon as such conflict or potential conflict becomes apparent. In the event of any conflict or potential conflict of interest, the HIQA shall, in its absolute discretion, decide on the appropriate course of action.

6.4	Assessment Panel

HIQA will create an evaluation panel that is drawn from the HIQA’s own staff, their external advisers to manage the tender evaluation.

6.5	Canvassing

Tenderers shall not canvas any member or employee of HIQA. Failure to comply with this requirement will result in disqualification from the selection process.

6.6	Change in Circumstances

Any change in the Tenderer or its circumstances, or in the control of the Tenderer or in the information submitted in the tender submission after the Tenderer has submitted its submission must be notified to the HIQA in writing.

6.7	Queries

Queries shall be dealt with through the e-tenders platform.

6.8	General Data Protection Regulations

As part of a Response, an Tenderer may provide personal data relating to itself, employees or other third parties. “Data Protection Law” means all applicable data protection law including, with effect from 25 May 2018, the General Data Protection Regulation (Regulation (EU) 2016/679) and the Data Protection Act 2018; and the terms ‘personal data’, ‘process’,‘controller’, ‘processor’ and ‘data subject’ shall have the meanings given to them under Data Protection Law.

6.9	Confidentiality

This Project Information Document and all accompanying documents shall be treated as private and confidential by the Tenderer, who shall not release details of this Project Information DOcument and/or any accompanying documentation other than on a confidential basis to those who have a legitimate need to know or to whom they need to consult for the purpose of preparing their tender proposal.

The Contracting Authority is entitled to disclose to any person any information about this competition, including the identity of the Tenderer and details of their respective members, the Services, the tender process or the award of the Contract (including, without limitation, details of the contract price) at any time.

If an Tenderer considers that information it supplies is commercially sensitive or confidential, this should be clearly stated, and clear and substantive reasons should be given. Representations as to confidentiality or commercial sensitivity should give a time after which the information may be disclosed; this would not normally exceed 5 years.

All exchanges shall be kept confidential by the Tenderer and its advisors, consultants, contractors, servants and agents. Tenderers may also be asked to enter into undertakings of confidentiality should it become appropriate to release confidential information to them.

All companies are now subject to the General Data Protection Regulation (EU) 2016/679 and the Data Protection Act (IE), 2018. There will a requirement for all members of the Contracting Team to comply with the HIQA’s GDPR policies.

6.10	Insurances

The SAQ outlines the required minimum levels for Professional Indemnity Insurances. These are required on an each and every claim basis and annual aggregate as noted and evidence will be required on renewal and in advance of each new contract being entered into. The ‘each and every claim’ requirement may be subject to availability in the insurance market.