# Commissioners of Irish Lights

| To: | Master, ILV Granuaile | Ref: |  |
| --- | --- | --- | --- |
| CC: |  | Date: | 02nd April 2023 |

Muglins Boat Landing Inspection Report

Captain,

An inspection of the landing at Muglins was carried out on the 02nd April 2023. The landing is functional, but the southerly corner is in need of repair.

Action Required by Irish Lights’ Engineering Department:

- Concrete repairs required to be made to the southerly corner.

- Handrail in need of reinstalling (Outstanding from last reports) – Handrail gone entirely.

Action Required by Ship:

- Landing and steps to be treated with Oxalic Acid at each visit.

Overall the landing is relatively good and safe, in suitable sea and weather conditions.

The above is submitted for your information and attention.

Yours sincerely,

______________

John Tyndall, SOO

ILV Granuaile

Southerly end of landing requires maintenance and shoring up.

Southerly Corner of landing (viewed from top of steps) is badly corroded.

Handrail is no longer present.

Concrete path from landing to beacon is in relatively good condition.

| Station |  | Muglins |  |  |  |  |  |  | Risk Rating Matrix (Low, Medium, High) |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Work Activity |  | Landing by boat |  |  |  |  |  |  | Probability |  |  |  |  |  | V/unlikely | Unlikely | Possible | Likely | V/Likely |
| Minimum Level of PPE: |  | Lifejacket, safety shoes |  |  |  |  |  |  | Severity |  |  | Score |  |  | 1 | 2 | 3 | 4 | 5 |
|  |  |  |  |  |  |  |  |  | Insignificant |  |  | 1 |  |  | L | L | L | M | M |
| Who might be harmed: |  | Personnel exiting or entering the boat, boat crew |  |  |  |  |  |  | Minor |  |  | 2 |  |  | L | L | M | M | M |
|  |  |  |  |  |  |  |  |  | Moderate |  |  | 3 |  |  | L | M | M | M | H |
| Date: |  | 02/04/2023 |  | Review Date: |  |  |  |  | Major |  |  | 4 |  |  | L | M | M | H | H |
|  |  |  |  |  |  |  |  |  | Severe |  |  | 5 |  |  | M | M | H | H | H |
| Hazard |  |  | Possible Harm and Effect (risk) | Existing Control measures | Probability Severity and Rating |  |  | Additional Control Measures |  | Probability Severity and Rating |  |  |  | Owner/Due Date |  |  |  |  |  |
|  |  |  |  |  | P | S | R |  |  | P | S |  | R |  |  |  |  |  |  |
| 1 | Slips, trips or falls when exiting or entering boat |  | Falling onto landing, falling into boat, falling into water | - Safety footwear at all times - Lifejackets to be worn at all time - Assessment of sea conditions at landing to be made by boat coxswain and officer in charge - Where possible the boat crew to assist personnel getting into or out of boat | 2 | 2 | L | None at this stage |  | 2 | 2 |  | L | N/A |  |  |  |  |  |
| 2 | Injury resulting from exposure to Oxalic Acid when clearing landing of marine growth. |  | - Eye Injury - Burns on skin | Appropriate PPE by crewmember handling chemicals, including rubber gloves, safety goggles and safety boots. | 1 | 2 | L | None at this stage |  | 1 | 2 |  | L | N/A |  |  |  |  |  |
| 3 | Engine failure/malfunction/lack of fuel/dead battery |  | - Grounding due to drifting, - Steam due to engine overheating, - Fire due to electrical short | - Boat and engine checks to be thoroughly carried out. - Frequent check of engine temperature/oil pressure gauges. - Listen to engine for any change in revs or uncommon noises. - Handheld VHF radio to be kept in boat at all times in case of emergency | 1 | 2 | L | None at this stage |  | 1 | 2 |  | L | N/A |  |  |  |  |  |