Tipperary County Council

INVITATION TO TENDER AND PROJECT BRIEF

FOR THE PROVISION OF DESIGN CONSULTANCY SERVICES

FOR  A NEW LEARNING & DEVELOPMENT CENTRE IN NENAGH, CO. TIPPERARY.

July 2026

Table of Contents

- Tipperary County Council – Profile………………………………………………………………………………………  3

- Executive Summary, Project Background & Objectives	   3

- Detailed Design Brief …………………………………………………………………………………………………………   4

- Consultancy Services	7

- Preliminary Building and Development Specification	11

- Project Design Brief - Structure	11

- Appointment	12

- Intellectual Property Rights	12

- Consultant / Design Team Procurement	13

- Suitability Assessment	13

- Award Criteria Assessment	15

- Tender Documents Submission	17

- Conflict of Interest	17

- Tax Clearance Certificate	17

- Withholding Tax	17

- Professional Indemnity Insurance	18

- Confidentiality	18

- Financial Tender	18

- Opening of Tenders	18

- Evaluation of Tenders	18

- Payment arrangements	19

- Health & Safety / Employee Protection	19

- Contract	19

- Applicable Law and Jurisdiction	20

- Contract Termination	20

- Disclaimer	21

- Further Information and Query Handling	21

- General Guidance Notes	21

APPENDIX A …………………………………………………………………………………………………………………………………………   22

SITE LOCATION MAP…………………………………………………………………………………………………………………………………………….24

Site Location Map for proposed new Learning & Development Centre in Nenagh…………………………………………………  24

LEADCONSULTANT………………………………………………………………………………………………………………………………………………..25

Project Manager/Employer’s Representative with Assigned Certifier Services …………………………………….25

LEADCONSULTANT………………………………………………………………………………………………………………………………………………..27

Project Supervisor Design Process ……………………………………………………………………………………………………….27

CIVIL AND STRUCTURAL DESIGN CONSULTANT  …………………………………………………………………………………………………….29

ARCHITECT …………………………………………………………………………………………………………………………………………………………..29

BUILDING SERVICES IGN CONSULTANT …………………………………………………………………………………………………………… 31

QUANTITY SURVEYOR ………………………………………………………………………………………………………………………………………. 31

Tipperary County Council - Company Profile

  - Tipperary County Council incorporates the Municipal Districts of Nenagh, Clonmel,Templemore-Thurles,Cashel-Tipperary and Carrick-on-Suir and is responsible for providing an extensive range of services which impact directly or indirectly on the well-being of everyone in Co. Tipperary.

  - One such service that Tipperary County Council delivers is the provision of an emergency response to incidents. Tipperary Fire & Rescue Service delivers its services via twelve brigades located in Nenagh, Clonmel, Thurles, Roscrea, Carrick-on-Suir, Tipperary Town, Cashel, Cahir, Templemore, Borrisokane, Newport and Cloughjordan and currently employs 125 firefighters throughout the county.

### Executive Summary, Project Background & Objectives

  - This design brief outlines the proposal for the construction of Learning Development Centre (LDC) for fire services in Tipperary and will also serve some of training requirements of other fire services in Ireland. The site layout will incorporate three standalone buildings, each serving a distinct operational and training purpose to strengthen both regional and national fire service capability.

  - A dedicated training facility to accommodate the Breathing Apparatus Compartment Fire Behaviour (CFB) Training Centre.

  - A Learning and Development Centre, providing modern, purpose built spaces to deliver a broad range of fire service training at both national and regional levels, including QQI accredited courses and programmes under the National Directorate for Fire and Emergency Management (NDFEM). The centre will also enhance the region’s operational preparedness by supporting structured emergency response training, scenario-based exercises, command and control modules and ongoing skills development.

  - A Vehicle Workshop/Garage type building for Brigade Mechanic to carry out vehicle and equipment repair and maintenance work

  - The building housing Learning and Development Centre (LDC) will also incorporate separate attached stand-alone office space for LASNTG (national office for administration of Fire Service Training in Ireland).

  - This enhanced design brief sets out the rationale, functional requirements, and spatial needs necessary for the development of a fully integrated Training and Learning Development Centre within a three building campus designed to support fire personnel development, operational readiness, and emergency response capability.

  - The proposed site is closely aligned with the strategic vision of the National Directorate for Fire and Emergency Management (NDFEM) to strengthen regional emergency response and training capacity. The site will incorporate the BA–CFB multi training rig alongside the Learning & Development Centre. The primary purpose of this campus is to serve as a modern Learning and Development Centre, with a core focus on Breathing Apparatus (BA) training, Compartment Fire Behaviour (CFB) instruction, and the safe, structured development of operational fire ground skills.

  - In addition to BA and fire behaviour training, the centre will also accommodate the full spectrum of fire service & Emergency Management disciplines, including initial firefighter skills, pumps and pumping operations, hazardous materials response, transportation incidents, and a range of QQI accredited and NDFEM endorsed programmes. The facility will further support the development of command-and-control capability, providing structured learning spaces for both junior and senior officers to train, exercise, and build decision making confidence for operational and major incident scenarios.

  - The expected functional life of the new facility is 40 years.

### Detailed Design Brief

### The proposed design consists of three standalone buildings, two of these each serving a distinct and essential function within the overall Training and Learning Development Centre. Together, they provide the infrastructure required to support operational readiness, breathing apparatus and fire behaviour training, equipment deployment, and firefighter development across multiple fire service disciplines. The third building is a separate Workshop/Maintenance Building for Brigade Mechanic to carry out service, repair and maintenance work.

### Building No. 1 - Learning & Development Centre and LASNTG Office Space

### This building will be used to support an array of fire service and related capabilities including breathing apparatus, fire behaviour and other core operational training development including command-and-control training for fire service personnel and emergency responders. The design of building will incorporate the Red to Green contamination control workflow to ensure clean, intermediate, and contaminated areas are properly segregated in accordance with Good Practice Guidance 5.2 – Protecting Firefighters from the Products of Combustion. The overall aesthetic will be minimalist and functional, prioritizing durability, ease of maintenance, and clarity of space. Materials and finishes will be selected for heavy-duty use while maintaining a clean, modern appearance. The design will feature fair-faced walls complemented by bright, hard-wearing colours to create a vibrant yet professional environment.

### Natural lighting will be maximized through design features such as windows, skylights, and glazed panels, reducing reliance on artificial lighting during daytime. Low-energy lighting systems (e.g., LED fixtures) will be specified throughout the facility to reduce energy consumption and maintenance costs. Lighting will be zoned and controlled to ensure efficiency, with occupancy sensors considered for areas such as sanitation facilities and offices.

### Ground Floor: The ground floor will accommodate welfare & training facilities, including:

### Lecture Room

### -	U-shaped layout for up to 18 students/firefighters.

### -	Durable, stackable chairs and robust tables.

### -	Kitchenette with sink, cupboards, and microwave.

### -	Hard-wearing carpet for comfort and acoustic control.

### -	Wall-mounted TV monitor for presentations.

### Student Sanitation & Changing Area

### -	Enclosed toilet cubicles.

### -	Enclosed shower units incorporating changing area with fold-down dressing seats.

### -	Resin flooring with drainage for hygiene and safety.

### -	Lockers to accommodate 18 lockers for students’ welfare items

### Student Muster Bay

### -	Qty 18 Modular open lockers with integrated boot and helmet storage.

### -	Bench seat in front of locker for dressing and preparation.

### -	Resin flooring with integrated drainage for hygiene and safety.

### Instructor Sanitation & Changing Area

### -	Enclosed toilet cubicles.

### -	Enclosed shower units incorporating changing area with fold-down dressing seats.

### -	Resin flooring with drainage for hygiene and safety.

### -	Sauna facility for instructor welfare

### -	Lockers to accommodate 5 lockers for instructor welfare items

### Instructor Muster Bay

### -	Qty 6 Modular open lockers with integrated boot and helmet storage.

### -	Bench seat in front of locker for dressing and preparation.

### -	Resin flooring with integrated drainage for hygiene and safety.

### Offices

### 2 no. Offices I person each.

### Drying Room

### -	Steel railings for gear hanging.

### -	Built-in dehumidifier and heater system for accelerated drying.

### -	Resin flooring with drainage for hygiene.

### Service Rooms

### -	BA Compressor Fill Room for breathing apparatus maintenance.

### -	Plant Room for building services and mechanical systems.

### -	Outdoor Lean-to Area for off-gassing contaminated PPE, ensuring compliance with contamination control protocols.

### First floor: The first floor will provide instructional, administrative, and training spaces:

### -	Large office for an instructional team of up to six persons.

### -	Large lecture/conference room for up to 18 persons in U-shaped layout.

### -	Large communal room which can be subdivided into Qty 4 x Breakout rooms for syndicate work or emergency agency use.

### -	Mini meeting room.

### -	Unisex sanitary facilities and drying room.

### -	Store facility for equipment.

### Attached to the main building a separate two-storey area shall be provided to provide office and associated accommodation for LASNTG staff as follows :-

### 2 Offices for 1 person each.

### Large Office for 5 persons incorporating Tea Station/Kitchenette Area

### Meeting Room

### Toilets and Cleaners Store

### Building Electricity Requirements

### The electrical design will be basic yet robust, prioritizing resilience, safety, and sustainability. The design will include.

### Sustainability & Alternative Energy: Solar panels will be incorporated into the building design to provide renewable energy, supporting sustainability goals and reducing reliance on grid electricity. The solar system will be designed to offset base electrical loads, contributing to long-term operational cost savings. Integration with the generator and mains supply will ensure a balanced, resilient energy system.

### Power Resilience: A standalone generator will be installed to provide resilience during times of power outage and will ensure continuity of operations across critical areas including the drying rooms, lecture rooms, and office areas. An automatic transfer system will be incorporated to guarantee seamless transition between mains supply and generator power.

### Building 2 - Enclosed BA-CFB training rig

### The second building will be an enclosed, purpose built Breathing Apparatus and Compartment Fire Behaviour (BA–CFB) training rig. This structure will enable live fire behaviour training, heat and smoke management and BA operations under controlled environment. The rig will be nationally procured and is ancillary to this design brief, however, the site must be designed to house this rig and a standalone area must be constructed to support this structure. The key design requirements to be considered should include:

### -	Approximate footprint of 33 m long × 25 m wide

### -	Located on a hard standing concrete platform engineered to withstand:

### -	High thermal loading

### -	Large volumes of water runoff

### -	Repetitive heating and cooling cycles

### -	Integrated drainage system suitable for fire training water flows

### -	Dedicated 3 phase electrical supply to support rig systems, lighting, and safety controls.

### -	Fire hydrants installed adjacent to the hard standing area to support training water supplies

### -	Durable access routes for trainees, fire appliances, and instructors

### -	Enclosed secure fencing around rig structure.

### External Works

### The external works will include a car parking area for up to 26 personnel, positioned in proximity to building no. 1 to ensure ease of access and efficient circulation. The parking layout will incorporate clear markings, durable surfacing, and appropriate drainage to prevent water accumulation.

### Landscaping will be simple yet functional, featuring grassed areas and low-maintenance planting to enhance site aesthetics while supporting natural drainage. Minimal hard landscaping will be used to maintain a clean and professional appearance. Soil movement will be required to level some parts of the site to accommodate the CFB multi training rig.

### Additional external works will include footpaths and access routes designed for safe pedestrian movement, external lighting for security and operational needs, and a lean-to structure adjacent to the building for off-gassing contaminated PPE.

### Building No. 3 - Workshop/Maintenance Shed type Building.

### This is for Brigade Mechanic to carry out service, repair and maintenance work.

### This building will have an area of approximately 200 sq.m  and should include and incorporate the following :-

### Area sufficiently large to accommodate 2 no. fire appliances/trucks, 1 with an underground service pit and other able to accommodate Truck Lift.

### Workshop Store/Tool Area

### Office for Mechanic

### Toilet/Shower Room

### Mezzanine Area for Spare Parts

### Consultancy Services

  - Tipperary County Council’s strategy is for an employer-designed (traditional) project whereby the contracting authority will engage the services of a design consultant to deliver and manage all consultancy services required to carry out a full detailed design which will then form the basis for the tender for construction.

### Fig. 3.1 – Project Organisational Chart

  - All successful tendering firms will be expected to participate as an integral member of a design team assembled by Tipperary County Council. It is envisaged that construction will commence towards the end of 2027 and the successful tendering firm must be able to fully participate in the project according to this timetable. It is estimated the design team will require circa seven weeks for the preparation of documentation for all statutory consent applications with the planning process then taking a further three months. The design team will be in a position to commence detailed design once the planning process has commenced. There will be a minimum of one design team meeting every two weeks during the design phase. A representative from each member of the design team (including representation from all Specialist Skills providers) is required at all design team meetings. Additional design team meetings may be required during the detailed design stage. Additional fees will not be paid for attending additional design team meetings.

  - The schedule for this project is to appoint the Lead Consultant (with associated Specialist Skills) mid 2026 with a view to preparing and submitting the necessary applications for statutory consent by end 2026. It is estimated that the design stage will conclude by end of 1st quarter of 2027 and tenders will then be sought from building contractors. Construction works are expected towards the end of 2027 and to be completed by beginning of 2028. There will be a minimum of one site meeting every two weeks. A representative from each member of the design team (including representation from all Specialist Skills providers) is required at all site meetings. Additional site meetings may be required. Additional fees will not be paid for attending additional site meetings.  This proposed schedule is subject to approvals from Department

of Housing, Planning, Community & Local Government.

  - Details of the consultancy services required are outlined in the following sections. The design team will commence with Stage 1 Preliminary. This stage will include a full review of all collated design and survey information prepared to date. It will conclude with a detailed assessment and presentation to the client.

| STAGE 1 | PRELIMINARY |  |
| --- | --- | --- |
| STAGE 2 | DESIGN | STAGE 2a - Developed Sketch Design STAGE 2b - Part VIII Planning Design STAGE 2c - Detailed Design |
| STAGE 3 | TENDER PROCESS, EVALUATION AND AWARD |  |
| STAGE 4 | CONSTRUCTION |  |
| STAGE 5 | HANDOVER OF WORKS and FINAL ACCOUNT |  |

  - Tipperary County Council will make a single appointment to a suitably qualified firm of design consultants to provide and co-ordinate full Design, Project Management (to include Employer’s Representative and Assigned Certifier) and Project Supervisor Design Process consultancy services to complete all stages 1 to 5 inclusive. The appointment will also include for provision, coordination and management of all additional required consultancy services and specialist skills required (Stages 1, 2a, 2b, 2c, 3, 4 and 5).

Lead Consultant

- Project & Stakeholder Co-ordination and	•  Employer’s Representative Services Management	•  Assigned & Design Certifier Services

- Project Supervision Design Process (PSDP)

- Management of all Statutory Processes and	 Consultations including liaising with all relevant

interest groups, representative bodies and	•  Provision, Co-ordination and Management of statutory authorities		all Specialist Skills

- Regulatory Assessment and Management Third Party Liaison

- Management of all Project Stages

  - The scope of services will include the planning, design, cost planning, procurement and project management of all required building and ancillary site development works. The commissioned services will also include for provision, coordination and management of all additional required consultancy services and specialist skills required (Stages 1, 2a, 2b, 2c, 3, 4 and 5) namely Civil & Structural Design, Architectural Design, Building Services Design and Quantity Surveying services. The following table indicates a sample scope of specialist skills services that may be required. This is a non-exhaustive list of design services.

| Civil & Structural | Architectural | Building Services | Quantity Surveying |
| --- | --- | --- | --- |
| - Building Design - Civil Design including services - Structural Design including Geo-structural design - Environmental Services - Drainage Design - Site Investigation | - Architectural & Building Design Services - Building & Office Fitout Design - Heritage Building Conservation - Fire Safety Design & Certification - Design for Disabled Access - Statutory Consent Process Management - Traffic Management Design - Design Certifier - Hard and Soft Landscape Design Services | - Mechanical Design - Electrical Design - Fire Detection Design - Building Fit-out Design - Emergency Systems Design - Information Systems Design - Design & Management of Utilities Services | - Project Cost Management - QS Services including prep. Of BOQ and Pricing Document - Contractor Procurement Services - Tender, Value and Cost Management Services |

### Preliminary Building and Development Specification

4.1 The proposed site is part of a larger parcel of land and an adequate area will be made available to accommodate all the requirements described Section 2 above. The nature of the site is such that no particular design or construction problems would be anticipated and this will be subject to further site investigation.

### Project Design Brief -

  - As with any project there are a number of constraints. One of the main constraints is the financial one and this project will be subject to approval at all stages by the Department of Housing, Planning, Community & Local Government.

  - The Building shall be designed to achieve a ‘Nearly Zero Energy Building (NZEB)’Specification.  The definition of Nearly Zero Energy Building (NZEB) as defined in Directive 2010/31/EU on the energy performance of buildings as :  “ ‘Nearly Zero Energy Building’ means a building that has a very high energy performance, as determined in accordance with Annex 1. The nearly zero or very low amount of energy required should be covered to a very significant extent by energy from renewable sources, including energy from renewable sources produced on-site or nearby.”  Guidance on this is available from Sustainable Energy Authority of Ireland (SEAI), www.seai.ie. Design Principles should incorporate following principles :-

  - The design shall demonstrate that carbon reduction has been considered alongside cost and programme at all key decision points.

The Building Design Consultant shall adopt a whole-life carbon approach with carbon

reduction as a primary design objective. Carbon performance shall be embedded into all

design decisions from concept through to completion and operation.

The design team shall incorporate Build Low Carbon Design concepts using recognized international design standards and specify low embodied carbon materials, prioritise products with verified Environmental Product Declarations (EPDs), maximise recycled content and circular economy principles.

The Structural Design Consultant shall undertake embodied carbon assessments of all structural options, compare steel, concrete, timber and hybrid solutions, select structural systems based on lowest whole-life carbon, not solely capital cost.

Also need to optimise foundations and structural frame quantities, consider engineered timber and hybrid timber structures where appropriate, maximize use of recycled steel.

The design team shall prioritise concrete mixes with reduced embodied carbon through:

Consideration to incorporation in Concrete design of high replacement levels of Portland Cement using:-  GGBS (Ground Granulated Blast Furnace Slag), Fly Ash / PFA where available, Limestone calcined clay cements (LC3)and other proven supplementary cementitious materials (SCMs)

### Appointment

The appointment will be under the latest version of Government Standard Conditions of Engagement for Consultancy Services (Technical) Document Reference COE- Published by: Department of Public Expenditure and Reform, Government Buildings, Upper Merrion Street, Dublin 2 and will be in accordance with Section 3 of this brief. The contracting authority – Tipperary County Council - reserves the right to engage other consultants for additional services in connection with the project if it so wishes.

  - The appointment is at the Employer’s discretion and subject to procurement rules and funding approval. Any extension of the appointment will be subject to a separate fee agreement, based on rates in the tender proposal of the successful consultant.

  - Where a group or consortium submits a proposal, a lead consultant must be nominated who shall be fully responsible for all the services required by this brief.

### Intellectual Property Rights

  - The selected Consultant will be required to provide copyright to Tipperary County Council for unrestricted use of all Contract Documentation, Detailed Design Drawings (Paper and CAD Format), Multimedia Designs and Content, As Constructed Drawings and Associated Handover Documentation and any other Project information provided during the course of the Project for use by Tipperary County Council and [or] the Company’s agents.

### Consultant / Design Team Procurement

  - The Capital Works Management Framework (CWMF) is a structure that has been developed to deliver the Government’s objectives in relation to public sector construction procurement reform. It consists of a suite of best practice guidance, standard contracts and generic template documents that form four pillars that support the Framework; the pillars are:

- A  suite  of  standard  forms  of  construction  contracts  and  associated  model  forms, dispute resolution rules, model invitations to tender, forms of tender and schedules;

- The standard   conditions   of   engagement   for consultants, dispute resolution rules, model invitations to tender, forms of tender and schedules;

- Standard  templates  to  record  cost  planning  and  control  information;  and  for suitability assessment; and

- Extensive  guidance  notes  covering  the  various  activities  in  a  project  delivery process. http://www.constructionprocurement.gov.ie/P4Guidance.aspx

  - The strategic objectives of the Government’s Capital Works Management Framework are to ensure:

- Greater cost certainty at contract award stage;

- Better value for money at all stages during project delivery, particularly at hand-over stage; and

- More efficient end-user delivery.

  - Tipperary County Council is using the Open procurement procedure in which an Invitation to Tender for Service (ITTS 2) is published on the eTenders website and where appropriate in the OJEU. The Open procurement procedure is a single-stage process where interested parties may submit tenders. As part of the tender submission, evidence in relation to suitability must be included. All tender submissions first undergo a Suitability Assessment to determine which tenderers meet the minimum suitability standards. The method of assessment to be used in the open procedure is Pass/Fail only – the Contracting Authority evaluates each submission against a pre-set range of suitability criteria, with minimum standards, to produce a shortlist of those that attained the standards set. For those who meet the minimum standards tenders are evaluated on the basis of pre-set and disclosed award criteria (which include quality as well as price).

### Suitability Assessment

  - All tender submissions will undergo a Suitability Assessment to determine which Tenderers meet the minimum suitability standards. The method of assessment to be used in the open procedure is Pass/Fail only. Applicants / Tenderers must submit appropriate evidence to demonstrate that they meet the minimum standards set for the suitability criteria QC2. Those who fail to submit such evidence, where required to do so, may be eliminated from the procedure.

  - The published suitability assessment questionnaire QC2 document gives full details of the

various suitability assessment criteria applicable to this process. The document indicates the assessment criteria that will apply to this service, what you are required to submit in response to each criterion and how the criteria will be assessed. To summarise please note the following synopsis of the suitability assessment process:

- Each candidate is requested to submit documentary evidence for each of the criteria 3.1, 3.2 and 3.3(a) to (g) indicated below. The evidence will be assessed on a Pass/Fail basis. Please submit documentary evidence for the Lead Consultant and for each of the specialist skills providers; Civil & Structural, Architectural, Building Services, Quantity Surveying.

- Each candidate is requested to submit documentary evidence for each of the criteria 3.4(a) to (e) inclusive. The evidence will be assessed on a Pass/Fail basis. Please submit documentary evidence for the Lead Consultant and for each of the specialist skills providers; Civil & Structural, Architectural, Building Services, Quantity Surveying. Under the Safety Health and Welfare at Work (Construction) Regulations 2006 – 2013 the contracting authority has a duty to appoint competent designers and supervisors. A supplementary subsection must be completed  for the Health and Safety (H&S) aspects of design (3.4.1). Similarly, where the PSDP role is identified as a specialist skill, a supplementary subsection (3.4.2) must be completed for H&S aspects of PSDP. In the response for 3.4(a) to (e) please submit documentary evidence for subsection 3.4.1(a) to (e) relating to H&S competence of each design consultant and also submit documentary evidence for subsection 3.4.2(a) to (e) for the PSDP role. The evidence submitted for 3.4.1 and 3.4.2 must be assessed on a Pass/Fail basis.

| No.' | Requirement/Criterion |  |  | Applicable | Response | Pass/Fail Only |
| --- | --- | --- | --- | --- | --- | --- |
| 3.1 | TENDERERS PERSONAL SITUATION |  |  | No | Not Required | N/A |
| 3.2 | PROFESSIONAL OR TRADE REGISTER |  |  | Yes | Documentary Evidence Required | Yes |
| 3.3 | FINANCIAL & ECONOMIC STANDING |  |  |  |  |  |
| 3.3a | Annual Turnover (Service) |  |  | Yes | Declaration Required | Yes |
| 3.3b | Balance sheet or Extracts Balance Sheet | from | a | No | Not Required | N/A |
| 3.3c | Banker's Letter |  |  | No | Not required | N/A |
| 3.3d | Other Financial/Economic Information/References |  |  | Yes | Documentary Evidence Required | Yes |
| 3.3e | Professional Indemnity Insurance |  |  | Yes | Declaration Required | Yes |
| 3.3f | Public Liability Insurance |  |  | Yes | Declaration Required | Yes |
| 3 3g | Employer's Liability Insurance |  |  | Yes | Declaration Required | Yes |
| 3.4 | TECHNICAL CAPABILITY (Service Provider's Competency) |  |  |  |  |  |
| 3.4a | Qualifications (Managerial) |  |  | Yes | Documentary Evidence Required | Yes |
| 3.4b | Qualifications (Personnel) |  |  | Yes | Declaration Required | Yes |
| 34c | Services over the Past 3 Yrs |  |  | Yes | Declaration Required | Yes |
| 3.4d | Measures for Ensuring Quality |  |  | Yes | Declaration Required | Yes |
| 3.4e | Average Annual Manpower over the Past 3 Years |  |  | Yes | Not Required | Yes |
| 3.4f | Technical Equipment Available |  |  | No | Not Required | N/A |
| 3.4g | Technicians or Technical Bodies |  |  | No | Not Required | N/A |

### Award Criteria Assessment

  - The award criterion for this process is the Most Economically Advantageous Tender with a Quality to Price ratio of 70% / 30%. Candidates are asked to prepare and submit  a response for each of the published Quality Criteria. Tenders will be evaluated against the quality criteria set out in this section. Any tender achieving less than 40% of the maximum marks on an individual ‘quality’ criterion or achieving less than 50% of the total available quality marks will be excluded from further consideration.

  - Quality Criteria - Tenders will be evaluated in the award process by reference to the criteria below.

- CRITERIA A: Approach to Design, Planning and Cost Control - 300 MARKS

The quality submission shall contain the tenderer's general approach to design, planning, cost control and supervision of the works.  The tenderer shall outline the planned timeframe for producing preliminary and detailed designs and drawings and preparing tender documents..Tenderers should submit no more than three A4 sized page in response to this criterion.

- CRITERIA B: Project Resources including Personnel- 250 MARKS

B1 Information on the Lead Consultant

Tenderers shall submit a summary of the experience and qualifications of the designated Lead Consultant  and his/her availability in not more than three A4 sized pages.

B2 Information on the Building Services Engineer

Tenderers shall submit a summary of the experience and qualifications of the designated Building Services Engineer and his/her availability in not more than three A4 sized pages.

B3 Information on the Quantity Surveyor

Tenderers shall submit a summary of the experience and qualifications and availability of the designated Quantity Surveyor in not more than three A4 sized pages.

- CRITERIA C: Proficiency in the Design and Specification of Energy Efficient Buildings- 150 MARKS

The quality submission shall contain sufficient information so as to allow the assessment board to consider the competency, experience and past record of the tenderer in providing high quality design and specification in respect of energy efficient design and specifications for  similar type and scale of projects.

A reference to one example of a recent project is required.

Tenderers are requested to submit not more than three A4 pages under this heading.

  - Price Criteria - Tenders will be evaluated in the award process by reference to the criteria below. Please note that the Comparison Price used in the Price Assessment will be a sum of (a) and (b) below.

- Lump Sum Fee Proposal

  - Candidates are asked to submit a fixed price lump sum fee proposal to provide full project consultancy services required to complete scope of services detailed. This figure will form part of the overall Comparison Price within the Price Assessment.

  - Fixed price lump sum fee proposal must include all fees, disbursements, expenses etc in accordance with the Department of Finance circular 33/06 and the Conditions of Engagement for Consultants. Firms to also submit the time charge per hour for each member of the proposed design team used in the calculation of the lump sum fee proposal.

- Notional Hours Specified

  - Candidates are asked to submit tendered hourly rates as specified in the project Particulars. The Contracting Authority will apply the Tenderer’s tendered hourly rates to the notional hours set out in the Particulars, leading to a notional figure for time charges. This figure will form part of the overall Comparison Price within the Price Assessment.

  - Award Criteria Scoring

| QUALITY | Maximum Quality Marks |
| --- | --- |
| a) Approach to Design, Planning and cost control | 300 |
| b) Project Resources including personnel | 250 |
| c) Proficiency in the Design and Specification of Energy Efficient Buildings | 150 |
| TOTAL QUALITY MARKS | 700 |
| PRICE | Maximum Price Marks |
| a) Lump Sum Fee |  |
| b) Add Tendered Rates for Notional Hours specified |  |
| Comparison Price is a sum of a. and b. (refer to ITTS2 section 9 Assessment of Tenders) |  |
| TOTAL PRICE MARKS | 300 |

### Tender Documents Submission

  - The completed tender documentation must be submitted to arrive by as per details in eTenders

### Conflict of Interest

Any conflict of interest or potential conflict of interest must be fully disclosed to the Contracting Authority in making the submission. Any registrable interest involving the Client’s Representative and the Contracting Authority Elected Members, the Minister for the Environment, Community and Local Government, Members of the Oireachtas or employees of the Contracting Authority or of the Department of the Environment, Community and Local Government or their relatives must be fully disclosed in making the submission or, in the event of this information only coming to the notice after the submission of a proposal and prior to the award of the brief, it should be communicated to Tipperary County Council immediately upon such information becoming known. The terms ‘registrable interest’ and ‘relative’ shall be interpreted as per section 2 of the Ethics in Public Office Act, 1994.

### Tax Clearance Certificate

  - It is a condition for the award of this brief that the firm selected and all proposed sub- consultants must be able to produce a valid Tax Clearance Certificate. The firm to whom the brief is awarded and all sub-consultants shall continue to hold valid tax clearance certificates for the duration of the contract.

### Withholding Tax

  - Under the Finance Act, 1987 a withholding tax must be deducted from payments for professional services. This tax (currently 20%) will be deducted from payments made to the firm awarded the brief and will be remitted to the Revenue Commissioners. The successful firm will be paid in line with the fee breakdown included in the submission, with withholding tax deducted for each individual payment, in line with the above noted Finance Act. Sub – consultants will not be paid individually by the Company.

### Professional Indemnity Insurance

  - The firm to whom the brief is awarded shall hold adequate Professional Indemnity Insurance to cover indemnity against liability at law for damages and claimants costs and expenses in respect of claims for breach of professional duty made against the consultant by reason of any neglect, error or omission on the part of the insured or the predecessors in the practice of any employee committed in good faith in connection with the business. It is a condition for the award of this contract that the firm selected, be able to produce evidence of such cover prior to the award and shall maintain such cover in place for a period not less than six years after completion of the service. The minimum value of insurance cover under the policy will be advised in the second stage of this procurement process when candidates are invited to submit tenders.

### Confidentiality

  - Tipperary County Council undertakes to use its best endeavors to hold confidential, any information provided in the proposal submitted, subject to the Contracting Authority’s obligations under law. If the Consultant considers that any of the information submitted in the proposal should not be disclosed because of its sensitivity, then this should be stated with the reasons for considering it sensitive.

### Financial Tender

  - The following should be noted with regard to the fee element of the submission

    - All fees must be quoted in Euro.

    - Fees quoted in the submission cannot be increased during the term of the project; similarly, terms and conditions cannot be altered.

    - The fee submission must be inclusive of all or any costs associated with the provision of all services required pursuant to this request for submission (cost of account management, service delivery, invoicing, and the supply of all management reports etc.)

    - The fee submission must be clearly expressed exclusive of all taxes including Value Added Tax (VAT); VAT and other appropriate taxes shall be  quoted  separately where appropriate and at the appropriate rate. Where VAT is not applicable this should be explicitly stated.

### Opening of Tenders

  - Submissions will be opened electronically on etenders by two personnel. Persons authorised to be present at the opening of tenders are determined by Tipperary County Council.

### Evaluation of Tenders

  - Clarification of Submissions: To assist in the examination and comparison of submissions, Tipperary County Council may ask for clarification of received submissions, including breakdown of fee allocations. No change in the price or substance of the submission shall be sought, offered or permitted, except as required to confirm to correction of manifest, arithmetic errors discovered by Tipperary County Council during evaluation of the submission.

  - Correction of errors: Submissions determined to be substantially responsive will be checked for any material errors in computation as follows:

    - Where there is a discrepancy between amounts in figures and words the amount in words will govern.

    - Where there is a discrepancy between the unit price and the total amount derived, from the multiplication of the unit price and the quantity, or in the addition of a number of unit prices and  the quantity the unit price as quoted will  normally govern.

    - The amount stated in the proposal will be adjusted by Tipperary County Council in accordance with the above procedure for the correction of errors and, with the concurrence of the tenderer, shall be considered as binding upon the Consultant.

    - A Consultant not accepting the correction of errors as outlined will have his/her submission rejected.

  - Interference: Any effort by the tenderer to influence Tipperary County Council or any member of staff in the process of examination, clarification, evaluation and comparison of submissions and in the decision concerning the award of brief shall result in the rejection of that tender.

  - Tipperary County Council reserves the right to invite some or no Consultants to make a presentation of their submission.

  - When the final decision has been taken all Consultants will be informed in writing whether or not they have been successful.

### Payment arrangements

  - Tipperary County Council is subject to the Prompt Payment of Accounts Act which requires all invoices to be paid within 30 calendar days from receipt of an invoice. All payments will be made in Euro (€).

### Health & Safety / Employee Protection

  - It shall be a condition of this contract that the successful Consultant will comply with all relevant Health & Safety and Employment Protection Legislation including minimum pay and legally binding industrial or sectoral agreements.

### Contract

  - The successful Consultant will enter into a formal legal contract with Tipperary County Council.

  - The appointment will be under the latest version of Government Standard Conditions of Engagement for Consultancy Services (Technical) Document Reference COE-1 -Published by: Department of Public Expenditure and Reform, Government Buildings, Upper Merrion Street, Dublin 2 and will be in accordance with section 3 of this brief.

  - The contracting authority – Tipperary County Council - reserves the right to engage other consultants for additional services in connection with the project if it so wishes.

### Applicable Law and Jurisdiction

  - The contract will be subject to the Law of Ireland (Republic of) and the jurisdiction of the Irish courts.

### Contract Termination

  - In the event that the Contracting Authority considers that the Consultant is in serious breach of the contract due to poor performance or other issues, then the Contracting Authority reserves the right to terminate or curtail the contract by serving 7 days notice in writing to the contact person. It is anticipated that in such a situation the company will have already had the opportunity to discuss the Authority’s concerns in advance of the issue of the written notice. The Contracting Authority will pay the company all monies legitimately due under the terms of the contract for the beneficial work carried out prior to the issue of the written notice. In the event of a dispute then both parties will have recourse opportunities as set out in the contract.

### Disclaimer

  - By submitting a proposal in response to this request for a submission, the Consultant agrees that it is satisfied on the requirements to be met and that it accepts the terms and conditions set forth including the evaluation process as set out above.

  - This request for this submission contains no contractual offer of any kind. Any submission will be regarded as an offer by the Consultant and not as an acceptance by the Consultant of an offer made by Tipperary County Council. No contractual relationship will exist except pursuant to a written contract signed by Tipperary County Council and any successful Consultant for specific services. Tipperary County Council is under no obligation to appoint any Company as a result of this competition. Consultants should note that receipt of an offer does not guarantee appointment even if that offer contains what appears to be an acceptable proposal. Responding to this request for a Submission will not form a commitment on the part of Tipperary County Council to treat with any party.

### Further Information and Query Handling

  - Every effort has been made to ensure that this documentation contains all the necessary information for the completion of the submission. However, in the interest of equity, requests for additional information, for clarification of the contents of this document and all other queries of substance should be made by email by the authorised representative of the Consultant.

### General Guidance Notes

  - Tenderers should check to ensure that they have included ALL information required.

  - Tenderers should note that no reimbursements shall be made for any costs incurred in preparing a response to this submission invite, attending any briefings or presentations or in connection with any visits made by representatives of Tipperary County Council to the Consultants place of business.

  - As part of the submission, tenderers are requested to submit the minimum information required to accurately assess the services of tender companies.

  - Note any additional un-requested information which is submitted will not be taken into consideration for assessment.

### APPENDIX A

# LEAD CONSULTANT

## Project Manager/Employer’s Representative with Assigned Certifier Services

Project & Stakeholder Co-ordination and Management, Management of all Statutory Processes and Consultations including liaising with all relevant interest groups, representative bodies and statutory authorities, Regulatory Assessment  and Management, Third Party Liaison, Management of all Project Stages, Employer’s Representative Services, Assigned Certifier Services, Industrial Building Design, Provision, Co-ordination and Management of all  Specialist Skills

The Lead Consultant will be nominated as the Employers Representative and will also be responsible for full project management and PSDP services. The Lead Consultant will be the primary contact between the design team and the client and will take a primary role in coordinating all consultants and information flows. They will assess the project from technical, budgetary and programme viewpoint in order to ensure the project is delivered on time with a successful outcome. The Lead Consultant will monitor, analyse and report on any changes to the project and carry out ongoing risk analysis. They will report to the client on a regular basis with regard to expenditure and program. The Lead Consultant will be the primary point of contact with the main contractor and monitor the contractor’s program, quality control, snagging and manage the process of agreeing final account.

This project has significant  project management challenges. Works will require careful programming and appropriate liaising with all specialist providers in ensuring appropriate measures are built into contract  documentation for the main contract.

- Preliminary appraisal of the project. Liaise with other team members. Create preliminary project work plan and master GANTT chart. Identify all risks that would mitigate against quality, cost and delivery of the project to designated completion date. Liaise and work with other team members, particularly in evolving a methodology for meeting the delivery time frame. Assess alternative delivery solutions. Assess Health & Safety issues risk in  consultation with  PSDP and  other team members. Prepare final project delivery program and report for  client approval.

- Liaise with other Design Team members and organise meetings. Review deliverables for detailed design, planning and contract documentation with design team. Apply project management methodology to create a structured approach to  meet program targets, detailed design, planning and tender  documentation. Ensure project documents are complete, current and stored appropriately. Manage day to day operational aspects of the project. Manage project budget. Ensure Dept. of Finance procurement requirements are met in tendering main contract. Ensure all appropriate tendering correspondence meets tendering  DOF  standards  and  a r e filed appropriately. Implement appropriate  document  management  strategy between all consultants. Organise, notify   and  maintain  minutes  of  meetings. Ensure all final design report and compliance reports are received  from consultants. Continuing VFM appraisal. If the  approved  tender  estimate  is above the budget provision then advise on alternatives to maintain project within  the budget  provision for the Works.

- Ensure all tender documentation is issued appropriately. Service Tender Queries or refer to appropriate consultant. Maintain list  of tender  queries and ensure responses logged for record purposes. Liaise with QS with regard to tender assessment. Organise tender assessment in consultation with Tipperary County Council. Write up tender assessment report, issue appropriate letters to successful and unsuccessful  tendering  firms.  Log  all  communications  with  tenders.

Liaise  with other  Design  Team  members.  Prepare any response to budgetary matters raised by Tipperary County Council.

- Manage day to day operational aspects of the project.  Monitor  H&S  issues  with PSDP & PSCS. Act as primary contact point between design team and main contractor. Attend to all issues arising to minimise any risk to program delivery, quality and costs. Organise and chair site meetings. Issue minutes. Continuously monitor project. Issue interim budget, progress and quality reports to client..

- Liaise with QS in preparation of Final Account. Provide post contract service in accordance with the  outlined service requirements. Ensure all snagging carried out by consultants and ensure action by main contractor. Liaise  with other team members. Liaise with other Design Team members preparing any response to budgetary matters raised by Tipperary County Council. Ensure all compliance reports issued by  consultants.  Ensure complete project file with O&M manuals handed over to client

# LEAD CONSULTANT

## Project Supervisor Design Process

The Project Supervisor Design Process will take the lead for all Health & Safety matters on this project. The PSDP will be the primary contact for H&S matters between the design team and the client and will take a primary role in coordinating required H&S information from all consultants

The Project Supervisor Design Process must:

- Co-ordinate, so far as is reasonably practicable, activities of the designers in respect of their duties under the Construction Regulations 2013 and, together with the PSCS, facilitate co-operation between the permanent works designers and the temporary works designers, as may be necessary.

- Identify hazards arising from the design or from the technical, organisational, planning, or time related  aspects of the project;

- Co-ordinate and carry out the design risk assessment

- Communicate necessary control measures, design assumptions, or remaining risks to the PSCS so they  can be dealt with in the Safety and Health Plan;

- Make sure that there are appropriate systems in place to encourage communication and the sharing of relevant information. The PSDP  may need to convene special meetings if he or she is not satisfied that there is sufficient co-operation between designers, or with other team members, or if adequate regard is not being given to safety and health;

- Ensure, so far as is reasonably practical, that the work of the designers is co- ordinated. The PSDP must take account of the interaction of different activities and tasks, with potential conflicts or gaps that could affect safety and health being anticipated and resolved. The PSDP should also deal with feedback on any unanticipated hazards which are identified on site during construction and which might affect original design   considerations;

- Prepare the written Preliminary Health & Safety plan for inclusion with tender documentation. Assist with preparation of tender documentation for contractor procurement process and carry out evaluation of H&S  criteria;

- Organise, notify and maintain minutes of safety meetings. Monitor H&S issues with all team members and PSCS. Monitor activities on site and give reasonable directions to designers, contractor or other relevant person, to enable PSDP to comply with the PSDP duties and should the situation require, to confirm that direction in writing and a copy is retained in the Safety Plan. Communicate with the HSA if so required;

- Ensure all compliance reports issued by consultants. Prepare Safety File and on completion of project  deliver the Safety File to the client;

- Notify the Authority and Tipperary County Council of non-compliance with any written directions  issued;

- The PSDP may issue directions to designers or contractors or others.

# CIVIL AND STRUCTURAL DESIGN CONSULTANT

Industrial Building Design, Civil Design including services, Structural Design including Geo- structural design, Environmental Impact Assessment & Environmental Services, Habitat Directive Assessment, Flood Design & Risk Assessment, Site Investigation.

The Civil & Structural Design Consultant will be expected to participate as an integral member of a design team and is expected to fulfill a key role in the provision of full Civil & Structural Design consultancy services.

- Preliminary appraisal of the project and preparation of preliminary structural design. Developing alternative preliminary structural  proposals  for  functional  and  value for money (VFM) assessment and liaise with Contracting  Authority  and  design team. Assess existing services and drainage infrastructure and include for any services upgrade within development project. Liaise with other design team members to evolve an appropriate structural design strategy. Review developed proposals for approval by client to design stage. Liaise with other Design Team members preparing any response to budgetary matters raised by Tipperary County Council.

- Develop selected structural design solution for use within the statutory approval processes. Preparation of structural design and drainage infrastructure documentation with full detailed drawings and specification.

- Preparation of developed structural design documentation with full drawings and specifications for entire scope of project. Continuing VFM appraisal. If the approved tender estimate is above the budget provision then advise on  alternatives  to maintain project within the budget provision for the Works. Assist in  preparing tender documentation in  accordance  with  the  GCCC  conditions  of  contract. Service tender queries. Assist with the examination of the submitted tenders. Liaise with other Design Team members preparing any response to budgetary matters raised by Tipperary County Council.

- Provide full on site Resident Engineer service for the duration of all construction works relating to the Structural Design. Attend site meetings. Monitor construction of structural and drainage elements and provide input as required to  QS  for interim valuations. Provide continuing quality  control inspection of structural elements. Evaluate budgetary impact of client changes.

- Liaise with QS in preparation of Final Account. Provide post contract service in accordance with the outlined service requirements. Snag all structural and drainage elements. Liaise with other Design Team members preparing any response to budgetary matters  raised  by  Tipperary County Council.  Liaise  with  QS  in  preparation of Final Account. Provide post contract service in accordance with the  outlined service requirements. Snag all works. Liaise with other Design Team members preparing any response to budgetary matters raised  by  Tipperary  County  Council. Ensure complete project file with O&M manuals handed over  to client

# ARCHITECT

Architectural & Building Design Services, Fire Safety Design & Certification, Design for Disabled Access, Statutory Consent Process Management, Traffic Management Design, Building & Site Dilapidations

The Architect will be expected to participate as an integral member of a design team and is expected to fulfill a key  role in the provision of full Architectural Design consultancy services.

- Preliminary appraisal of the project and preparation of preliminary layout design. Developing alternative preliminary design proposals for functional and value for money (VFM) assessment and liaise with Contracting Authority and design team. Liaise with other design team members to evolve an appropriate design strategy. Review developed proposals for approval by client to design  stage.  Liaise  with other Design Team members preparing any response to budgetary matters raised by Tipperary County Council.

- Develop selected design solution for use within the statutory approval processes. Preparation and management of all required  statutory  approvals  processes including Planning, Fire Safety and Disabled  Access.

- Preparation of developed design documentation with full  drawings  and specifications for entire scope of  project.  Continuing  VFM  appraisal.  If  the approved tender estimate is above the budget provision then   advise  on alternatives to maintain project within the budget provision for the Works. Assist in preparing tender documentation in accordance with the GCCC conditions of contract. Service tender queries. Assist with the examination  of  the  submitted  tenders. Liaise with other Design Team members preparing any response to budgetary matters raised by Tipperary County Council.

- Attend site meetings. Monitor construction works and provide input as required to QS for interim valuations. Provide continuing quality control inspection of structural elements. Evaluate budgetary impact of client  changes.

- Liaise with QS in preparation of Final Account. Provide post contract service in accordance with the outlined service requirements. Snag all structural and drainage elements. Liaise with other Design Team members preparing any response to budgetary matters  raised  by  Tipperary County Council.  Liaise  with  QS  in  preparation of Final Account. Provide post contract service in accordance with the  outlined service requirements. Snag all works. Liaise with other Design Team members preparing any response to budgetary matters raised  by  Tipperary  County  Council. Ensure complete project file with O&M manuals handed over  to client.

- Survey & CAD Information.

- It is the responsibility of the Architect to verify that the information provided is accurate and can be used to prepare  required  detailed design, construction and tender drawings. It is the responsibility of the Architect to produce   accurate detailed design, construction and tender drawings.

- Fire Safety Design.

- The Fire Safety Design Consultant will be expected to participate as an integral member of a design team. Full Fire Safety Consulting Engineering services are required; preliminary design, design, tender action and evaluation and award, construction and post-handover. The Fire Safety Consultant will be expected to develop alternative fire strategies in order that each may be tested from a functional view point and, in collaboration with the designers, evolve the optimum fire strategy.

- Preliminary appraisal of the project and appraisal for compliance with Part B of the

Building Regulations. Liaise and contribute with other team members, particularly  in evolving a methodology for meeting the delivery time frame. Developing alternative preliminary fire proposals for functional and VFM assessment and liaise with design team and QS. Develop proposal for approval by client to Detailed Design and Tender Action Stage.

- Develop fire strategy for all areas in tandem with design team. Develop fire strategy to dummy Fire Cert to ensure compliance with Part B and Local Authority standards. Liaise with Chief Fire Officer or appointed representative. Liaise with other Design Team members.

- Provide input as required to develop selected design solution – create compliance report and strategy. Prepare detailed tender drawings, specifications and documentation showing all fire routes, ratings,  fire  stopping,  fire  compartments, door ratings, exit signs and other as required for compliance. Draw up all Tender documentation as above. Service tender queries. Provide input to QS as required. Liaise with other Design Team members preparing any response to budgetary matters raised by Tipperary County Council.

- Attend site meetings. On site monitoring and supervision of fire safety related elements. Provide input as required to QS  for  interim  valuations.  Provide continuing quality control inspection of fire safety related  elements.

- Liaise with QS in preparation  of  Final  Account.  Snag  all  fire  safety  related elements. Liaise with other Design Team members preparing any response to budgetary matters raised by Tipperary County Council. Ensure complete project file with O&M manuals are handed over to the client.

# BUILDING AND SERVICES ENGINEER

# Mechanical Services Design, Electrical Design, Industrial Building Fit- out Design, Emergency Systems Design, Information Systems Design, Design & Management of Utilities Services

The Building Services Design Consultant will be expected to participate as an integral member of the design team and is expected to provide full Building Services Design  consultancy services.

- Assess existing service infrastructure and communicate with service providers for required information. Preliminary appraisal of the project and preparation of preliminary Building Services design report. Liaise  with other design team members to evolve an appropriate Building Services strategy. Review developed proposals for approval by client to Detailed Design and Tender Action Stage. Liaise with  other Design Team members preparing any response to budgetary matters raised by Tipperary County Council.

- Develop the detailed design for main works and fit-out contract. Liaise with other Design Team members. Prepare detailed tender drawings, specifications and documentation. Preparation of Cost Plan for Building Services. Provide  input  to  QS as required. Liaise with other Design Team members preparing any response to budgetary matters raised by Tipperary County Council.

- Preparation of mechanical & electrical contract  documentation  with  full drawings and specifications for entire scope of project. Continuing VFM appraisal. If the approved tender estimate is above the budget provision then advise on alternatives to maintain project within the budget provision for the Works. Assist in preparing tender documentation in accordance with the GCCC conditions of contract and obtain tenders from pre-qualified tender panels.  Service  tender  queries.  On receiving tenders, examine lowest tender,   prepare Report on Tenders, and prepare a fully detailed Elemental Cost  Analysis. Liaise  with other Design Team members preparing any response to budgetary matters raised by Tipperary County Council.

- Attend site meetings. Monitor construction of Building Services components and provide input as required to QS for interim valuations. Provide continuing quality control inspection of Building Services elements. Evaluate budgetary impact of client changes.

- Liaise with QS in preparation of Final Account Provide post contract service in accordance with the outlined service requirements. Snag all Building Services systems and components. Liaise with other Design Team members preparing any response to budgetary matters raised by Tipperary County Council.

# QUANTITY SURVEYOR

Project Cost Management, QS Services including preparation of BOQ and Pricing Document, Contractor Procurement Services, Tender/Value and Cost Management Services The Quantity Surveyor will be expected to participate as an integral member of the design team and is expected to provide full Quantity Surveying and Procurement Management consultancy services. Refer to Tipperary County Council Design Team Procedures for details of design services required.

- Preliminary appraisal of the project and preparation of cost estimates. Liaise with other team members, particularly in evolving a methodology for meeting the delivery time frame. Review developed proposals for approval by client to  Detailed  Design and Tender Action Stage. Develop Tipperary  County  Council  budgetary  reporting strategy with Tipperary County Council.

- Preparation of Cost Plan. Prepare cost checks as scheme is developed and advise on alternatives to maintain project within the budget provision for  the  Works. Advise on tendering procedures. Advise on contract arrangements for the Public Works Contracts for Building Works Designed by The Employer. Manage suitability assessment process for main works and fit-out contracts. Liaise with other Design Team members preparing any response to budgetary matters raised by Tipperary County Council.

Preparation of Bill of Quantities/Pricing Document to the recognised methods of measurement as appropriate to the works projects as set out below - Building works – Agreed Rules of Measurement Version 4 (ARM 4) as amended for use with the public works contract.  Supplement 2 of ARM 4 must be used for mechanical and electrical works and the project quantity surveyor is responsible for the measurement of the M&E works to ARM 4 (Supplement 2) standard and Road construction – Method of Measurement for Road Works (MMRW) published by the National Roads Authority as Volume 3 of the Manual of Contract Documents for Road works.       Price Bill of Quantities/Pricing Document to establish the approved pre-tender estimate. If the  approved  pre- tender estimate is above the budget provision then advise on  alternatives  to maintain project within the budget provision for the Works. Revise Bill of Quantities/Pricing Document accordingly. Continuing VFM appraisal. Prepare Tender Documentation in accordance with the GCCC conditions of contract and obtain tenders from pre-qualified tender panels. Maintain procurement file containing all relevant procurement information for main contract. Service tender queries. On receiving tenders, examine lowest tender, prepare Report on Tenders, and prepare a fully detailed Elemental Cost Analysis. Liaise with other Design Team members preparing any response to budgetary  matters raised by Tipperary County Council.

Attend site meetings. On site monitoring and preparation of valuations on a four weekly basis. Provide post contract service in accordance with the outlined service requirements. Evaluate budgetary impact of client changes. Check progress applications and recommend payment. Prepare valuations/cost report and cash flow forecast on a four weekly basis. Monitor and report on Delay Events, Compensation Events, Programme Contingency, Delay Costs, Adjustments (Public Works Contract for Building Works Designed by the Employer).

Prepare and agree Final Account. Prepare report on Final Account. Liaise with other team members. Prepare any response to budgetary matters raised by Tipperary County Council.

SENIOR AND JUNIOR TECHNICIAN

The Senior and Junior Technicians will be expected to participate as an integral member of the design team and is expected to provide full Building Services Design Consultancy Services.

They are expected to prepare required detailed design, construction and tender drawings under the supervision of Project Architect and/or Project Engineer.

They will liaise with Client and Statutory agencies at design stage re. various design details and ensure compliance with various requirements.

They will liaise with Contractors during construction phase and ensure prompt responses to information requests.