# Tender and Schedule

for

| The Provision of | Tender for the Appointment of Project Management and Quantity Surveying Servicesfor the RRDF Category 2 Inishturk Multipurpose Hub & Tourism Accommodation Project Lot 2 |
| --- | --- |
| For | South West Mayo Development Company |

using the

Standard Conditions of Engagement for Consultancy Services (Technical)

Office of Government Procurement

Conditions of Engagement for Consultancy Services (Technical)

Document Reference FTS 9 v1.10

16 September 2024

© 2024 Office of Government Procurement

Published by: Office of Government Procurement

Department of Public Expenditure NDP Delivery and Reform
Government Buildings
Upper Merrion Street
Dublin 2

# Tender

| To | The Contracting Authority | South West Mayo Development Company |
| --- | --- | --- |
|  | Address of Contracting Authority | South West Mayo Development Company |
|  | For the attention of | Name of contact person identified in tender documents |
| Date: | DD/MM/2026 |  |

| Contract | For the provision of | Quantity Surveying Services (Lot 2) |
| --- | --- | --- |
| In relation to | Project title | Tender for the Appointment of Project Management and Quantity Surveying Services for the RRDF Category 2 Inishturk Multipurpose Hub & Tourism Accommodation Project |

A Dhaoine Uaisle

We have examined and understand the Conditions of Engagement for Consultancy Services (Technical), the completed Schedules A and B (where appropriate), and any other tender information supplied, all as amended by any supplemental information, for the above contract.

Terms used in this tender that are defined in those documents have the same meaning in this tender.  We submit with this tender a detailed breakdown of the tender price (if requested). We offer to provide and complete the Services required on the terms of and in conformity with the documents referred to in the preceding paragraph for:

### the lump sum fee of:

0 euro excluding VAT for the 0Whole Stage/Stage(s),

as adjusted in accordance with the contract.

and/or

an overall percentage fee of:

Not Applicable % for the Stages 1-2C

together with the rates for Time Charges to be determined in accordance with the provisions of the Invitation to Tender.

The amounts set out in this Form of Tender include for expenses, for any intellectual property rights required and, where the Services include acting as Project Supervisor for the Design Process, Assigned Certifier, or signing of the Design Certificate, any fee for so acting.

Rates for Tendered Time Charges [CA Note: delete this table where ITT-S1a or ITT-S2a is in use ]

| Grade | Hourly rate |
| --- | --- |
| Senior Quantity Surveyor- | € |
| Quantity Surveyor | € |
| Assistant Quantity Surveyor | € |
|  | € |
|  | € |
|  | € |
|  | € |
|  | € |
|  | € |
|  | € |
|  | € |
|  | € |

In consideration of your providing us with the contract documents, we agree not to withdraw this offer until the later of:

- 180days after the end of the last day for submission of this Tender

- expiry of at least 21 days written notice to terminate this Tender given by us.

Your acceptance of this Tender within that time will result in the Contract being formed between us.

We agree that you are not bound to accept the lowest or any tender you may receive.

We agree that if any contract formed by acceptance of this Tender is determined to be void, voidable, unenforceable, or ineffective, any damages for which you may be liable will not exceed the amount that would have been payable under Clause 14.29 of the Conditions of Engagement on termination under clause 14.9 of the Conditions.

We agree that if, at the date of the Contract formed by the acceptance of this Tender, we have in place Annual Aggregate Insurance:

(a)	we shall monitor the EU and UK market at no longer than yearly intervals to establish whether (i) the Each and Every Insurance, or (ii) better cover than the cover in place at the later of the date of the Contract formed by the acceptance of this Tender or the latest relevant annual renewal, can be obtained at the Increased Premium Rates; and

(b)	if the Each and Every Insurance:

- becomes available to us at the Increased Premium Rates; or

- is not available (or not available to us at the Increased Premium Rates) but better cover than the Annual Aggregate Insurance in place at the later of the date of the Contract formed by the acceptance of this Tender or the latest relevant annual renewal becomes available to us at the Increased Premium Rates,

we shall immediately effect such available cover (subject to having obtained your prior written approval, such approval not to be unreasonably withheld or delayed) and notify you in writing within seven days that we have so effected the cover.

For the purposes of this Tender,

the “Increased Premium Rates” means premium rates that do not exceed 125% of the premium rates payable by us for cover on an annual aggregate basis at the time of the applicable annual renewal PROVIDED THAT any difference between (i) premium rates for cover on an annual aggregate basis and (ii) premium rates for the Required Insurance or better cover than the cover in place at the later of the date of the Contract formed by the acceptance of this Tender or the latest relevant annual renewal (whichever is applicable), is not due to any act, omission, default, claim, notice of claim, negligence or otherwise of or against us;

“Each and Every Insurance“ means professional indemnity insurance on an each and every claim basis at the level set out in the Schedule; and

“Annual Aggregate Insurance” means professional indemnity insurance on an annual aggregate basis at the level set out in the Schedule.

Is sinne, le meas,

| Signed on behalf of |  |
| --- | --- |
| Name of Tenderer |  |
| Signature of authorised person |  |
| In the presence of |  |
| Signature of witness |  |
| Name of witness |  |
| Witness’s occupation |  |
| Witness’s address |  |

OR (If the Tenderer is an individual)

| Signed by |  |
| --- | --- |
| Signature of Tenderer |  |
| Name of Tenderer |  |
| In the presence of |  |
| Signature of witness |  |
| Name of witness |  |
| Witness’s occupation |  |
| Witness’s address |  |

STANDARD CONDITIONS OF ENGAGEMENT

FOR CONSULTANCY SERVICES (TECHNICAL)

SCHEDULES

SCHEDULE A: CONTRACT PARTICULARS

##### INTERPRETATION

The Agreement is organised in elements, by individual numbers and line breaks, and titled groups, within each clause. One purpose is to identify clearly which contents go together as part of the same element, especially which qualifications, modifications and exceptions apply to what, and the relationships between elements.

Element numbers provide precise references, They are preceded by clause numbers in larger font except where the reference is in and to the same clause [e.g.‘1, 5,6,7’ in clause 2.4, but ‘7‘ alone in 2.10].

Instead of including ‘and’ or ‘or’ where either would cause ambiguity, commas are used between contents of an element, and semi-colons between elements in a sentence (with indenting where convenient for listing them), to show that they apply individually and together as relevant to the subject.

Square brackets are included where useful to identify as such clarifications, explanations, reminders of purposeful implications or of general law, and cross-references, to show that significance is not to be given to their absence elsewhere, or in the case of general law that it is not being changed.

In the Agreement, Schedules, except where the context indicates, words in the singular include the plural and the reverse.

1. APPOINTMENT

1 Client, Consultant, Contact Details

|  | Client |
| --- | --- |
| Name | South West Mayo Development Company CLG |
| Telephone |  |
| Mobile | N/A |
| Email |  |

|  | Client’s Representative |
| --- | --- |
| Name |  |
| Telephone |  |
| Mobile |  |
| Email |  |

|  | Consultant |
| --- | --- |
| Name |  |
| Telephone |  |
| Mobile |  |
| Email |  |

|  | Consultant’s Representative |
| --- | --- |
| Name |  |
| Telephone |  |
| Mobile |  |
| Email |  |

2 Project

Tender for the Appointment of Project Management and Quantity Surveying Services for the RRDF Category 2 Inishturk Multipurpose Hub & Tourism Accommodation Project (Lot 2)

7 Whole, parts, of other documents included in the Contract

1. Letter of Acceptance 2. Pricing Schedule 3. Service Requirements Tender Documents, Project Brief, Consultants Submission, Standard Conditions of Engagement for Consultancy Services (Technical)

2. PERFORMANCE

12 Consultant has no authority –

| to make any Change Order with an extra value above: | € 1,000 exclusive of VAT |
| --- | --- |
| to make Change Orders in any three month period with a cumulative extra value above: | € 5,000 exclusive of VAT |
| any Change Order causing or contributing to a reduction in safety, quality, usefulness, of the Project. to waive any of the Client’s rights or the Contractor’s obligations under a Project construction contract without limitation to notice periods such as those set out in sub-clause 10.3 of the Public Works Contracts (PW-CF1 to PW-CF5). |  |

17 Limit of Liability

| The Liability Cap is: | € / ( euro) |
| --- | --- |
| The Liability Cap shall not apply to any claim, loss, damage, cost, expense or liability relating to - death, personal injury or illness; - fraud or fraudulent misrepresentation; - wilful default; - gross negligence; - third party property; - sub-clause 13.26 of this Agreement; or - any liability which the Consultant cannot lawfully exclude or limit. |  |

19 Insurance types, terms

| COVER | Minimum cover | Permitted deductible each and every occurrence | Period |
| --- | --- | --- | --- |
| Annually renewable Professional Indemnity policy, against liability for losses due to professional negligence. The conditions provide for claims for breach of professional duty or civil liability as well as negligence. The jurisdiction in which claims can be lodged and settled includes IRELAND | Each and every claim or series of claims arising out of the same originating cause €1,500,000 OR Per claim and limited in the Annual Aggregate € | 2.0% of gross fee turnover, or €5,000 whichever is greater | From start to completion of the Services; and six years from certified substantial completion of the Project works subject to reasonable adjustment of cover for any exceptional increases in insurance market rates. |
| Public Liability for death, personal injury [except EL, next type]; loss of, damage to, property; with indemnity to the Client as principal | € 6,500,000 | € 6,500,000 | From start to completion of the Services. |
| Employers’ Liability for death, injury, to employees | € 13,000,000 | None | From start to completion of the Services. |
| Insurance of plans, documents | € | None | From start to completion of the Services. |

25 Key Team Members

Key Team Members are the members of the Consultant’s team that are named in the Consultant’s tender submission for the Services and/or named in the Consultant’s suitability assessment questionnaire response for the Services, as applicable.

##### 7. COORDINATION

5 Facilities from the Client

6 Client’s resident staff

11 Team Leader

The Consultant  team leader.

##### 9. PAYMENTS

13 Inflation Adjustment

First Adjustment Date means for any element of the Fee that is

- a Lump Sum [by Schedule B only, not by conversion under 9.11,12], the date that is the Base Date;

- based on Tendered Time Charges, the date that is the Base Date;

- a Lump Sum [by conversion under 9.11,12 only] the date that is the later of:

  - the Base Date; or

  - the Percentage Fee Conversion Date;

- a percentage applied under 9.7,8 the date that is the later of:

- the Base Date; or

- the Percentage Fee Application Date.

Base Date means the date that is the first day of the 25th month falling after the date that is 10 days before the last date of receipt of the Consultant’s tender for the Services, or, if there was none, 10 days before the Client received the Consultant’s tender for the Services.

Calculated Time Charges means Time Charges that are calculated by the Client in accordance with Section 5.5 (Pricing) of the Instructions to Tenderers for Consultancy Services using a formula to calculate hourly rates and carrying a document reference of ITT-S1a or ITT-S2a, as applicable. Calculated Time Charges shall only apply where ITT-S1a or ITT-S2a was used in the tender for the Contract.

COE Fee Adjustment Factor is the figure for a Relevant Quarter in an Indexation Year published on the constructionprocurement.gov.ie [or any successor] website.

Indexation Year means a period of a year with the first Indexation Year being the period starting on the First Adjustment Date and ending on the day before the anniversary of the First Adjustment Date; for each subsequent Indexation Year it shall be the period of a year from the last anniversary of the First Adjustment Date and ending on the day before the next anniversary.

Percentage Fee Application Date means the date upon which the Client applies a Scheduled Percentage for the Total Fee under 9.7,8.

Percentage Fee Conversion Date means the date upon which the Client converts a Scheduled Percentage Total Fee to a Lump Sum Fee under 9.11,12.

Quarter means a period of 3 months ending on 31 March, 30 June, 30 September or 31 December in any calendar year.

Relevant Quarter means the Quarter in which a First Adjustment Date occurs.

Tendered Time Charges means Time Charges tendered by the Consultant in accordance with Section 5 (Pricing) of the Instructions to Tenderers for Consultancy Services using tendered hourly rates and carrying a document reference of ITT-S1b or ITT-S2b, as applicable. Tendered Time Charges shall only apply where ITT-S1b or ITT-S2b was used in the tender for the Contract.

##### 10. DEBTS TO CLIENT

4	Interest

The rate of interest payable on Client’s wrongful deduction is ECB + 1% p.a.

##### 12. BUDGETARY CONTROL

2	Excess Percentage

'Excess Percentage' means the percentage [if any] in excess of      % of the tendered amount accepted by the Client for the Project construction by which that amount is above or below the last estimate approved by the Client before giving permission to start Stage (iii).

##### 13. INTELLECTUAL PROPERTY etc

11 Assignment

There    assignment to the Client instead of a licence.

| Document, design or deliverable | All documents produced] |
| --- | --- |

14 Licence

Client may use Consultant’s design etc. for –

Individual projects:. Types of project:; Projects of a similar nature or profile.

15 Fees [if any]

The only fees payable by the Client for its rights under this clause are: N/A.

18 Publicity

Consent to publicity is required from .

##### 14. TERMINATION

9 Scheduled termination events

The following are Scheduled termination events:

- Where the Contract is subject to Statutory Instrument 284 of 2016 European Union (Award of Public Authority Contracts) Regulations 2016 or Statutory Instrument 286 of 2016 European Union (Award of Contracts by Utility Undertakings) Regulations 2016 and:

- the Consultant has, at the time of Contract award, been in one of the situations referred to in Article 57(1) of SI 284 of 2016 and, in the opinion of the Employer, should therefore have been excluded from the procurement procedure; or

- the Contract should not have been awarded to the Consultant in view of a serious infringement of the obligations under the Treaties and Directives 2014/24/EU or Directive 2014/25/EU that has been declared by the Court of Justice of the European Union in a procedure pursuant to Article 258 of the Treaty on the Functioning of the European Union; or

- in the opinion of the Employer, the Contract has been subject to a substantial modification which would have required a new procurement procedure pursuant to Regulation 72 of SI 284 of 2016 or Regulation 97 of SI 286 of 2016; or

- the Consultant (or its or sub consultant(s), if any) falls within the category of prohibited economic operators identified in Regulation (EU) No 833/2014 of 31 July 2014 (as amended by EU Regulation 2022/576 amending Regulation (EU) No 833/2014 concerning restrictive measures in view of Russia’s actions destabilising the situation in Ukraine or any subsequent amendments to same).

- Any breach of clause 2.22,23 Corrupt Gifts or the commission of any offence by the Consultant, any subcontractor, agent or employee under the Criminal Justice (Corruption Offences) Act 2018. [Without affecting its other rights], the Client shall be entitled to recover from the Consultant the amount or value of any gift, consideration or commission.

In this Form of Tender and Schedule, the reference to “Treaties” means the Treaty on European Union, the Treaty on the Functioning of the European Union, the Treaty establishing the European Atomic Energy Community and the Charter of Fundamental Rights of the European Union.

30 Payment where Client terminates at will

Where the Client terminates Services at will although the Project is continuing, the Consultant is entitled to      % of the difference between the Fees payable under clause 14.27 [without any apportionment under 14.28], and the total fee that would, as estimated at termination, have been payable on completion of the Services for the last Stage in or after which the termination occurred.

##### 16. DISPUTES

1 Initial resolution method

Any disputes which are not resolved by the parties (i.e. Client and Consultant) to this Contract shall be referred to Adjudication intially and if not resloved it shall be referred to Conciliation.

4 Nominator

In default of agreement, an arbitrator, conciliator or other for 16.1, will be nominated at the request of either party by the following person[s]: President of the Royal Institute of Architects of Ireland (RIAI).

In default of agreement an adjudicator, under the Construction Contracts Act 2013, will be appointed at the request of either party by the Chairperson of the Panel of Adjudicators.

5 Rules

The applicable Rules are the following published for use with these Standard Conditions of Engagement:

In the case of Arbitration, the arbitration rules are the Capital Works Management Framework (CWMF) Arbitration Rules for use with Public Works and Construction Services Contracts (AR1) published on http://constructionprocurement.gov.ie/arbitration-rules/ on the date 10 days before the latest date for submission of Tenders for this contract (disregarding any amendments posted on that date). (Identify the Rules that apply in each other resolution method, or where none any Rules agreed by the parties.)

SCHEDULE B: CONSULTANT’S SERVICES AND FEES

##### CONSULTANT’S STAGE SERVICES

The Consultant’s appointment is for   as tabled below.

##### PSDP SERVICES

Performance of all the duties of Project Supervisor for the Design Process  included in the Services as tabled below [and the Stage Fees].

##### Assigned Certifier sERVICES

Performance of all the duties of Assigned Certifier under the Building Control (Amendment) Regulations 2014  included in the Services [and the Stage Fees].

##### Design Certificate SERVICES

The Consultant  required to sign the Design Certificate in accordance with the Building Control (Amendment) Regulations 2014.

##### TOTAL FEE [9]

##### STAGE SERVICES

|  | Appointment of professional consultancy services to support the delivery of the RRDF Category 2 Inishturk Multipurpose Hub & Tourism Accommodation Project. |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Stage services | Performance Period from permission to start [4.4] () | Milestones (if any) | Percentage of Total Fee for Stage | Stage Fee | Percentage of Stage Fee for suspension [4.18,19] |
| Phases 1 a and 1 b | 9 | All service and end stage approval of documents at stage 1a initially and stage 1 b subsequently | 30 |  |  |

##### STAGE SERVICES

| Stage services | Performance Period from permission to start [4.4] () | Milestones (if any) | Percentage of Total Fee for Stage | Stage Fee | Percentage of Stage Fee for suspension [4.18,19] |
| --- | --- | --- | --- | --- | --- |
| Stages 2 a - c | 6 | All end of sub-stage reports prior to commencing the next substage | 70% |  | % |
| Sub-Stage (ii a) |  |  |  |  |  |
| Sub-Stage (ii b) |  |  |  |  |  |
| Sub-Stage (ii c) |  |  |  |  |  |

##### STAGE SERVICES

| Stage services | Performance Period from permission to start [4.4] () | Milestones (if any) |  | Percentage of Total Fee for Stage | Stage Fee | Percentage of Stage Fee for suspension [4.18,19] |
| --- | --- | --- | --- | --- | --- | --- |

STAGE SERVICES

| Stage services | Performance Period from permission to start [4.4] () |  | Milestones (if any) | Percentage of Total Fee for Stage | Stage Fee | Percentage of Stage Fee for suspension [4.18,19] |
| --- | --- | --- | --- | --- | --- | --- |

##### STAGE SERVICES

| Stage services | Performance Period from permission to start [4.4] () |  | Milestones (if any) | Percentage of Total Fee for Stage | Stage Fee | Percentage of Stage Fee for suspension [4.18,19] |
| --- | --- | --- | --- | --- | --- | --- |

Details of stage services referred to above

| Project Supervisor for the Design Process Services | Performance period |  |
| --- | --- | --- |
| All the duties of Project Supervisor for the Design Process according to the Safety, Health and Welfare (Construction) Regulations 2013, notwithstanding any inconsistent Contract contents. | While required for these Services [subject to any later appointment, earlier clause 14 Termination, by the Client]. | No additional payments |

##### TIME CHARGES

The following Tendered Time Charges apply to suspension [4.21], Client’s Changes [clause 11] (unless the Time Charges are Calculated Time Charges, in which case Calculated Time Charges apply)

CA Note: Enter N/A in the table below where Calculated Time Charges apply.

| Grade | € per hour (exclusive of VAT) |
| --- | --- |
| Senior Quantity Surveyor |  |
| Quantity Surveyor |  |
| Assistant Quantity Surveyor |  |

##### MANAGEMENT SERVICES

[Included in Stage Services as relevant, and in the Total Fee and Stage Fees]

| Reporting |  |  |
| --- | --- | --- |
| Timing | Contents | Method |
| As detailed in the Project Brief Document. | As detailed in the Project Brief Document | Electronic copies of progress reports and other documents to be provided to Client in relevant formats (hard copies may also be requested by the Client) . As applicable all relevant reports should be circulated by email to the Client's Representatives or their nominees, Consultancy Team Members and any other relevant stakeholders as required. |

| Transfers [3] |  |  |
| --- | --- | --- |
| Timing | Contents | Method |
| Any request for consent to assign or transfer any Contract benefit or responsibility shall be submitted to the Client 2 weeks in advance of the proposed transfer. | Consultants to issue comprehensive correspondence to the Client detailing any request for consent to assign or transfer any Contract benefit or responsibility, outlining in full all particulars and justification for the request. Upon receipt of same the Client may issue further queries or request additional information. | By e-mail and registered letter to the Client and the Client's Representative. |

| Communications [6] |  |  |
| --- | --- | --- |
| Timing | Contents | Method |
| Progress and project information meetings and associated correspondence will be required at regular intervals throughout the duration of the project as described in the Project Brief Document. | Tasks assigned to relevant parties to be notified by action listing on the minutes of progress meetings or any consultation meetings or presentations. Consultants to prepare and circulate the minutes and correspondence of all project meetings/consultations/presentations to all relevant stakeholder personnel as required. The Client may respond to the Consultants communication with comments or queries, the Consultant shall prepare and issue a relevant reply. | All communications shall be written correspondence by email or by hardcopy as applicable between the Consultancy Team Members and the Client Representative or their nominees and any other relevant stakeholders as required. Where communication correspondence is sent by post (other than registered post) the communication will be deemed to have been received by the other party two working days after it has been posted (certificate of postage may be required for important documents/correspondence). |

| Coordination [7] |  |  |
| --- | --- | --- |
| Timing | Contents | Method |
| As required and deemed necessary relevant to particular stages of the project. | Tasks assigned to relevant personnel to be notified by action listing on the minutes of progress meetings as relevant or as per agreed correspondence between personnel. | Through written correspondence by email. |

| Cooperation [8] |  |  |
| --- | --- | --- |
| Timing | Contents | Method |
| As required and deemed necessary relevant to particular stages of the project. | It will be the responsibility of the Nominees for the Client and Consultants to direct their respective staff to fulfill their roles, duties and responsibilities throughout the duration of the project. Correspondence from either party should detail any requirement for informed consultation and cooperation or any special actions on any relevant matter throughout the duration of the project. | Through written correspondence by email. |

| Payments [9] |  |  |
| --- | --- | --- |
| Timing | Contents | Method |
| Schedule of interim stage payments may be agreed between the Client and the Consultants. Payments of valid invoices received will be subject to satisfactory completion of all relevant service requirements associated with the relevant project stage | Written application requests for a payment for a relevant project stage/element with a detailed breakdown of all relevant information to be lodged with Client for agreement and approval 1 week prior to the Consultant issuing the associated invoice. | By hardcopy and by email as per instructions issued by the Client. |

| Client’s Changes [11] |  |  |
| --- | --- | --- |
| Timing | Contents | Method |
| If required during the course of the Project. The Client will issue relevant correspondence to the Consultant 2 weeks in advance of any proposed change to the Service Requirements | Client to provide a written statement of the scope of the change to the Services, the Client proposal may be for an increase or decrease in the relevant Services. The Client will seek a costed proposal from the Consultant including a breakdown of time spent by relevant categories of key personnel together with details of the implications of the proposed change for the project (e.g. impact on project programme) within a stated time period. Note this cost proposal may be an addition or reduction in the relevant lump sum stage fee depending on whether the services change are for increased or decreased services. | Through written correspondence by email and hardcopy letters |
|  | For changes involving an increase in Services, the Consultants should note that in preparing the costed proposal, the consultant rates used for personnel shall not be higher than the original rates set out in Schedule B of their Tender and Schedule and should include a breakdown of the proposed time to be spent by relevant categories of key personnel. |  |
|  | Having recieved the proposal from the Consultant, the Client may request further details to be provided within a stated timeframe. If the Client is satisfied with the proposal, it may instruct the Consultant to proceed with the change in Services in accordance with provisions of Clause 11 of the Standard Conditions of Engagement for Consultancy Services (Technical). The Consultant must respond with a written acceptance within one week. |  |

| Termination [14] |  |  |
| --- | --- | --- |
| Timing | Contents | Method |
| There must be a minimum of two weeks notice of intention to Terminate the Contract | To terminate for a cause, the details of relevant breach should be outlined and what if any remedial action or result by the other may prevent termination. | Through written correspondence by email and hardcopy letters. |
|  | On termination the Consultant must prepare a comprehensive Handover Report covering all contract obligations and shall handover all relevant project documentation to the Client within a 3 week period of the termination date. |  |

| Alerts, Follow up |  |  |
| --- | --- | --- |
| Timing | Contents | Method |
| Conflict of Interest [2.29] | Details of Conflict of Interest- Full details of the conflict of interest or potential conflict of interest together with any further information which the Client may require [including any steps proposed to manage the conflict or potential conflict]. | Written communcation by email and hardcopy letter (through registered post) within 48 hours of the relevant Consultant or Sub-Consultant becoming aware of a conflict or potential conflict of interest. |
| Within 48 hours of the relevant Consultant or Third Party Sub-Consultant becoming aware of a conflict or potential conflict of interest. | Relevant Consultant or Sub-Consultant to provide the Client with comprehensive details of the conflict or potential conflict of interest in relation to the project e.g. Insolvency, Insurance Default etc. | Written communcation by email and hardcopy letter (through registered post) within 48 hours of the relevant Consultant or Sub-Consultant becoming aware of a conflict or potential conflict of interest. |

Completed by the Client

If no sum is stated, the applicable amount is €1,500,000 (one million, five hundred thousand euro)

The Each and Every Insurance for the purpose of the Tender

The Annual Aggregate Insurance for the purpose of the Tender

If no rate of interest is specified, the European Central Bank main refinancing rate (‘ECB’) plus eight percentage points (ECB+8%) shall apply.