PRELIMINARY SAFETY AND HEALTH PLAN

Knightstown Pontoon Mooring Replacement Phase 2

Kerry County Council

03/07/2026

Contents

1.	Preface	4

2.	Introduction to the Project	5

2.1	General	5

2.2	Site Location (s)	5

2.3	Description of Site(s)	6

2.4	Site Visit	6

3.	Description of Project	7

3.1	Scope of Works	7

3.2	Project Details	7

3.2.1	Contract Title	7

3.2.2	Client Name and Address	7

3.2.3	PSDP Name and Address	7

3.2.4	Designers Name and Address	8

3.3	Appointment of Project Supervisor Construction Stage (PSCS)	8

The Main Contractor will be appointed as PSCS for this Project.	8

4.	Information on Concurrent work Activities on or near the Site	9

5.	Work Involving Particular Risks Referred to in Schedule 1 of the Regulations	10

5.1	Work which puts persons at work at risk of— (a) falling from a height, (b) burial under earthfalls, or (c) engulfment in swampland, where the risk is particularly aggravated by the nature of the work or processes used or by the environment at the place of work or construction site	10

5.2	Work which puts persons at work at risk from chemical or biological substances constituting a particular danger to the safety and health of such persons or involving a statutory requirement for health monitoring	10

5.3	Work with ionising radiation requiring the designation of controlled or supervised areas as defined in Directive 96/29/Euratom	11

5.4	Work near high voltage power lines	11

5.5	Work exposing persons at work to the risk of drowning	11

5.6	Work on wells, underground earthworks and tunnels	11

5.7	Work carried out by divers at work having a system of air supply	11

5.8	Work carried out in a caisson with a compressed-air atmosphere	11

5.9	Work involving the use of explosives	11

5.10	Work involving the assembly or dismantling of heavy prefabricated components	11

6.	The Timescale for the Project and the Basis for Same	12

6.1	Time for completion	12

6.2	Working Hours	12

7.	Assumptions & Constraints	13

7.1	Access and Egress	13

7.2	Environment	13

7.3	Site	13

7.4	Utilities	13

7.5	Traffic Management	13

7.6	Contractor’s Office	13

7.7	Contractors’ Sanitary Accommodation	14

7.8	Training of Employees	14

7.9	Hygiene Facilities	14

7.10	Safe Method of Working	14

8.	Relevant Documents	16

9.	Safety File	17

Appendices	18

Appendix A – Designer’s Risk Assessment Report	19

Appendix B – Drawings	20

Appendix C – Existing Services	21

Appendix D – Register of MEthod Statements	22

Tables

Table 1:  Document Control Box	22

Figures

Figure 2-1 Location of the proposed works at Scraggane	5

Figure 2-2 Site aerial photograph	6

Appendices

Appendix 1  – Site Layout Plan

| Project No. | Doc. No. | Rev. | Date | Prepared By | Checked By | Approved By | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 25775 | XX01-MWP-ZZ-ZZ-HS-Z-6001 | P01 | 17/06/2025 | MOS | EL | KF | Issued |
| 25775 | XX01-MWP-ZZ-ZZ-HS-Z-6001 | P02 | 17/06/2026 | MOS | EL | KF | Issued |

MWP, Engineering and Environmental Consultants
Address: Park House, Bessboro Road, Blackrock, Cork, T12 X251

www.mwp.ie

# Preface

This Safety & Health Plan (SHP) has been prepared in accordance with Statutory Instrument No. 291 of the Safety, Health & Welfare at Work (Construction) Regulations 2013. It should be read in conjunction with the written risk assessments issued by all designers working on the project and any other relevant information. It is to input into the Safety and Health Plan Construction Stage and ultimately will be included in the Safety File for the project.

This Safety & Health Plan is produced by Malachy Walsh and Partners as Project Supervisor Design Process (PSDP) for the project having been appointed by Kerry County Council as the Client. Persons using this Plan are advised to familiarise themselves with the purposes of the Plan and their obligations by reference to the Safety, Health & Welfare at Work (Construction) Regulations 2013. Designer Risk Assessments (DRAs) have been provided to the PSDP by all Designers working on the project prior to the preparation of this document.

The contents of this Safety & Health Plan include:-

- a general description of the project and of the time within which it is intended that the project will be completed;

- appropriate information on any other work activities taking place on the site;

- work related to the project which will involve particular risks to the safety, health and welfare of persons at work including but not limited to those referred to in Schedule 1 of the regulations;

- the conclusions drawn by designers and the project supervisor for the design process as regards the taking account of the general principles of prevention and any relevant safety and health plan or safety file;

- the location of electricity, water and sewage connections, where appropriate, to facilitate adequate welfare facilities;

- timescale for completion;

- assumptions & constraints;

- project organisation;

- relevant drawings.

This plan has been prepared in time to enable it to be provided in compliance with the Regulations to every person being considered or tendering for the role of Project Supervisor for the Construction Stage

A copy of the safety and health plan will be kept available for inspection by an inspector for the duration of the project.

# Introduction to the Project

## General

Kerry County Council is proposing replacing the mooring ropes in Leg B and Leg C of Knightstown Breakwater, Valentia Island, Co. Kerry.

## Site Location (s)

The proposed works are located at Knightstown, Valentia Island Co. Kerry Kerry.

Knightstown

Figure 2-1 Location of the proposed works at Knightstown,Valentia

## Description of Site(s)

The site  is located at the eastern edge of the Valentia Island. The breakwaters is accessed by a local road and  is used for both commercial and leisure activities. The area is tidal and subject to strong currents, winds and wave overtopping.

Leg C

Leg B

Figure 2-2 Site aerial photograph

## Site Visit

The contractor is to examine the site and the information supplied regarding the nature and extent of the proposed works so as to be satisfied as to what is required to be done and how access is to be achieved

# Description of Project

## Scope of Works

Kerry County Council is proposing to replace the mooring ropes on the floating breakwaters in Knighsttown. These works involve the supply and fitting of new ropes, removal and disposal of old ropes and tensioning to correct specification..

The works shall consist of the scope of works shown on the drawings and specifications including as a summary:

- Provide, maintain and dismantle safe access to the works;

- Provide, maintain and dismantle traffic management for the duration of the works;

- Disposal offsite of waste materials generated on site;

- Set-up of suitable works plant and equipment;

- Stockpiling of material;

- Protection of existing services;

- Removal of old rope;

- Installation of new mooring lines

- PSCS role for the duration of the works.

## Project Details

### Contract Title

Knightstown Mooring Rope Replacement

### Client Name and Address

Kerry County Council

Fenit Harbour Offices

Fenit,

Co. Kerry

### PSDP Name and Address

Malachy Walsh and Partners,

Reen Point,

Blennerville,

Tralee Co . Kerry

### Designers Name and Address

Malachy Walsh and Partners,

Reen Point,

Blennerville,

Tralee Co . Kerry

## Appointment of Project Supervisor Construction Stage (PSCS)

### The Main Contractor will be appointed as PSCS for this Project.

# Information on Concurrent work Activities on or near the Site

At the time of writing this plan there are no other construction work activities on the site. The contractor is to confirm this with the Engineer’s Representative prior to carrying out work and prior to preparation of the construction stage safety and health plan.

# Work Involving Particular Risks Referred to in Schedule 1 of the Regulations

This section lists the “particular risks” as per Schedule 1 of the Construction Regulations, 2013.  Other hazards may arise out of working methods, which are at the discretion of the contractor and as such cannot be determined at this stage. Hazards are to be addressed by the PSCS and the contractors themselves as they arise.

In cases where the residual risk is required to be dealt with by the PSCS by production of Method Statements, reference to those method statements is included in the register of Method Statements appended to this Safety and Health Plan.

Written risk assessments from the Architect, Civil/Structural Engineer and Mechanical/Electrical Engineer are included in the appendices of this document.

This is a non-exhaustive list and maybe updated as part of the tender process.

## Work which puts persons at work at risk of— (a) falling from a height, (b) burial under earthfalls, or (c) engulfment in swampland, where the risk is particularly aggravated by the nature of the work or processes used or by the environment at the place of work or construction site

Applicable.

These risks relate to:

- Falling into excavations on site;

- Falling into excavated areas inundated with water;

- Falling into inter-tidal material;

- Falling from height;

- Collapse of existing structures;

## Work which puts persons at work at risk from chemical or biological substances constituting a particular danger to the safety and health of such persons or involving a statutory requirement for health monitoring

Applicable.

These risks relate to:

- Covid-19;

- Weil’s disease;

- General vermin;

- Construction materials.

## Work with ionising radiation requiring the designation of controlled or supervised areas as defined in Directive 96/29/Euratom

Not applicable.

## Work near high voltage power lines

Not applicable.

## Work exposing persons at work to the risk of drowning

Applicable.

Works are planned in a marine environment. The contractor should be aware of the risks in this area which is subject to tidal waters, high winds and wave action.

## Work on wells, underground earthworks and tunnels

Not applicable.

## Work carried out by divers at work having a system of air supply

The works will require the use of divers.

## Work carried out in a caisson with a compressed-air atmosphere

Not applicable.

## Work involving the use of explosives

Not applicable.

## Work involving the assembly or dismantling of heavy prefabricated components

Not applicable.

# The Timescale for the Project and the Basis for Same

## Time for completion

The estimated timescale for completion of the works is 50 calendar days.

The time scale for construction of the works allows for:

- Mobilisation;

- Site establishment;

- Traffic Management;

- Location and protection of existing services;

- Ordering of materials;

- Liaison with statutory bodies and utilities if required;

- Investigations

- Temporary works;

- Construction of the proposed works;

- Complying with Safety, Health and Welfare legislation,

The PSCS is to assess whether their programme can be completed within this timeframe in view of the safety and health issues and phasing of the works.

If the scope of works are changed then the adequacy of the time for completing the works should be reviewed by the Client and the PSDP in consultation with the PSCS.

## Working Hours

Working hours are confined to the following:

- Monday to Friday 8.00am to 7.00pm.

- Saturday 8.00am to 2pm.

- No works are allowed to take place on Sundays or Bank Holidays.

Deliveries or movement of vehicles to or from site is not permitted outside of working hours and may be subject to restriction by the Client.

The Contractor must bear in mind that as the entire works will be carried out in a marine environment they will be subject to tidal influences. Tidal conditions may imply working late and anti-social hours.

Any works which may result in a service disruption, noise or traffic re-routing must be brought to the attention of the Engineer at least seven working days in advance to allow sufficient notification to be given to the relevant property owner/tenant and their employees.

The Project Supervisor Construction Stage is required to liaise with the Engineer to agree specific arrangements for activities outside of normal working hours if required, that will minimise risk and disruption to the general public.

# Assumptions & Constraints

## Access and Egress

Access to and egress from site must be agreed with Kerry County Council prior to commencement of works.   Works are not to interfere with access and egress to the harbour by fishing and leisure craft that use the harbour

## Environment

The contractor is to carry out the works in accordance with all relevant environmental legal requirements.

## Site

The site is constricted and works are to be confined to areas shown in the contract drawings.

The site is tidal.

The Contractor must secure the site and works (including in the temporary condition for as long as required) therein satisfactorily and appropriate to location and maintain this security as required.

## Utilities

The Contractor is to liaise fully with all relevant services providers to enable the completion of the works.

## Traffic Management

The proposed works and site are adjacent to local roads. Traffic management measures are to be put in place to account for this. A Traffic Management Plan must be submitted to Kerry County Council for approval.

As  such Kerry County Council will take possession of the Piers during the Works however access and egress to the harbour by fishing and leisure craft should be coordinated by the contractor to ensure essential  use of the piers are maintained.

## Contractor’s Office

The Contractor shall maintain on site, adequate office accommodation for the Site Agent, Site Engineer, etc.  He shall also provide adequate temporary messing facilities.

The Contractor shall ensure that all on-site accommodation is compliant with HSE guidance in respect to the COVID-19 pandemic. Non exhaustive list of items which the Contractor shall ensure are as follows:

All entry points, site compounds, and accommodation provisions shall have clear COVID-19 signage from the HSE outlining requirements for staff & visitors to maintain social distance of 2m, practice good hygiene in relation to coughs/sneezes, and regularly wash hands for a minimum of 20 seconds in accordance with the HSE guidance.

Contractor to provide adequately sized accommodation and administration facilities (printers/stores/etc. to enable users to keep 2 metres apart.

Sufficient supplies of hand sanitiser (minimum 60% alcohol) and paper towels are to be provided at all times at all entry points and within accommodation provisions.

Accommodation facilities are to be cleaned and disinfected on a daily basis.

## Contractors’ Sanitary Accommodation

The Contractor shall provide sanitary accommodation for the workmen engaged in the construction work and he shall ensure that such accommodation is kept in a hygienic and clean condition.

The Contractor shall ensure that the sanitary accommodation is compliant with HSE guidance in respect to the COVID-19 pandemic. Non exhaustive list of items with the Contractor shall ensure are as follows:

All sanitary provisions shall have clear COVID-19 signage from the HSE outlining requirements for staff & visitors to maintain social distance of 2m, practice good hygiene in relation to coughs/sneezes, and regularly wash hands for a minimum of 20 seconds in accordance with the HSE guidance.

Contractor to provide adequately sized toilet and hand washing facilities to enable users to keep 2 metres apart.

Sufficient supplies of hot water, soap from dispensers, and paper towels are to be provided at all times.

Toilet and hand washing facilities are to be cleaned and disinfected on a daily basis

In addition, an adequate supply of disposable protective gloves and hand sanitiser (minimum 60% alcohol) is to be available for all operatives at all work locations. Safe disposal provisions for disposable PPE shall be provided.

## Training of Employees

Every person employed by the Contractor, in the Contract, must be provided with training in the duties they are required to carry out, the safety measures to be observed and instructed in the use of equipment provided for their protection. All site inductions must include outline of COVID-19 risk and site specific requirements which apply / or shall be observed.

## Hygiene Facilities

The Contractor shall ensure that adequate washing and other welfare facilities shall be provided for his Employees at a location close to the working area. Compliance with HSE guidance in respect to COVID-19 is required at all work locations. The Contractor shall ensure an adequate supply of disposable protective gloves and hand sanitiser (minimum 60% alcohol) is to be available for all operatives at all work locations. Safe disposal provisions for disposable PPE shall be provided.

## Safe Method of Working

The Contractor shall ensure that a risk assessment and method statement (RAMS) for all systems of work. The Contractor shall arrange a safe method of working which shall be set out in writing and issued to his Employees with a copy to the Engineer before work commences on site.

- A non-exhaustive list of elements of a method of working shall include:-

- Specific traffic regulations;

- Checks on all equipment;

- Checking for unusual conditions;

- Checking means of access to and from the works area;

- Communications arrangements;

- Clearing the site on completion of each working period;

- Personal hygiene procedures;

- Emergency procedures;

- Specific measures employed to ensure compliance with HSE COVID-19 guidance.

# Relevant Documents

Designer’s Risk Assessment Report (Appendix A).

# Safety File

The Safety File is a record of information on health and safety issues for the end user or client.

It is prepared by the Project Supervisor for the Design Process (PSDP) and delivered to the client on completion of the project.  The information contained within the Safety File is a combination of information from the Project Supervisor for the Construction Stage (PSCS), the Designers, and the Contractors and includes the following non exhaustive list of contents:

- Health and Safety Plan prepared by PSDP and further developed by the PSCS;

- Details of Subcontractors and Other Contractors on Site;

- Insurance Details of all Contractors an Site;

- Main Contractor’s Safety Statement / Policy;

- Construction Drawings;

- As Built Drawings;

- Specification;

- Copy of Method Statements;

- Statements of General Design Criteria;

- Details of Equipment and Maintenance Facilities;

- Maintenance Procedures and Manuals;

- Relevant Certificates from Suppliers / Manufacturers / Specialist Contractors etc;

- Details of Location and Nature of Utilities and Services.

#### Appendices

#### Appendix A – Designer’s Risk Assessment Report

#### Appendix B – Drawings

#### Appendix C – Existing Services

#### Appendix D – Register of MEthod Statements

| Ref | Title | Issued By PSCS Date Initial |  | Reviewed By PSDP Date Initial |  | Comment | More Info Reqd. Y/N |
| --- | --- | --- | --- | --- | --- | --- | --- |

| Project No. | Doc. No. | Rev. | Date | Prepared By | Checked By | Approved By | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 12345 | XX01-MWP-ZZ-ZZ-HS-Z-6001 | P01 | 12/02/2020 |  |  |  | DRAFT |

Table 1:  Document Control Box

Appendix 1

Site Layout Plan