ET F				 U				COR ION

Tender Response Document

(TRD- Award Criteria)

| Title of Tender: | Architect-led Integrated Design Team services for Refurbishment and Upgrade Works at ERC Offices, DCU St Patrick's Campus, Drumcondra, Dublin 9 |  |  |
| --- | --- | --- | --- |
| Description of Process: |  |  |  |
| The proposed project involves the provision of Architect-led Integrated Design Team Services for the refurbishment and accessibility upgrade of ERC Offices, DCU St Patrick’s Campus, Drumcondra, Dublin 9, including design development, statutory approvals, procurement support, construction stage services and project completion |  |  |  |
| Key Dates: |  |  |  |
| Issue Date |  |  | ΧΧ/ΧΧ/2026 |
| Closing Date/Time for Queries |  |  | ΧΧ/ΧΧ/2026 at 14:00 |
| Closing Date/Time for Quotations |  |  | ΧΧ/ΧΧ/2026 at 14:00 |
| Contact for Queries: |  | Via www.etenders.gov.ie ONLY |  |
| Format for submission of tenders – use the Response Document provided ONLY and return via: |  |  |  |
| VIA www.etenders.gov.ie ONLY |  |  |  |

Instructions	3

Document Scope	3

CHECKLIST FOR TENDER SUBMISSIONS	4

General Tenderer Information	5

Qualitative Award Criteria	6

Award Criteria A:	6

Award Criteria B:	7

Award Criteria C:	8

Award Criteria D:	9

# Instructions

Please complete the TRD per instructions and format provided.

Tenderers MUST provide a full response in each area to demonstrate that they have read and understood the requirements and formulated a response accordingly. Please also pay attention to the font size and the lengths outlined in the respective sections. Responses must adhere to the structure and lengths outlined here. During the evaluation phase, evaluators will stop reading content supplied that exceeds the proposed response lengths outlined in the document.

Please do not alter the tender template, it will be checked for compliance with the structure outlined in this tender response document. Please only append those additional documents that are SPECIFICALLY REQUESTED as part of the tender. Any further additional documentation will be disregarded and will not be scored.

Diagrams can be used to animate responses and while font size may vary on pasting into this format, it is the bidder’s responsibility to make sure any text in diagrams is legible. Suppliers responding to this tender are encouraged to focus on quality rather than volume in their tender response.

Responses will be scored by the Evaluation team as set out in the Instructions to Tender Document.

# Document Scope

Tenderers must note that a mere affirmative statement by the Tenderer that it can/will do so or a reiteration of the Award Criteria is NOT sufficient in this regard.

# CHECKLIST FOR TENDER SUBMISSIONS

Tenderers are advised to ensure their Full Submission response includes all of the following: *

| Document Title | Tick list |
| --- | --- |
| TENDER RESPONSE DOCUMENT (TRD) | ☐ |
| SUITABILITY ASSESMENT QUESTIONNAIRE (QC2-Part 2) | ☐ |
| APPENDIX A, B1, B3 | ☐ |
| FORM OF TENDER & SCHEDULE | ☐ |
| A confirmation that you have read and agree to the terms in the COE Pillar 2 Contract. | ☐ |

This checklist has been provided for guidance purposes only and the Contracting Authority accepts no responsibility for omissions of any description.  Tenderers are advised to read the ITT in its entirety to provide their compliant response.

# General Tenderer Information

Please complete the information requested below:

| Details of Tenderer (Prime contractor if part of a consortium) |  |  |
| --- | --- | --- |
| Organisation Name: |  |  |
| Contact Person: |  |  |
| Position: |  |  |
| Address: |  |  |
| Phone: |  |  |
| Email: |  |  |
| Website: |  |  |
| Date of Establishment, if applicable |  |  |
| Legal Structure – partnership, limited company, etc. |  |  |
| Details of any sub-contractors or consortium members: |  |  |
| Name | Proposed Role in Delivery of the Contract | Confirmation relevant information is provided for each party (i.e. eESPD, financial, or other selection criterion where applicable) |

# Qualitative Award Criteria

## Award Criteria A:

200  Marks Available

(20 % of Total Weighted Scores)

Tenderers must provide their responses to the following:

| AC-A | Quality and Balance of Service Delivery Team |
| --- | --- |
|  | Tenderers must provide a narrative, of no more than 3 A4 pages, describing in a clear and comprehensive manner how their proposed team has the expertise, experience and capacity to meet the requirements of the Services. Responses should address, at a minimum: • the suitability of the resources proposed for the delivery of the Integrated Design Team Services and their respective roles in the performance of the Contract • the experience, educational and professional qualifications of the proposed managerial, supervisory and specialist personnel who will be directly responsible for delivering the Services • the Tenderer’s experience in the delivery of comparable services on projects of similar scale, complexity and character, including refurbishment, accessibility upgrade, public sector and building alteration projects, where relevant • the Tenderer’s capacity to resource the Services so as to meet the Project’s programme, reporting, DCU approvals, statutory approval and procurement requirements • the extent to which the proposed team demonstrates practical experience in design coordination, statutory approvals, risk management, procurement, tender action, contract administration and and final account management • the integration of specialist services, including Fire Safety Consultant and Disability Access Consultant expertise, within the proposed service delivery model. Tenderers must also include in their tender submission an organogram showing the resource allocation, management accountability and clearly demonstrating the team structure and integration across all disciplines. In addition to the above narrative, Tenderers must submit CVs for the following proposed key personnel. CVs must focus on two to three relevant projects only and must not exceed two (2) A4 pages each. Presentation Format: Maximum 3 Page Limit for narrative and 2 pages per CV (Font Size 10 Arial text). |
| (Write your response here) |  |

## Award Criteria B:

200  Marks Available

(20 % of Total Weighted Scores)

| AC-B | Approach & Methodology to Service Delivery |
| --- | --- |
|  | Tenderers shall demonstrate a clear understanding of the Project, its objectives, and the principal constraints, risks and delivery challenges associated with the successful delivery of the Services. Responses shall demonstrate a clear understanding of the Project as a refurbishment and accessibility upgrade project within existing office accommodation, including associated internal alterations, statutory approval requirements, structural considerations, building fabric works and building services coordination. Responses shall also demonstrate an understanding of the requirement to coordinate the core design team and required specialist services, including Fire Safety Consultant and Disability Access Consultant input, as part of an integrated service delivery approach. Tenderers must structure their response as follows: - Understanding of requirements (maximum 2 A4 page) - Approach & Methodology (maximum 4 A4 pages) - Reporting & Controls (maximum 2 A4 pages) The total response to this Criterion should not exceed eight (8) A4 pages. Failure to comply with the page limits or structure outlined above may result in the Tender not being evaluated further under this Criterion. Presentation Format: Maximum 8 Page Limit A4 pages to include any sketches or diagrams (Font Size 10 Arial text). |
| (Write your response here) |  |

## Award Criteria C:

200  Marks Available

(20 % of Total Weighted Scores)

| AC-C | Contract & Relationship Management |
| --- | --- |
|  | Tenderers shall describe, in no more than 2 A4 pages, their proposed methodology for contract management, risk management and delivery of the Services throughout the lifecycle of the Project. Responses shall demonstrate a practical, robust and deliverable approach to: • project governance, design team coordination and communication with the Client and relevant stakeholders • programme management, progress monitoring and timely escalation of risks and issues • coordination of the core design team and required specialist services, including Fire Safety Consultant and Disability Access Consultant input • management of statutory approval requirements, including FSC, DAC and BCAR requirements, where applicable • preparation and maintenance of project controls, including reporting, risk management and decision-tracking processes • preparation of coordinated design information, tender documentation and support during the works procurement stage • construction stage services, including site attendance, review of contractor information, responding to queries, inspections, certification and snagging and • handover, close-out and defects period support. Responses should demonstrate how the Tenderer proposes to safeguard the Client’s interests in relation to programme, project scope, statutory compliance, quality, auditability and value for money, and how the Tenderer will manage the Services in accordance with the relevant stages of the Capital Works Management Framework. Note: Failure to comply with the above requirements may result in the Tender being considered non-compliant and excluded from further evaluation. Presentation Format: Maximum 2 Page Limit A4 pages to include any sketches or diagrams (Font Size 10 Arial text). |
| (Write your response here) |  |

## Award Criteria D:

Marks Available: 100

(10% of Total Weighted Scores)

| AC-D | Sustainability, Green Procurement and Whole Life Costing |
| --- | --- |
|  | Tenderers are required to demonstrate how they will support the Contracting Authority’s environmental and sustainability objectives in the performance of the Contract. The successful Tenderer shall be required to perform the Contract in compliance with all applicable environmental, climate and waste management legislation, standards and guidance, and to take appropriate and proportionate measures to minimise any adverse environmental impact arising from the delivery of the Services. Responses should address, at a minimum: - compliance with applicable environmental and sustainability legislation, standards and good practice relevant to the performance of the Services - the existence of relevant environmental policies, management systems and/or certifications, where applicable - practical measures to minimise environmental impact through design development, specification development and procurement support activities, including, where relevant, energy efficiency, reduction of greenhouse gas emissions, waste prevention, reuse, recycling and responsible sourcing - the Tenderer’s proposed approach to supporting sustainable design, environmentally responsible material selection and circular economy principles, where relevant to the Services and - how any sub-consultants, specialist consultants and supply chain partners will be required to operate in accordance with the Tenderer’s environmental and sustainability standards. Responses to this Criterion must not exceed two (2) A4 pages, excluding copies of certifications or supporting documents. Note: Failure to comply with the above requirements may result in the Tender being considered non-compliant and excluded from further evaluation. Presentation Format: Maximum 2 Page Limit (Font Size 10 Arial text). |
| (Write your response here) |  |

[End of Document]