Mountshannon Community Hall Development
Date of Issuance: 19-JUL-2026: Date & Time for Clarifications: 11-AUG-2026 at 6pm 
Date & Time of Closing: 18-AUG-2026 at 6pm

Development Phases
The overall development of Mountshannon Community Hall will take place in two phases.
Phase 1: will include roof replacement renovations and extensions to the existing hall. Phase 2: will include construction of a sports hall with office, kitchen and multi-use room. 
This Request for Tender is for Phase 1

Project Summary – Phase 1
Mountshannon Community Council seeks a competent contractor to carry out construction works at the Mountshannon Community Hall, including:
· Site Clearance
· Demolition of specified internal/external structures
· Full roof replacement on existing Hall including insulation and acoustic ceiling
· Construction of Stage Extension including Dressing Rooms, Toilets & Showers
· Construction of Toilets, Changing Rooms & Storage Areas 
· Construction of Foyer Entrance
· New internal & external doors and windows
· New floors throughout
See Construction Works Specifications & Construction Drawings for full details. 

Funding
This project is funded through public grant support and must comply with Irish public procurement rules. Grant drawdown and stage payments will apply.

Key Deadlines
The overall deadline for project completion is 31st October 2027. As the project is funded through public grant support Tenderers must meet the following fixed deadlines:
· Roof works completion: 15th March 2027
· Overall project completion: 31st October 2027


Scope of Works (Summary)
· Demolition Works
· Roof Replacement
· Extensions: 
· Stage Extension including Dressing Rooms, Toilets & Showers
· Toilets, Changing Rooms & Storage Area (replacing 1990’s extension on the East Elevation)
· Foyer Entrance (replacing toilet block on the West Elevation)
· New internal & external doors and windows
· Solar panels where budget permits
See Construction Works Specifications & Construction Drawings for full details.

Mandatory Requirements – Pass/Fail
Tenderers must ensure to provide each of the following in their Tender Response:
· Valid Tax Clearance Certificate
· Insurance: Employers Liability Insurance
· Public Liability Insurance
· Contractors Safety Statement & evidence of Health & Safety Competence (Safe-T Cert or Equivalent)
· Outline Team & Competencies
· Demonstrated experience in 2 construction projects within the last 5 years – with associated references 
· Confirmation of the ability to meet the two fixed deadlines

Evaluation Criteria
The contracting authority will evaluate the Tenders received using the Most Economically Advantageous Tender (MEAT) approach under the following headings.

1. Cost – 80%
• Total fixed price inclusive of VAT.
• Clarity of cost breakdown for all elements of construction works specifications and any other expected costs presented in excel template format.
• Value for money
2. Program of Works – 20%
• Detailed program of works that clearly demonstrates the ability to meet the completion deadlines. 
Other Requirements
· The Contractor should be aware, that although the Community Hall is not located within an Architectural Conservation Area (ACA), it directly adjoins the ACA of Mountshannon village, which includes the Church of Ireland and the Methodist Church.
· Any natural stone arising from demolition works is to be retained on site for reuse in the project.
· Internal existing hall wall in new foyer area to be retained and finished with the natural stone exposed.
· Provision of all required documentation to comply with Building Control regulations.
· The contractor will meet directly with the Project Engineer on site as needs arise.
· Establishment of a monthly progress meeting between the Contractor, Project Engineer and representatives of the Contracting Authority to review works, discuss upcoming activities, and address any issues that may arise.
· On project completion: full resolution of all items identified on the snag list.




