# Appendix J - Schedules A and B Conditions of Engagement

GUIDANCE ON COMPLETING THE SCHEDULES TO THE STANDARD CONDITIONS OF ENGAGEMENT FOR CONSULTANCY SERVICES (TECHNICAL)

When the School Authority is ready to appoint a Consultant (See Section 6), it is necessary to execute a formal agreement with that consultant called the Standard Conditions of Engagement for Consultancy Services (available on the web at https://www.gov.ie/en/collection/ddc58-school-building-and-design/ > Appointment of Consultants > Small Works, or www.constructionprocurement.gov.ie.

The following guidance should be used to help the School Authority complete Schedules A and B to the rear of the Conditions. The Schedules should always be completed by the School Authority and not the Consultant. The Schedules should reflect and include the scope of work for which the consultant submitted his fee and any special arrangements (for example any additional services that the consultant is including for the lump-sum fee) made at that time. In general any items not highlighted are not capable of change in the actual electronic form.

Items in green are guidance to you on what to do but do not form part of the schedule. Items in Yellow are the moving parts of the Schedule (both Parts A and B). In most instances they should not be changed unless the green guidance recommends it.

SCHEDULE A: CONTRACT PARTICULARS

1. Appointment

1 Client, Consultant, Contact Details

|  | Client |
| --- | --- |
| Name | [normally Board of Management or ETB] |
| Telephone | [enter details] |
| Mobile | [enter details] |
| Fax | [enter details] |
| Email | [enter details] |

|  | Client’s Representative |
| --- | --- |
| Name | [normally Chairperson Board of Management or Principal or ETB representative] |
| Telephone | As above[amend if different] |
| Mobile | As above[amend if different] |
| Fax | As above[amend if different] |
| Email | As above[amend if different] |

|  | Consultant |
| --- | --- |
| Name | [Consultancy firm] |
| Telephone | [enter details] |
| Mobile | [enter details] |
| Fax | [enter details] |
| Email | [enter details] |

|  | Consultant’s Representative |
| --- | --- |
| Name | [Person in firm dealing with project] |
| Telephone | As above[amend if different] |
| Mobile | As above[amend if different] |
| Fax | As above[amend if different] |
| Email | As above[amend if different] |

2 Project:

[Enter Brief description of the works e.g. All as per attached scope of work]

7 Whole, parts, of other documents included in the Contract

Scope of work [attached to these Conditions of Engagement] and Form of Tender Tender Proposal Form (add other documents if required) Available on the web at https://www.gov.ie/en/collection/ddc58-school-building-and-design/: The Design Team Procedures and associated Practice Notes current at the date of appointment; DoE TGD001 to TGD007, and DoE TGD020 to TGD032 and all relevant School Design Guides.

2. Performance

12 Consultant has no authority to make –

| any Change Order with an extra value above: | € 2000 exclusive of VAT (do not change this figure) |
| --- | --- |
| Change Orders in any three month period with a cumulative extra value above: | € 2000 exclusive of VAT (do not change this figure) |
| any Change Order causing or contributing to a reduction in safety, quality, usefulness, of the Project. |  |
| not applicable(do not change this) |  |

17 Limit of Liability

€ / (euro)

The Liability Cap is:

The Liability Cap shall not apply to any claim, loss, damage, cost, expense or liability relating to

- death, personal injury or illness;

- fraud or fraudulent misrepresentation;

- willful default;

- gross negligence;

- third party property;

- sub-clause 13.26 of this Agreement; or

- any liability which the Consultant cannot lawfully exclude or limit.

19 Insurance types, terms   [do not change figures in yellow!]

| COVER | Minimum cover each and every claim | Permitted deductible each and every occurrence | Period |
| --- | --- | --- | --- |
| Annually renewable Professional Indemnity policy, against liability for losses due to professional negligence | € 0.75 m. | ____ or 1.5% of turnover, whichever is less. | From start to completion of the Services; and 6 years from certified substantial completion of the Project works subject to reasonable adjustment of cover for any exceptional increases in insurance market rates. |

| Public Liability for death, personal injury [except EL, next type]; loss of, damage to, property; with indemnity to the Client as principal | € 6.5m | € 0 | From start to completion of the Services. |
| --- | --- | --- | --- |
| Employers’ Liability for death, injury, to employees | € 13.0m | None | From start to completion of the Services. |
| Insurance of plans, documents | € n/a | None | From start to completion of the Services. |

4. Progress, periods

6 Total Performance Period

The Total Performance Period is [Enter Total Project duration from appointment of consultant until handover of the completed project + defects liability period (normally 12 months) + 3 months Client Float (your Consultant will assist you in establishing the Total Performance Period] days starting on the day the Parties made the Contract.

7 Coordination

5 Facilities from the Client

N/a

6 Client’s resident staff

N/a

11 Team Leader

The Consultant is team leader.

##### 9. PAYMENTS

13	Inflation Adjustment

First Adjustment Date means for any element of the Fee that is:

- a Lump Sum [by Schedule B only, not by conversion under 9.11.12], the date that is the Base Date;

- based on Tendered Time Charges, the date that is the Base Date;

- A Lump Sum {by conversion under 9.11.12 only] the date that is the later of:

- The Base Date; or

- The Percentage Fee Conversion Date;

- A percentage applied under 9.7.8 the date that is the later of:

  - The Base Date; or

  - The Percentage Fee Conversion Date;

Base Date means the date that is the first day of the 25th month falling after the date that is 10 days before the last date of receipt of the Consultants tender for the Services, or, if there was none, 10 days before the Client received the Consultants tender for the Services

COE Fee Adjustment Factor is the figure for a Relevant Quarter in an indexation Year published on the constructionprocurement.gov.ie [or any successor] website.

Indexation Year means a period of a year with the first indexation Year being the period starting on the First Adjustment Date and ending on the day before the anniversary of the First Adjustment date; for each subsequent Indexation Year it shall be the period if a year from the last anniversary of the First Adjustment date and ending on the day before the next anniversary.

Percentage Fee Application Date means the date upon which the Client applies a Scheduled Percentage Total Fee to a Lump Sum fee under 9.7,8

Percentage Fee Conversion Date means the date upon which the Client coverts a Scheduled Percentage Total Fee to a Lump Sum Fee under 9.11,12.

Quarter means a period of 3 months ending on the 31 March, 30 June, 30 September or 31 December in any calendar year

Relevant Quarter means the Quarter in which the First Adjustment Date occurs.

Tendered Time Charges means Time Charges tendered by the Consultant in accordance with Section 5 (Pricing) of the instructions to Tenderers for Consultancy Services using tendered hourly rates and carrying a document reference of DOE ITT-S1b or DOE ITT-S2b, as applicable. Tendered Time Charges shall only apply where DOE ITT-S1b or DOE ITT-S2b was used in the tender for the Contract.

10. DEBTS TO CLIENT

4	Interest

The rate of interest payable on Client’s wrongful deduction is 5% p.a.

##### 12. BUDGETARY CONTROL

2	Excess Percentage

'Excess Percentage' means the percentage [if any] in excess of  10 % of the tendered amount accepted by the Client for the Project construction by which that amount is above or below the last estimate approved by the Client before giving permission to start Stage (iii).

13. Intellectual Property, DOCUMENTS

11 Transfer

There is not transfer to the Client instead of licence.

14 Licence

Client may use Consultant’s design etc. for –

| Individual projects: | N/a |
| --- | --- |
| Types of project: | N/a |

15 Fees [if any]

The only fees payable by the Client for its rights under this clause are: n/a

18 Publicity

Consent to publicity is required from the client.

14. Termination

9 Scheduled termination events

The following are Scheduled termination events:

- Where the Contract is subject to Statutory Instrument 284 of 2016 European Union (Award of Public Authority Contracts) Regulations 2016 or Statutory Instrument 286 of 2016 European Union (Award of Contracts by Utility Undertakings) Regulations 2016 and:

- the Consultant has, at the time of Contract award, been in one of the situations referred to in Article 57(1) of SI 284 of 2016 and, in the opinion of the Employer, should therefore have been excluded from the procurement procedure; or

- The Contract should not have been awarded to the Consultant in view of serious infringement of the obligations under the Treaties and Directives 2014/24?EU or Directive 2014/25/EU that has been declared by the Court of Justice of the European Union in a procedure pursuant to Article 258 of the Treaty on the Functioning of the European Union; or

- In the opinion of the Employer, the Contract has been subject to a substantial modification which would have required a new procurement procedure pursuant to Regulation 72 of Si 284 of 2016 or Regulation 97 of SI 286 of 2016; or

- The Consultant (or its sub consultants(s), if any) falls within the category of prohibited economic operators identified in Regulation (EU) No 833/2014 or 31 July 2014 (as amended by EU Regulation 2022/576 amending Regulation (EU) No 833/2014 concerning restrictive measures in view of Russia’s actions destabilizing the situation in Ukraine or any subsequent amendments to same)

- Any breach of clause 2.22,23 Corrupt Gifts or the commission of any offence by the Consultant, any subcontractor, agent or employee under the Criminal Justice (Corruption Offences) Act 2018.              [Without affecting its other rights], the Client shall be entitled to recover from the Consultant the amount or value of any gift, consideration or commission.

In this Form of Tender and Schedule, the reference to ‘’Treaties’’ means the Treaty on European Union, the Treaty on the Functioning of the European Union, the Treaty establishing the European Atomic Energy Community and the Charter of Fundamental Rights of the European Union.

30 Payment where Client terminates at will  [do not change figures in yellow!]

Where the Client terminates Services at will although the Project is continuing, the Consultant is entitled to 10% of the difference between the Fees payable under clause 14.27 [without any apportionment under 14.28], and the total fee that would, as estimated at termination, have been payable on completion of the Services for the last Stage in or after which the termination occurred.

16. Disputes

1 Initial resolution method

not applicable

4 Nominator

In default of agreement, an arbitrator, conciliator or other for 16.1, will be nominated at the request of either party by the following person[s]: President Royal Institute of Architects of Ireland [amend to IEI President if consultant is Engineer]

5 Rules

The applicable Rules are the following published for use with these Standard Conditions of Engagement:

In the case of Arbitration, the Arbitration rules are the Public Works and Services Arbitration Rules 2008.

SCHEDULE B: CONSULTANT’S SERVICES AND FEES

for projects funded under the summer works scheme or emergency works grant scheme only

[Delete this version of Schedule B if the project is not Summer Works or Emergency Works.]

CONSULTANT’S Stage SERVICES

The Consultant’s appointment is for Stage (i) to (iii) as tabled below. [Do not change]

PSDP Services

Performance of all the duties of Project Supervisor for the Design Process as tabled below is/is not amend if required  included in the Services as tabled below [and the Stage Fees].

ASSIGNED CERTIFIER SERVICES

Performance of all the duties of Assigned Certifier as tabled below is/is not amend if required included in the Services tabled below [and the Stage Fees].

TOTAL FEE

Lump Sum (do not change) [enter total fee tendered by consultant. If the service includes the PSDP include the agreed sum for that role in the total fee]

Enter the amount of days for each of the stages as discussed and agreed with the consultant. Do not change any of the items highlighted in yellow.

| Stage services | Performance Period from permission to start [4.1] | Milestones (if any) | Percentage of Total Fee for Stage | Stage fee | Percentage of Stage fee for suspension [4.20,21] |
| --- | --- | --- | --- | --- | --- |
| Stage (i) Project up to and including Tender action and report |  |  |  |  |  |
| Project up to and including Tender action and report | [Enter amount] days | approved Tender report | 70% | n/a | 10% |
| Stage (ii) Construction up to and including handover |  |  |  |  |  |
| Construction up to and including handover | [Enter amount] days | Certificate of Substantial completion | 25% | n/a | 10% |
| Sub-Stage (ii a) n/a |  |  |  |  |  |
|  | n/a days | n/a | n/a% | n/a | n/a% |
| Sub-Stage (ii b) n/a |  |  |  |  |  |
|  | n/a days | n/a | n/a% | n/a | n/a% |
| Sub-Stage (ii c) N/a |  |  |  |  |  |
|  | n/a days | n/a | n/a% | n/a | n/a% |
| Stage (iii)Completion of Project including Defects Certificate |  |  |  |  |  |
| Completion of Project including Defects Certificate | [Enter amount] days | Defects Certificate | 5% | n/a | % |
| Stage (iv) |  |  |  |  |  |
|  | n/a days |  | n/a% | n/a | n/a% |
| Stage (v) |  |  |  |  |  |
|  | n/a days |  | n/a% | n/a | n/a% |

Ignore Stages (iv) and (v) or enter “n/a”.

| Project Supervisor for the Design Process Services | Performance period |  |
| --- | --- | --- |
| All the duties of Project Supervisor for the Design Process according to the Safety, Health and Welfare (Construction) Regulations 2013, notwithstanding any inconsistent Contract contents. | While required for these Services [subject to any later appointment, earlier clause 14 Termination, by the Client]. | No additional payments |

| Assigned Certifier Services | Performance period |  |
| --- | --- | --- |
| All the duties of Assigned Certifier in accordance with the requirements of the Building Control (Amendment) Regulations 2014 and the associated Code of Practice for Inspecting and Certifying Buildings and Works, February 2014, notwithstanding any inconsistent Contract contents. | While required for these Services [subject to any later appointment, earlier clause 14 Termination, by the Client]. | No additional payments |

Time Charges

The following time charges are not applicable in your project. The agreed fee is for the work complete. For substantive changes in the scope of work additional fees can be agreed as an additional lump sum, (but not based on time charges!). Do not change any of the items highlighted in yellow.

The following Time Charges apply to Stage Services [if scheduled], suspension [4.22], Client’s Changes [clause 11].

| Grade | € per hour (exclusive of VAT) |
| --- | --- |
| Project Director | n/a |
| Employers Representative | n/a |
| Project Manager | n/a |
| [Each] Senior Architect/Engineer | n/a |
| Project Architect/Engineer | n/a |
| Clerk of Works / Resident Engineer [employed directly by Consultant] | n/a |
| Assistant Clerk of Works / Resident Engineer | n/a |
| Site Inspector | n/a |
| Senior Technician | n/a |
| Junior Technician | n/a |
| Administrator | n/a |
| Project Supervisor for the Design Process | n/a |
| n/a | n/a |
|  | n/a |

Management Services

The following management services are included as part of the scope of service and the overall fees. The agreed fee is for the work complete including management services as below required to complete the project. Do not change any of the items highlighted in yellow unless you have agreed specific services with the consultant.

[Included in Stage Services as relevant, and in the Total Fee and Stage fees]

| Reporting |  |  |
| --- | --- | --- |
| Timing | Contents | Method |
| n/a | As relevant (current) Design Team Procedures and Practice Notes | As relevant (current) Design Team Procedures and Practice Notes |
| Communications [clause 6] |  |  |
| As required; As relevant (current) Design Team Procedures and Practice Notes |  |  |
| Coordination [7] |  |  |
| As required to complete project satisfactorily |  |  |
| Cooperation [8] |  |  |
| As required to complete project satisfactorily |  |  |
| Payments [9] |  |  |
| As Clause 9 CoE on satisfactory completion of milestones in Stage Services above |  |  |
| Client’s Changes [11] |  |  |
| As relevant (current) Design Team Procedures and Practice Notes |  |  |
| Termination [14] |  |  |
| n/a |  |  |
| Alerts, Follow up |  |  |
| n/a |  |  |

SCHEDULE B: CONSULTANT’S SERVICES AND FEES

for projects funded under the additional accommodation or prefab replacement schemes only

[Delete this version of Schedule B if the project is not Additional Accommodation or Prefab Replacement.]

CONSULTANT’S Stage SERVICES

The Consultant’s appointment is for Stage (i) to (v) as tabled below. [Do not change]

PSDP Services

Performance of all the duties of Project Supervisor for the Design Process as tabled below is/is not amend if required  included in the Services as tabled below [and the Stage Fees].

ASSIGNED CERTIFIER SERVICES

Performance of all the duties of Assigned Certifier as tabled below is included in the Services tabled below [and the Stage Fees].

TOTAL FEE

Lump Sum (do not change) [enter total fee tendered by consultant. If the service includes the PSDP include the agreed sum for that role in the total fee]

Enter the amount of days for each of the stages as discussed and agreed with the consultant. Do not change any of the items highlighted in yellow.

| Stage services | Performance Period from permission to start [4.1] | Milestones (if any) | Percentage of Total Fee for Stage |  | Stage fee | Percentage of Stage fee for suspension [4.20,21] |
| --- | --- | --- | --- | --- | --- | --- |
| Stage (i) Preliminary n/a Stage (ii a) Developed Design (before applications for statutory consents) |  |  |  |  |  |  |
| Project up to completion of Stage (ii a) as Design Team Procedures. | [Enter amount] days | Approval to proceed to Stage (ii b) |  | 20% | n/a | 10% |
| Stage (ii b) Detailed Design and preparation of Tender Documents |  |  |  |  |  |  |
| Applications for Planning Permission, Fire Safety Certificate and Disability Access Certificate; Detailed Design, preparation of Tender Documents | [Enter amount] days | Approval to seek tenders |  | 35% | n/a | 10% |
| Sub-Stage (ii c) n/a |  |  |  |  |  |  |
| Stage (iii) Tender Action |  |  |  |  |  |  |
| Completion of tender process including evaluation of tenders and reporting on tenders. | [Enter amount] days | Approval to place a contract |  | 5% | n/a | % |
| Stage (iv) Construction |  |  |  |  |  |  |
| Award of contract; completion of project up to and including Substantial Completion and handover | [Enter amount] days | Substantial Completion achieved and (where BC(A)R applies) inclusion of details of the Completion Certificate on the statutory register by the Building Control Authority |  | 35% | n/a | n/a% |
| Stage (v) Final Account; Defects Period |  |  |  |  |  |  |
| Completion of Final Account; overseeing the remedying of all snags and defects; issuing the Defects Certificate at the end of the Defects Period. | [Enter amount] days |  |  | 5% | n/a | n/a% |

| Project Supervisor for the Design Process Services | Performance period |  |
| --- | --- | --- |
| All the duties of Project Supervisor for the Design Process according to the Safety, Health and Welfare (Construction) Regulations 2013, notwithstanding any inconsistent Contract contents. | While required for these Services [subject to any later appointment, earlier clause 14 Termination, by the Client]. | No additional payments |

| Assigned Certifier Services | Performance period |  |
| --- | --- | --- |
| All the duties of Assigned Certifier in accordance with the requirements of the Building Control (Amendment) Regulations 2014 and the associated Code of Practice for Inspecting and Certifying Buildings and Works, February 2014, notwithstanding any inconsistent Contract contents. | While required for these Services [subject to any later appointment, earlier clause 14 Termination, by the Client]. | No additional payments |

Time Charges

The following time charges are not applicable in your project. The agreed fee is for the work complete. For substantive changes in the scope of work additional fees can be agreed as an additional lump sum, (but not based on time charges!). Do not change any of the items highlighted in yellow.

The following Time Charges apply to Stage Services [if scheduled], suspension [4.22], Client’s Changes [clause 11].

| Grade | € per hour (exclusive of VAT) |
| --- | --- |
| Project Director | n/a |
| Employers Representative | n/a |
| Project Manager | n/a |
| [Each] Senior Architect/Engineer | n/a |
| Project Architect/Engineer | n/a |
| Clerk of Works / Resident Engineer [employed directly by Consultant] | n/a |
| Assistant Clerk of Works / Resident Engineer | n/a |
| Site Inspector | n/a |
| Senior Technician | n/a |
| Junior Technician | n/a |
| Administrator | n/a |
| Project Supervisor for the Design Process | n/a |
| n/a | n/a |
|  | n/a |

Management Services

The following management services are included as part of the scope of service and the overall fees. The agreed fee is for the work complete including management services as below required to complete the project. Do not change any of the items highlighted in yellow unless you have agreed specific services with the consultant.

[Included in Stage Services as relevant, and in the Total Fee and Stage fees]

| Reporting |  |  |
| --- | --- | --- |
| Timing | Contents | Method |
| n/a | As relevant (current) Design Team Procedures and Practice Notes | As relevant (current) Design Team Procedures and Practice Notes |
| Communications [clause 6] |  |  |
| As required; As relevant (current) Design Team Procedures and Practice Notes |  |  |
| Coordination [7] |  |  |
| As required to complete project satisfactorily |  |  |
| Cooperation [8] |  |  |
| As required to complete project satisfactorily |  |  |
| Payments [9] |  |  |
| As Clause 9 CoE on satisfactory completion of milestones in Stage Services above |  |  |
| Client’s Changes [11] |  |  |
| As relevant (current) Design Team Procedures and Practice Notes |  |  |
| Termination [14] |  |  |
| n/a |  |  |
| Alerts, Follow up |  |  |
| n/a |  |  |

If no sum is stated, the applicable amount is €1,500,000 (one million, five hundred thousand euro)

If no rate of interest is specified, the European Central Bank main refinancing rate (‘ECB’) plus eight percentage points (ECB+8%) shall apply.