REQUEST FOR QUOTATION

| Subject of Quotation |  |
| --- | --- |
| Provision of Consulting Services for Louth County Council to Develop Options for Walking Trails in the area of Annagassan, Co. Louth |  |
| Key Dates |  |
| Issue Date | As per eTenders |
| Closing Date for Queries | As per eTenders |
| Closing Date for Quotations | As per eTenders |
| Contact for Queries |  |
| All messages via eTenders messaging facility |  |
| Format for submission of quotations – use the Quotation Response Document provided, responses to be sent via eTenders |  |
| eTenders |  |

# ABOUT THE CONTRACTING AUTHORITY

## The Contracting Authority

Louth County Council, herein after referred to as the Contracting Authority, is the authority responsible for this procurement process.

Further information is available at our corporate website https://www.louthcoco.ie

## Small and Medium Enterprise Participation

It is the policy of the Contracting Authority to encourage participation by Small and Medium Enterprises (SMEs) in this competition.

SMEs are encouraged to explore the possibilities of forming relationships with other SMEs or with larger enterprises to meet the financial, economic or technical capacity requirements of the competition, if required.

# SCOPE OF REQUIREMENT

## Specification of Requirements

The project will be in two stages, and each stage is to be quoted separately.

Louth County Council, of Millennium Centre, County Hall, Dundalk, Co. Louth are seeking quotations for the provision of surveying services, to locate possible walking trails either new or existing in the Annagassan area. Also engineering/ planning /environmental services to bring the project to planning.

The successful tenderer must advance this project through the planning and environmental screening stages with a view to create a formalised walking trail that functions as a viable and attractive location for people to visit, while also ensuring the protection of the designated site.

Louth County Council seeks to appoint a consultant to undertake the following:

Stage 1 Feasibility

- Survey the Annagassen / Castlebellingham area and locate possible locations.

- Visit the site and carry out an initial appraisal, identifying options and produce preliminary plans and sketches for the site.

- Undertake environmental screenings (AA and/or EIA, if required) on the project.

- Consult with Louth County Council and other stakeholders to review the feasibility of delivering the formalised walking trail.

- Engagement with landowners.

Stage  2 Design

- Prepare a detailed design that is in line with best practice and be consistent with identified requirements of the Contracting Authority.

- Provide design and cost information, discuss options, and incorporate client input and requirements.

- Natura Impact Statement (NIS) (if required).

- Complete all statutory consents - Part VIII planning along with financial appraisals.

- Undertake all co-ordination and reporting requirements as set out hereunder.

## Project Team

The fees shall be for full delivery of the project team services including the cost of any specialist services deemed necessary by the consultant to complete the scope of works to include at a minimum the following (non-exhaustive) resources: -

- Surveyor

- Environmental / Ecological Chartered Specialist.

- Civil & Structural Engineer

- Environmental Scientist

- Town Planner

Louth County Council will fulfil the role of PSDP for this project.

## Stages in Programme

The programme is based on a funding drawdown deadline set by the funding body which in this case is the Department of Rural and Community Development and the Gaeltacht. All project elements and all grant claims are to be submitted by the Local Authority no later than end of February 2027.

The project is expected to be completed by December 2027

Anticipated times lines are as follows and may be affected by the outcomes of the environmental assessments.

- Appointment 		October 2026

- Stage i start 		October 2026

- Stage iia start 		March 2027

- Submit part 8 planning application 		July 2027

- Project completion 		October 2027

## Project cost

Funding of €50,000 Including VAT has been secured under the ORIS fund through the Department of Rural and Community Development and the Gaeltacht.

Louth County Council are requesting fixed price lump sum quotations of under €50,000 including VAT.

# SERVICE PROVIDERS

## Principal Services

The tender return shall be for full delivery of the project stages i-ii(a) of the Capital Works Management Frameworks (CWMF) project process, including the cost of any specialist services deemed necessary to complete the design and achieve successful delivery of the project.

The principal service providers to deliver this project are listed below:

- Surveyor

- Environmental / Ecological Chartered Specialist (Team Leader)

- Civil & Structural Engineer

- Environmental Scientist

- Town Planner

Specialist subconsultant:

- Quantity Surveyor

# PROJECT STAGES AND SERVICE REQUIREMENTS

## Detailed Project Stages and Service Requirements

Following on from a successful application for funding from ORIS 2025, the Client now plans to commission a suitably qualified consultant team, who will provide complete Project Management, Design and Environmental services, for the project, as laid out below:

- Stage I: Feasibility Study, Screening, Preliminary Design, Preliminary Cost Estimate.

- Stage IIa: Detailed Design and Planning Process, Environmental Surveys and reports  Design Report, Part 8 Planning and Detailed Cost Estimate.

Louth County Council shall make a single appointment to a suitably qualified firm of engineering and environmental consultants to provide and co-ordinate the full design and project management consultancy services to complete the Stages as set out in section 4.0 and below:

- The scope of services shall include the design, environmental assessments, cost planning, procurement and project management of all design stage elements.

- The preparation of all drawings and reports for the Planning consent process.

- If any additional surveys are required but not listed to be undertaken by the design team in the service requirements below, these shall be procured by the design team in accordance with procurement guidelines and paid for by the contracting authority.

- The fee shall be a “Fixed Price” The fee will be paid on successful completion of the respective phase to the satisfaction of the Contracting Authority and on delivery of client-approved documentation.

- Responsibility to be taken by the appointed consultant for duties of Designer

- The commencement of any stage will be subject to written instructions of the Contracting Authority

- The fees shall also include the following expenses to be incurred by the consultants:

- Office, printing and stationery charges

- Online consultation material & any public engagement expenses

- Travelling, boarding and lodging expenses.

    - Stage I – Preliminary Design

The objective for this project is to design a formalised walking trail in compliance with the outcomes of the necessary environmental assessments, leading to the successful Part 8 approval.  The successful tenderer will be required to survey possible locations  and provide a preliminary design for  the new trail which should be sensitive to any SAC or SPA, the successful tenderer will be required to confirm the proposed route as part of their works.

    - Environmental Assessments

    - Purpose

- To carry out an Appropriate Assessment screening exercise in accordance with their obligations under the European Communities (Birds and Natural Habitats) Regulations 2011 (SI 477/2011), Louth County Council must assess whether the proposed development could have ‘likely significant effects’ on any Natura 2000 sites.

- To carry out an Ecological Impact Assessment (EcIA) Screening to identify whether an EIA is required in accordance with The EIA Directive 85/337/EEC, as amended.

- To carry out a Statutory Ecological Appraisal (SEA) to assess the proposed developments potential impact on the environment and biodiversity.

- Identify any mitigation measures likely to be required, following the ‘Mitigation Hierarchy’,

- Identify any additional surveys that may be required to inform an Ecological Impact Assessment (EcIA) and

- Identify the opportunities offered by a project to deliver ecological enhancement.

    - AA Screening Scope

In order to comply with the Habitats Regulations, Louth County Council wishes to engage the services of a professional environmental/ecological lead consultant to prepare and provide an Appropriate Assessment Screening Report and a Natura Impact Statement (if required) for the proposed trail. The AA Screening Report and the NIS shall be produced in line with relevant components of the current environmental guidelines. A non – exhaustive list of current guidelines is as follows and all reporting shall be in accordance with the same or the latest version of the same:

- Appropriate Assessment of Plans and Projects in Ireland, Guidance for Planning Authorities (DEHLG, 2010),

- Assessment of plans and projects in relation to Natura 2000 sites - Methodological guidance on Article 6(3) and (4) of the Habitats Directive 92/43/EEC (September 2021)

- Implementation of the Birds and Habitats Directives in estuaries and coastal zones (European Commission 2011), and

- Relevant Commission Notices and Case Studies such as: ‘Commission Notice - Managing Natura 2000 sites - The provisions of Article 6 of the Habitats Directive 92/43/EEC’ (European Commission 2018).

The successful participant shall engage and consult with the National Parks and Wildlife Service (NPWS), Inland Fisheries Ireland (IFI) and any other relevant stakeholders as required in order to comply with the requirements of the Habitats Regulations.

Participants are advised to carry out a site inspection at all locations in order to familiarize themselves with the proposed works areas and to inform their quotation.

It is anticipated that a Breeding Birds Survey and a Over Wintering Bird Survey will be required for this project if in or near an SAC and SPA. Tenderers should include the costs for completing both of these surveys within their fixed price lump sum.

    - EIA Screening Scope

The successful tenderer shall prepare a report to form an opinion as to whether or not the proposed scheme should be subject to Environmental Impact Assessment (EIA) and if so, whether an Environmental Impact Assessment Report (EIAR) should be prepared in respect of it.

- The screening should assess the proposed scheme with reference to the EIA legislation including the EIA Directive, and Planning and Development legislation. It also has regard to relevant parts of:

- EIA Guidance for Consent Authorities regarding sub-threshold development, 2003, Department of the Environment, Heritage and Local Government

- Guidelines for Planning Authorities and An Bord Pleanála on carrying out Environmental Impact Assessment, 2018, Department of Housing, Planning and Local Government

- OPR Practice Note PN02 Environmental Impact Assessment Screening, 2021, Office of the Planning Regulator

- Relevant EU Guidance including Interpretation of definitions of project categories of annex I and II of the EIA Directive, 2015, EU and Environmental Impact Assessment of Projects - Guidance on Screening, 2017, EU.

    - Data Collection

      - Topographical Survey

A topographical LIDAR survey will be undertaken by Louth County Council and provided to the successful tender once appointed.

      - Land Ownership / Rights of Way

The successful tenderer shall identify the ownership of/ rights over or under the land(s) required for the project, a final potential land acquisition report shall be produced on completion of the Final Design.

      - Planning Assessments

The successful tenderer shall undertake all assessments (Ecological, Flooding/Drainage, Lighting, Infrastructure, Archaeological, Architectural) to inform and support the planning process.

    - Construction Environmental Management Plan

The successful tenderer shall prepare a Construction Environmental Management Plan including the preliminary works description, identifying the need for site clearance and its extent, movement of materials/construction vehicles, impacts on existing roads and traffic, storage of materials, dust/noise, access for both construction and maintenance and construction duration and phasing. The successful tenderer shall include recommendations for best management of the environmental risks and constraints during the construction and subsequent maintenance. This document shall be standalone but also included with the Preliminary Design Report (PDR).

Stage IIa Design and Planning Process Stage

The successful tenderer shall complete the following aspects of works associated with Stage IIa of the Annagassan area  Walking trail project:

  - Obtain permission from the Client / Client Representative to start this element of the stage.

  - Take instructions from Client / Client Representative and obtain Client approvals on all occasions.

  - Analyse results of all surveys / investigations and prepare all relevant drawings.

  - Act as Designer at all times and provide requested information in a timely fashion.

  - Meet the members of the council to discuss the proposals prior to any planning submission.

  - Consult with statutory bodies, prepare necessary documentation for and obtain, where required, consents.

  - Meet fortnightly and provide fortnightly progress reports to Client / Client Representative.

  - Advise the Client / Client Representative of all duties and responsibilities arising from existing planned and anticipated statutory regulations. Provide information and update a project cost plan.

  - Provide updates on the programme to the Client / Client Representative as requested.

  - Preparation of a Magnitude of Cost Estimate for the proposed works.

  - Prepare Part 8/submission to An Bord Pleanála Planning Application including all necessary drawings, forms, maps, technical and environmental reports required for submission of application.

  - Provide an engineering report on how the following items have been incorporated; lighting, surface water drainage, foul drainage, flooding impact, sustainable urban drainage, green infrastructure.

Preliminary Design Assessment of Preferred Option

Following the PCD and approval of the preferred option by the LCC senior management team the successful tenderer shall carry out preliminary assessment of the approved option, including a preliminary cost estimate for the approved option, which shall lead to the production of a “Preliminary Design Report” (PDR) in a format to be pre-approved by the Client. This Report should include a full set of Preliminary Design drawings of sufficient quality to be used in the Planning process.

    - Statutory & Legal Stage (public consultation):

As part of the Design Process, the successful tenderer will be required to carry out a full Public Consultation Process in conjunction with the Client with regards to the Part 8 Procedure - Planning and Development (Regulations) 2001 (as Amended). The successful tenderer shall within two weeks of the approval of the Client to proceed to Part 8, produce and provide three sets of drawings for Public Display, at an agreed location for a period of four consecutive weeks.

The successful tenderer shall be required to review and revise, in consultation with the Client, the Preliminary Design drawings, as necessary according to comments received during the statutory Public Consultation Process. These amended drawings shall form part of the Report to be presented to LCC Council Members. This Report shall also contain, by way of an Appendix, a full listing of the comments received together with the successful tenderer responses to same. Within one week of the end of the Public Consultation Process (which is itself two weeks after the Public Display period), the successful tenderer shall produce and provide the “Report on Part 8 Public Consultation Process”, to the Client.

The public consultation process may differ if the final agreed concept requires permission from An Bord Pleanala.

Council Part 8 Meeting:

Purpose of Meeting: To seek final approval for the scheme from LCC Council Members. The successful tenderer shall prepare a Power Point presentation and present the Scheme and Report on the Part 8 Public Consultation Process to the elected Representatives of LCC.

    - Land Ownership / Rights of Way

The successful tenderer is required to undertake title research on behalf of the client as part of the preferred route for the Project.

# OTHER

## Pricing

Cost is to be provided as a fixed price lump sum.

Any alteration or amendment to the pricing schedule may result in that economic operator’s bid being rejected.

## Review of Performance

A quality service is required under this contract. Therefore, performance will be continually monitored over the term of the contract. Cost competitiveness, performance, quality of service and turnaround time will be the main criteria for measuring performance.

## Award to Runner Up

If for any reason, it is not possible to award the contract to the successful economic operator emerging from this competitive process, or if having awarded the contract, the Contracting Authority considers that the successful economic operator has not met its obligations, the Contracting Authority reserves the right to award the contract to the next highest scoring economic operator on the basis of the terms advertised, at any time during the quotation validity period of 6 months.

# EVALUATION CRITERIA

## Suitability

The Contracting Authority will only consider quotations from competent and financially sound and compliant economic operators. To this end, you are required to confirm the following by completing the self-declaration contained in the separate Quotation Response Document (QRD).

- General economic operator information.

- Confirmation of annual turnover greater than €100,000 for each of the last 3 years

- Confirmation of tax compliance.

- Confirmation that the economic operator is appropriately insured. Required insurance requirements for these services are:

| Type of Insurance | Indemnity Limit |
| --- | --- |
| Employer’s Liability | €13m to include either a specific indemnity to Louth County Council or include an indemnity to Principal clause |
| Public Liability | €6.5m to include either a specific indemnity to Louth County Council or include an indemnity to Principal clause |
| Professional Indemnity | €1m (if Design/Advice) |

- Insurance must be in date

- Business Description of service provider

- Territorial Limits to include Republic of Ireland

- Irish Law and Irish Courts jurisdiction

- Employers Liability Insurance to include either a specific indemnity to Louth County Council or include an indemnity to Principal clause.

- Insurances must be provided by an Underwriter authorised by the Central Bank of Ireland to operate in the Republic of Ireland.

- If engaging subconsultants/specialists for this project please confirm that your professional indemnity insurance policy will cover insurers liability for the negligence of sub-consultants and specialists in the same/another discipline.

- Confirmation via declaration that the economic operator is not bankrupt, guilty of corruption, fraud, money laundering, membership of a criminal organisation, not involved in child labour and/or human trafficking and is fully compliant with all its statutory obligations.

## Award Criteria

The contract will be awarded on the basis of a quality and cost evaluation as assessed by the Contracting Authority, who is not obliged to accept the lowest or indeed any quotation. The following criteria will be applied:

Please note that the maximum marks available is 10,000.

| Criterion A | Weighting | Maximum Marks | Minimum Marks |
| --- | --- | --- | --- |
| Cost Criterion | 30% | 3,000 | N/A |
| Description | Please complete the Quotation Form provided in the Quotation Response Document. Please ensure that all costs are catered for including customs duties, tariffs, expenses, travel, printing etc. Note that the cost assessment will include an assessment of the lump sum for Stages i and iia as well as notional hours assessment. |  |  |
| Criterion B | Weighting | Maximum Marks | Minimum Marks |
| Previous Projects | 20% | 2,000 | 1,000 |
| Description | Please provide detail on 3 previous similar projects upon which you have worked. Projects are not exclusively required to be entirely similar, however examples should be of a similar nature and that are to a high standard. Information relating to name of project, cost, date completed, client, should also be provided. 1 A4 page per project including images. |  |  |
| Criterion C | Weighting | Maximum Marks | Minimum Marks |
| Methodology | 20% | 2,000 | 1,000 |
| Description | Proposed methodology for delivery of project: The response should reference the following: - How the design team lead will manage the design team to ensure efficient service delivery Max 1 A4 page including images |  |  |
| Criterion D | Weighting | Maximum Marks | Minimum Marks |
| Project Programme | 15% | 1,500 | 750 |
| Description | Please provide a project programme showing the project timeline, milestones, key tasks, critical path. Max 1 A3 page |  |  |
| Criterion E | Weighting | Maximum Marks | Minimum Marks |
| Green Public Procurement | 15% | 1,500 | 750 |
| Description | Outline what green strategies have been incorporated into previous projects and what strategies do you think will be appropriate for this project. 1 A4 page including images. |  |  |

## Methodology for Calculating the Cost Score

The following formula will be applied to the cost score under Criterion A:

The lowest cost tender that also meets all the minimum requirements of the qualitative award criteria will receive the maximum score achievable under this criterion.  The scores of the other valid tenders will be calculated using the following formula:

| Lowest Cost from a Bona Fide Tender | A |
| --- | --- |
| Cost for the tender being evaluated | B |
| Maximum Points available for Cost | C |
| Formula employed | A x C B |

## Methodology for Calculating Scoring of Qualitative Criteria

| Score | Meaning | Interpretation |
| --- | --- | --- |
| 90 – 100% | Outstanding | A very comprehensive response demonstrating extensive understanding offering full assurance to client – fully supported with no reservations. |
| 80 – 89% | Excellent | An excellent response demonstrating excellent understanding offering assurance to client – strongly supported. |
| 70 – 79% | Very good | A very good response demonstrating very good understanding offering assurance to client – fully supported. |
| 60 – 69% | Good | A good response demonstrating good understanding offering assurance to client – well supported. |
| 50 – 59% | Acceptable | An acceptable response demonstrating a minimum understanding offering assurance to client - satisfactorily supported. |
| Less than 50% is unacceptable and considered ineligible from further consideration |  |  |
| 25 – 49% | Mediocre | Response demonstrates limited understanding with insufficient or no detail and a risk of non-delivery. This is unacceptable and classified as inadmissible. |
| 1 – 24% | Poor | Response demonstrates very limited understanding of the requirements and has fundamental flaws and lacks credibility with a significant risk of non-delivery. This is unacceptable and classified as inadmissible. |
| 0% | No response | Response completely fails to address the criterion under consideration. This is unacceptable and classified as inadmissible. |

Marks in the score ranges outlined above can be awarded where responses so merit additional marks.

Note: where there is a tie-break, the economic operator with the highest quality score will be awarded the quotation.  In a case where the overall qualitative scores are identical the economic operator with the highest score on the highest weighted qualitative criterion will be awarded the quotation.

All information regarding the evaluation process or potential outcomes shall remain confidential until after the conclusion of the quotation process.

# FORMAT OF RESPONSE

Economic operators are required to complete the separate Quotation Response Document (QRD) which contains:

    - General Economic operator Information

    - Information regarding compliance with the Suitability Criteria – tax, insurances and declarations

    - The Quotation Form for pricing information and where relevant response to the Qualitative Award Criteria.

Please ensure you read the Instructions to economic operators Quoting as detailed in Section 9.

# INSTRUCTONS FOR ECONOMIC OPERATIONS QUOTING

## Closing Date

The closing date for receipt of quotations is as per eTenders. Quotations that are received late will not be considered in this competition.

## Submission of Quotations

Quotations should be submitted via eTenders.

## Queries

All queries regarding this quotation must be submitted via the process listed on the title page of this document. Queries should also be marked referencing the title of the procurement.

Queries should be raised as soon as possible and, in any case, at least 10 days before the closing date.

For the purpose of circulating responses, queries will be edited to avoid disclosing the identity of the querist, and any sensitive information included in the query should be clearly indicated.

## Currency and Payments

The currency in which all prices and rates shall be tendered, and which payments under the contract will be paid, shall be Euro (€). All prices and rates quoted should be exclusive of VAT, with the applicable rate of VAT clearly indicated.

A schedule of payments will be agreed with the successful tenderer and invoices shall be submitted in accordance with the terms agreed with the Contracting Authority.

## Confidentiality

The distribution of the quotation documents is for the sole purpose of obtaining offers. The distribution does not grant permission or licence to use the documents for any other purpose. Economic operators are required to treat the details of all documents supplied in connection with the quotation process as private and confidential.

## Conflict of Interest

Any conflict of interest involving a tenderer (or tenderers in the event of a consortium bid) must be fully disclosed to the Contracting Authority.  Any registrable interest involving the tenderer and the Contracting Authority or employees of the Contracting Authority, or their relatives must be fully disclosed in the tender submission or should be communicated to the Contracting Authority immediately upon such information becoming known to the tenderer, in the event of this information only coming to their notice after the submission of a bid and prior to the award of the contract.  Failure to disclose a conflict of interest may disqualify a tenderer or invalidate an award of contract, depending on when the conflict of interest comes to light.

## Freedom of Information Acts

All responses to this Request for Quotation will be treated in confidence and no information contained therein will be communicated to any third party without the written permission of the tenderer except insofar as is specifically required for the consideration and evaluation of the response or as may be required under law, including the Freedom of Information Act 2014, EU and Irish Government Procurement Procedures, or in response to questions, debates or other parliamentary procedures in or of the Oireachtas (the Irish Parliament).

Tenderers are asked to consider if any of the information supplied by them in response to this request for tenders should not be disclosed because of its sensitivity. However, any blanket or all-encompassing request for exemption from disclosure is not acceptable; tenderers must identify explicitly any such information and give relevant reasons for considering it to be economically sensitive or confidential in nature. If this is the case, tenderers should specify the information that is sensitive and the reasons for its sensitivity. The Contracting Authority cannot guarantee that any information provided by tenderers, either in response to this tender or in the course of any contract awarded as a result thereof, will not be released pursuant to the Contracting Authority’s obligations under law, including the Freedom of Information Act 2014, or to those under EU and Irish Government Procurement rules. The Contracting Authority accepts no liability whatsoever in respect of any information provided which is subsequently released, or in respect of any consequential damage suffered as a result of such disclosure.

## Data Protection

Data Protection Laws” means all applicable national and EU data protection laws, regulations and guidelines including but not limited to Regulation (EU) 2016/679 on the protection of natural persons with regard to the processing of personal data and on the free movement of such data, and repealing Directive 95/46/EC (the “General Data Protection Regulation”), the Data Protection Act, 2018 and any guidelines and codes of practice issued by the Data Protection Commission or other supervisory authority for data protection in Ireland from time to time.

The Contracting Authority will be a Controller (where Controller has the meaning given under the Data Protection Laws) in respect of any Personal Data (where Personal Data has the meaning given under the Data Protection Laws) required to be provided by the Tenderer in response to this Request for Quotation.

The Tenderer, as Controller in respect of any Personal Data provided by it in its Tender, is required to confirm by way of statement in the “Declarations” section of the accompanying Quotation Response Document (QRD) that all Data Subjects (where Data Subject has the meaning given under the Data Protection Laws) whose Personal Data is provided by the Tenderer have consented to the processing of such Personal Data by the Tenderer, the Contracting Authority, the Evaluation Team and the supplier of the etenders.gov.ie website, for the purposes of the participation of the Tenderer in this Competition or that the Tenderer otherwise has a legal basis for providing such Personal Data to the Contracting Authority for the purposes of its participation in this Competition.

## Publicity

Economic Operators shall not undertake (or permit to be undertaken) at any time, whether at this stage or after the award of the agreement, any publicity activity with any section of the media in relation to this tender/agreement other than with the prior written consent of the Contracting Authority.  Such consent shall extend to the content of any publicity.  For the purposes of this paragraph, the word “media” includes (but is not limited to) radio, television, newspapers, trade and specialist press, the Internet and e-mail accessible by the public at large and the representatives of such media.

The Contracting Authority will have the right to publicise or otherwise disclose to any third-party information regarding this process and the agreement.

## Tax Clearance Certificate

It will be a condition of award of this contract and any subsequent contract that the successful economic operator(s) comply with all EU and national tax laws.  Economic operators are referred to the Irish Revenue web site http://www.revenue.ie. Non-resident economic operators should apply to the Office of the Revenue Commissioners, Non-Resident Tax Clearance Unit, Office of the Collector General, Sarsfield House, Francis Street, Limerick, Ireland; e-mail: nonrestaxclearance@revenue.ie.

## Withholding Tax

Relevant payments shall be subject to Irish ‘Professional Services Withholding Tax’ at the prevailing rate (currently at 20%) as laid down by the Revenue Commissioners in Ireland. Non-residents may be able to reclaim such deducted Tax from the Office of the Revenue Commissioners in Ireland, International Claims Section located currently at Government Buildings, Nenagh, Co. Tipperary, Ireland (Tel: +353-67-63400).

## Irish Legislation and Law

Economic Operators should be aware that national legislation applies in other matters such as Employment, Working Hours, Official Secrets, Data Protection and Health and Safety. Tenderers must have regard to statutory terms relating to minimum pay and to legally binding industrial or sectoral agreements in the Contracting Authority tenders and in delivering contracts awarded to them. The contract(s) awarded on foot of this tender process will be governed by Irish law.

## Dignity at Work

The successful economic operator(s) shall comply with all relevant legislation relating to dignity at work. As a public body and employer, the Contracting Authority is committed to a policy of equality of opportunity for all personnel.

In line with the Disability Act 2005, accessibility requirements should be clearly stated in request for tenders / quotations where applicable. Under Section 27 of the Act the Contracting Authority is required to ensure that both the goods supplied, and services provided to it are accessible to persons with disabilities.

## Interference and Inducement to Purchase

Any effort by the economic operator to unduly influence the Contracting Authority, relevant agency personnel or any other relevant persons or bodies in the process of examination, clarification, evaluation and comparison of quotations and in decisions concerning the Award of Contract shall have their quotation rejected. The presumptions (including as to any gift, consideration or advantage) and other provisions under the Criminal Justice Act 2018, and all other measures for the time being governing the subject-matter in any applicable jurisdiction, shall be applicable.

## Notification of Evaluations

All parties will be informed of the outcome of their proposals following evaluation and any necessary clarifications. All information regarding the evaluation process or potential outcomes shall remain confidential until after the conclusion of the tender process.

## Replacement Personnel

Notification must be sent in writing (by post or electronic means) as soon as possible to the Contracting Authority on any proposed change of nominated personnel, such change to be subject to the written approval of the Contracting Authority.  Replacement personnel must be of equal or better standing that the existing personnel in terms of qualifications and experience.

## Copyright

The Contracting Authority will have copyright ownership of any material developed for use by the Contracting Authority under the terms of this quotation. The successful tenderer may have a non-exclusive licence to use such material but only for its own purposes (subject to agreement).

## Brand Names, etc.

Please note in relation to this tender document; where reference is made to a particular make, source, process, trademark, type or patent, that this is not to be regarded as a de facto requirement.  In all such cases it should be understood that the reference in question is accompanied by the words "or equivalent”.

## Responsibility of Successful Party

As a condition of award, it shall be the sole responsibility of the tenderer (in the event of success in this competition) to fulfil the obligations under the Contract, notwithstanding any changes in circulars, laws, regulations, taxation, duties or other factors which might arise following the withdrawal of the United Kingdom from membership of the EU.