Works Requirement for Consultant Engineering Services for Proposed River Screening Infrastructure

### 1. Introduction

### Louth County Council invites submissions from suitably qualified and experienced Consultant Engineering Teams to undertake engineering assessments and prepare technical reports and tender documentation in relation to proposed river screening infrastructure at selected locations on Ramparts & Blackwater Rivers, Dundalk + Blackrock River, Blackrock, Co.Louth as shown in Table 1.

The purpose of the commission is to assess existing site conditions and develop practical, technically robust, and cost-effective river screen solutions to support flood risk management and ongoing maintenance operations.

The Consultant shall provide all professional, technical, environmental, topographical surveying, stakeholder engagement, and procurement support services necessary to complete the commission. This shall include site investigations, constraints assessments, option development, engineering recommendations, and the preparation of all associated reports, drawings, specifications, cost estimates, and tender documentation required to support the procurement and implementation of the proposed works.

All services shall be carried out in accordance with current legislation, relevant standards, and best engineering practice, in consultation with the Employer’s Representative throughout the duration of the commission.

### 2. Project Objectives

### The objectives of the appointment are to:

- Assess existing conditions at selected river locations in Table 1, including physical, hydraulic, operational, environmental, and site-specific constraints.

- Identify key risks, opportunities, access constraints, maintenance requirements, and potential intervention measures associated with the proposed river screening infrastructure.

- Carry out all necessary topographical surveys and culvert dimension surveys required to inform the design. Surveys shall include, but not be limited to, ground levels, adjacent access point levels, existing features, utilities, crossings, culvert dimensions, condition assessments, inlet and outlet details, invert levels, and any other information necessary for the proper completion of the services.

- Undertake all necessary site inspections, topographical surveys, supplementary surveys, investigations, and technical evaluations required to support the development and appraisal of feasible engineering solutions.

- Engage and consult with relevant stakeholders, statutory bodies, and the Employer’s Representative throughout the commission to inform assessments, option development, and recommendations.

- Develop and appraise practical, technically robust, maintainable, and cost-effective river screen solutions having regard to flood risk management, operational functionality, accessibility, health and safety, and environmental considerations.

- Identify and evaluate constraints relating to drainage, flood risk, utilities, access, constructability, environmental impacts, and ongoing maintenance requirements.

- Prepare clear evidence-based recommendations for preferred solutions, including implementation considerations, risk assessments, and preliminary delivery requirements.

- Prepare a comprehensive final report documenting site assessments, surveys, constraints, options considered, engineering evaluations, stakeholder engagement outcomes, recommendations, and proposed implementation measures.

- Produce all associated drawings, specifications, cost estimates, pricing schedules, and tender documentation necessary to support the future procurement and delivery of civil works, accommodation works, fabrication, and installation of the recommended river screening infrastructure.

- Ensure all deliverables are prepared in accordance with current legislation, relevant standards, best engineering practice, and public procurement requirements.

### 3. Study Area

### The study shall comprise the following locations in Table 1 and as highlighted on Location Plan 1 & 2.

| No. | Location | Coordinates |
| --- | --- | --- |
| 1 | Mill Street, Dundalk | 54°00'22.5"N 6°23'18.5"W |
| 2 | Ramparts Road, Dundalk | 54°00'05.9"N 6°24'09.1"W |
| 3 | Avenue Road (between Avenue Rd/Woodbury Gardens), Dundalk | 53°59'42.7"N 6°23'42.2"W |
| 4 | Ladywell Bridge / Dublin Road, Dundalk | 53°59'37.8"N 6°24'19.6"W |
| 5 | Bóthar Ui Chofaigh (adjacent to Chadwicks) , Dundalk | 53°59'57.1"N 6°23'00.8"W |
| 6 | Red Barnes Road, Dundalk | 53°59'57.4"N 6°22'10.7"W |
| 7 | Adjacent to Waterview, Sea Outfall | 54°00'12.3"N 6°20'58.7"W |
| 8 | Adjacent to R934 on Bridge /Castletown Road | 54°01'01.7"N 6°26'06.6"W |

Table 1

Location Plan 1- Dundalk

Location Plan 2 - Dundalk

The Employer reserves the right to amend or extend the study locations during the course of the commission.

### 4. Scope of Services

### 4.1 General

### The Consultant shall provide all professional, technical, administrative and specialist services required to complete the commission.  The Consultant Team shall include suitably qualified and experienced personnel with demonstrable expertise in:

- Civil Engineering

- Topographical Surveys

- Environmental Assessment

- Drainage and Flood Risk

- GIS and Mapping

- Stakeholder Engagement

- Cost Estimation

- Tender Documentation Preparation

Louth County Council will make available the Dundalk Flood Relief Scheme hydraulic model and associated model outputs relevant to the study locations. The Consultant shall review and utilise the available hydraulic model information to assess the hydraulic impacts of proposed river screen/grill arrangements, including potential afflux, flow velocities, blockage scenarios, flood conveyance impacts, and changes in upstream and downstream water levels where appropriate.

The Consultant Team shall demonstrate appropriate experience in the delivery of similar infrastructure, including the preparation of engineering assessments, reports, specifications, drawings, cost estimates, and tender documentation required to support procurement and implementation of the proposed works.

The Consultant shall liaise regularly with the Client Representative throughout the commission.

### 5. Specific Tasks

### 5.1 Inception Stage

### The Consultant shall:

- Review all available background documentation, including the Dundalk Flood Relief Scheme Hydrology Report, Hydraulic Model Report (Fluvial and Tidal), associated hydraulic model files, model outputs and supporting data made available by Louth County Council. The Consultant shall utilise the available hydraulic model information to assess the hydraulic performance of proposed river screen/grill options, including impacts on flood conveyance, afflux, flow velocities, blockage scenarios, debris loading, overtopping risk and upstream and downstream water levels

- Attend an inception/kick off meeting with the Employer.

- Confirm methodology, programme and deliverables.

- Identify data requirements and any information gaps.

- Initial Risk register

### 5.2 Data Collection and Site Assessments

### The Consultant shall undertake all necessary surveys, inspections, data review, and technical assessments required to inform the study and development of recommendations, including but not limited to:

- Site inspections and condition assessments of the selected locations.

- The Consultant shall be responsible for undertaking and obtaining all necessary topographical surveys required for the Services, including commissioning survey works where necessary, at their own cost.

- The Consultant shall verify the size, shape, length, invert levels, soffit levels, and condition of all existing culverts within the study area.

- Utilities review to identify existing above-ground and underground services that may affect the proposed works.

- Environmental constraints review, including assessment of ecological, visual, and other environmental considerations relevant to the project.

- Safety assessment of the existing environment and identification of any health, safety, or operational risks associated with the proposed infrastructure.

All investigations required to complete the commission shall be included within the tendered fee.

### 5.3 Stakeholder Consultation

### The Consultant shall facilitate stakeholder engagement, which may include:

- Meetings with Louth County Council personnel

- Engagement with statutory bodies, inland fisheries, NPWS, OPW

- Local and Landowner stakeholder engagement

- Recording and reporting of stakeholder feedback

The extent of consultation shall be agreed with the Employer.

### 5.4 Analysis and Options Development

### The Consultant shall:

- Analyse existing conditions and identified issues.

- Identify opportunities for improvement.

- Develop feasible intervention option for each location*.

- Assess options against agreed criteria.

- Review environmental and planning implications.

Options shall include drawings, descriptions, preliminary layouts and indicative cost estimates.

*In the context of river screen design, this typically means the Consultant must consider:

- Hydraulic performance and flood conveyance

- Peak Flow Conditions and Flow Velocities

- Overtopping Risk

- Debris loading, blockage risk and blockage scenarios

- Safe access for maintenance and debris accumulation clearance

- Securing against unauthorised access to culvert

- Structural resilience during flood events,

- Maintain existing channel conveyance capacity;

- Impacts on upstream and downstream water levels

- Tidal and fluvial interaction

- Maintenance and operational requirements

- Health and safety considerations for maintenance operatives

- Integration with existing drainage infrastructure

- Assessment of the requirement to install separately from existing structures, including the design and foundation requirements of any new supporting structures and structural foundations

For river screen infrastructure design, this will include standards relating to:

- Structural steelwork and corrosion protection

- Foundations and reinforced concrete design

- Accommodation and Temporary works

- Fabrication and installation

Upon completion of the works, an Operation and Maintenance (O&M) Manual shall be prepared and provided for the installed grills to ensure appropriate inspection, operation, and long-term maintenance procedures are clearly documented.

### 5.5 Preliminary Cost Estimates

### The Consultant shall prepare preliminary cost estimates for all proposed interventions.

Cost estimates shall:

- Be prepared using current industry rates.

- Include for accommodation, temporary, fabrication and construction costs.

- Include allowances for contingencies.

- Include utility diversions where appropriate.

- Include professional fees and statutory costs where relevant.

- Identify assumptions and exclusions.

### 5.6 Environmental and Planning Review

### The Consultant shall undertake a high-level review of environmental and planning considerations, including:

- Appropriate Assessment Screening

- Archaeological Assessment

- Environmental constraints

- Flood risk considerations

- Biodiversity considerations

- Land ownership constraints

Recommendations for any further assessments required at future stages shall be included.

### 5.7 Final Report

### The Consultant shall prepare a comprehensive Final Report incorporating:

- Executive Summary

- Introduction and Background

- Methodology

- Existing Conditions Assessment

- Constraints and Opportunities

- Stakeholder Consultation Summary

- Options Assessment

- Recommended Interventions

- Preliminary Drawings

- Cost Estimates

- Conclusions and Recommendations

- Appendices

- Operation and maintenance manual

The report shall be prepared to a professional standard suitable for stakeholder review and funding authority review.

### 6. Deliverables

| Deliverable | Description | Format | Quantity |
| --- | --- | --- | --- |
| Inception /Kick Off Meeting Report | Project methodology, programme, risk register, stakeholder engagement approach, survey requirements, and project governance arrangements | PDF and editable format | 1 |
| Progress Updates | Progress reports outlining completed activities, upcoming tasks, programme status, risks, and actions | PDF / Email | As required |
| Meeting Minutes | Records of meetings, stakeholder engagement activities, actions, and decisions | PDF and editable format | As required |
| Site Assessment Outputs | Survey records, photographic records, constraints mapping, inspection findings, and technical assessment outputs | JPEG and PDF formats | 1 set |
| Draft Final Report | Draft consolidated report including assessments, options appraisal, recommendations, implementation considerations, and appendices | PDF and editable format | 1 |
| Final Report | Final revised report incorporating Employer comments and final recommendations, O&M Manual | PDF and editable format | 1 |
| Technical Specifications | Specifications for civil works, accommodation works, fabrication, and installation requirements | PDF and editable format | 1 set |
| Engineering Drawings | General arrangement drawings, site layouts, details, sections, and associated engineering drawings | Native and PDF formats | 1 set |
| GIS Files and Mapping Outputs | GIS datasets, mapping outputs, constraints plans, and spatial data | Native and PDF formats | 1 set |
| Pricing Documentation and Cost Estimates | Cost estimates, pricing schedules, Bills of Quantities | Excel, PDF, and editable format | 1 set |
| Tender Documentation | Tender-ready procurement documentation suitable for public procurement purposes | PDF and editable format | 1 set |

Editable formats shall include Word, Excel, AutoCAD and GIS files as applicable.

### 7. Meetings

### The Consultant shall allow for:

- Inception meeting

- Monthly progress meetings

- Stakeholder meetings

- Presentation of draft findings

- Final review meeting

Meetings may be held in person or online as directed by the Employer.

### 8. Programme

| Task | Description | Duration |
| --- | --- | --- |
| Appointment of Consultant | Appointment and contract award | [insert] |
| Inception Stage and Project Kick-off | Inception meeting, review of background information, methodology confirmation, programme development | [insert] |
| Site Investigations, Surveys and Data Collection | Site inspections, topographical surveys, dimension survey, constraints mapping, data collection, flood risk and operational assessments | [insert] |
| Stakeholder Engagement and Consultation | Consultation with relevant stakeholders, statutory bodies, and Employer’s Representative, including preparation of meeting records and updates | [insert] |
| Constraints Assessment and Options Development | Assessment of physical, environmental, operational, hydrology, hydraulic, and maintenance constraints and development of feasible river screen options | [insert] |
| Preparation of Preliminary Engineering Proposals | Engineering assessment, options appraisal, preferred solution development, and preparation of options Assessment Report | [insert] |
| Preparation of Specifications, Drawings and Pricing Documentation | Preparation of technical specifications, engineering drawings, cost estimates, pricing document, GIS outputs, and tender documentation | [insert] |
| Draft Final Report | Submission of Draft Final Report for review by the Employer | [insert] |
| Review and Incorporation of Comments | Review period and incorporation of Employer comments and revisions | [insert] |
| Final Report and Final Deliverables | Submission of Final Report and all associated tender-ready deliverables in editable and PDF formats | [insert] |
| Total Programme |  | 3 Months |

The Consultant shall maintain an updated programme throughout the commission and shall promptly notify the Employer of any issues which may impact delivery of the agreed programme.

### 9. Standards and Guidelines

### All works shall comply with relevant current standards, guidance documents and legislation including:

- Building Regulations

- OPW guidance and Technical Methodology Notes

- CIRIA guidance, including the Culvert, Screen and Outfall Manual (C786)

- Transport Infrastructure Ireland (TII) standards, where applicable

- Relevant Irish, British and European Standards (IS, BS EN and Eurocodes) applicable to civil, structural, drainage, and hydraulic engineering works

- Inland Fisheries Ireland requirements and fisheries protection guidance

- Relevant environmental legislation and statutory consent requirements

- Flood Risk Management Guidelines and associated best practice guidance

- Health and Safety legislation, including the Safety, Health and Welfare at Work Act and Construction Regulations

- All requirements relating to access, inspection, maintenance, debris removal, and operational safety of screening infrastructure

### 10. Health and Safety

The Consultant shall comply with all applicable health and safety legislation, including but not limited to the Safety, Health and Welfare at Work Act 2005, the Safety, Health and Welfare at Work (Construction) Regulations 2013 (as amended), together with all relevant codes of practice, guidance documents and industry best practice applicable to the proposed works.

The Consultant shall act as both Designer and Project Supervisor for the Design Process (PSDP) for the duration of the appointment and shall discharge all duties assigned to these roles under the relevant legislation.

The Consultant shall identify, assess and document all foreseeable hazards and risks associated with the proposed screening infrastructure and associated works and shall apply the General Principles of Prevention to eliminate hazards and reduce risks, so far as reasonably practicable, through the design process. Health and safety considerations shall be addressed separately in respect of the design, construction, operation, inspection, maintenance and eventual replacement or decommissioning of the proposed infrastructure.

### 10.1 Design Stage

The Consultant shall identify and assess hazards and risks arising from the proposed design and shall actively seek to eliminate or reduce such risks through design development, specification and detailing. Consideration shall include, but not be limited to:

- Site investigations, surveys and inspections.

- Safe access and egress for future inspection, maintenance, repair and debris removal operations.

- Working near watercourses, flood conditions, confined spaces, steep embankments and constrained access locations.

- Hydraulic loading, debris accumulation, scour, blockage risks and structural resilience during normal and extreme flood events.

- Existing and proposed services, utilities, roads, traffic, public interfaces and adjacent infrastructure.

- Requirements for maintenance equipment, lifting operations, access platforms, guardrails or other permanent safety features.

- Future modification, replacement and decommissioning of the infrastructure.

- Elimination or reduction of risks through design, where reasonably practicable.

The Consultant shall maintain a Designer Risk Register identifying hazards eliminated through design, residual risks remaining following design mitigation measures and any specific requirements to be communicated to contractors, operators or future asset managers.

#### 10.2 Construction Stage

The Consultant shall identify and document foreseeable health and safety risks associated with the construction, installation and commissioning of the proposed works. Consideration shall include:

- Construction methodologies and sequencing.

- Buildability and constructability of the proposed solution.

- Temporary works requirements and interactions with permanent works.

- Excavations, lifting operations, work at height and confined spaces.

- Working adjacent to, over or within watercourses.

- Flood risks and emergency response arrangements during construction.

- Existing services, utilities and operational assets.

- Site access, traffic management requirements and public safety.

- Environmental constraints and operational impacts during construction.

The Consultant shall ensure that all significant construction-stage hazards, residual risks and recommended control measures are clearly communicated through the design deliverables, Preliminary Safety and Health Plan and tender documentation.

#### 10.3 Operation and Maintenance Stage

The Consultant shall assess and document the health and safety risks associated with the future operation, inspection, maintenance, cleaning, repair and management of the screening infrastructure throughout its design life.

Consideration shall include:

- Safe and practical access for routine and emergency inspection activities.

- Debris removal and clearing operations during normal and flood conditions.

- Working near water, confined spaces and other hazardous environments.

- Access restrictions during high flows, adverse weather conditions and flood events.

- Maintenance equipment requirements, lifting arrangements and safe working areas.

- Risks to maintenance personnel, members of the public and adjacent infrastructure.

- Measures to prevent unauthorised access to the screening infrastructure, culvert entrances, maintenance access routes and other hazardous locations, including consideration of fencing, barriers, lockable access points, anti-climb features, signage and other appropriate security measures.

- Protection of the public from foreseeable misuse, trespass and unauthorised entry into culverts or other confined spaces associated with the works.

- Operational resilience, maintainability and whole-life safety performance of the proposed solution.

The Consultant shall identify all residual operational, maintenance and security risks that cannot reasonably be eliminated through design and shall recommend appropriate mitigation measures, inspection requirements and management procedures.

#### 10.4 PSDP Duties and Safety Documentation

The Consultant shall coordinate health and safety matters between designers and other relevant parties and shall prepare, maintain and update all documentation required under the Construction Regulations, including:

- The Preliminary Safety and Health Plan.

- The Designer Risk Register.

- Preliminary and residual risk information.

- Information required for inclusion in the Safety File.

- Health and safety information required for procurement, tendering and construction stages.

#### 10.5 Reporting

All identified hazards, residual risks and recommended mitigation measures shall be clearly documented within the final report, design deliverables, risk registers, Preliminary Safety and Health Plan and tender documentation, together with any specific requirements to be communicated to contractors, operators, maintainers or future asset managers.

### 11. Tender Submission Requirements

### Tenderers shall provide:

- Company profile

- Relevant project experience

- Details of proposed project team

- Methodology

- Programme

- Fee proposal

- Resource allocation

- Quality assurance procedures

- Examples of similar completed reports, include O&M manual

- Details of sub-consultants (if applicable)