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Request For Quotation 
 
Re:  Fit out or commercial unit at Roanmore Waterford, for Corlann       
 
July 28th 2026 
 	
Dear Sir / Madam, 
 
Please find enclosed the Documents for the above Contract, which include: 
 
1. Request for Quote 
2. Drawings 
3. Tender and Schedule using Short Public Works Contract 
4. Pricing Document /Scope of works
5. H and S  Compliance Declaration for Contractor/PSCS 

 
The Contractor shall read carefully all documents and ensure that all items required are included with the submission. 
 
Extent of the Works: 
·  The works consist of demolition  and removal of a section of concrete floor and toilet cubicle, reinstatement of floor section, full fit out of the unit including stud walls, ceiling, doors, vinyl flooring, fit out of three toilets, kitchenette, electrical, heating and ventilation systems.   

IMPORTANT NOTE
There are two options available to the contractor when submitting a proposal for this project. 
Option 1:  Submit Your proposal for all items shown on the drawings furnished, and listed on the scope of works, line items 1 through 29. Line items 31 (Heating) and 33 (Ventilation) are to be priced as separate items. 
Option 2: As stated at line 34 in the Scope of Works document, proposals providing the fit out using modular construction methodology, providing the room spaces broadly consistent with the layout plan drawing, will be accepted. If submitting a proposal as option 2, a design layout must be provided as part of the proposal, together with details and specifications of the walls, floors and ceilings of the modules proposed. As per Option 1, a separate price should be submitted for Line items 31 (Heating) and 33 (Ventilation)

Interested Parties are required to submit the following: 
 
· H and S Compliance Declaration
· Self Declaration re Reg 57
· Completed Tender and Schedule 
· Program of Works
· Provision of names and contact details of 2 references where similar works were undertaken. If submitting a proposal for option 2 ( Modular) , details of previous works with modular construction methods would be referenced here.

Your tender for the works outlined should be returned on the E Tenders Platform before the deadline of 23:45 on Thursday the 3rd of September. 

  You are advised to visit the site in advance of submitting your tender to ascertain any local conditions which might affect your tender. Two open days for site assessment will be available on Thursday August 6th, or Thursday August 20th, between 9am and 4 pm. All those intending to visit on that day MUST make arrangements to do so by contacting James Brennan, Buildings & Facilities Manager  Contact 087 1924021 or via emajames.brennan@bocsi.ie to confirm a time slot. Any claims arising from your failure to inspect the site will be rejected.
It is hoped to commence these works as soon as practicable following the tender process and it is expected that Corlann will be notifying the tenderers of the outcome of the tender process very shortly following the closing date. Your submission should include an indicative works program outlining a realistic date outlining how soon you could commence the works, approximate dates for project milestones, durations of the various project elements, and how long the works would take overall. Note: Funding for this project is linked to meeting delivery dates, and if successful, any dates for completion submitted in your proposal, and agreed on appointment, WILL BE STRICTLY ENFORCED. Only submit program dates that you are certain you can meet!! (See award criteria below)
The awarding of this contract will be made on the basis of the most advantageous proposal in terms of the following award criteria. These should be clearly outlined in your tender submission.

	Award Criteria
	Weightings %

	Statement of insurances and tax clearance certificate
	Nil (Mandatory)

	H and S  Compliance declaration, Signed Tender and schedule with project cost 
	5%

	Submission of project Program (ideally in diagram format, or list of start and finish dates for main works elements). Realistic projected commencement date to be included (allow for mandatory cooling off period) If Option 2, manufacture and delivery timelines, site fitting and services fit out schedule etc)
	15%

	Provision of names and contact details of 2 references where similar works were undertaken, where acting as contractor and PSCS. A brief outline of these projects should be given, outlining the key elements, Heat Pump, Ventilation etc. 
	10%

	Total price for works in the attached Pricing / Scope of Works doc.
	70%

	
	

	Total
	100%





The successful Contractor shall be required as a minimum to submit the following prior to the signing of the contract: 
 
a) Details of Insurance
b) Tax Clearance certificate 
c) Detailed Site-Specific Safety and Health Plan
d) Method Statements and Risk Assessments
e) Confirmation of acceptance of PSCS role.
 
The Contractor must comply with all statutory requirements as per the Contract Documents. 
 
Any Submission received after the closing time will be disqualified. 
 
Yours Faithfully

James Brennan,
087 1924021

	JAMES BRENNAN

	Building & Facilities Manager
Corlann SE (Formerly Brothers of Charity)
Belmont Park
Ferrybank
Waterford
X91 NCX7
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