# Brief for

# Transport Led Multidisciplinary Consultancy Services

Area Based Transport Assessment, District Level Transport Plan and Local Level Transport Plans for Western Side of South Dublin County.

July 2026

Contents

1. INTRODUCTION	4

1.1 ABTAs and LTPs	4

1.2 Study Area Description	4

1.3 Objectives	14

1.4 High Level Deliverables	15

2. STANDARDS AND REQUIREMENTS	16

3. COMMISSION OVERVIEW & ESTIMATED DURATION	19

3.1 Stage 1: Baseline Assessment and Report/Issues Paper	20

3.2 Stage 2: Context	20

3.3 Stage 3: Network Development & Options Assessment	20

3.4 Stage 4: Draft LTPs	21

3.5 Stage 5: Finalise LTPs	22

4. CONSULTANCY TEAM REQUIREMENTS	23

4.1 Team Composition	23

4.2 Consultancy Team Role – Technical Advisor and Project Manager	23

4.3 Meetings and Workshops	25

4.4 Stakeholder Management and Public Consultation	26

4.5 Project Programme & Stages	28

4.6 Quality Management	29

4.7 Completion of Stages and Sign Off/Payment for Deliverables	31

4.8 Data and Drawing Formats	32

4.9 Transport Modelling	32

4.10 Staff Changes	33

4.11 Procurement and Management of Third-Party Services	34

4.12 Intellectual Property Rights	35

4.13 Conflict of Interest	35

4.14 Health & Safety	35

4.15 Consultant’s Performance & Contract	36

5. STAGE 1: BASELINE ASSESSMENT & REPORT/ISSUES PAPER	38

5.1 Baseline Assessment & Report	38

5.2 SEA & AA Pre-Screenings	39

5.3 Public Consultation	40

6. STAGE 2: CONTEXT	41

6.1. Stage 2A - Establish Context for the ABTA/LTPs	41

6.2 Stage 2B – Options Development	42

6.3 Public Consultation	43

7. STAGE 3: NETWORK DEVELOPMENT & ASSESSMENT	44

7.1 Stage 3A – Screening of Options	44

7.2 Stage 3B – Package Land Uses and Transport Options	44

7.3 Stage 3C – Assess Scenarios	45

7.4 SEA & AA Screening and SEA Scoping	46

7.5 Public Consultation	47

8. STAGE 4: DRAFT LTPs	48

8.1 Update MCA	48

8.2 District Level LTP	48

8.3 Local Level LTPs	50

8.4 Supporting Proposals	51

8.5 Finalise Environmental & AA Screening Reports	51

8.6 Public Consultation	52

9. STAGE 5: FINALISE LTPs	54

9.1 Review Outcome of Public Consultation	54

9.2 Prepare Material Alterations Document(s)	54

9.3 Revise Environmental Report(s) & Finalise SEA Statement(s)	54

9.4 Public Consultation	55

9.5 Finalise LTPs	55

# 1. INTRODUCTION

## 1.1 ABTAs and LTPs

This brief relates to a commission to formulate District and Local Level Transport Plans using an Area Based Transport Assessment (ABTA) process and for which a transport led-multidisciplinary team is sought. The purpose of the brief is to augment and inform the Request for Tender (RFT) for the subject commission.

The ABTA process is intended to identify requirements, primarily in relation to movement and accessibility, to address cross-sectoral issues relating to the environment, employment, education, recreation, health and housing etc. It is intended that the ABTA process will translate national and regional integrated land use and transport planning policies and objectives to a District and Local Level.

For clarity, an ABTA is a process undertaken in order to identify transport objectives, transport networks and associated transport measures for an area. An LTP is a plan that captures the outcome of conducting the ABTA process. It sets out the sustainable transport objectives, networks and associated measures formulated during the ABTA process.

## 1.2 Study Area Description

To provide some context for this subject commission, some preliminary data and mapping regarding employment, housing and transport within an Indicative Study Area for a District and Local Level Transport Plans is set out below. This contextual information, including boundary data, will need to be reviewed and updated by the successful tenderer as the commission progresses. This is particularly in the context of the differences in the availability of data on population and employment growth the time of writing this brief.

#### 1.2.1 Indicative Boundary

Centred around Lucan, Newcastle, Rathcoole, Saggart, Greenogue Business Park, Aerodrome Business Park, Baldonnell Business Park and Grange Castle Business Park, the Indicative Study Area relates largely to the western side of the South Dublin County Council’s (SDCCs) administrative area.

As illustrated by the background information set out below the area is evolving, from a rural hinterland with dispersed settlements and places of activity, into a population and employment corridor.

The potential Indicative Study Area for the commission, as outlined Figure 1.1 below, has been partly influenced by the following.

- SM6 SLO 1 of the SDCC County Development Plan 2022-2028 (CDP) - traffic and transport study for Rathcoole, Saggart and Newcastle

- Table 7.5 of the SDCC Development Plan 2022-2028 – 6 Year Road Programme

- Population growth and housing/headroom targets prescribed by the National Planning Framework Revision and Guidelines (2025)

- Development Plan Zonings including Proposed Variation 2 to the SDCC Development Plan 2022-2028

- Existing employment lands and population

- Existing and Planned Public Transport & Active Travel

- Census 2022 POWSCAR Data

### Figure 1.1: Indicative Boundary for ABTA and LTPs

It will be a requirement during the Initial Stages of this commission for the successful tenderer to review the Indicative Study Area and refine such before selecting an Identified Study Area for the purpose of forming the basis of undergoing an ABTA and developing LTPs.

#### 1.2.2 Population

As per Table 1.1 below and Census records, the residential population in and around the Indicative Study Area is calculated to have grown by approx. 31,000 people between 2011 and 2022, with the majority of the population increase occurring in the wider Lucan area.

### Table 1.1: Population Growth in and around Indicative Study - 2011 to 2022 Census Data

| Area/Population | 2011 | 2016 | 2022 | Overall Growth ‘11-’22 |
| --- | --- | --- | --- | --- |
| Adamstown | 4,525 | 4,818 | 6,190 | +1,665 |
| Clonburris | 2,680 | 2,079 | 2,046 | -634 |
| Wider Lucan | 20,145 | 38,301 | 47,059 | +26,914 |
| Newcastle | 4,024 | 3,810 | 5,207 | +1,183 |
| Rathcoole | 4,785 | 5,076 | 6,529 | +1,744 |
| Total | 36,159 | 54,084 | 67,031 | +30,872 |

With reference to the extent of residential zoned lands and the housing targets contained in the SDCC CDP, upon which Table 1.2 below is based, it is further projected that the residential population in and around the Indicative Study Area will have grown by an additional approx. 30,000 people between 2022 and 2028. Therefore, when combining actual population growth (Census Results) with the future projected population targets (CDP), the population of the area is estimated to grow by approx. 61,000 people between 2011 and 2028.

### Table 1.2: CDP Population Target in and around Indicative Study – 2022 to 2028

| Area/ CDP Population Target* | ‘22 – ‘28 |
| --- | --- |
| Adamstown/Lucan/Palmerstown | 7,351 |
| Clondalkin/Clonburris/Grange Castle | 14,270 |
| City West/Saggart/Rathcoole/Newcastle | 8,698 |
| Total | +30,319 |

* Based on CDP Housing Targets and Core Strategy assumption of 2.75 people per household.

Furthermore, the National Planning Framework First Revision (2025) and the accompanying NPF Implementation: Housing Growth Requirements Guidelines (2025) has set out increased housing targets and zoning headroom requirements for each local authority. To comply with the requirements, South Dublin County Council has identified 15 Variation Sites to rezone for residential development under the current CDP, of which 6 would be located within the Indicative Study Area for the subject commission.

Further to Table 1.3 and Figure 1.2 below, it is calculated that the 6 Variation Sites alone would further increase the projected residential population in the Indicative Study Area by approximately 10,000 people.

Therefore, when combining the actual population growth in the area between 2011 and 2022 and the potential projected population growth between 2022 and 2028, it is estimated that there is potential for an overall growth of approximately 71,000 over that 17-year period within and around the Indicative Study Area.

### Table 1.3: Additional Population Yield from Variation Sites within Indicative Study Area

| Variation Site | Increased Population Yield* |
| --- | --- |
| Finnstown Castle | 2,797 |
| Stonewall (Existing) | 366 |
| Tubber Lane North | 1,389 |
| Ballynakelley, Newcastle | 963 |
| Citywest Hotel | 1,719 |
| Adamstown West (Inner) | 2,802 |
| Total | +10,035 |

* Based CDP Housing Targets and Core Strategy assumption of 2.75 people per household.

In line with additional requirement of the NPF Implementation: Housing Growth Requirements Guidelines (2025), SDCC has identified 3 further Long Term Strategic and Sustainable Development Sites/Opportunities of which 2 would be located within or adjacent to the Indicative Study Area for the commission. The development of these sites would further increase the projected residential population in and around the Indicative Study post 2028.

### Figure 1.2: Proposed Variation & Long-Term Strategic Sites within Context of Indicative Boundary

Source: Proposed Variation No. 2 to 2022 SDCC Development Plan (February 2026)

#### 1.2.3 Employment

#### Employment Lands with Indicative Study Area

With reference to the SDCC CDP, the SDCC Economic Strategy 2026 -2030 and Census Data, the number of jobs on lands zoned for Enterprise and Employment (EE) within the Indicative Study Area stood at approximately 20,000 people in 2022.

Further to the 2026 Economic Strategy, there is currently approximately 300 hectares (gross)of remaining undeveloped lands within the Indicative Study that are zoned EE. Using the 2022 County Development Plan’s Core Strategy’s employment ratio of 51 jobs per hectare, which is also referenced in the 2026 Economic Strategy, it is calculated that development of EE zoned lands within the Indicative Study Area has the potential to accommodate an additional 15,000 plus jobs.

Therefore, the potential, when combining the actual employment population with the potential additional employment population, is for approximately 35,000 jobs on EE zoned lands within the Indicative Study Area.

It is also worth considering, with regard to this commission, the location and proximity of intensive employment lands in business and industrial parks and campuses within the neighbouring County of Kildare, such as the Intel Ireland’s Leixlip Campus and the Kildare Innovation Campus.

### Figure 1.3: 2022 SDCC County Development Plan EE & REGEN Zonings within Indicative Boundary

#### Note: Map do not include for Proposed Variation No. 2 to 2022 SDCC Development Plan (February 2026)

#### REGEN Lands outside Indicate Study Area

It is also worth considering the potential relocation of employment from the existing approx. 400 hectares of Regeneration (REGEN) lands on the eastern side of the County in the Tallaght and City Edge areas to the Indicative Study Area. The scope for uses in these areas has been expanded to accommodate residential led regeneration on lands that traditionally accommodated heavy industry and low-density employment such as logistics and warehousing. In line with CS7 Objective 1 of the CDP, these areas are beginning to transition from underutilised industrial areas to more intensive residential and employment growth areas.

For context and consideration, the SDCC Economic Strategy 2026 -2030 includes a Key Action (2.3.1) to support and incentivise the relocation of appropriate businesses from such regeneration areas to targeted areas and sector clusters within South Dublin County, having regard to the provisions of the CDP, Tallaght Town Centre LAP 2020 and City Edge Strategic Framework etc. This Key Action is also preceded by Action 2.1.1 of the Economic Strategy, which seeks to undertake a review of zoned employment land as part of the preparation for the next CDP and Action 1.3.9, which seeks to explore the feasibility of identifying strategic areas for logistics and warehousing.

Relatedly, Action 20 contained in the City Edge Strategic Framework (2022), seeks to establish a regional approach to the zoning of land for industrial purposes to facilitate the relocation of existing industrial uses from the City Edge lands to less central locations.

The Tallaght Town Centre LAP (2020) also recognises REGEN lands as transitional areas and promotes more intensive land-uses that will accommodate higher density residential, and employment uses on such lands (Section 2.4).

Any relocation of businesses from REGEN lands within the South Dublin County could therefore potentially affect the Indicative Study Area from the perspective of employment/land use type, the capacity of employment lands and the location of employment clusters.

#### 1.2.4 Transport

#### South Dublin County Council Development Plan

Section 7.9.1 of the SDCC CDP seeks to promote Integrated transport studies and plans for established communities and new areas of development within the County.

Within this context, the boundary of the Indicative Study Area has been influenced by SM6 SLO 1, which seeks:

“To carry out a traffic and transport study for Rathcoole, Saggart and Newcastle and the surrounding areas following the publication of the GDA Strategy review to 2042 which will clarify the context within which the road network in the area will function and to include a review of HGV movement.”

Section 7.7 of the Development Plan acknowledges that while investment in active travel and public transport infrastructure remains the priority, there will continue to be a need to invest in new road and street infrastructure.

Within this context, Table 7.5 of the CDP, includes for a Western Dublin Orbital Route (see Fig 1.4 below for reference) within its Six Year Road Programme, which is subject to funding availability and is described as follows:

“New road from the N7 to the N4 Leixlip Interchange with an extension to the N81: New Road to link between the N7 and the N4 Leixlip Interchange with a route by-pass function around Rathcoole and Saggart and the potential for a further extension of this route from the N7 to the N81. The function of this route would be primarily to provide resilience to the M50, recognising that this may also provide additional resilience to peripheral roads within the county, in particular between the N7 and N4. Further connections and possible alternative routes will be determined through the review of the NTA’s GDA Strategy and in consultation with TII and relevant local authorities. In any such route a primary objective of South Dublin County Council shall be to protect environmentally sensitive areas including the alluvial woodlands at Rathcoole, the scenic Liffey Valley parklands, and amenities at Lucan Demesne and St Catherine’s Park and Lucan Village and no proposals to continue a road over these lands will be considered.”

Section 7.7.1 of the CDP also acknowledges that the N4, N7, N81 and M50, are among the busiest national roads in the country and advises that the Council continue to work with the NTA and TII to protect the capacity of these important strategic roads

### Figure 1.4: SDCC County Development Plan Western Dublin Orbital Route

#### Existing and Planned Public Transport & Active Travel

With the exception of Lucan and its environs, the Indicative Study Area is served by a rural road network interspersed between the N7 and N4. Both national roads have high traffic volumes and high-speed limits and, together with the Grand Canal and Kildare Railway Line, can form significant barriers to orbital movement for all modes of transport.

As illustrated in Figure 1.5 and Figure 1.6, there are gaps in planned and existing public transport services and infrastructure as well in planned and existing active travel infrastructure in areas of the Indicative Study Area. This is particularly the case in respect of the established and expanding residential communities of Rathcoole and Newcastle and the established and expanding employment clusters of Greenogue, Aerodrome and Baldonnel Business Parks.

### Figure 1.5: BusConnects Network Redesign in context of Indicative Study Area Boundary

With regard to Public Transport, it is noted that the 57 and 58/X58 will, under the BusConnects Network Redesign, augment/replace existing bus services to serve Rathcoole, Newcastle and Greenogue, however, these replacement/new routes are yet to be begin operation and will be relatively low frequency.

It is also noted that there are active travel routes planned between Saggart, Rathcoole, Newcastle, Grange Castle and Hazelhatch under the NTA’s GDA’s Cycle Network Plan (2022), however, there is only provision and committed funding under Cycle South Dublin’s Active Travel Programme for a Newcastle to Rathcoole Route and a Rathcoole to Saggart Route, which are both listed as “Later Projects” to take place in the next 8 years.

#### Commuting Patterns/Modal Split

Further to the above, the gaps in existing Active and Public Transport Infrastructure serving parts of the Indicative Study Area appears to be reflected by the results of the CSO’s 2022 POWSCAR data. See Table 1.4, Table 1.5 and Figure 1.7 below for reference and details.

### Figure 1.6: NTA’s GDA Cycle Network Plan in context of Indicative Study Area Boundary

### Figure 1.7: POWSCAR Data Profile Areas in context of Indicative Study Area Boundary

### Table 1.4: 2022 POWSCAR Data on Local Jobs/Destination Journeys – Mode of Transport

| Mode of Trasport | County | Grange Castle | Greenogue/Baldonnell |
| --- | --- | --- | --- |
| Home Worker | 11.8% | 5.7% | 2.3% |
| Private Vehicle | 69.9% | 83.3% | 89.5% |
| Public Transport | 9.3% | 6.2% | 4.3% |
| Active Travel | 8.5% | 4.4% | 3.7% |
| Not Stated | 0.5% | 0.4% | 0.3% |

In the case of the two employment destinations within the Indicative Study Area, the percentage of Local Jobs (i.e. people working in the area regardless of where they are from) and commuting by Public Transport or Active Travel to Grange Castle and Greenogue/Baldonnell was lower than the that achieved across the County while the percentage that commuted to these destinations by private vehicle was higher.

### Table 1.5: 2022 POWSCAR Data on Resident Workers/Origin Journeys – Mode of Transport

| Mode of Trasport | County | Adamstown | Newcastle | Liffey Valley/ Palmerstown | Lucan | Rathcoole | Saggart |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Home Worker | 10.4% | 11.5% | 10.6% | 8.3% | 12.1% | 12% | 9.9% |
| Private Vehicle | 59.9% | 60.4% | 69.1% | 59.9% | 61.7% | 65.3% | 56% |
| Public Transport | 14.2% | 16.9% | 9% | 16.7% | 16.2% | 7.4% | 11.9% |
| Active Travel | 8.9% | 4.7% | 3.7% | 7.6% | 5.9% | 7.6% | 5.4% |
| Not Stated | 6.6% | 6.5% | 7.6% | 7.5% | 4.1% | 7.6% | 17% |

In the case of areas of Resident Workers (i.e. workers who live in the area), the percentage of workers that resided in Rathcoole and Newcastle and commuted to work by private vehicle was relatively high compared to the County average and the percentage that commuted by public transport was relatively low. Conversely, the percentage of Resident Workers that commuted by public transport in Adamstown, Liffey Valley/Palmerstown, Lucan and Saggart was higher than average compared to the rest of the County and either equal to or lower than across the County in the case of those that commuted by private vehicle. See Table 1.5 above for details.

All areas within the Indicative Study Area performed relatively poorly compared to the County Average in the case of Resident Workers that committed by Active Travel.

Again, it is considered that these results are potentially reflective of gaps in existing Active and Public Transport Infrastructure serving parts of the Indicative Study Area.

#### HGV Movement Strategy

SDCC is undertaking a review of existing Heavy Goods Vehicle (HGV) restrictions within its administrative area and has proposed new/additional/amended HGV restriction routes within the Indicative Study Area.

The purpose of the review is to assess the continued appropriateness, effectiveness and impacts of current HGV restrictions, and to consider whether amendments, removals or the introduction of new restrictions are warranted in the interest of road safety, residential amenity, sustainable transport, and the efficient movement of goods.

## 1.3 Objectives

The aim of this commission is to assess and plan to improve the current and future sustainable transport offering in the Identified Study Area. An Area Based Transport Assessment is to be carried out to inform the preparation of a District Level LTP and a series of Local Level LTPs with the primary objectives of integrating land use and transport planning, identifying and addressing local traffic management issues and developing a transport infrastructure and service networks, in a manner that:

- Seeks to enhance quality of life for existing and future residents within the Identified Study Area with regards to quality of transport services and infrastructure.

- Meets existing and planned future travel demand, in the context of the statutory plans informing the future development of the Identified Study Area.

- Identifies policy interventions and infrastructure/service measures required to enable modal shift including walking, cycling, scooting and public transport and a reduction in the need to travel.

- Translates regional and county level transport policy, objectives and initiative from a Regional and County level down to a district and local level and augments such where appropriate.

- Improves access to existing and future land uses for all modes of transport and seek to integrate such transport modes into existing and planned development including the existing public realm and existing/future village enhancement schemes.

- Designs a transport network that would be accessible to all and seeks to achieve a reduction in car dependency with a shift to sustainable modes of transport.

- Considers, from the perspective of transport demand /demand patterns including trans-boundary movement, the interaction between policy interventions and infrastructure/service measures with existing/future neighbouring land uses across an Area of influence (that extends beyond the Indicative/Identified Study Area) including any identified land uses within and outside SDCC’s administrative boundary.

- Addresses M50 resilience by way of improving offer/choice and connectivity for different modes of transport.

- Improves road safety and promotes safe routes to schools.

- Addresses local traffic management issues, existing deficits in public transport and active travel services/infrastructure and overcomes barriers to movement.

- Identifies and highlights priority interim measures that would help alleviate existing local traffic management issues within and between areas.

- Reduces air and noise pollution, greenhouse gas emissions and energy consumption.

## 1.4 High Level Deliverables

South Dublin County Council aims to improve the existing and future sustainable transport offering and movement between and within the various settlements and areas on the western side of the County including Saggart, Rathcoole, Newcastle, Greenogue, Grange Castle and Lucan.

The three primary deliverables required under this commission will involve the production of the following through the application of the ABTA Process, where applicable:

- Produce a District level LTP for the entire Identified Study Area that focuses on strengthening and augmenting transport connections through and between centres of activity and settlements in the form active travel, public transport and roads infrastructure and services.

- Produce a Series of Local level LTPs for settlements within the Study Area that distils the District level LTP down to a local level and focuses on detailing local active travel, public transport and roads networks within centres of activity and settlements.

- Highlight and pursue priority interim measures at the early stages of the ABTA process through promoting and augmenting transport projects identified on existing regional, county level and local plans and programmes that would help alleviate existing local traffic management issues and are economically viable.

# 2. STANDARDS AND REQUIREMENTS

The successful tenderer shall complete all tasks using the latest versions of relevant standards, guidelines, regulations, plans, programmes, studies and publications as a baseline context or standard to accord with. At the start of each stage/substage of this commission, the Consultant shall ensure that they are referring to and complying with the latest versions, which are current at that time.

These shall include those produced by the Government of Ireland (GoI), National Transport Authority (NTA), Transport Infrastructure Ireland (TII), Department of Transport (DoT), Department of Public Expenditure NDP Delivery and Reform (DPER), Department of Housing, Local Government and Heritage (DHLGH) and South Dublin County Council (SDCC).

The relevant standards, guidelines, regulations, plans, programmes, studies, strategies, projects and publications that the consultancy team shall adhere to and take cognisance of throughout this commission shall include but not be limited to the following non-exhaustive list:

#### ABTA Guidance

- ABTA ‘How To’ Guide – Pilot Methodology (NTA)

- ABTA Advice Note (NTA)

- ABTA and Local Transport Plans Supplementary Advice Notice (NTA)

- ABTA Guidance Notes (TII)

#### National Plans, Programmes and Policy

- National Planning Framework (GoI)

- National Planning Framework: First Revision (GoI)

- NPF Implementation: Housing Growth Requirements Guidelines for Planning Authorities (DHLGH)

- National Development Plan (GoI)

- National Development Plan Review 2025 Securing Ireland’s Future Sectoral Investment Plan: Transport (GoI)

- National Sustainable Mobility Policy (DoT)

- National Sustainable Mobility Policy Action Plan (DoT)

- National Investment Framework for Transport in Ireland (DoT)

- Climate Action Plan (GoI)

#### National Technical Standards, Strategies, Legislation and Guidelines

- Project Management Guidelines (NTA)

- Project Approval Guidelines (NTA)

- General Data Protection Regulations (GDPR)

- Transport Appraisal Framework Appraisal Guidelines for Capital Investments in Transport (DoT)

- Infrastructure Guidelines (DPER)

- Our Journey Towards Vision Zero Ireland’s Government Road Safety Strategy (DoT)

- Cycle Design Manual (NTA)

- Design Manual for Urban Roads and Streets (DoT)

- Rapid Build Active Travel Facilities (NTA)

- Safe Routes to School, Programme and Design Guide (NTA)

- Permeability Best Practice Guide (NTA)

- The Spatial Planning and National Roads Guidelines for Planning Authorities (DECLG)

- Sustainable Residential Development and Compact Settlements Guidelines for Planning Authorities (DHLGH)

- Achieving Effective Workplace Travel Plans, Guidance for Local Authorities (NTA)

- Strategic Environmental Assessment Guidelines for Regional Assemblies and Planning Authorities (DHLGH)

- Good Practice Guidance on SEA Screening (EPA)

- Good Practice Guidance Note: SEA and Integration (EPA)

- Appropriate Assessment of Plans and Projects in Ireland Guidance for Planning Authorities (DEHLG)

- Guidelines for the Responsible Use of Artificial Intelligence in the Public Service (DPEIPSRD)

#### Regional/City Level Plans, Programmes, Projects and Studies

- Greater Dublin Area Transport Strategy (NTA)

- Cities Demand Management Study (DoT)

- Opportunities for Transport Orientated Development in Major Urban Centres (DHLGH)

- Planning and Development of Large Scale, Rail Focussed Residential Areas in Dublin (NTA / DECLG)

- BusConnects Core Bus Corridor Schemes (NTA)

- BusConnects Dublin Network Redesign (NTA)

- Greater Dublin Area Cycle Network Plan (NTA)

- DART+ South West (Itish Rail)

#### County and Local Projects and Plans

- South Dublin County Development Plan (SDCC)

- Fingal County Development Plan (FCC)

- Kildare County Development Plan (KCC)

- Dublin City Development Plan (DCC)

- Wicklow County Development Plan (WCC)

- Dún Laoghaire-Rathdown County Development Plan (DLRCC)

- Cycle South Dublin (SDCC)

- Urban Regeneration and Development Fund (URDF) proposals, Rural Regeneration and Development Fund (RRDF) proposals, Town and Village Renewal proposals and local authority Capital Projects with the administrative area of South Dubin County Council.

Miscellaneous

- All relevant TII Publications, Standards, Environmental Standards, Technical Documents and Guidelines:

- All relevant NTA standards, guidelines, and policy documents

- All relevant Irish and EU Legislation, Regulations and Directives (where transposed into Irish Law).

For any conflict between the above publications with regards the standard of service required for this commission or the application of the latest guidelines, plans, legislation and programmes, the successful tenderer shall, as technical advisors for the project, identity the higher standard of service and determine the relevant legislative and baseline context. Where there is uncertainty regarding any of the above, South Dublin County Council shall be consulted and shall determine whether there is a conflict and, if applicable, what the higher standard of service/requirement is or what guidelines, legislation, plan or programme should be applied.

# 3. COMMISSION OVERVIEW & ESTIMATED DURATION

The Local Transport Plans that are to be produced under this commissions shall be informed by the NTA/TII Area Based Transport Assessment (ABTA) guidance documents and pilot methodology identified in Section 2 above and any subsequent updated guidance or pilot methodology. An overview of the various stages of the commissions as per the various prescribed stages of the ABTA Process is briefly outlined below together with an estimation of the duration of each substage. Figure 3.1 illustrates the ABTA process in general as per the NTA Guidance at the time of writing this brief.

For clarity and for the purpose of tendering for the subject commission, the deliverables and process prescribed in the remainder of this brief take precedence over Figure 3.1, where there is any conflict or ambiguity. Section 5 of this brief provides further detail on the deliverables that will be required from the successful tenderer during each stage of the ABTA process.

### Table 3.1: General illustration of ABTA Process

Source: NTA Tender Template for Commissioning ABTAs

## 3.1 Stage 1: Baseline Assessment and Report/Issues Paper

Review the Indicative Study Area to confirm a Study Area Boundary and, from transport demand perspective, its Area of Influence etc. Carry out baseline analysis to establish the characteristics of the Study Area and its Area of Influence, in terms of transport demand / demand patterns, mode split, transport infrastructure/services and land uses (trip generators and tip attractors) etc. Review the boundaries for the Study Area and Area of Influence in an iterative manner before apportioning the Study Area for the formulation of Local Level LTPs. Undertake an AA and SEA Pre-Screening exercise and capture in a SEA and AA Pre-Screening/Considerations Reports. Draft and agree a Detailed Stakeholder Management Plan and Public Consultation Strategy, before carrying out public consultation on a Baseline Report/Issues Paper and capturing outcome in a Public Consultation Report.

Estimated Duration: Approx 16 weeks

## 3.2 Stage 2: Context

#### Stage 2a: Establish Context for the ABTA/LTPs:

Establish Transport Planning Principles and SMART Objectives and capture in a Statement of Principles and Objectives. Establish future land use scenarios within the Area of Influence for a minimum of two future forecast years and forecast future Transport Demand and Travel Demand Patterns, before capturing in a Future Scenarios Report and Demand Analysis Report.

Estimated Duration: Approx. 8 weeks

#### Stage 2b: Options Development

Develop a long list of options/measures for different modes of transport in the Study Area in a manner that seeks to satisfy the established future Transport Demand and Travel Demand patterns for future forecast years. Review against Transport Planning Principles and SMART objectives to identify measures for assessment at the next stage of the commission. Identify Interim Measures from long list of options that have already been included in wider transport investment plans and programmes. Capture in an Options Development Document. Carry out public consultation on the Statement of Principles and Objectives, Demand Analysis Report and Options Development Document and capture in a Public Consultation Report.

Estimated Duration: Approx 12 weeks

## 3.3 Stage 3: Network Development & Options Assessment

#### Stage 3a: Screening of Long List Options

Further screen Long List of Options and any additional feasible measures on foot of Stage 2 Public Consultation before updating and refining list of Emerging Preferred Transport Options/Measures in an Updated Options Development Document to be brought forward for further analysis.

Estimated Duration: Approx 4 weeks

#### Stage 3b: Packaging of Transport Options

Bring together forecasted land uses with emerging preferred transport and demand management measures/options to identify and test demand and supply scenarios for the Agreed Future Years. Package into a Future Year Scenarios Document.

Estimated Duration: Approx 12 weeks

#### Stage 3c ABTA: Assessment of Transport Measures

Carry out assessment of the Supply Scenarios using Multi Criteria Analysis, present results in the form of a performance matrix and identify Preferred Supply Scenario for each Agreed Forecast Year. Capture in a Scenarios Assessment Document.

Carry out and prepare SEA Screening Report (if determined to be required under Stage 1) and SEA Scoping Report including necessary statutory consultations. Carry out and prepare AA Screening Report.

Carry out public consultation on Updated Options Development Document; Future Year Scenarios Document; Scenarios Assessment, SEA Screening Report, SEA Scoping Report, AA Screening Report and on any additional assessments carried out as additional deliverables outside the lump sum fee/tender price for this commission. Capture outcome in a Public Consultation Report.

Estimated Duration: Approx 20 weeks

## 3.4 Stage 4: Draft LTPs

Review and update the Scenario Assessment Document, on foot of public consultation, and utilise to formulate 1 no. Draft District Level LTP for the Study Area, which shall focus on strengthening and augmenting transport connections through and between centres of activity and settlements in the form active travel, public transport and roads infrastructure and services. Translate and distil into a series of supporting Draft Local Level LTP’s (approx. 4 no.), which should integrate with and augments the District Level LTP by way of strengthening and connecting district level transport measures with local transport connections within centres of activity and settlements in the form of active travel, public transport and roads infrastructure and services.

Support District Level and Local Level LTPs with an Implementation Plan(s) that includes details regarding costings, phasing and mechanisms for delivery of transport infrastructure / services including financial requirements. Draft Environmental/SEA Report(s) and update/finalise AA Screening Report(s).

Carry out public consultation on LTPs, Environmental Report and AA Screening Report before capturing in a Public Consultation Report as well as on any additional assessments carried out as additional deliverables outside the lump sum fee/tender price for this commission.

Estimated Duration: Approx 42 weeks.

## 3.5 Stage 5: Finalise LTPs

Identify material and non-material alterations for Draft LTPs from Stage 4 Consultation. Prepare and carry out Public Consultation on a Material Alterations Document(s) and any revised/updated Environmental Report(s) and AA Screening(s).  Finalise LTPs and SEA Statement(s) after final consultation.

Estimated Duration: Approx. 18 weeks

Total Estimated Duration: Approx. 132 weeks

# 4. CONSULTANCY TEAM REQUIREMENTS

## 4.1 Team Composition

The project team for the commission is to be transport led but multi-disciplinary with expected technical support from qualified professionals including, but not limited to, the following disciplines:

- Project Directorship

- Project Management;

- Transport Planning and Assessment;

- Transport Modelling;

- Public Consultation;

- Quantity Surveying;

- Civil Engineering;

- Land Use and Urban Planning;

- GIS & Technical drawing;

- Graphic Design;

- Web Design;

- Flood Risk Assessment;

- Strategic Environmental Assessment;

- Natura/Appropriate Impact Assessment;

Details regarding the expected roles, minimum experience and qualifications for this commission are prescribed in the Request for Tender (RfT) documents that this brief accompanies. The team composition that is prescribed in this brief and in the RfT documents is not exhaustive. Tenderers shall identify, in response to the Award Criteria for this commission, and justify any additional disciplines and team resources put forward to carry out the services under the subject commission.

## 4.2 Consultancy Team Role – Technical Advisor and Project Manager

The successful tenderer shall act as Project Manager and Technical Advisor for all Stages/Substages of the commission. The Consultant’s Project Management duties shall include, but not be limited to:

- Tracking the project programme and informing the Client regarding any potential slippages;

- Leading, managing and co-ordinating the Consultancy Team and any third party service providers that have been contracted to contribute to the completion of this commission;

- Provide engineering (traffic, transport and civil), transport assessment, planning (transport and land use), quantity surveying/cost control, public consultation, environmental assessment, appropriate assessment, web design, flood risk and other technical advice and support to the Client throughout the lifetime of the commission (see Section 4.2 - Consultancy Team Role);

- Preparing tender and contract documents and managing/running the tender process for any additional third-party services that are necessary during the lifetime of the commission (see Section 4.11 - Procurement and Management of Third-Party Services)

- Chairing, project managing, leading, presenting at and minuting all meetings, workshops and presentations (see Section 4.3 - Meetings and Workshops);

- Project managing stakeholder consultation with the general public, Client Departments, other local authorities, state agencies, Government Departments, Elected Representatives and regulatory bodies (see Section 4.4 - Stakeholder Management and Public Consultation)

- Hosting, project managing, leading and presenting at all Public Consultation events before recording the outcome of such;

- Delivering outputs and the requirements of the commission in accordance with best practice;

- Closing out reports, presentations and documents in a timely manner and with the implementation of a quality control process (se Section 4.6 - Quality Management);

- Validating the accuracy of any baseline data used throughout the commission; and

- Managing parallel processes regarding Strategic Environmental Assessment (including Flood Risk Assessment) and Appropriate Assessment.

The Consultancy Team shall include the following within their fixed lump sum fee for this commission: all expenses associated with facilitating, preparing for, travelling to/from, and attending meetings/workshops/public consultation events, including the issue and presentation of all relevant soft copy documentation at each meeting/workshop/public consultation event. Any venue hire, stationary and hard copy printing fees shall be agreed separately with the Client and excluded from the fixed lump sum fee as per Section 4.11 (Procurement and Management of Third-Party Services) of this brief.

The successful tenderer shall therefore carry out their role in a manner that seeks to achieve the best outcome for the commission and flag any risks with the Client as soon as they become apparent regarding, but not limited to, the delivery of high quality outputs/deliverables; adhering to the appropriate/correct standard, guidelines, legislation and codes etc; avoiding programme slippages; and avoiding cost over runs and claims for additional fees.

The above duties shall be led by a suitably qualified member of the Consultancy Team that is appointed as the Project Manager and will act as the main point of contact for the Client for the entire duration of the commission. These duties shall also be overseen by a suitably qualified member of the Consultancy Team that is appointed as the Project Director.

## 4.3 Meetings and Workshops

The successful tenderer will be required to chair, project manage, lead, present at and minute/record all meetings and workshops prescribed below throughout the lifetime of the commission.

The Consultant’s Project Manager shall circulate an agenda and all drawings, documents, or material to be discussed, at least 2 working days in advance of each Project Meeting and 5 working days in advance of each Workshop or Steering Group Meeting.  The Consultant’s Project Manager shall record all meetings and workshops and e-mail the minutes of each meeting or report on each workshop within 5 working days of the meeting/workshop taking place, for the purpose of input from the Client and agreement at the following Project Meeting. Meeting minutes and workshop reports shall capture items discussed as per the purpose of each meeting/workshop type. The purpose, format and frequency of each meeting/workshop type is set out below.

#### Project Meetings

Purpose: Discuss day-today progress on the project including any technical matters arising as well as solutions, actions, progress regarding previous actions, project programme performance, invoicing and any claims for additional fees.

Attendance: Client and Consultant Project Team including Consultant Project Manager and Project Director.

Frequency: Every two weeks during the course of the commission.

Duration: Approx. 1 hour per meeting.

Format and location: Microsoft Teams

#### Technical Workshops

Purpose: To map out the approach to commission stages or discuss and resolve complex technical matters, processes and deliverables to aid the progression of the project as they arise whether foreseen or unforeseen.

Attendance: Client, selected Key Stakeholders (such as TII and NTA), Consultant Project Team including Consultant Project Manager and, where necessary and directed by Client - adjoining local authorities.

Frequency: Allow for 1 workshop to take place at the beginning of each stage and substage of the commission (including project inception), with the exception of Stages 3 and 4 where workshops should also take place approx. every 3 months. Allow for interchange with Steering Group Meeting where required by the Client.

Duration: Approx. 2 hours per meeting.

Format and location: SDCC Offices and in person unless otherwise agreed by the Client.

#### Steering Group Meetings

Purpose: To present the results and outcome of major deliverables and milestones before closing commission stages/gateways.

Attendance: Client (including Senior Management), Steering Group Members, Consultant Project Manager and Project Director.

Frequency: Allow for 1 Steering Group Meeting before the end of each stage of the commission.

Duration: Approx. 1.5 hours per meeting.

Format and location: SDCC Offices and in person unless otherwise agreed by the Client.

## 4.4 Stakeholder Management and Public Consultation

#### 4.4.1 Management Plan and Strategy including Website

At Stage 1 of the commission, the winning tenderer will be required to update and elaborate upon the Outline Stakeholder Management Plan and Public Consultation Strategy submitted in response to the RFT for the commission for the purpose of agreeing a more detailed Stakeholder Management Plan and Public Consultation Strategy with the Client. This document shall be further updated and elaborated upon in an iterative manner as the commission evolves during each subsequent stage of the commission regarding engagement with stakeholders and the public.

This document shall include an overview of the public consultation methodology that will be employed across the various stages of the commission and shall detail how the Consultancy team will engage with key stakeholders, wider stakeholders and the public, including South Dublin County Council.  This shall also include details on how feedback will be recorded and reflected/acted upon throughout the commission. Key stakeholders and wider stakeholders should also be identified in this document.

The Stakeholder Management Plan and Public Consultation Strategy shall therefore:

- Define the communications approach and consultation methodology for each stage of public consultation including information on if and when public consultation surveys and calls for submissions will be utilised;

- Seek to ensure effective engagement with and input from key stakeholders, wider stakeholders and the public, where appropriate, at all stages of the commission;

- Seek to ensure full compliance with GDPR Legislation and factor in the requirement for the consultancy team to draft Privacy/GDPR Statements and assist the Client with the formulation of Data Protection Impact Assessments and completion of Records of Processing Activities, where they are necessary.

- Include for the development, design, population and hosting of a dedicated website and public consultation surveys.

- Incorporate a strategy for the graphic design and incorporation of infographics, graphs, logos, images, colour schemes, documents, document templates, webpage content, survey and public consultation display material throughout the various stages of the commission.

- Include for an outline template regarding the structure and content of Public Consultation Reports.

#### 4.4.2 Key Stakeholders

In addition to Steering Group Meeting and Technical Workshops, the Consultancy Team will be required to consult and liaise with key stakeholders towards the end of each stage of this commission and in advance of engaging in public consultation. This should include engagement with, at a minimum, TII, Irish Rail and the NTA as well as the Client’s various in-house Departments and Sections with regard to the draft versions of documents and material produced for public consultation.

This should include, but not be limited to, consultation with the Client’s Planning and Transport (Traffic and Transportation, Forward Planning, Project Delivery etc), Economic Development, Climate Action (Active Travel, Public Realm, Parks etc), Architects, Community, Digital and Housing Departments, in particular.

The consultancy team shall also brief and present to Elected Members of South Dublin County Council before each public consultation.

#### 4.4.3 Wider Stakeholders

In addition to the above, the consultancy team will be required to consult with other local authorities, state agencies/Departments , state bodies, community groups, regulatory bodies and other stakeholders throughout the lifetime of the commissions particularly Kildare County Council, Fingal County Council, Wicklow County Council, Dublin City Council, OPW, EPA, NPWS, Department of Transport, Department of Education and Youth, Department of Housing, Local Government and Heritage; and the Department of Climate, Energy and the Environment.

#### 4.4.4 Public Consultation

The Consultancy Team will be required to host, project manage and lead a series of wider Public Consultation events with members of the general public throughout the commission. This will include for 1 no. online event and 3 no. in-person events in local venues throughout the western side of the County towards the end of each of the 5 stages of the commission, unless otherwise agreed with the Client. All administration costs, expenses or overheads that are related to public consultation, including the design and updating of display material, a dedicated website and public consultation surveys, shall be incurred by the consultancy team and factored into the lump sum price for the commission, with the exception of venue hire and printing fees, which shall be procured and managed in accordance with Section 4.11 (Procurement and Management of Third Party Services) of this brief.

The Consultant’s Project Manager shall circulate a running order and produce a final draft of all drawings, documents, consultation material, consultation surveys, webpage content and display material (including exhibition boards, handouts and brochures) at least 15 working days in advance of the beginning of each public consultation.

The Consultant shall capture details of all public consultations and record the results and outcome of such in the form of a Public Consultation Report, within 15 working days of the consultation ending, unless otherwise agreed by the Client.

In the case of public consultations involving submissions (written or online), the Consultant shall carry out a full review of such; summarise all submissions/issues, collate/group the issues and draft responses to issues that are relevant to the Commission and the Consultancy Team’s expertise. This shall all be captured by the Consultancy Team in a Public Consultation Report at each stage of the commission with Client input regarding any other matters raised. In the case of public consultation surveys, the Consultancy Team shall also capture the results, outcome and conclusion on the survey in each relevant Public Consultation Report.

The Consultancy Team shall manage all public consultations in a manner that is fully compliant with GDPR Legislation, particularly with regard to the receipt and processing of any personal data and shall draft Privacy/GDPR Statement’s to accompany all Public Consultations. The consultancy team shall also assist the Client with the formulation of Data Protection Impact Assessments and the completion of Records of Processing Activities, where they are necessary. Appropriate Technical and Organisations Measures (TOMs) should be put in place by the Consultancy Team for the security of the data processed. This shall all be factored into the lump sum fee for this commission.

Privacy/GDPR Statements shall be referred to the Client for sign off in advance of all public consultations. Where there is any uncertainty regarding compliance with GDPR legislation, the consultancy team shall immediately bring the matter to the Client’s attention via e-mail and also add to the matter as an item on the agenda of the proceeding Project Team Meeting.

Each Public Consultation Report shall conclude on the outcome of the consultation with recommendations on how to progress and close out pertinent matters raised.

#### 4.4.5 Website and Public Consultation Surveys

The website that forms part of this commission shall be updated, with Client Agreement, at the start of each stage of this commission and in advance of all public consultations. Public consultation surveys shall also be designed, formulated and uploaded to the website by the consultancy team in advance of public consultations. The website and surveys should be designed for smartphone usability. Accordingly, the website shall host public consultation surveys and material, a webpage for each stage of this commission, links to the SDCC Public Consultation Portal and Public Consultation Reports. The website shall also host Irish Language translated content (generated by the Client), where required by the Client. All fees for the website and public consultation surveys shall be incorporated into lump sum fee for the commission.

#### 4.4.6 Branding

The graphic design and incorporation of infographics, graphs, logos, images, colour schemes, documents, document templates, webpage content, survey and public consultation display material, throughout the various stages of the commission, shall be consistent with the latest SDCC branding guidelines. This requirement shall be delivered to a consistent professional marketing style and shall also be fully incorporated into the lump sum fee for this commission.

## 4.5 Project Programme & Stages

To inform help inform tender submissions, the duration for each stage of this Commission is suggested in Section 3 above. The winning tender’s proposed programme, as submitted in response to the Award Criteria for this commission, shall form the basis for the project programme and shall be reviewed and updated by the Consultancy Team at the beginning of each stage of the Commission with agreement from the Client. Thereafter, the Consultant shall update the Project Programme on a monthly basis to ensure that the programme accurately reflects the Commissions’ progress and any anticipated changes to the timeframes to complete milestones and tasks.

As Technical Advisor and Project Manager for this commission, the winning tenderer shall, from the outset, continuously advise the Client with regard to the timing and correct sequencing of deliverables within the Commission’s programme and any overlap or duplication with other deliverables and processes required under this commission. Before finalising the Programme at the beginning of the Commission, the Consultancy Team shall, accordingly, advise on the timing of parallel processes (e.g. SEA and AA etc) and, where such differ from that prescribed in this brief, recommend when such processes and related deliverables should be carried out before amending the Programme, where agreed with the Client.

The original programme will remain fixed for the duration of the Commission and the consultant shall track progress against such throughout its lifetime of this commission and discuss progress with the Client at fortnightly Project Meetings. This shall be carried out in a manner that clearly tracks progress against the critical path for the Commission. Any anticipated delays shall be explicitly flagged to the Client by the Consultant Team as soon as they become known and in advance of such occurring.

## 4.6 Quality Management

#### 4.6.1 File Sharing

The Consultant shall provide, maintain and host a cloud-based file sharing system for the Consultancy Team and the Client to store, exchange and review information. All relevant project data shall be retained in an electronic format and any hardcopy project data received or produced shall be converted, stored and archived in an electronic format. The site shall be accessible to the Client and all members of the Consultancy Team. All live/draft and finalised documents, images and drawings produced under this commission shall be uploaded to the file sharing system in a timely manner. Accordingly, data shall be stored within a clear structure of folders/subfolders and in an intuitive manner. This file sharing system shall facilitate review and comment on draft project documentation. All documents shall be numbered and recorded by the Consultancy Team in a Document Register.

#### 4.6.2 Quality Control

The Consultant’s Project Manager shall ensure that documents produced as part of this commission have gone through a quality control process before issue to the Client and have been adequately checked, approved and signed off by the Project Manager before issue including responses to previous client comment/direction. This shall include for the review and validation of any baseline data used. Key deliverables shall also be checked, approved, and signed off by the Project Director and evidence of same shall be made available on request.

All documents produced by the Consultancy Team under this commission shall be:

- Prepared to the standard that would be expected of a well-resourced, competent and experienced consultancy team;

- Well written and professionally presented, with clear drawings and figures to explain the written text;

- Concise and precise in dealing with the various topics required to be addressed in the document while avoiding excessive text;

- Presented in a clear, consistent and high-quality manner and in accordance with deliverables produced by the Consultancy Team’s Graphic Designer regarding logos, colour schemes and document templates etc, which shall all be consistent with the latest SDCC Branding Guidelines.

#### 4.6.3 Document Close Out

The Client shall be given a minimum of 2 weeks to comment on and give direction each time a document is issued/re-issued for review. The Consultant shall then address all Client comments and Client direction in a subsequent iteration of the document within a maximum of 1 week, unless otherwise agreed by the Client. The production of a maximum of 3 iterations (i.e. Initial Draft, Final Draft and Final Document) of each document prescribed in this brief shall be factored into the fixed lump sum fee.

Where comments or direction given by the Client regarding any new content and material within any newly issued/re-issued document has not been adequately addressed or closed out in between iterations, to the Client’s satisfaction, and the number of iterations goes beyond 3 no., addressing and closing out such documents shall be carried out at the expense of the Consultancy Team. This will apply to all documents referenced in this brief. Any subsequent programme slippages shall also be the responsibility of the Consultancy Team who shall divert additional resources at their own expense to mitigate against any related programme slippages.

The Client may withhold payment of milestone fees or terminate services (see Section 4. Consultant’s Performance and Contract), if the deliverables are not provided in accordance with above requirements.

#### 4.6.4 Use of Artificial Intelligence

Where a tenderer for this commission intends to use Artificial Intelligence (AI) to assist with their deliverables, this must be clearly and comprehensively detailed in their tender submission including the extent to which it is proposed to use AI both in general and with regard to specific deliverables.

Any use of AI by the Consultancy Team during the lifetime of the commission must also be clearly flagged to the Client in advance of using such and, where this exceeds that outlined in the Consultancy Teams tender submission, this will require the agreement of the Client. Where the use of AI is likely to involve a reduction in hours or a reduced role for any Consultancy Team Member put forward at tender stage, this will require written agreement from the Client in the form of a Change Order.

AI shall not be used to majoritively generate the content of any document. Where it has been used to assist with the generation of text, data or images contained in a document, this shall be recorded and identified within the document itself and such content shall be explicitly reviewed by the Consultancy Team’s Project Manager before releasing the document to the Client for review.

In the context that the commission relates to the provision of services to a Local Government Body, the Consultancy Team shall also adhere to the Guidelines for the Responsible Use of Artificial Intelligence in the Public Service (DPEIPSRD), particularly the prescribed principles regarding:

- Human agency and oversight

- Technical Robustness and Safety

- Privacy and Data Governance

- Transparency

- Diversity, Non-discrimination, and Fairness

- Societal and Environmental Well-being

- Accountability

## 4.7 Completion of Stages and Sign Off/Payment for Deliverables

Unless otherwise agreed by the Client, the Consultancy Team shall close out all deliverables prescribed under each stage/substage of this commission and seek explicit approval from the Client before billing for any remaining fees due under that stage/substage and proceeding to the next stage/substage. The Client may, at its discretion, withhold or partially withhold payments for individual deliverables during or at the end of each stage/substage, until such time they have been deemed by the Client to have been sufficiently completed and closed out.

In advance of the final billing for a deliverable, unless otherwise agreed with the Client, all data produced and analysed (including text, maps, spatial data, drawing files, images and tabular data) as part of that deliverable shall be handed over by the Consultancy Team to the Client in the required format.

There will be no advance payment for the initiation or completion of deliverables, including processes or documents, unless otherwise agreed by the Client. Accordingly, tenderers should carefully consider the apportionment of their proposed lump sum fee when responding to the Award Criterion contained in the Instructions to Tenders that accompanies this brief and aligning their response with Section 3.2 of the ABTA and LTP Supplementary Advice Note (NTA) in terms of recommended expenditure and quantum of work per stage.

## 4.8 Data and Drawing Formats

Documents and maps/drawings produced under this commission shall be provided in high resolution pdf format.

All spatial data generated or mapped as part of this Commission shall also be provided to the Client in the Irish Transverse Mercator (ITM) coordinate reference system. Such spatial data shall also be provided in a spatial database format (ESRI File Geo-Database preferred) with all necessary attribute data populated and in .dwg (AutoCAD format). All necessary symbology files to allow reproduction of maps within the deliverables shall also be supplied.

Any 3D model files shall be provided in a format compatible with Autodesk’s Revit or CityGML format for incorporation into the South Dublin County Council’s GIS corporate database. Where spatially enabled raster data is being provided high resolution GeoTiff’s are required. Other raster images should be provided in a high-resolution TIF format. Vector graphics shall be provided in an Adobe Illustrator compatible format such as AI, EPS or SVG.

All tabular data shall also be gathered and handed over in an Excel format that has visible calculations and formulas.

## 4.9 Transport Modelling

The extent of Regional and Local Area Transport Modelling to be undertaken during this commission, from Stage 2A onwards, shall be clearly detailed in all tender proposals and incorporated in the fixed price lump sum fee tendered for the commission. Where possible, the consultancy team shall use the NTA’s Eastern Regional Model (ERM) for transport modelling including the tools available in the ERM. The ERM shall also be used as a base for Local Area Modelling.

Modelling scenarios for future forecast years shall incorporate the relevant transport and demand management proposals put forward under this commission as well key transport proposal to be implemented under other appropriate transport strategies and programmes such as the GDA Transport Strategy, the Greater Dublin Area Cycle Network Plan and the Cycle South Dublin Programme.

Where a consultancy team proposes to utilise a transport model that is alternative to the ERM or proposes to build a project specific transport model, this shall be clearly detailed in the tender proposal. Where the build or use of an alternative model is proposed, this shall be carried out in accordance with the relevant and up to date NTA Guidelines and the tenderer shall detail and include the following in its tender proposal and price:

- The gathering and assimilation of the relevant available traffic survey information from the Client, Transport Infrastructure Ireland and the National Transport Authority

- The validation and use of data as well as key findings from the baseline analysis under Stage 1 of the commission.

- Transport model calibration and validation in line with relevant model development guidance;

- The production of a Model Development Report on the model development process.

- Using the alternative Regional Model as a base to develop a Local Area Model for the purpose of this commission.

Where utilising the ERM is feasible and the consultancy team makes use of or builds  alternative modelling, notwithstanding Section 4.15 (Consultant’s Performance & Contract) of this brief, the cost of any transport survey or traffic counts (including management, procurement and third party fees incurred) that would be additional when compared to using the ERM, shall be included in the Consultancy Team’s fixed price lump sum fee for the commission or borne by the Consultancy Team during the commission.

Should any additional regional transport modelling (either using the ERM, an alternative transport model or a bespoke transport model) or Local Area Modelling be recommended by the Consultancy Team during the commission that was not foreseen in this brief and was not priced and detailed in the successful Consultancy Teams’ tender submission, the need for such shall be robustly justified by the Consultancy Team and explicitly agreed by the Client as per Section 4.15 (Consultant’s Performance & Contract) of this brief before any such additional modelling is undertaken. Such additional modelling shall be priced using the rates for time charges put forward in the Consultancy Team’s tender submitted in response to the RFT for this commission.

## 4.10 Staff Changes

During the course of the Commission, the Client reserves the right to make changes to the Client Project Team that interacts with the Consultancy Team at any time.

Any change to the Consultancy Team’s key personnel (i.e. those that have been put forward in the tender submission for the commission) shall, in each instance, be subject to Client approval by way of sign off in the from a staff change notice. In such instances, the Consultancy Team shall clearly demonstrate (in the form of CVs and an amended Work Breakdown Spreadsheeted etc) that they will maintain the same level or a higher level of relevant qualifications, experience, expertise and resources when compared to that put forward in the tender submission for this Commission.

Where staff changes within the Consultancy Team have been agreed by the Client, the consultancy team shall ensure for and fully resource a smooth handover of the project between staff without delay to the project or need for the Client to brief new members on the Consultancy Team.

## 4.11 Procurement and Management of Third-Party Services

The Consultant shall undertake the following Procurement and Resource Management Services in relation to any necessary third survey work (e.g. junction turning counts, pedestrian and cycle counts and queue length surveys) or necessary third-party services (e.g. specialist input for parallel processes regarding SEA, AA and the Infrastructure Guidelines) that have not been prescribed in the Request for Tender or the brief for this commission:

- Prepare the technical specifications/scopes of services and cost estimate to inform the procurement procedure required.

- Prepare the tender and contract documents for each contract.

- Manage the tender process including queries/clarifications sought during tender periods.

- Review and evaluate tenders received from tenderers for each contract and recommend the preferred tenderer.

- Management of Contracts, including:

  - Site supervision of the contractors;

  - Management of programme and progress including fortnightly weekly reporting on same to the Client;

  - Contacting landowners as necessary and arranging for access for surveyors and service providers, and responding to queries from property owners in relation to survey activities;

  - Review and quality control of the survey results, outputs, and reports, and managing prompt remedial action where the quality of results, outputs and reports are not to the required standard;

  - Ensuring the timely delivery of good quality survey data that is fit for purpose for survey contracts;

  - Review and approval of submitted invoices, for submission to the Client for payment;

  - Reviewing and recommending action in relation to any claims arising;

  - Review and approval of the final survey data and provision of same to the Client on completion of survey contracts.

The Consultant shall seek the agreement of the Client prior to proceeding to any tender. The procurement of services shall strictly follow all relevant procurement rules, guidelines, templates and thresholds issued by the Department of Public Expenditure, Infrastructure, Public Service Reform and Digitalisation and by the Client’s Procurement Unit.

For clarity, and unless otherwise agreed with the Client, third party services providers should be appointed by and paid for by the Client while the procurement and management of such third-party services providers shall be the responsibility of the Consultancy Team and included for in their fixed price lump sum fee for the commission.

## 4.12 Intellectual Property Rights

The Client shall have sole copyright and unrestricted use of all material produced by the Consultancy Team during the lifetime of this Commission. This shall also apply to material produced by third-party service providers. All mathematical models, transport modelling data, survey data, drawings (including GIS and dwg files), documents and graphic design material (logos, templates, images, infographics, colour schemes, webpage content, survey and public consultation display material etc) produced shall therefore become the property of the Client who shall use such at its discretion.

The Consultancy Team shall hand over each item of material prepared in relation to this Commission prior to close out of invoicing for such or prior to the end of the stage of the Commission that it related to, whichever is the earliest. The data shall be handed over in electronic/soft copy format and in a coherent file structure that is easily readable and searchable.

Material produced and information generated for the purpose of the Commission shall be treated as private and confidential and shall not be disclosed by the Consultancy Team to any third party without the written permission of the Client.

## 4.13 Conflict of Interest

Any conflict of interest or potential conflict of interest must be fully disclosed to the Client by all Tenderers when making a tender submission. The winning Tenderer shall thereafter ensure that no conflict of interest arises that would influence its performance and outputs during the lifetime of this Commission particularly conflicts arising from engagement with third parties that have an interest in lands within the Confirmed Study Area for the Commission.

Any conflict of interest or potential conflict of interest shall be fully disclosed to the Client by the Consultant as soon as it becomes apparent and the matter shall be added to the agenda for discussion at the proceeding Project Team Meeting.

## 4.14 Health & Safety

The Consultant shall comply with all relevant provisions of the Safety, Health and Welfare at Work Act 2005 (as amended) and associated regulations throughout the lifetime of this commission. Although this commission does not constitute a “construction project” under the Safety, Health and Welfare at Work (Construction) Regulations 2013 (as amended) and therefore does not require the appointment of a PSDP, the Consultant shall:

- Identify and assess any strategic‑level health and safety risks (including risks to road users, pedestrians, cyclists, and other vulnerable groups) associated with transport options/measures particularly those that are incorporated into any LTP/Draft LTP as a planned transport project.

- Apply safe‑design and risk‑prevention principles when developing transport options/measures, ensuring that future associated projects do not introduce avoidable hazards.

- Highlight any potential safety implications of proposed transport measures/interventions and recommend appropriate mitigation measures.

- Ensure that all work is carried out by competent personnel with appropriate knowledge of transport safety, risk assessment, and relevant Irish legislation.

This requirement is intended to ensure that safety considerations are embedded into the ABTA process and the formulation of Transport Plans. This should be done in a manner that provides a foundation for the incorporation of health and safety into any future related transport projects.

## 4.15 Consultant’s Performance & Contract

The Client is under no obligation to proceed with any or all Stages, deliverables or services and may decide to terminate the Contract or remove a deliverable, service element or phase, at any stage, including for but not limited to the following circumstances:

- The withdrawal of Client funding or insufficient Client funding;

- Instruction from an appropriate authority;

- The Consultant under performs in delivery of services outlined in this Brief;

- The Consultancy Team’s overreliance on and inappropriate use of AI, beyond that detailed at tender submission stage, to generate deliverables;

- A conflict of interest in respect of the Consultant’s performance and delivery of services/outputs;

- On foot of the outcome of a tender process relating to the subject commission; and

- Any other reason at the sole discretion of the Client.

The Client may also withhold payment for milestone fees or deliverables in instances where the associated service or deliverable has not been provided in accordance with the requirements of this brief.

Any anticipated cost over runs shall be explicitly flagged to the Client by the Consultancy Team’s Project Manager as soon as they become anticipated and the matter shall be added to the agenda for discussion at the proceeding Project Team Meeting.  Claims from the Consultancy Team for additional fees or costs over runs will not be paid by the Client in instances where the Client was not given prior notice and did not give prior approval in the form of a signed Change Order.

Any extension of services regarding an additional deliverable that not prescribed in the RFT or Brief for this commission, whether sought by the Client or proposed by the Consultancy Team; shall be clearly priced by the Consultancy Team (using the rates for time charges put forward in the Consultancy Team’s tender submitted in response to the RFT for this commission) and agreed by the Client in the form of a signed Change Order prior to the commencement of such services or deliverables. Where such explicit agreement has not occurred, fees for additional services or deliverables will not be paid by the Client.

# 5. STAGE 1: BASELINE ASSESSMENT & REPORT/ISSUES PAPER

## 5.1 Baseline Assessment & Report

As part of this Commission Stage, the Consultancy Team shall gather baseline information to help establish the characteristics of the receiving Study Area, in terms of transport demand / demand patterns, mode split, transport infrastructure/services and land uses (trip generators and tip attractors) etc before reviewing the Study Area Boundary. The primary deliverables that the Consultancy Team are required to carry out and satisfy under this stage are, therefore, as follows:

- Collect all available data for the Indicative Study Area (outlined in Section 1 of this brief) including but not limited to existing traffic models; traffic counts; cycle network surveys; walking network surveys; parking surveys; public transport usage figures, pedestrian counts, census information, CSO & POWSCAR data and existing transport modelling data etc. This should include a search for datasets contained in, but not limited to, planning applications (including Part 8 and Part 10 developments), transport plans and transport assessment that are relevant to the Indicative Study Area and its Area of influence.

- Include for a review of relevant land use plans and transport plans/strategies, including national, regional, and local in relation to existing and future transport and land use arrangements, land use zoning objectives and Development Management Guidelines (National and County) within the Study Area and It’s Area of Influence. Ensure that all relevant information is collated to enable a robust appraisal of options at later stages of the ABTA process. This should include for, but not be limited to, the plans, programmes, strategies and guidelines identified in Section 2 of this brief as well as Active Travel plans and programmes (Regional and County).

- Incorporate available data on the topography, geography, spatial arrangement and physical characteristics of the Study Area. Capture information on land uses, trip generators and trip attractors within and around the Study Area including its Area of Influence.

- Use the baselines data to help confirm the Study Area Boundary and, from the perspective of land uses and transport demand, its Area of Influence.

- Identify any gaps in traffic survey data, where considered to be pertinent. Where it has been demonstrated to the Client’s satisfaction that newly commissioned traffic survey data is needed (e.g. junction turning counts, pedestrian and cycle counts and queue length surveys), the Consultancy Team shall procure and manage such traffic surveys outside the fixed price lump sum fee for this commission in accordance with Section 4.11 (Procurement and Management of Third Party Services) of this brief.

- Update and augment all baseline data regarding transport usage, counts surveys and models before completing and finalising a Network Infrastructure Audit for all modes of transport within the Study Area Boundary.

- The Consultancy Team shall follow the latest ABTA Guidance from the NTA regarding the use of available datasets and succinctly capture the baseline data (to include mapping, charts and diagrams) in a Baseline Report/Issues Paper document with clear conclusions regarding the findings on such data and its relevance to the subject commission. Such a report shall use the baseline data to capture the land use arrangements, existing transport infrastructure and services; and existing travel patterns including information on existing trip demand, trip distribution, mode split and trip lengths within the and Study Area and its Area of Influence. This document shall conclude with a Strength, Weakness, Opportunities and Threats (SWOT) analysis that includes for a commentary on the capacity of different transport networks and services to serve existing and future demand.

- Consult with the Client’s various in-house Departments/Sections and Key Stakeholders regarding the contents of the Baseline Report/Issues Paper in accordance with Sections 4.4 (Stakeholder Management and Public Consultation) of this Brief. Make amendments and update report on foot of feedback from the Client and Key Stakeholders, where agreed by the Client.

- Make final adjustment (if required) to the boundaries of the Study Area and Area of Influence in an iterative manner on foot of the review and interrogation of the Baseline Report/Issues Paper by the Client, Key Stakeholders and selected Wider Stakeholders. Refine and apportion Study Area for the purpose of developing Local Level LTPs under later stages of this commission. Illustrate for the purpose of consultation under this stage.

- Recommend, in addition to a base year, a minimum of 2 no. “Future Forecast Years” for modelling future travel demand and demand measures at milestone points for the purpose of the Area Based Transport Assessment process to be undertaken throughout this commission. Future Forecast Years shall be justified by the Consultancy Team and agreed with the Client before proceeding to the next stage of the commission.

- Draft and agree an updated and detailed Stakeholder Management Plan and Public Consultation Strategy as per Section 4.4 (Stakeholder Management and Public Consultation) of this brief.

## 5.2 SEA & AA Pre-Screenings

The Consultancy Team shall carry out an SEA Pre-Screening exercise in accordance with the latest EPA and DHLG Guidelines and the Planning and Development (Strategic Environmental Assessment) Regulations 2004), as amended (or any superseding regulations) as follows:

- Recommend and report on whether the LTPs that will be produced under this commission would automatically require Mandatory SEA and should move to Statutory SEA Scoping or should, in advance, be the subject of SEA Screening(s) for likely significant effects on the environment.

- Capture findings in an SEA Pre-Screening Considerations Report.

The Consultancy Team shall also carry out an Appropriate Assessment (AA) Pre-Screening exercise and capture in an AA Pre-Screening Considerations Report. This report should consider whether the LTPs to be formulated at the later stages of this commission should go through an AA process and (if so); help identify European Sites, qualifying interests and conservations objectives etc that should be considered at AA Screening stage. This shall all be carried out in accordance with the latest NPWS Guidelines and the European Communities (Birds and Natural Habitats) Regulations 2011, as amended (or any superseding regulations).

## 5.3 Public Consultation

The Consultancy Team shall carry out public consultation on the Baseline Issues Report/Document with Key Stakeholders, Wider Stakeholders and the general public.

The Stage 1 Consultation shall include for 1 no. online event and 3 no. in-person events, unless otherwise agreed with the Client. The Consultant shall capture details of the public consultation methodology and record the outcome of such in a Public Consultation Report.

This shall all be carried out in accordance with Section 4.4 (Stakeholder Management and Public Consultation) of this Brief and the agreed Stakeholder Management Plan and Public Consultation Strategy.

# 6. STAGE 2: CONTEXT

## 6.1. Stage 2A - Establish Context for the ABTA/LTPs

The purpose of this sub-stage is to combine the information gathered from the baseline assessment with the requirements of this brief to establish the principles and objectives that will be used to help guide the ABTA process and including the formulation of Transport Plans before determining existing and future Travel Demand and Travel Patterns. The primary deliverables that the Consultancy Team are required to carry out and satisfy under this sub-stage are, therefore, as follows:

- Identify the Principles and Objectives against which Transport Options and Measures put forward during the later stages of this commission can be tested against. Each of the objectives shall have a clear purpose and shall be SMART (Specific, Measurable, Accurate, Realistic and Timely). Capture in a Statement of Principles and Objectives.

- Utilise and interrogate the Eastern Regional Transport Model (ERM) and associated tools available to identify the Area of Influence’s existing (Base Year) travel demand and likely future travel demand for the Agreed Future Forecast Years. Where a consultancy team propose to utilise a transport model that is alternative to the ERM under this commission, this shall be flagged and detailed in their tender proposal and incorporated into their tendered lump sum fee in accordance with Section 4.9 (Transport Modelling) of this brief.

- As part of the Demand Analysis, determine future travel demand levels and travel patterns for the Area of Influence with regard to the Base Year and agreed Future Forecast Years. This assessment should be based primarily on ERM outputs unless otherwise agreed with the Client. Base Year and Forecast Year modelling shall be carried out by the Consultancy Team with the aid of the Consultancy Team’s analysis of:

- Existing and projected population levels;

- Existing and projected employment levels;

- Existing and projected education places;

- Existing and projected travel demand / travel patterns;

- Existing and future attractions to the Study Area; and

- Existing and future mode split objectives.

As part of this deliverable, the Consultancy Team shall draw from the baseline data gathered under Stage 1 of this commission before the consultancy team factors in/forecasts future land use scenarios and future transport demand for the Agreed Future Forecast Years. Land use and population growth scenarios shall be fully developed and agreed with the Client in a Future Scenarios Report in advance of transport modelling. Such scenarios should be informed by CSO population projections and the relevant Regional, County and Local Area Lanud Use and Transport Plans.

- Further refine the apportionment of the Study Area, as carried out under Stage 1, for the purpose of developing future Local Level LTPs. Illustrate such boundaries for the purpose of informing the public consultation under this stage of the commission.

- Before finalising and capturing in a Demand Analysis Report, consult with the Client’s various in-house Departments/Sections and Key Stakeholders regarding the contents of the Statement of Principles and Objectives and Future Scenarios Report in accordance with Section 4.4 (Stakeholder Management and Public Consultation) of this Brief. Make amendments and update Stage 2A documents on foot of feedback, where agreed by the Client.

## 6.2 Stage 2B – Options Development

The purpose of this sub-stage is to identify a series of measures for the Study Area’s Agreed Future Forecast Years to satisfy the Demand Analysis caried out under Stage 2A and to develop a long list of options for further assessment. The primary deliverables that the Consultancy Team are required to carry out and satisfy under this sub-stage are, therefore, as follows:

- Identify any transport deficiencies for the Base Year and Agreed Future Forecast Years in the Study Area in terms of internal movements, cross-boundary and inter-sectoral travel, for all relevant modes of transport. On foot of this, the Consultancy Team shall define the capacity of the existing transport infrastructure before proposing interventions to service the anticipated travel demand. This shall include transport and demand management measures and be based on the consideration and analysis of the baseline data, SWOT analysis, likely future travel demand and future land use scenarios established for the Area of Influence under Stages 1 and 2A of this commission. Where appropriate, outputs from the ERM and associated modelling tools shall be used to support the identification and spatial understanding of deficiencies.

- Develop a list of feasible transport and demand management options for different modes of transport in the Study Area in a manner that seeks to satisfy the established future Transport Demand and Travel Demand patterns for the Agreed Future Forecast Years. Present in a series of options development tables and network plans that include for but are not limited to options regarding the Study Area’s:

  - Walking network

  - Cycle network

  - Public transport services and infrastructure network

  - Road infrastructure network

- Prioritise transport and demand management for active modes (walking and cycling), followed by public transport and vehicular traffic, including car and goods vehicles while taking the Principles and Objectives established under Stage 2A into consideration. The viability of each option shall be considered at this early stage and the consultancy team shall certify that each option is deliverable within parameters that are relevant and applicable to the commission. This shall include for the consideration of funding sources/funding mechanisms.

- Review long list of measures against SWOT, Transport Planning Principles and SMART objectives developed under Stage 1 of this Commission and future demand analysis from Part 2A to broadly match options with gaps in existing provision and anticipated need. Identify a list of Emerging Preferred Measures (transport and demand management) for further assessment. Identify Interim Measures from long list of options that have already been included in established wider transport investment plans and programmes for the purpose of flagging projects that could be prioritised.

- Present Long List of Measures, Emerging Preferred Measures and Interim Measures with details around the processes the identification and assessment of such, in an Options Development Document.

- Before finalising, consult with the Client’s various in-house Departments/Sections and Key Stakeholders regarding the contents of the Options Development Document in accordance with Sections 4.4 (Stakeholder Management and Public Consultation) of this Brief. Make amendments and update report on foot of feedback, where agreed by the Client.

## 6.3 Public Consultation

The Consultancy Team shall carry out public consultation on the Statement of Principles and Objectives, Future Scenarios Report, Demand Analysis Report and Options Development Document with Stakeholders and members of the general public.

The Stage 2 Consultation shall include for 1 no. online event and 3 no. in-person events, unless otherwise agreed with the Client. The Consultant shall capture details of the public consultation methodology and record the outcome of such in a Public Consultation Report.

This shall all be carried out in accordance with Section 4.4 (Stakeholder Management and Public Consultation) of this Brief and the agreed Stakeholder Management Plan and Public Consultation Strategy. Accordingly, the agreed Stakeholder Management Plan and Public Consultation Strategy shall be updated in advance of the consultation by the consultancy team for client agreement, to reflect the evolving nature of the commission and the needs of the Stage 2 Consultation.

# 7. STAGE 3: NETWORK DEVELOPMENT & ASSESSMENT

## 7.1 Stage 3A – Screening of Options

The purpose of this sub-stage is to further screen the Long List of Options for the Study Area on foot of the Stage 2 Public Consultation before finalising options/measures to be bought forward for further analysis. The primary deliverables that the Consultancy Team are required to carry out and satisfy under this sub-stage are, therefore, as follows:

- Re-examine the “long list” of transport and demand management options identified under Stage 2B in the context of the outcome of the Stage 2 Consultation. This should include for a review of options discounted from the list of Emerging Preferred Measures during Stage 2B on foot of any significant and relevant issues raised by respondents during the consultation that were not previously and fully considered during Stage 2B. Any newly suggested or modified transport options/measures put forward by respondents during the consultation that are potentially feasible and were not considered during Stage 2B should also be reviewed. The newly considered and reconsidered measures should be further reviewed against the SWOT, Transport Planning Principles and SMART objectives developed under Stage 1 of this Commission.

- Identify potential funding sources/ funding mechanisms for newly considered and reconsidered options/measures and utilise to help further refine the list of Emerging Preferred Measures to be brought forward to the next stages of this commission. Capture in an Updated Options Development Document.

## 7.2 Stage 3B – Package Land Uses and Transport Options

The purpose of this sub-stage is to bring together forecasted land uses with emerging preferred transport and demand management measures/options to identify and test demand and supply scenarios for the Study Area’s Agreed Future Years. The primary deliverables that the Consultancy Team are required to carry out and satisfy under this sub-stage are, therefore, as follows:

1. Bring together and progress forecasted land uses developed in Stage 2A with transport and demand management measures/options progressed in Stage 3A for the purpose of combining and testing Demand and Supply Scenarios for each of the Agreed Future Forecast Years. This shall include for the modelling and packaging of the following under each of the Agreed Future Forecast Years:

- Land use patterns and associated transport demand patterns for the purpose of Demand Scenarios;

- The Emerging Preferred Transport Measures for the purpose of Supply Scenarios; and

- The Emerging Preferred Demand Management/Traffic Management Measures for the purpose of Supply Scenarios.

There should be at least 2 no Demand Scenarios developed for each of the Agreed Future Forecast Years (min 2 no. excluding Base Year) against which at least 4 no. Supply Scenarios (including Do Minimum) should be tested. These scenarios shall be agreed with the Client in advance of modelling and testing and shall incorporate the relevant transport and demand management proposals put forward under this commission as well key transport proposal to be implemented under other appropriate transport strategies and programmes such as the GDA Transport Strategy, the Greater Dublin Area Cycle Network Plan and the Cycle South Dublin Programme.

In order to help identify the effectiveness of Transport and Demand Management Measures under each of the demand scenarios, the ERM should be used by the consultancy team to assess the wider strategic impact of the packaged scenarios on the Area of Influence.

A Local Area Model (LAM) that utilises the ERM as a base should also be developed by the consultancy team to help identify localised impacts on the Study Area. Strategic and Local Modelling Results should include for (at a minimum) the following for each of the packaged scenarios:

- Trip Distribution;

- Mode Share;

- Trip Length Distribution; and

- Network mitigation performance such as junction designs etc.

The combined transport, demand management and land use assumptions along with modelled impacts under the future year scenarios shall be packaged into a coherent Future Year Scenarios Document. This document shall be developed on foot of direction and feedback from the Client and Technical Workshop members as per Sections 4.3 (Meetings and Workshops) and 4.6 (Quality Management) of this brief.

## 7.3 Stage 3C – Assess Scenarios

The purpose of this sub-stage is to carry out an assessment of the Supply Scenarios tested using Multi Criteria Analysis, present results in the form of a performance matrix and identify a Preferred Scenario for each Agreed Forecast Year. The primary deliverables that the Consultancy Team are required to carry out and satisfy under this sub-stage are, therefore, as follows:

- Review and update SMART Objectives developed under Stage 2A of this commission to factor in feedback from previous public consultations, any changes to policy, guidelines and plans and significant findings made during this commission.

- Carry out a high-level Order of Magnitude of Costs (OMC) for each of the Stage 3B Supply Scenarios (Transport and Demand Management Measures) to include (inter alia) VAT, inflation, preliminaries, contingency, professional fees and potential land acquisition costs,

- Carry out a Multi Criteria Analysis (MCA) of each of the Supply Scenarios that were developed and tested under Stage 3B. The criteria should be developed to relate to the updated SMART Objectives and disaggregated into a series of Key Performance Indicators (KPIs), which should factor in (inter alia) the OMCs. Where applicable, the Appraisal Techniques contained in the Transport Appraisal Framework (Department of Transport) or any superseding document should be followed.

- Capture outcome in a Scenarios Assessment document, which shall incorporate an MCA Performance matrix outlining how each of the Supply Scenarios performs against the KPIs and against each other. Explain how each of the Scenarios performed against each other and the KPIs before identifying and recommending a Preferred Supply Scenario for each of the Agreed Future Forecast Years (min 2 no.).

## 7.4 SEA & AA Screening and SEA Scoping

The Consultancy Team shall, based on the Preferred Supply Scenario for each of the Agreed Future Forecast Years, carry out the Screening Stage of the SEA Process (if determined to be necessary) and SEA Scoping in accordance with the latest EPA and DHLG Guidelines and the Planning and Development (Strategic Environmental Assessment) Regulations (2004, as amended) or any superseding regulations, as follows:

Strategic Environmental Assessment

1. Where Screening is recommended under Stage 1 of this commission:

- Prepare a Draft SEA Screening Report;

- Issue the draft report with a formal Screening Notice to the prescribed SEA Environmental Authorities for Statutory Consultation; and

- Finalise SEA Screening Report in a manner that reflects feedback received during Statutory Consultation for the purpose of informing an SEA Screening Determination and notification of outcome to the prescribed SEA Environmental Authorities.

2. Carry out SEA Scoping and capture in a Draft SEA Scoping Report, which shall include baseline data on (inter alia) flooding and flood risk for the purpose of identifying such as an environmental issue to be assessed at the next stage of the SEA Process.

3. Issue the Draft SEA Scoping Report with a statutory notice to the prescribed SEA Environmental Authorities and adjacent planning authorities for the purpose of Statutory Consultation.

4. Finalise SEA Scoping Report in a manner that reflects feedback received during Statutory Consultation for the purpose of informing the Environmental Report.

Appropriate Assessment

Based on Emerging Preferred Transport Measures, the Consultancy Team shall carry out an AA Screening to identify if Natura Impact Assessment is required. This shall all be carried out in accordance with the latest NPWS Guidelines and the European Communities (Birds and Natural Habitats) Regulations 2011, as amended (or any superseding regulations). Where it has been robustly demonstrated that such assessment is required, the Consultancy Team shall, subject to agreement on an extension of services outside of the lump sum fee of this commission (see Section 4.11 of this brief), carry out an AA Scoping regarding the data, information and level of detail that would be required in an Natura Impact Assessment.

## 7.5 Public Consultation

The Consultancy Team shall carry out public consultation on the Updated Options Development Document, Future Year Scenarios, Scenarios Assessment Documents, SEA Screening Report (if determined to be required under Stage 1), SEA Scoping Report and AA Screening Report with Stakeholders and members of the general public.

The Stage 3 Consultation shall include for 1 no. online event and 3 no. in-person events, unless otherwise agreed with the Client. The Consultant shall capture details of the public consultation methodology and record the outcome of such in a Public Consultation Report.

This shall all be carried out in accordance with Section 4.4 (Stakeholder Management and Public Consultation) of this Brief and the agreed Stakeholder Management Plan and Public Consultation Strategy. Accordingly, the agreed Stakeholder Management Plan and Public Consultation Strategy shall be updated in advance of the consultation by the consultancy team for client agreement, to reflect the evolving nature of the commission and the needs of the Stage 3 Consultation.

# 8. STAGE 4: DRAFT LTPs

## 8.1 Update MCA

The purpose of this sub-stage is to review the Scenarios that were developed and tested under Stage 3 on foot of the Stage 3 Public Consultation before proceeding to the preparation of Draft LTPs. The primary deliverables that the Consultancy Team are required to carry out and satisfy under this sub-stage are, therefore, set out below:

- Supply and Demand Scenarios shall be re-examined on foot of the outcome of the Stage 3 Consultation in the form of a revised/additional MCA. This should occur in the case of any significant and relevant issues raised regarding Supply and Demand Scenarios by respondents during the consultation that were not previously fully considered during Stage 3. Accordingly, any relevant Transport and Demand Management Measures that were not fully factored into or did not inform the Preferred Supply Scenarios for each of the Agreed Future Forecast Years and are now considered to be realistic or feasible, should be assessed.

- Cost (OMC) and identify potential funding sources/ funding mechanisms for newly suggested or modified Transport and Demand Management Measures and factor into an updated MCA. Additional modelling and OMC costing at this stage of the commission shall be included in the overall tendered lump sum fee for this commission and carried out in accordance with Section 4.9 (Transport Modelling) of this brief. Capture overall outcome in an Updated Scenarios Assessment Document.

## 8.2 District Level LTP

The purpose of this sub-stage is to formulate 1 no. Draft District Level LTP for the entire Study Area that focuses on strengthening and augmenting transport connections through and between centres of activity and settlements in the form active travel, public transport and roads infrastructure and services. This should be done by way of integrating the Preferred Supply Scenarios for each of the Agreed Future Forecast Year Demand Scenarios before capturing in a District Level LTP and Implementation Plan. In doing so, the consultancy team shall ensure appropriate levels of services across all modes and contingency for growth in transport demand. Indicative proposed connections with/to the Area of Influence should also be identified.

In developing the transport networks, the Consultancy Team shall have regard to existing, proposed and planned strategies, studies, plans and projects that are relevant to the Study Area such as those identified and listed in Section 2 (Standards and Requirements) of this brief.

The primary deliverables that the Consultancy Team are required to carry out and satisfy under this stage are therefore as follows:

- Utilise the Updated Scenarios Assessment for the entire Study Area including Demand and Supply Scenarios for Agreed Future Forecast Years to formulate a District Level LTP and Implementation Plan that combines traffic management measures with future transport networks through and between centres of activity and settlements, which shall include for but not be limited to:

a. Strategic pedestrian routes and zones;

b. Cycling networks;

c. Bus networks;

d. The heavy rail network;

e. The light rail network;

f. The local road network through and between centres of activity and settlements; and

g. The strategic road network incorporating national roads and key regional roads, with specific consideration given to:

i. routes for goods traffic, including HGVs; and

ii. Where applicable, the protection of the strategic national road network from local car trip generation.

2. 	Model and provide spatial data on existing and future networks, in accordance with Section 4.8 (Data and Drawing Formats) and 4.9 (Transport Modelling) of this brief and the following additional requirements:

- Attribution will be a complete description of the network;

- Linework must be accurate and clean;

- Linework must be a true representation of the final network

- Versions of linework must be clearly labelled so the path to the final network can be followed.

- Prepare text and other visual outputs to convey the Preferred Transport and Demand Management (as per Section 8.4 below) Measures as well as the Implementation Plan.

- While developing the transport networks through and between settlements and centres of activity, identify how the networks will interact in a cohesive manner, identify where conflicts may occur and clearly set out the rationale for prioritising one mode over the other to resolve / mitigate against conflict. In doing so, the consultancy team shall ensure that connectivity and accessibility to public transport services, walking and cycling networks can be safeguarded and provided for and that any road proposals and associated junctions can meet anticipated levels of trip demands pertaining to each mode.

- Prepare specific objectives, identify measurable transport indicators for all objectives and agree measurable targets; define mode share ambitions, recommend the most appropriate interventions; and identify the cohort of people who can reasonably be targeted for a modal shift to sustainable transport.

- Update Order of Magnitude of Costs for Transport and Demand Management Measures included in District Level LTP before finalising the Implementation Plan for such measures. This shall include details on financial requirements, phasing/sequencing of transport and demand management measures, mechanisms for delivery of such and sources of finance.

- On foot of the findings and outcome of the District Level LTP, update the apportionment of the Study Area in an iterative manner for the purpose of finalising Local LTP boundaries.

## 8.3 Local Level LTPs

The purpose of this sub-stage is to translate and distil down the District Level LTP and Implementation Plan into a series of more detailed Draft Local Level LTP’s (approx. 4 no.) that integrates with and augments the District Level LTP by way of strengthening and connecting district level transport measures with local transport connections within centres of activity and settlements in the form of active travel, public transport and roads infrastructure and services. The District Level LTP should be first drafted and close to finalisation before progressing with the Local Level LTPs for the purpose of incorporation into one overarching document.

In developing the transport networks, the Consultancy Team shall also have regard to existing, proposed and planned strategies, studies, plans and projects that are relevant to LTPs such as those identified and listed in Section 2 (Standards and Requirements) of this brief. The consultancy team shall also ensure appropriate levels of services across all modes and contingency for growth in transport demand.

The primary deliverables that the Consultancy Team are required to carry out and satisfy under this stage are therefore as follows:

  - Formulate Local Level LTPs with an accompanying Implementation Plan(s) in a manner that that integrates with and augments the District Level LTP Transport and Demand Measures with Local Level Transport and Demand Measures, which shall include for but not be limited to:

a. Pedestrian routes and zones;

b. Cycling networks;

c. Bus networks;

d. The heavy rail network (where applicable);

e. The light rail network (where applicable); and

f. The road network within centres of activity and settlements.

- Model and provide spatial data on existing and future networks, in accordance with Section 4.8 (Data and Drawing Formats) and 4.9 (Transport Modelling) of this brief and the following additional requirements:

a. Attribution will be a complete description of the network;

b. Linework must be accurate and clean;

c. Linework must be a true representation of the final network

d. Versions of linework must be clearly labelled so the path to the final network can be followed.

- Prepare text (including specific objectives) and other visual outputs to convey the Preferred Transport and Demand Management (as per Section 8.4 below) Measures under each LTP as well as the Implementation Plan(s).

- While developing the transport networks within settlements and centres of activity, identify how the networks will interact in a cohesive manner, identify where conflicts may occur and clearly set out the rationale for prioritising one mode over the other to resolve / mitigate against conflict. In doing so, the consultancy team shall ensure that connectivity and accessibility to public transport services, walking and cycling networks can be safeguarded and provided for and that any road proposals and associated junctions can meet the anticipated level of trip demand pertaining to each mode.

- Update Order of Magnitude of Costs for Transport and Demand Management Measures included in the local level LTPs before formulating an Implementation Plan for such measures. Details to include proposals on financial requirements, phasing/sequencing of transport and demand management measures, mechanisms for delivery of such and sources of finance.

- Make iterative changes to the District Level LTP and to reflect outcome of Local Level LTPs before finalising for public consultation.

## 8.4 Supporting Proposals

In developing the District Level LTP and Local Level LTP’s, the Consultancy Team shall identify and incorporate complementary measures to support planned transport routes and networks. This should be supported by analysis of and the incorporation of objectives on:

- Parking provision (including EV and bicycle parking), parking management and parking controls that encourage appropriate parking.

- Demand management measures;

- Park & Stride;

- Intelligent transportation systems;

- Small public service vehicles;

- Integration measures between transport modes and transport services;

- Schools related travel;

- Workplace related travel; provide a strategy for promoting Mobility Management Plans (MMPs) including plans for overarching / combined plans within business parks, or where there are two or more schools;

- Bus routes and set down areas;

- Behavioural change programmes; and

- General transport related requirements for consideration in planning applications.

## 8.5 Finalise Environmental & AA Screening Reports

It is envisaged that the District Level and Local Level LTP’s will form part on one overarching Plan that will be subject to one Environmental Report. The Consultancy Team shall, depending on the outcome of this commission and the advice of their Strategic Environmental Assessment personnel, either draft an overarching Environmental Report for all the LTPS (District and Local Level) prepared under this commission or a series of Environmental Reports for each LTP under the tendered lump sum fee for this commission. The Environmental Report(s) shall include Strategic Environmental Protection Objectives relating to (inter alia) flood risk and shall assess the LTPs from the perspective of fooding particularly when considering transport corridors and infrastructure typologies etc. This shall also be factored into the tendered lump sum fee for this commission and shall be carried out under the SEA Process in accordance with and the latest EPA and DHLG Guidelines and the Planning and Development (Strategic Environmental Assessment) Regulations 2004, as amended (or any superseding regulations) as follows:

- Finalise Environment Report(s) in tandem with the drafting of LTPs.

- Carry out public consultation on Environment Report(s) in tandem with consultation on Draft LTPs and issue the Environment Report(s) report with statutory notice(s) to the prescribed SEA Environmental Authorities and adjacent planning authorities for the purpose of Statutory Consultation.

- Consider submissions received on Environmental Reports and conclude whether any aspects of any of the LTPs should be amended of foot of such submissions.

Further to the initial assumption that the District Level and Local Level LTP’s will form part on one overarching Plan, it is also envisaged that that they will be subject to one Appropriate Assessment (AA) Screening Report. The Consultancy Team shall, depending on the outcome of this commission and the advice of their aa/Natura Impact Assessment personnel, either finalise an AA Screening Report(s) for all the LTPs prepared under this commission or finalise a series of AA Screening reports for each LTP and carry out a public consultation on the AA Screening Report(s) in tandem with consultation on Draft LTPs and the Environment Report(s). This shall all be factored into the tendered lump sum fee for this commission and shall be carried out in accordance with the latest NPWS Guidelines and the European Communities (Birds and Natural Habitats) Regulations 2011, as amended (or any superseding regulations). Where Nature Impact Assessment or Assessments are required, the Consultancy Team shall also incorporate such into the Public Consultation as part of the lump sum fee for this commission.

Where it has been demonstrated to the Client’s satisfaction that a full Natura Impact Assessment is required under Stage 3 of this commission, the Consultancy Team shall, subject to an agreement on an extension of services outside of the lump sum fee of this commission (see Section 4.11 of this brief), carry out a Nature Impact Assessment or Assessment(s).

## 8.6 Public Consultation

The Consultancy Team shall carry out public consultation on the Updated Scenarios Assessment document, Draft District and Local Level LTPs, Environmental Report(s) and AA Screening Report(s) or any Natura Impact Statement(s) with Stakeholders and members of the general public.

The Stage 4 Consultation shall include for 1 no. online event and 3 no. in-person events, unless otherwise agreed with the Client. The Consultant shall capture details of the public consultation methodology and record the outcome of such in a Public Consultation Report.

This shall all be carried out in accordance with Section 4.4 (Stakeholder Management and Public Consultation) of this Brief and the agreed Stakeholder Management Plan and Public Consultation Strategy. Accordingly, the agreed Stakeholder Management Plan and Public Consultation Strategy shall be updated in advance of the consultation by the consultancy team for client agreement, to reflect the evolving nature of the commission and the needs of the Stage 4 Consultation.

# 9. STAGE 5: FINALISE LTPs

## 9.1 Review Outcome of Public Consultation

The purpose of this sub-stage is to review the outcome of the Stage 4 Public Consultation and identify all material and non-material alterations to the Draft LTPs that fall out of the recommendations contained in the associated Public Consultation Report and any direction from the client and Key Stakeholders.

## 9.2 Prepare Material Alterations Document(s)

Prepare Material Alterations Document(s) to a standard that is consistent with Section 4.6 (Quality Management) of this brief. Clearly identify and illustrate all recommended material alterations to each relevant LTP. Accordingly, make all necessary amendments to maps, text, diagrams, images and charts contained in the relevant LTPs before finalising.  Make any further necessary updates to the Order of Magnitude of Costs for Transport and Demand Management Measures and update Implementation Plans. Finalise SEA Statement. The above shall all be carried out within the lump sum fee tendered for this commission.

Should any additional Regional Transport or Local Area Modelling be recommended by the Consultancy Team during this sub stage, the need for such shall be robustly justified by the Consultancy Team and explicitly agreed by the Client as per Sections 4.9 (Transport Modelling) and 4.15 (Consultant’s Performance & Contract) of this brief before any such additional modelling is undertaken.

## 9.3 Revise Environmental Report(s) & Finalise SEA Statement(s)

The Consultancy Team shall update/revise the Environmental Report(s) in accordance with the latest EPA and DHLG Guidelines and the Planning and Development (Strategic Environmental Assessment) Regulations 2004), as amended (or any superseding regulations) as follows:

- Update/revise the Environmental Report(s) on foot of any material alterations to draft LTP(s).

- Carry out public consultation on Revised Environmental Report(s) in tandem with consultation on Material Alterations to Draft LTP(s).

- Finalise SEA Statement(s) in tandem with the finalisation of the LTP(s) after final consultation and inform environmental authorities. Circulate SEA Statement to Prescribed Bodies.

The Consultancy Team shall also update/revise the AA Screening(s) on foot of any material alterations to draft LTP(s). Where it has been demonstrated to the Client’s satisfaction that Natura Impact Assessment is required and such has been carried out under Stage 4 of this commission, the Consultancy Team shall, subject to an agreement on an extension of services outside of the lump sum fee of this commission (see Section 4.12 of this brief), update/revise the Natura Impact Statement(s) in tandem with any material alterations to draft LTP(s) before finalising an AA Conclusion Statement post consultation. Consultation on any updated/revised Natura Impact Statement(s) shall be factored into the lump sum fee tendered for this commission.

## 9.4 Public Consultation

The Consultancy Team shall carry out public consultation on the Material Alterations document(s), updated Environmental Report(s) and updated AA Screening Report(s) or any Natura Impact Statement(s) with Stakeholders and members of the general public.

The Stage 5 Consultation shall include for 1 no. online event and 3 no. in-person events, unless otherwise agreed with the Client. The Consultant shall capture details of the public consultation methodology and record the outcome of such in a Public Consultation Report.

This shall all be carried out in accordance with Section 4.4 (Stakeholder Management and Public Consultation) of this Brief and the agreed Stakeholder Management Plan and Public Consultation Strategy. Accordingly, the agreed Stakeholder Management Plan and Public Consultation Strategy shall be updated in advance of the consultation by the consultancy team for client agreement, to reflect the evolving nature of the commission and the needs of the Stage 5 Consultation.

## 9.5 Finalise LTPs

Finalise District and Local LTPs in tandem to reflect outcome of the Stage 4 and Stage 5 Public Consultations to a standard that is consistent with Section 4.6 (Quality Management) of this brief. Incorporate all recommended material alterations (including recommended amendment material alterations) and all recommended non-material alterations identified under Section 9.1 (Review Outcome of Public Consultation). Accordingly, make all necessary amendments to maps, text, diagrams, images and charts contained in the relevant LTPs.  Make any further necessary updates to the Order of Magnitude of Costs for Transport and Demand Management Measures and update Implementation Plans. The above shall all be carried out within the tendered lump sum fee for this commission. Finalise SEA Statement.

Close out and hand over the LTPs, including background and accompanying documents and data in accordance with Section 4.7 (Completion of Stages and Data/Document Handover) and 4.8 (Data and Drawing Formats) of this brief.