# Tender and Schedule

for

| The Provision of | Architect Led Multi-Disciplinary Design and Cost Management Team |
| --- | --- |
| For | New Airfield Vehicle Entry Screening Post, Associated Infrastructure & Ancillary Works at Shannon Airport, Shannon, Co. Clare |

using the

Standard Conditions of Engagement for Consultancy Services (Technical)

Office of Government Procurement

Conditions of Engagement for Consultancy Services (Technical)

Document Reference FTS 9 v1.10

16 September 2024

© 2024 Office of Government Procurement

Published by: Office of Government Procurement

Department of Public Expenditure NDP Delivery and Reform
Government Buildings
Upper Merrion Street
Dublin 2

# Tender

| To | The Contracting Authority | Shannon Airport Authority DAC |
| --- | --- | --- |
|  | Address of Contracting Authority | Shannon Airport, Shannon, Co. Clare, Ireland |
|  | For the attention of | Robert Doyle |
| Date: |  |  |

| Contract | For the provision of | Architect Led Multi-Disciplinary Design and Cost Management Team |
| --- | --- | --- |
| In relation to | Project title | New Airfield Vehicle Entry Screening Post, Associated Infrastructure & Ancillary Works at Shannon Airport, Shannon, Co. Clare |

A Dhaoine Uaisle

We have examined and understand the Conditions of Engagement for Consultancy Services (Technical), the completed Schedules A and B (where appropriate), and any other tender information supplied, all as amended by any supplemental information, for the above contract.

Terms used in this tender that are defined in those documents have the same meaning in this tender.  We submit with this tender a detailed breakdown of the tender price (if requested). We offer to provide and complete the Services required on the terms of and in conformity with the documents referred to in the preceding paragraph for:

### the lump sum fee of:

insert amount euro excluding VAT for the Whole Stage

as adjusted in accordance with the contract.

and/or

an overall percentage fee of:

Not Applicable % for the

together with the rates for Time Charges to be determined in accordance with the provisions of the Invitation to Tender.

The amounts set out in this Form of Tender include for expenses, for any intellectual property rights required and, where the Services include acting as Project Supervisor for the Design Process, Assigned Certifier, or signing of the Design Certificate, any fee for so acting.

Rates for Tendered Time Charges

| Grade | Hourly rate |
| --- | --- |
| Project Director | € |
| Lead Designer - Architect | € |
| Architect | € |
| Civil & Structural Design Engineer | € |
| Electrical Design Engineer | € |
| Mechanical Design Engineer | € |
| Resident Engineer | € |
| Senior Quantity Surveyor | € |
| Quantity Surveyor | € |
| Senior Technician | € |
| Fire Safety Engineer | € |
| Project Supervisor for the Design Process | € |

In consideration of your providing us with the contract documents, we agree not to withdraw this offer until the later of:

- 180 days after the end of the last day for submission of this Tender

- expiry of at least 21 days written notice to terminate this Tender given by us.

Your acceptance of this Tender within that time will result in the Contract being formed between us.

We agree that you are not bound to accept the lowest or any tender you may receive.

We agree that if any contract formed by acceptance of this Tender is determined to be void, voidable, unenforceable, or ineffective, any damages for which you may be liable will not exceed the amount that would have been payable under Clause 14.29 of the Conditions of Engagement on termination under clause 14.9 of the Conditions.

We agree that if, at the date of the Contract formed by the acceptance of this Tender, we have in place Annual Aggregate Insurance:

(a)	we shall monitor the EU and UK market at no longer than yearly intervals to establish whether (i) the Each and Every Insurance, or (ii) better cover than the cover in place at the later of the date of the Contract formed by the acceptance of this Tender or the latest relevant annual renewal, can be obtained at the Increased Premium Rates; and

(b)	if the Each and Every Insurance:

- becomes available to us at the Increased Premium Rates; or

- is not available (or not available to us at the Increased Premium Rates) but better cover than the Annual Aggregate Insurance in place at the later of the date of the Contract formed by the acceptance of this Tender or the latest relevant annual renewal becomes available to us at the Increased Premium Rates,

we shall immediately effect such available cover (subject to having obtained your prior written approval, such approval not to be unreasonably withheld or delayed) and notify you in writing within seven days that we have so effected the cover.

For the purposes of this Tender,

the “Increased Premium Rates” means premium rates that do not exceed 125% of the premium rates payable by us for cover on an annual aggregate basis at the time of the applicable annual renewal PROVIDED THAT any difference between (i) premium rates for cover on an annual aggregate basis and (ii) premium rates for the Required Insurance or better cover than the cover in place at the later of the date of the Contract formed by the acceptance of this Tender or the latest relevant annual renewal (whichever is applicable), is not due to any act, omission, default, claim, notice of claim, negligence or otherwise of or against us;

“Each and Every Insurance“ means professional indemnity insurance on an each and every claim basis at the level set out in the Schedule; and

“Annual Aggregate Insurance” means professional indemnity insurance on an annual aggregate basis at the level set out in the Schedule.

Is sinne, le meas,

| Signed on behalf of |  |
| --- | --- |
| Name of Tenderer |  |
| Signature of authorised person |  |
| In the presence of |  |
| Signature of witness |  |
| Name of witness |  |
| Witness’s occupation |  |
| Witness’s address |  |

OR (If the Tenderer is an individual)

| Signed by |  |
| --- | --- |
| Signature of Tenderer |  |
| Name of Tenderer |  |
| In the presence of |  |
| Signature of witness |  |
| Name of witness |  |
| Witness’s occupation |  |
| Witness’s address |  |

STANDARD CONDITIONS OF ENGAGEMENT

FOR CONSULTANCY SERVICES (TECHNICAL)

SCHEDULES

SCHEDULE A: CONTRACT PARTICULARS

##### INTERPRETATION

The Agreement is organised in elements, by individual numbers and line breaks, and titled groups, within each clause. One purpose is to identify clearly which contents go together as part of the same element, especially which qualifications, modifications and exceptions apply to what, and the relationships between elements.

Element numbers provide precise references, They are preceded by clause numbers in larger font except where the reference is in and to the same clause [e.g.‘1, 5,6,7’ in clause 2.4, but ‘7‘ alone in 2.10].

Instead of including ‘and’ or ‘or’ where either would cause ambiguity, commas are used between contents of an element, and semi-colons between elements in a sentence (with indenting where convenient for listing them), to show that they apply individually and together as relevant to the subject.

Square brackets are included where useful to identify as such clarifications, explanations, reminders of purposeful implications or of general law, and cross-references, to show that significance is not to be given to their absence elsewhere, or in the case of general law that it is not being changed.

In the Agreement, Schedules, except where the context indicates, words in the singular include the plural and the reverse.

1. APPOINTMENT

1 Client, Consultant, Contact Details

|  | Client |
| --- | --- |
| Name | Shannon Airport Authority DAC t/a The Shannon Airport Group |
| Telephone | 061 712086 |
| Mobile |  |
| Email | robert.doyle@snnairportgroup.ie |

|  | Client’s Representative |
| --- | --- |
| Name | Cillian Conlon |
| Telephone | 061 712892 |
| Mobile |  |
| Email | cillian.conlon@snnairportgroup.ie |

|  | Consultant |
| --- | --- |
| Name |  |
| Telephone |  |
| Mobile |  |
| Email |  |

|  | Consultant’s Representative |
| --- | --- |
| Name |  |
| Telephone |  |
| Mobile |  |
| Email |  |

2 Project

New Airfield Vehicle Entry Screening Post, Associated Infrastructure & Ancillary Works at Shannon Airport, Shannon, Co. Clare Refer to Invitation to Tender for Design Services & Project Brief for details. Shannon Airport Authority DAC's strategy is for an employer-designed (traditional) project with full Bill of Quantities whereby the contracting authority will engage the services of consultants to carry out a full detailed design and consultancy services which will then form the basis for the tender for construction.

7 Whole, parts, of other documents included in the Contract

1. Letter of Acceptance 2. Pricing Schedule 3. Service Requirements - Project Brief - Architect Led Multidisciplinary Design & Cost Management Team, New Office Development, Associated Plantroom Upgrades and Ancillary Works - Consultants Proposals provided in response to tender - Fee Breakdown - Tender Queries and Responses considered relevant by the client - Post tender clarifications and Responses considered relevant by the client

2. PERFORMANCE

12 Consultant has no authority –

| to make any Change Order with an extra value above: | € 1,000 exclusive of VAT |
| --- | --- |
| to make Change Orders in any three month period with a cumulative extra value above: | € 5,000 exclusive of VAT |
| any Change Order causing or contributing to a reduction in safety, quality, usefulness, of the Project. to waive any of the Client’s rights or the Contractor’s obligations under a Project construction contract without limitation to notice periods such as those set out in sub-clause 10.3 of the Public Works Contracts (PW-CF1 to PW-CF5). |  |
| The consultant must advise the client prior use of the above noted authority. The construction works contract is anticipated to be the RIAI, where Quantities form part of the contract. This will be subject to discussion with the Design Team. |  |

17 Limit of Liability

| The Liability Cap is: | € 6,500,000 / ( euro) |
| --- | --- |
| The Liability Cap shall not apply to any claim, loss, damage, cost, expense or liability relating to - death, personal injury or illness; - fraud or fraudulent misrepresentation; - wilful default; - gross negligence; - third party property; - sub-clause 13.26 of this Agreement; or - any liability which the Consultant cannot lawfully exclude or limit. |  |

19 Insurance types, terms

| COVER | Minimum cover | Permitted deductible each and every occurrence | Period |
| --- | --- | --- | --- |
| Annually renewable Professional Indemnity policy, against liability for losses due to professional negligence. The conditions provide for claims for breach of professional duty or civil liability as well as negligence. The jurisdiction in which claims can be lodged and settled includes IRELAND | Each and every claim or series of claims arising out of the same originating cause €6.5m OR Per claim and limited in the Annual Aggregate €6.5m | 2.0% of gross fee turnover, or €5,000 whichever is greater | From start to completion of the Services; and 12 years from certified substantial completion of the Project works subject to reasonable adjustment of cover for any exceptional increases in insurance market rates. |
| Public Liability for death, personal injury [except EL, next type]; loss of, damage to, property; with indemnity to the Client as principal | € 6.5m | € 5,000 | From start to completion of the Services. |
| Employers’ Liability for death, injury, to employees | € 13m | None | From start to completion of the Services. |
| Insurance of plans, documents | € | None | From start to completion of the Services. |

25 Key Team Members

Key Team Members are the members of the Consultant’s team that are named in the Consultant’s tender submission for the Services and/or named in the Consultant’s suitability assessment questionnaire response for the Services, as applicable.

##### 7. COORDINATION

5 Facilities from the Client

None

6 Client’s resident staff

None

11 Team Leader

The Consultant  team leader.

##### 9. PAYMENTS

13 Inflation Adjustment

First Adjustment Date means for any element of the Fee that is

- a Lump Sum [by Schedule B only, not by conversion under 9.11,12], the date that is the Base Date;

- based on Tendered Time Charges, the date that is the Base Date;

- a Lump Sum [by conversion under 9.11,12 only] the date that is the later of:

  - the Base Date; or

  - the Percentage Fee Conversion Date;

- a percentage applied under 9.7,8 the date that is the later of:

- the Base Date; or

- the Percentage Fee Application Date.

Base Date means the date that is the first day of the 25th month falling after the date that is 10 days before the last date of receipt of the Consultant’s tender for the Services, or, if there was none, 10 days before the Client received the Consultant’s tender for the Services.

Calculated Time Charges means Time Charges that are calculated by the Client in accordance with Section 5.5 (Pricing) of the Instructions to Tenderers for Consultancy Services using a formula to calculate hourly rates and carrying a document reference of ITT-S1a or ITT-S2a, as applicable. Calculated Time Charges shall only apply where ITT-S1a or ITT-S2a was used in the tender for the Contract.

COE Fee Adjustment Factor is the figure for a Relevant Quarter in an Indexation Year published on the constructionprocurement.gov.ie [or any successor] website.

Indexation Year means a period of a year with the first Indexation Year being the period starting on the First Adjustment Date and ending on the day before the anniversary of the First Adjustment Date; for each subsequent Indexation Year it shall be the period of a year from the last anniversary of the First Adjustment Date and ending on the day before the next anniversary.

Percentage Fee Application Date means the date upon which the Client applies a Scheduled Percentage for the Total Fee under 9.7,8.

Percentage Fee Conversion Date means the date upon which the Client converts a Scheduled Percentage Total Fee to a Lump Sum Fee under 9.11,12.

Quarter means a period of 3 months ending on 31 March, 30 June, 30 September or 31 December in any calendar year.

Relevant Quarter means the Quarter in which a First Adjustment Date occurs.

Tendered Time Charges means Time Charges tendered by the Consultant in accordance with Section 5 (Pricing) of the Instructions to Tenderers for Consultancy Services using tendered hourly rates and carrying a document reference of ITT-S1b or ITT-S2b, as applicable. Tendered Time Charges shall only apply where ITT-S1b or ITT-S2b was used in the tender for the Contract.

##### 10. DEBTS TO CLIENT

4	Interest

The rate of interest payable on Client’s wrongful deduction is ECB + 2% p.a.

##### 12. BUDGETARY CONTROL

2	Excess Percentage

'Excess Percentage' means the percentage [if any] in excess of 7.5% of the tendered amount accepted by the Client for the Project construction by which that amount is above or below the last estimate approved by the Client before giving permission to start Stage (iii).

##### 13. INTELLECTUAL PROPERTY etc

11 Assignment

There    assignment to the Client instead of a licence.

| Document, design or deliverable | All documets |
| --- | --- |

14 Licence

Client may use Consultant’s design etc. for –

Individual projects:; Yes. Types of project:; All.

15 Fees [if any]

The only fees payable by the Client for its rights under this clause are: Lump sum tendered fee from the winning / appointed design team.

18 Publicity

Consent to publicity is required from .

##### 14. TERMINATION

9 Scheduled termination events

The following are Scheduled termination events:

- Where the Contract is subject to Statutory Instrument 284 of 2016 European Union (Award of Public Authority Contracts) Regulations 2016 or Statutory Instrument 286 of 2016 European Union (Award of Contracts by Utility Undertakings) Regulations 2016 and:

- the Consultant has, at the time of Contract award, been in one of the situations referred to in Article 57(1) of SI 284 of 2016 and, in the opinion of the Employer, should therefore have been excluded from the procurement procedure; or

- the Contract should not have been awarded to the Consultant in view of a serious infringement of the obligations under the Treaties and Directives 2014/24/EU or Directive 2014/25/EU that has been declared by the Court of Justice of the European Union in a procedure pursuant to Article 258 of the Treaty on the Functioning of the European Union; or

- in the opinion of the Employer, the Contract has been subject to a substantial modification which would have required a new procurement procedure pursuant to Regulation 72 of SI 284 of 2016 or Regulation 97 of SI 286 of 2016; or

- the Consultant (or its or sub consultant(s), if any) falls within the category of prohibited economic operators identified in Regulation (EU) No 833/2014 of 31 July 2014 (as amended by EU Regulation 2022/576 amending Regulation (EU) No 833/2014 concerning restrictive measures in view of Russia’s actions destabilising the situation in Ukraine or any subsequent amendments to same).

- Any breach of clause 2.22,23 Corrupt Gifts or the commission of any offence by the Consultant, any subcontractor, agent or employee under the Criminal Justice (Corruption Offences) Act 2018. [Without affecting its other rights], the Client shall be entitled to recover from the Consultant the amount or value of any gift, consideration or commission.

In this Form of Tender and Schedule, the reference to “Treaties” means the Treaty on European Union, the Treaty on the Functioning of the European Union, the Treaty establishing the European Atomic Energy Community and the Charter of Fundamental Rights of the European Union.

30 Payment where Client terminates at will

Where the Client terminates Services at will although the Project is continuing, the Consultant is entitled to 5% of the difference between the Fees payable under clause 14.27 [without any apportionment under 14.28], and the total fee that would, as estimated at termination, have been payable on completion of the Services for the last Stage in or after which the termination occurred.

##### 16. DISPUTES

1 Initial resolution method

Conciliation

4 Nominator

In default of agreement, an arbitrator, conciliator or other for 16.1, will be nominated at the request of either party by the following person[s]: President of Engineers Ireland

In default of agreement an adjudicator, under the Construction Contracts Act 2013, will be appointed at the request of either party by the Chairperson of the Panel of Adjudicators.

5 Rules

The applicable Rules are the following published for use with these Standard Conditions of Engagement:

In the case of Arbitration, the arbitration rules are the Capital Works Management Framework (CWMF) Arbitration Rules for use with Public Works and Construction Services Contracts (AR1) published on http://constructionprocurement.gov.ie/arbitration-rules/ on the date 10 days before the latest date for submission of Tenders for this contract (disregarding any amendments posted on that date).

SCHEDULE B: CONSULTANT’S SERVICES AND FEES

##### CONSULTANT’S STAGE SERVICES

The Consultant’s appointment is for   as tabled below.

##### PSDP SERVICES

Performance of all the duties of Project Supervisor for the Design Process  included in the Services as tabled below [and the Stage Fees].

##### Assigned Certifier sERVICES

Performance of all the duties of Assigned Certifier under the Building Control (Amendment) Regulations 2014  included in the Services [and the Stage Fees].

##### Design Certificate SERVICES

The Consultant  required to sign the Design Certificate in accordance with the Building Control (Amendment) Regulations 2014.

##### TOTAL FEE [9]

##### STAGE SERVICES

| Stage services | Performance Period from permission to start [4.4] () | Milestones (if any) | Percentage of Total Fee for Stage | Stage Fee | Percentage of Stage Fee for suspension [4.18,19] |
| --- | --- | --- | --- | --- | --- |
| Refer to Invitation to Tender for Design Services & Project Brief | 8 | Completion, submission, presentation and approval of Stage End Documentation & Deliverables. Execution of Collateral Warranties and receipt by Client. All Stage 1 services discharged. | 5% |  | 1% |

##### STAGE SERVICES

| Stage services | Performance Period from permission to start [4.4] () | Milestones (if any) | Percentage of Total Fee for Stage | Stage Fee | Percentage of Stage Fee for suspension [4.18,19] |
| --- | --- | --- | --- | --- | --- |
| Refer to Invitation to Tender for Design Services & Project Brief |  |  | % |  | % |
| Sub-Stage (ii a) Statutory Consents |  |  |  |  |  |
|  | 6 | Planning, Fire & DAC submitted for proposed development. Applications to be lodged at the end of this stage. Stage services discharged. Stage deliverables as per Project Brief. | 15% |  | 1% |
| Sub-Stage (ii b) |  |  |  |  |  |
|  | 12 | Planning granted for proposed development. Services include for responses to further information requests. Stage services discharged. Stage deliverables as per Project Brief. | 5% |  | 1% |
| Sub-Stage (ii c) |  |  |  |  |  |
|  | 16 | Pre-tender estimate report completed. Tender package reviewed and approved for tender action. All pre-tender services discharged. Governance approval from The Shannon Airport Group Board to proceed to tender. Stage services discharged. Stage deliverables as per Project Brief. | 20% |  | 1% |

##### STAGE SERVICES

| Stage services | Performance Period from permission to start [4.4] () | Milestones (if any) |  | Percentage of Total Fee for Stage | Stage Fee | Percentage of Stage Fee for suspension [4.18,19] |
| --- | --- | --- | --- | --- | --- | --- |
| Refer to Invitation to Tender for Design Services & Project Brief | 12 | All tender / procurement activities undertaken for the main contractor and procurment report & associated documentation issued. Governance approval from The Shannon Airport Group Board to proceed to contract award and construction. Contract documents collated, issued & executed with main contractor. |  | 10% |  | 1% |

STAGE SERVICES

| Stage services | Performance Period from permission to start [4.4] () |  | Milestones (if any) | Percentage of Total Fee for Stage | Stage Fee | Percentage of Stage Fee for suspension [4.18,19] |
| --- | --- | --- | --- | --- | --- | --- |
| Refer to Invitation to Tender for Design Services & Project Brief | 18 |  | Monthly milestone of dedicated project cost review meeting during the works contract at which the Quantity Surveyor will present the monthly cost report and recommendation for payment to the client and project team. Interim payments to be paid monthly on approval of cost report Substantial Completion for new facility. Day One of Operational Use as referred to in ITT and Project Brief. | 35% |  |  |

##### STAGE SERVICES

| Stage services | Performance Period from permission to start [4.4] () |  | Milestones (if any) | Percentage of Total Fee for Stage | Stage Fee | Percentage of Stage Fee for suspension [4.18,19] |
| --- | --- | --- | --- | --- | --- | --- |
| Refer to Invitation to Tender for Design Services & Project Brief | 12 |  | 5% due on client receipt and approval of the reviewed Safety File, As Built Drawings, Final Account Report, O&M Manuals, BC(a)R sign off and all compliance documentation. 5% due on completion of 12 months defects liability period, close out of any snags (including for the management of same), completion & client approval of post occupany evaluation procedure and report, completion & client approval of final Monitoring and Verification Report. | 10% |  | 1% |

Details of stage services referred to above

Click or tap here to enter text.

| Project Supervisor for the Design Process Services | Performance period |  |
| --- | --- | --- |
| All the duties of Project Supervisor for the Design Process according to the Safety, Health and Welfare (Construction) Regulations 2013, notwithstanding any inconsistent Contract contents. | While required for these Services [subject to any later appointment, earlier clause 14 Termination, by the Client]. | No additional payments |

##### TIME CHARGES

The following Tendered Time Charges apply to suspension [4.21], Client’s Changes [clause 11] (unless the Time Charges are Calculated Time Charges, in which case Calculated Time Charges apply)

.

| Grade | € per hour (exclusive of VAT) |
| --- | --- |
| Project Director |  |
| Lead Designer - Architect |  |
| Architect |  |
| Civil & Structural Engineer |  |
| Electrical Design Engineer |  |
| Mechanical Design Engineer |  |
| Resident Engineer |  |
| Senior Quantity Surveyor |  |
| Quanitiy Surveyor |  |
| Senior Technician |  |
| Fire Safety Engineer |  |
| Project Supervisor for the Design Process |  |

##### MANAGEMENT SERVICES

[Included in Stage Services as relevant, and in the Total Fee and Stage Fees]

| Reporting |  |  |
| --- | --- | --- |
| Timing | Contents | Method |
| Refer to Invitation to Tender for Design Services & Project Brief | Refer to Invitation to Tender for Design Services & Project Brief | Refer to Invitation to Tender for Design Services & Project Brief |

| Transfers [3] |  |  |
| --- | --- | --- |
| Timing | Contents | Method |

| Communications [6] |  |  |
| --- | --- | --- |
| Timing | Contents | Method |

| Coordination [7] |  |  |
| --- | --- | --- |
| Timing | Contents | Method |

| Cooperation [8] |  |  |
| --- | --- | --- |
| Timing | Contents | Method |

| Payments [9] |  |  |
| --- | --- | --- |
| Timing | Contents | Method |

| Client’s Changes [11] |  |  |
| --- | --- | --- |
| Timing | Contents | Method |

| Termination [14] |  |  |
| --- | --- | --- |
| Timing | Contents | Method |

| Alerts, Follow up |  |  |
| --- | --- | --- |
| Timing | Contents | Method |
| Conflict of Interest [2.29] | Details of Conflict of Interest- Full details of the conflict of interest or potential conflict of interest together with any further information which the Client may require [including any steps proposed to manage the conflict or potential conflict]. | via written correspondence |

Completed by the Client

If no sum is stated, the applicable amount is €1,500,000 (one million, five hundred thousand euro)

The Each and Every Insurance for the purpose of the Tender

The Annual Aggregate Insurance for the purpose of the Tender

If no rate of interest is specified, the European Central Bank main refinancing rate (‘ECB’) plus eight percentage points (ECB+8%) shall apply.