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NCTR2695 - Supply, Delivery, Installation and Commissioning of a High-Temperature AFP/ATL Upgrade Package for TU Dublin - Clarification Document

	Q1
	Scope of the 30 November 2026 Deadline (RFT Section D Appendix 1, D2 and D8)

The RFT states that the instrument must be fully installed and operational no later than 30 November 2026. 

Could TU Dublin confirm whether this deadline applies to the entire Upgrade Package as a whole- including the AFP, high-temperature thermoplastic processing (flashlamp), and the additive manufacturing (3D printing) component; or whether the deadline specifically relates to the core AFP and high-temperature thermoplastic upgrade, with the additive manufacturing component permitted to follow on a separate timeline?


	A1
	The deadline applies to the core AFP and high-temp thermoplastic upgrade. 

Given the complexity of the upgrade package, TU Dublin is willing to be flexible on the deadlines and permit the AM component to be installed at a later date.

It is sufficient for the tenderer to propose their own installation schedule.




	Q2
	Payment Terms (Appendix 5 – Goods Contract, Clause 5)

The Goods Contract provides for payment following invoicing upon completion /compliance with agreed milestones, but does not specify a fixed payment schedule. 

Would TU Dublin accept a staged payment structure linked to defined project milestones (e.g., a percentage on PO confirmation/order placement, a percentage on delivery, and the balance on successful commissioning and acceptance), rather than a single payment following final acceptance?


	A2
	The acceptability of any proposed payment schedule will be subject to review and agreement as part of the contract finalisation process with the successful tenderer.
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