Estates Department

Connolly Connolly Hospital

Blanchardstown

Dublin 15

Tel: 01-6465400

Fax: 01-6465401

Date; 26/08/2026

Reference;

Dear Sirs

You are invited to submit a tender for the refurbishment and upgrade of 4 rooms located in Connolly Hospital

The areas are as follows.

- Walnut Admin Office conversion to TCW Room

- Post room & Cash Office conversion to Admin office

- Post room Relocation to Admin Building

- Decommissioned toilet block conversion to Phlebotomy office

The proposed works will comprise the full construction, fit-out, and completion of the facility’s, including all associated building, mechanical, electrical, plumbing, sanitary, and finishing works necessary to deliver a fully operational and compliant rooms. The successful contractor will be expected to ensure that all works are carried out in accordance with current building regulations, health and safety requirements, accessibility standards, and hospital operational procedures.

Material specifications, finishes, fittings, and the general standard of workmanship are to be based on the existing Rooms,and hospital specifications. Tenderers are advised to familiarise themselves with the existing installation to ensure consistency in quality, appearance, and functionality. A mandatory site visit can be arranged by contacting the undersigned via email only.

A mandatory site survey and inspection will form part of the tender process. This visit is intended to allow tenderers to assess the site conditions, access requirements, existing services, operational constraints within the hospital environment, and any other factors relevant to the preparation of an accurate and comprehensive tender submission. Arrangements for site visits should be made directly with the undersigned representative.

Winning tender must be willing to commence works immediately as these works must be completed prior to commencement of a larger clinical fit out project due to commence in October 2026.

Tender submissions must include:

- A detailed breakdown of all associated costs per room;

- Preliminary programme/duration of works;

- Asbestos removal and certification

- Details of proposed materials and finishes;

- Confirmation of compliance with all applicable regulations and standards;

- Relevant contractor experience and references for similar healthcare or accessibility projects.

- Contractor will act as PSDP&PSCS for the works and should be itemised in the tender submittal

All tender documentation must be submitted electronically through the Etenders system only. Submissions received outside of the Etenders platform will not be considered.

The closing date for receipt of tenders is 12:00 noon on Friday, 4th July 2026. Late submissions may not be accepted.

Yours sincerely

Andrew Kavanagh

Email – Andrew.kavanagh3@hse.ie

Building Maintenance Manager

Connolly Hospital.