Request for Tender – Engineering Services – Moyasta GWS

REQUEST FOR TENDER

Subject of Tender

Provision of Consulting Engineer Services to the Moyasta Group Water

Scheme (GWS) to enable Taking in Charge by Uisce Eireann.

Key Dates

Issue Date

26 August 2026

15.00hrs 15 September 2026

15.00hrs 5 October 2026

VIA www.etenders.gov.ie

Closing Date for Queries

Closing Date for Tenders

Contact for Queries

The dates provided above are estimates at the time of publication of the Request for Tender.

Moyasta Group Water Scheme, the Contracting Authority, will endeavour to run the

process to this timetable, but this cannot be guaranteed.

Format for submission of quotations – use the Tender Response Document provided

VIA www.etenders.gov.ie

Page | 1

Request for Tender – Engineering Services – Moyasta GWS

CONTENTS

REQUEST FOR TENDER ....................................................................................................................1

Key Dates................................................................................................................................................1

CONTENTS............................................................................................................................................2

1

.

ABOUT THE CONTRACTING AUTHORITY................................................................4

Introduction ........................................................................................................................4

SCOPE OF REQUIREMENT............................................................................................5

Specification of Requirements............................................................................................5

Deliverables........................................................................................................................6

Stakeholder Engagement..................................................................................................10

Review of Performance................................................................................................... 10

1

.1

2

.

2

2

2

2

.1

.2

.3

.4

2

.4.1 Account Management...................................................................................................... 10

2

.4.2 Invoicing...........................................................................................................................10

2

.5

Award to Runner Up ....................................................................................................... 10

EVALUATION CRITERIA............................................................................................ 11

Suitability .........................................................................................................................11

Award Criteria................................................................................................................. 12

Selection Criteria..............................................................................................................13

FORMAT OF RESPONSE ..............................................................................................15

INSTRUCTIONS FOR ECONOMIC OPERATORS QUOTING.................................. 15

3

.

3

3

3

.1

.2

.3

4

5

.

.

(a) Closing Date..........................................................................................................................15

(b) Submission of Quotations..................................................................................................... 15

(c) Queries...................................................................................................................................16

(d) Currency and Payments........................................................................................................ 16

(e) Confidentiality.......................................................................................................................17

(f) Conflict of Interest.................................................................................................................17

(g) Freedom of Information Acts ............................................................................................... 17

(h) Data Protection..................................................................................................................... 17

Page | 2

Request for Tender – Engineering Services – Moyasta GWS

(i) Tax Clearance Certificate......................................................................................................18

(j) Withholding Tax....................................................................................................................18

(k) Interference and Inducement to Purchase..............................................................................18

(l) Notification of Evaluations................................ ……… ………………………………… 18

(m) Replacement Personnel..........................................................................................................18

(n) Copyright...............................................................................................................................18

(o) Responsibility of Successful Party ........................................................................................18

Appendix A ………………………………………………………………………………………19

Appendix B ………………………………………………………………………………………21

Page | 3

Request for Tender – Engineering Services – Moyasta GWS

1

.

ABOUT THE CONTRACTING AUTHORITY

1

.1

Introduction

The Moyasta Group Water Scheme has been in existence since 1972. It is managed by a

committee. The Scheme provides water services to 50 members with approximately 70 connections.

The scheme has approximately 12.5 kms of distribution network

Page | 4

b

er

Request for Tender – Engineering Services – Moyasta GWS

The Contracting Authority, Moyasta GWS, wish to appoint a suitably qualified

professional/service Engineer (“the Engineer”) with experience in Civil Engineering works in

water distribution systems in Group Water Schemes and Public Water Schemes.

2

.

SCOPE OF REQUIREMENT

2

.1

Specification of Requirements

The Moyasta Group Water Scheme GWS wish to appoint a suitably qualified

engineer with experience in civil engineering works and construction project management in water

distribution systems for group water schemes and public water schemes networks to carry out as

necessary an assessment of the existing watermain infrastructure of the GWS to determine the exact

scope of works required to bring the scheme up to the Minimum Basic Standard for Uisce Eireann

taking in charge consideration (as per Uisce Eireann basic standards). Preparation and submission of

the full Taking in Charge Standard Documents on behalf of the GWS for UE taking in charge

consideration, including:

•

•

•

•

•

Application Form,

Submit Consent Form,

Connection Schedule,

As-Constructed Drawings

Wayleave Agreements.

The scope of works must include the following:

-

Replacement of approximately 6kms of water mains with 101 mm pipe

Various fittings (air, sluice and scour valves) to be replaced

-

The existing mains must be kept live during installations.

Page | 5

Any other works deemed necessary to bring the scheme to a standard for Taking in Charge by

Usice Eireann

Request for Tender – Engineering Services – Moyasta GWS

2

.2 Deliverables

The scope of the anticipated services required under each stage are set out under.

Stage 1 – Preliminary.

1. Carry out as necessary an assessment of existing data and proposed areas for new mains or

upgraded watermain.

2

. Using the existing network mapping, liaise with the local authority and group water

scheme to verify the location of the new water mains and/or upgraded watermain to

identify the need for any additional site investigation works or trial pits.

3

. Survey of Site to allow for Design Process.

. Assess the need and cost of road opening licenses for each project.

. Prepare estimated project costs.

4

5

Stage 2 – Design.

1. Procure and manage the required Site Investigation work such as Excavation,

Inspection and Site Investigation of Trial Holes for inclusion in the contract, if required.

2

. Carry out the detailed design work for capacity expansion and infrastructure rehabilitation.

Produce detailed drawings, specifications, and Bills of Quantities suitable for tendering the

construction phase.

3. Design to be in accordance with the Present Water Code of Practice for Water

Infrastructure.

4. Liaison with Roads Area Engineer to assess ROL requirements and Reinstatement

requirements for inclusion in Contract Documents

5. Acceptance of Role as Designer and PSDP

6

. Fulfil all obligations under current Health & Safety legislation. Carry out role of Project

Supervisor Design Process (PSDP). Prepare a Preliminary Health and Safety Plan and

develop the Safety File in accordance with Safety, Health & Welfare at work Act 2005

and Safety, Health and Welfare at Work (Construction) Regulations 2013 and all other

relevant legislation, regulations and practice codes. Submission of AF1 to HSA.

Page | 6

Request for Tender – Engineering Services – Moyasta GWS

Stage 3 – Tender Activation, Evaluation and Award.

1

. Manage the tender process adhering with the Tendering Procedure and Procurement

legislation. Construction Contract Implementation -The Consulting Engineer (CE)

shall agree on the selection criteria for contractor before commencing the procurement

process with the Client (GWS) with the evaluation criterion used to be “Most

Economically Advantageous Tender”.

2. Preparation of tender documents for construction works for approval by Contracting

Authority and Clare County Council and Publish to E-Tenders.

3

4

5

. Manage process including but not limited to Preparation Notices and Advertisements

respond to all reasonable queries from tenderers.

. Assessment of Tenders including any liaison with any potential contract re

clarifications.

. Ensure the Contract Documents include:

•

•

•

•

Pricing Document.

Design Drawings

Works Requirements

Any further specification needed.

6. Preparation of Tender Report and issue to GWS and CCC with recommendation of

appointment, to include but not limited to:

•

•

•

•

Report procedure

Summary of Tenders

Assessment process

Recommendation

7. Award of Contract to Successful Tender and Issue of Appointments as Contractor and

PSCS

8. Assessment insurance and contract signing.

9. Preparation of Preliminary Safety and Health Plan for GWS

Stage 4 - Construction.

1

. Transfer the role of PSDP to the successful contractor in accordance with Safety, Health &

Welfare at work Act 2005 and Safety, Health & Welfare at Work (Construction) Regulations

2

013 and all other relevant regulations and legislation.

Administration of Construction Contract

Following appointment of Contractor(s) the CE shall be required to act as such for the GWS for

Page | 7

Request for Tender – Engineering Services – Moyasta GWS

the construction and commissioning phases of all the Construction Contracts in relation to the

proposed works.

This will require the administration of the Contract including:

•

•

Obtain permission to start this Stage.

The certification of all payments due to the Contractors in accordance with the Conditions of

Contract.

•

The attendance at meetings (including compiling and circulating minutes of meetings) for the

duration of the scheme including:

Weekly progress meetings,

Any other meetings relevant to the progress scheme, as required by the GWS and CCC

2

. Carry out a supervisory role on behalf of the GWS for the duration of the construction and

commissioning of the works, including administration of the contract, approval of all materials,

site visits and meetings and certification of works.

3

4

5

6

7

8

. Submission of Payment Certificates to GWS

. On Site Supervision includes supervision of pressure testing of mains.

. Allowance for weekly site visit for construction period and any additional visits as required.

. Preparation and submission of weekly report

. Preparation of Snag List and Ensuring all Items are addressed by Contractor

. Submission of Certificate of Substantial Completion and Sign off of Works

. Advise on any claims and settlement thereof.

9

1

0. Representation on behalf of GWS for any Compensation Events / Post Works Meeting / Final

Contract Sum

Stage 5 - Handover and Final Completion and Group Water Scheme TIC Standard Documents

1

. Preparation of As-Constructed Drawings which must include all pipe networks with GPS

coordinates of all valves, meters and customer meters etc. The template to be agreed with Clare

County Council (CCC) and Uisce Eireann and should include but not be limited to.

•

•

Application Form

Consent Form,

Page | 8

Request for Tender – Engineering Services – Moyasta GWS

•

•

•

Connection Schedule,

As-Constructed Drawings (.dxf or .dwg AutoCAD drawings)

Wayleave Agreements.

The following UE TIC Standards represent the minimum standards that are acceptable to UE to consider the

takeover of a network. The network must be fit for purpose and free from significant defects that would impact

on customer service, water quality and/or asset longevity.

Refer to Appendix A for more details

Proposed As Constructed Drawing Standards

The following are UE as constructed drawing standards

•

•

•

Appropriately scaled with Name, North point, Ordnance Grid reference for the centre of

the network.

Line and layouts of water mains (incl. diameter and material of main) hydrants, valves,

etc.

Locations of stop cock or meter box with reference number linked to Connections

Schedule.

•

•

Location of connection to public supply.

Wayleaves should be indicated on layout map and indexed to Wayleave Schedule.

Refer to Appendix B for more details.

2

3

4

. Prepare detailed customer database to be provided to UE, template provided by Local Authority.

. Preparation of Handover Report.

. Preparation of Final Account.

Page | 9

Request for Tender – Engineering Services – Moyasta GWS

The price provided by the Engineer for the project must be given as a Lump Sum Fixed Price.

The Lump Sum Price to include any other item of work or service that the Engineer deems

necessary or desirable for the purposeful delivery of the tender preparation stage for the

relevant works.

The Design work (Stages 1& 2) should be completed within three months from appointment.

Stage 3 should be completed within seven months from appointment to facilitate completion

of the project within the desired timeframe.

2

.3 Stakeholder Engagement

For all stages the Consulting Engineer will be required to engage with the Group Water

Scheme and the Rural Water Section of Clare County Council as necessary for the proper

delivery of the project.

2

.4

Review of Performance

2

.4.1 Account Management

Tenderers submitting a quotation are required to nominate a dedicated account manager who

will act as the main point of contact for the duration of the contract. This person shall have the

authority to deal with all matters in relation to the contract and be responsible for the satisfactory

delivery of the services required.

2

.4.2 Invoicing

Invoices shall be submitted by the awarded contractor on stage basis.

2

.5

Award to Runner Up

3

.

EVALUATION CRITERIA

If for any reason, it is not possible to award the contract to the successful economic operator emerging

from this competitive process, or if having awarded the contract, the Contracting Authority considers

that the successful economic operator has not met its obligations, the Contracting Authority reserves

the right to award the contract to the next highest scoring economic operator on the basis of the terms

advertised, at any time during the quotation validity period of 15 months.

Page | 10

Request for Tender – Engineering Services – Moyasta GWS

3

.1

Suitability

The Contracting Authority will only consider quotations from competent and financially sound

and compliant economic operators. To this end, you are required to confirm the following by

completing a self-declaration in the Economic Operators Tender Response.

(a) General economic operator information.

(b) Confirmation of tax compliance.

(c) Confirmation that the economic operator is appropriately insured.

(d) Confirmation via declaration that the economic operator is not bankrupt, guilty of

corruption, fraud, money laundering, membership of a criminal organisation, not

involved in child labour and/or human trafficking and is fully compliant with all its

statutory obligations.

Page | 11

Request for Tender – Engineering Services – Moyasta GWS

3

.2

Award Criteria

The contract will be awarded on the basis of the Most Economically Advantageous Tender.

The following criteria will apply:

Criterion A

Weighting Maximum

Marks

Qualifications

Description

Criterion B

Pass / Fail

See minimum requirements outlined in Section 3.1

Weighting Maximum

Marks

Qualifications /Expertise of Consultant/Team,

40%

4,000

Proposed Methodology and Project Plan.

Description

Criterion C

See description included in Section 3.3

Weighting Maximum

Marks

Cost of Tender

Description

60%

6,000

Lowest cost achieves highest marks

(a) Tenders will be evaluated against the quality criteria set out below. Any Tender:

•

•

Not passing on a ‘pass / fail’ criterion,

achieving less than 50% of the maximum marks on an individual ‘quality’ criterion

will be excluded from further consideration.

(b) Those Tenderers whose tender submissions have not been excluded following the

evaluation against the criteria at (a) above will then have their tender assessed.

(c) Marks will be awarded for the cost of tender based on the following formulas:

Methodology for Calculating the Cost Score

Page | 12

Request for Tender – Engineering Services – Moyasta GWS

Lowest Cost from a Bona Fide

Tender

A

Cost for the tender being evaluated

Maximum Points available for Cost

Formula employed

B

6000

A x 6000

B

•

Lowest price tendered divided by the Tenderer’s price (net of VAT) multiplied by the

number of marks available for price.

The lowest price offered that also meets all the minimum requirements of the qualitative

award criteria, will receive the maximum score for this criterion and all other prices offered

will be scored relative to this lowest price using the above formula.

Methodology for Calculating Scoring of Qualitative Criteria

Score

Meaning

Interpretation

9

0 – 100% Outstanding

A very comprehensive response demonstrating extensive

understanding offering full assurance to client – fully

supported with no reservations.

8

0 – 89% Excellent

An

excellent

response

demonstrating

excellent

understanding offering assurance to client – strongly

supported.

7

6

5

0 – 79% Very good

0 – 69% Good

A

very good response demonstrating very good

understanding offering assurance to client – fully supported.

A good response demonstrating good understanding offering

assurance to client – well supported.

An acceptable response demonstrating a minimum

understanding offering assurance to client - satisfactorily

supported.

0 – 59% Acceptable

Less than 50% is unacceptable and considered ineligible from further consideration

2

5 – 49% Mediocre

Response demonstrates limited understanding with

insufficient or no detail and a risk of non-delivery. This is

unacceptable and classified as inadmissible.

1

– 24%

Poor

Response demonstrates very limited understanding of the

requirements and has fundamental flaws and lacks

credibility with a significant risk of non-delivery. This is

unacceptable and classified as inadmissible.

Page | 13

Request for Tender – Engineering Services – Moyasta GWS

Response completely fails to address the criterion under

0

%

No response

consideration. This is unacceptable and classified as

inadmissible.

The Tenderer with the highest final score as determined by the Methodology explained will be

the Most Economically Advantageous Tender. In the event of a tie between Tenderers, the

Tenderer with the highest marks for quality will be the Most Economically Advantageous Tender.

The contract will be awarded on the basis of a quality and cost evaluation as assessed by the

Contracting Authority, who is not obliged to accept the lowest or indeed any quotation.

Tenderers should also complete the Hourly Rates table included on Page 9 of the Tender

Response Document (TRD). Should additional services outside the scope of this tender be

requested from the successful tenderer during the project, the hourly rates specified will apply.

No additional services should proceed prior to a final agreement from each party (i.e. successful

tenderer and Loop Head GWS).

3

.3

Selection Criteria

The qualifications and expertise criteria set out below will apply.

Criterion B – Qualification and Expertise of Consultant/Team Proposed

Tenderers must be suitably qualified. Tenderers must demonstrate in their tender response their

expertise and proven track record among individuals responsible for delivering the project as set out

at Section 4 below and elsewhere in this document.

This should include:

•

CVs of employee personnel involved in the project;

Tenders must demonstrate recent experience of similar projects undertaken in terms of scale

and it is desirable if they can demonstrate experience of working on a project for the successful

Taking in Charge of a GWS to UE.

Methodology and Project Plan

•

Methodology and proposed approach for design of services.

Page | 14

Request for Tender – Engineering Services – Moyasta GWS

•

Programme outlining key milestones and delivery dates.

Criterion C Pricing Schedule (detailed breakdown of fees including reimbursable expenses).

4

.

FORMAT OF RESPONSE

Service Providers are required to complete the Tender Response Document which contains:

(ii)

General Economic Operator Information

(iii)

Information regarding compliance with the Suitability Criteria – tax, insurances and

declarations; and

(iv)

The Quotation Form;

Service Providers are also required to provide a relevant response to the Qualitative Award Criteria. This

should include:

•

CVs of employee personnel involved in the project

•

•

Methodology on how it is proposed to complete the various associated tasks.

Examples of previous relevant projects undertaken by the tenderer in order to

demonstrate the expertise requested in Section 3.3 and with a minimum of 3

comparable projects, preferably demonstrating “Taking-in-Charge Works” and/or

similar works for water/utilities.

Please ensure you read the Instructions to Economic Operators Quoting as detailed in Section 5.

5

.

INSTRUCTIONS FOR ECONOMIC OPERATORS QUOTING

(a) Closing Date

The closing date for receipt of quotations is 15.00hrs 6 October 2026. Tenders that are

received late will not be considered in this competition.

(b) Submission of Quotations

Tenders should be submitted VIA www.etenders.gov.ie ONLY clearly marked Procurement of a

Consulting Engineer for the Loop Head Group Water Scheme.

Page | 15

Request for Tender – Engineering Services – Moyasta GWS

(c) Queries

All queries regarding this quotation should be VIA www.etenders.gov.ie ONLY clearly marked Query

for Procurement of a Consulting Engineer for the Moyasta Group Water

Scheme.

Queries should be raised as soon as possible and in any case before 15.00hrs 13 September 2026.

For the purpose of circulating responses, queries will be edited to avoid disclosing the identity of the

querist, and any sensitive information included in the query should be clearly indicated.

(e) Currency and Payments

The currency and invoices in which all prices and rates shall be quoted, and which payments under the

contract will be paid, shall be Euros (€). All prices and rates quoted should be exclusive of VAT.

A schedule of payments will be agreed with the successful economic operator. The Contracting

Authority operates in accordance with the European Communities (Late Payment in Commercial

Transactions) Regulations 2012.

The standard method of payment used is Electronic Funds Transfer.

(f) Confidentiality

The distribution of the quotation documents is for the sole purpose of obtaining offers. The distribution

does not grant permission or licence to use the documents for any other purpose. Economic operators

are required to treat the details of all documents supplied in connection with the quotation process as

private and confidential.

(g) Conflict of Interest

Any conflict of interest involving an economic operator (or economic operators in the event of a

consortium bid) must be fully disclosed to the Contracting Authority. Any registrable interest involving

the economic operator and The Contracting Authority or employees of the Contracting Authority or

their relatives must be fully disclosed in the quotation submission or should be communicated to the

Contracting Authority immediately upon such information becoming known to the economic operator,

in the event of this information only coming to their notice after the submission of a bid and prior to the

award of the contract. The terms ‘registrable interest' and 'relative' shall be interpreted as per Section 2

of the Ethics in Public Office Act, 1995. Failure to disclose a conflict of interest may disqualify an

economic operator or invalidate an award of contract, depending on when the conflict of interest comes

to light.

Page | 16

Request for Tender – Engineering Services – Moyasta GWS

(h) Freedom of Information Acts

Economic operators should be aware that, under the Freedom of Information Act 2014 and the European

Communities (Access to Information on the Environment) Regulations 2007 to 2014, information

provided by them during this Competition may be liable to be disclosed.

Economic operators are asked to consider if any of the information supplied by them in their Quotation

should not be disclosed because of its confidentiality or commercial sensitivity. If economic operators

consider that certain information is not to be disclosed because of its confidentiality or commercial

sensitivity, economic operators must, when providing such information, clearly identify the specific

sections of their quotation containing such information and specify the reasons for its confidentiality or

commercial sensitivity. For the avoidance of doubt economic operators may not assert confidentiality

or commercial sensitivity over the entire quotation but must clearly identify the specific section

containing such information. If economic operators do not identify information as confidential or

commercially sensitive, it is liable to be released in response to a request under the above legislation

without further notice to or consultation with the economic operator. The Contracting Authority will,

where possible, consult with economic operators about confidential or commercially sensitive

information so identified before making its decision on a request received. The Contracting Authority

accepts no liability whatsoever in respect of any information provided which is subsequently released

(irrespective of notification) or in respect of any consequential damage suffered as a result of such

obligations.

(i) Data Protection

“

Data Protection Laws” means all applicable national and EU data protection laws, regulations and

guidelines including but not limited to Regulation (EU) 2016/679 on the protection of natural persons

with regard to the processing of personal data and on the free movement of such data, and repealing

Directive 95/46/EC (the “General Data Protection Regulation”), the Data Protection Act, 2018 and any

guidelines and codes of practice issued by the Data Protection Commission or other supervisory

authority for data protection in Ireland from time to time.

The Contracting Authority will be a Controller (where Controller has the meaning given under the Data

Protection Laws) in respect of any Personal Data (where Personal Data has the meaning given under

the Data Protection Laws) required to be provided by the Tenderer in response to this Request for

Quotation.

The Tenderer, as Controller in respect of any Personal Data provided by it in its Tender, is required to

confirm by way of statement in the “Declarations” section of the accompanying Quotation Response

Document (QRD) that all Data Subjects (where Data Subject has the meaning given under the Data

Protection Laws) whose Personal Data is provided by the Tenderer have consented to the processing of

such Personal Data by the Tenderer, the Contracting Authority, the Evaluation Team and the supplier

of the etenders.gov.ie website, for the purposes of the participation of the Tenderer in this Competition

or that the Tenderer otherwise has a legal basis for providing such Personal Data to the Contracting

Authority for the purposes of its participation in this Competition.

Page | 17

Request for Tender – Engineering Services – Moyasta GWS

(j) Tax Clearance Certificate

It will be a condition of award of this contract and any subsequent contract that the successful economic

operator(s) comply with all EU and national tax laws. Economic operators are referred to the Irish

Revenue web site http://www.revenue.ie/. Non-resident economic operators should apply to the Office

of the Revenue Commissioners, Non-Resident Tax Clearance Unit, Office of the Collector General,

Sarsfield House, Francis Street, Limerick, Ireland; e-mail: nonrestaxclearance@revenue.ie.

(k) Withholding Tax

Relevant payments shall be subject to Irish ‘Professional Services Withholding Tax’ at the prevailing

rate (currently at 20%) as laid down by the Revenue Commissioners in Ireland. Non-residents may be

able to reclaim such deducted Tax from the Office of the Revenue Commissioners in Ireland,

International Claims Section located currently at Government Buildings, Nenagh, Co. Tipperary,

Ireland (Tel: +353-67-63400).

(l) Interference and Inducement to Purchase

Any effort by the economic operator to unduly influence the Contracting Authority, relevant agency

personnel or any other relevant persons or bodies in the process of examination, clarification, evaluation

and comparison of quotations and in decisions concerning the Award of Contract shall have their

quotation rejected. In accordance with Section 38 of the Ethics in Public Office Act 1995 any money,

gift or other consideration from a person holding or seeking to obtain a contract will be deemed to have

been paid or given corruptly unless the contrary is proved.

(m)Notification of Evaluations

All parties will be informed of the outcome of their proposals following evaluation and any necessary

clarifications.

(n) Replacement Personnel

Notification must be sent in writing (by post or electronic means) as soon as possible to the Contracting

Authority on any proposed change of nominated personnel, such change to be subject to the written

approval of the Contracting Authority. Replacement personnel must be of equal or better standing that

the existing personnel in terms of qualifications and experience.

(o) Copyright

The Contracting Authority will have copyright ownership of any material developed for use by the

Contracting Authority under the terms of this quotation. The service provider may have a non-exclusive

licence to use such material but only for its own purposes (to be agreed with the successful economic

operator).

(p) Responsibility of Successful Party

As a condition of award, it shall be the sole responsibility of the tenderer (in the event of success in this

competition) to fulfill the obligations under the Contract, notwithstanding any changes in circulars,

laws, regulations, taxation, duties or other factors which might arise following the withdrawal of the

United Kingdom from membership of the EU.

Page | 18

Request for Tender – Engineering Services – Moyasta GWS

Appendix A: UE Basic Standards

Page | 19

Request for Tender – Engineering Services – Moyasta GWS

Page | 20

Request for Tender – Engineering Services – Moyasta GWS

Appendix B UE Submission Requirements

The following is a non-exhaustive list of the UE submission requirements as part of the Taking in Charge.

Application Form

•

•

•

•

•

Section 1: Network Summary

Section 2&3: Background & Historical Information.

Section 4&5: Customer and Billing Information.

Section 6: Technical Information.

Section 7: Wayleave and Land Transfer Schedule

Consent forms

Fully completed & signed by not fewer than 2/3 of the members of the network.( already completed and

submitted to CCC in 2021)

Connection Schedule

Listing customer name, address, Eircode and meter ING coordinates.

As Constructed drawings

as per UE Basic Standards.

Wayleave and/or Land Transfer documents,

if applicable, and network layout map referencing the wayleaves.

UFW data

In the form of a 7 – day logger flow graph, minimum requirements as per UE Basic Standards.

Water sample analysis

Confirming compliance with Drinking Water regulations.

Technical report

Outlining if any monies owed by customers, and a statement signed by relevant party proposing that the

network should be TIC by UE.

Page | 21