# Tender and Schedule

for

| The Provision of | Structural/Civil Engineering Services |
| --- | --- |
| For | The proposed Repair and Refurbishment Works to the Lower Lighthouse, Sceilg Mhichíl, Co. Kerry |

using the

Standard Conditions of Engagement for Consultancy Services (Technical)

Office of Government Procurement

Conditions of Engagement for Consultancy Services (Technical)

Document Reference FTS 9 v1.10

16 September 2024

© 2024 Office of Government Procurement

Published by: Office of Government Procurement

Department of Public Expenditure NDP Delivery and Reform
Government Buildings
Upper Merrion Street
Dublin 2

# Tender

| To | The Contracting Authority | Office of Public Works |
| --- | --- | --- |
|  | Address of Contracting Authority | Unit 20, Lakeside Retail Park, Claremorris, Co Mayo, F12 DK30 |
|  | For the attention of | Ita Griffin and Deirdre Duffy |
| Date: | 01/09/26 |  |

| Contract | For the provision of | Structural/Civil Engineering Services |
| --- | --- | --- |
| In relation to | Project title | The proposed repair and refurbishment works to the Lower Lighthouse, Sceilg Mhichíl, Co. Kerry |

A Dhaoine Uaisle

We have examined and understand the Conditions of Engagement for Consultancy Services (Technical), the completed Schedules A and B (where appropriate), and any other tender information supplied, all as amended by any supplemental information, for the above contract.

Terms used in this tender that are defined in those documents have the same meaning in this tender.  We submit with this tender a detailed breakdown of the tender price (if requested). We offer to provide and complete the Services required on the terms of and in conformity with the documents referred to in the preceding paragraph for:

### the lump sum fee of:

insert amount euro excluding VAT for the Whole Stage

as adjusted in accordance with the contract.

and/or

an overall percentage fee of:

Not Applicable % for the

together with the rates for Time Charges to be determined in accordance with the provisions of the Invitation to Tender.

The amounts set out in this Form of Tender include for expenses, for any intellectual property rights required and, where the Services include acting as Project Supervisor for the Design Process, Assigned Certifier, or signing of the Design Certificate, any fee for so acting.

Rates for Tendered Time Charges [CA Note: delete this table where ITT-S1a or ITT-S2a is in use ]

| Grade | Hourly rate |
| --- | --- |
| Partner / Director | € |
| Senior Civil / Structural Engineer | € |
| Civil / Structural Engineer | € |
| CAD Operator | € |
|  | € |
|  | € |
|  | € |
|  | € |
|  | € |
|  | € |
|  | € |
|  | € |

In consideration of your providing us with the contract documents, we agree not to withdraw this offer until the later of:

- 180The days after the end of the last day for submission of this Tender

- expiry of at least 21 days written notice to terminate this Tender given by us.

Your acceptance of this Tender within that time will result in the Contract being formed between us.

We agree that you are not bound to accept the lowest or any tender you may receive.

We agree that if any contract formed by acceptance of this Tender is determined to be void, voidable, unenforceable, or ineffective, any damages for which you may be liable will not exceed the amount that would have been payable under Clause 14.29 of the Conditions of Engagement on termination under clause 14.9 of the Conditions.

We agree that if, at the date of the Contract formed by the acceptance of this Tender, we have in place Annual Aggregate Insurance:

(a)	we shall monitor the EU and UK market at no longer than yearly intervals to establish whether (i) the Each and Every Insurance, or (ii) better cover than the cover in place at the later of the date of the Contract formed by the acceptance of this Tender or the latest relevant annual renewal, can be obtained at the Increased Premium Rates; and

(b)	if the Each and Every Insurance:

- becomes available to us at the Increased Premium Rates; or

- is not available (or not available to us at the Increased Premium Rates) but better cover than the Annual Aggregate Insurance in place at the later of the date of the Contract formed by the acceptance of this Tender or the latest relevant annual renewal becomes available to us at the Increased Premium Rates,

we shall immediately effect such available cover (subject to having obtained your prior written approval, such approval not to be unreasonably withheld or delayed) and notify you in writing within seven days that we have so effected the cover.

For the purposes of this Tender,

the “Increased Premium Rates” means premium rates that do not exceed 125% of the premium rates payable by us for cover on an annual aggregate basis at the time of the applicable annual renewal PROVIDED THAT any difference between (i) premium rates for cover on an annual aggregate basis and (ii) premium rates for the Required Insurance or better cover than the cover in place at the later of the date of the Contract formed by the acceptance of this Tender or the latest relevant annual renewal (whichever is applicable), is not due to any act, omission, default, claim, notice of claim, negligence or otherwise of or against us;

“Each and Every Insurance“ means professional indemnity insurance on an each and every claim basis at the level set out in the Schedule; and

“Annual Aggregate Insurance” means professional indemnity insurance on an annual aggregate basis at the level set out in the Schedule.

Is sinne, le meas,

| Signed on behalf of |  |
| --- | --- |
| Name of Tenderer |  |
| Signature of authorised person |  |
| In the presence of |  |
| Signature of witness |  |
| Name of witness |  |
| Witness’s occupation |  |
| Witness’s address |  |

OR (If the Tenderer is an individual)

| Signed by |  |
| --- | --- |
| Signature of Tenderer |  |
| Name of Tenderer |  |
| In the presence of |  |
| Signature of witness |  |
| Name of witness |  |
| Witness’s occupation |  |
| Witness’s address |  |

STANDARD CONDITIONS OF ENGAGEMENT

FOR CONSULTANCY SERVICES (TECHNICAL)

SCHEDULES

SCHEDULE A: CONTRACT PARTICULARS

##### INTERPRETATION

The Agreement is organised in elements, by individual numbers and line breaks, and titled groups, within each clause. One purpose is to identify clearly which contents go together as part of the same element, especially which qualifications, modifications and exceptions apply to what, and the relationships between elements.

Element numbers provide precise references, They are preceded by clause numbers in larger font except where the reference is in and to the same clause [e.g.‘1, 5,6,7’ in clause 2.4, but ‘7‘ alone in 2.10].

Instead of including ‘and’ or ‘or’ where either would cause ambiguity, commas are used between contents of an element, and semi-colons between elements in a sentence (with indenting where convenient for listing them), to show that they apply individually and together as relevant to the subject.

Square brackets are included where useful to identify as such clarifications, explanations, reminders of purposeful implications or of general law, and cross-references, to show that significance is not to be given to their absence elsewhere, or in the case of general law that it is not being changed.

In the Agreement, Schedules, except where the context indicates, words in the singular include the plural and the reverse.

1. APPOINTMENT

1 Client, Consultant, Contact Details

|  | Client |
| --- | --- |
| Name | The Commissioners of Public Works in Ireland |
| Telephone |  |
| Mobile |  |
| Email | info@opw.ie |

|  | Client’s Representative |
| --- | --- |
| Name | Fergus McCormick - OPW Senior Architect National Monuments Killarney District |
| Telephone | 00 353 46 942 2841 |
| Mobile | 00 353 87 167 1141 |
| Email | fergus.mccormick@opw.ie |

|  | Consultant |
| --- | --- |
| Name |  |
| Telephone |  |
| Mobile |  |
| Email |  |

|  | Consultant’s Representative |
| --- | --- |
| Name |  |
| Telephone |  |
| Mobile |  |
| Email |  |

2 Project

Proposed repair and refurbishment works to the Lower Lighthouse, Sceilg Mhichíl, Co. Kerry

7 Whole, parts, of other documents included in the Contract

1. Letter of Acceptance 2. Pricing Schedule 3. Service Requirements Form of Tender and Schedules A & B

2. PERFORMANCE

12 Consultant has no authority –

| to make any Change Order with an extra value above: | € 0 exclusive of VAT |
| --- | --- |
| to make Change Orders in any three month period with a cumulative extra value above: | € 0 exclusive of VAT |
| any Change Order causing or contributing to a reduction in safety, quality, usefulness, of the Project. to waive any of the Client’s rights or the Contractor’s obligations under a Project construction contract without limitation to notice periods such as those set out in sub-clause 10.3 of the Public Works Contracts (PW-CF1 to PW-CF5). |  |
| Civil and Structural Engineer is not authorised to issue change orders |  |

17 Limit of Liability

| The Liability Cap is: | € / ( euro) |
| --- | --- |
| The Liability Cap shall not apply to any claim, loss, damage, cost, expense or liability relating to - death, personal injury or illness; - fraud or fraudulent misrepresentation; - wilful default; - gross negligence; - third party property; - sub-clause 13.26 of this Agreement; or - any liability which the Consultant cannot lawfully exclude or limit. |  |

19 Insurance types, terms

| COVER | Minimum cover | Permitted deductible each and every occurrence | Period |
| --- | --- | --- | --- |
| Annually renewable Professional Indemnity policy, against liability for losses due to professional negligence. The conditions provide for claims for breach of professional duty or civil liability as well as negligence. The jurisdiction in which claims can be lodged and settled includes IRELAND | Each and every claim or series of claims arising out of the same originating cause €2,100,000 OR Per claim and limited in the Annual Aggregate €2,500,000 | 2.0% of gross fee turnover, or €5,000 whichever is greater | From start to completion of the Services; and six years from certified substantial completion of the Project works subject to reasonable adjustment of cover for any exceptional increases in insurance market rates. |
| Public Liability for death, personal injury [except EL, next type]; loss of, damage to, property; with indemnity to the Client as principal | € 6,500,000 | € 10,000 | From start to completion of the Services. |
| Employers’ Liability for death, injury, to employees | € 13,000,000 | None | From start to completion of the Services. |
| Insurance of plans, documents | € None | None | From start to completion of the Services. |

25 Key Team Members

Key Team Members are the members of the Consultant’s team that are named in the Consultant’s tender submission for the Services and/or named in the Consultant’s suitability assessment questionnaire response for the Services, as applicable.

##### 7. COORDINATION

5 Facilities from the Client

- Access to information (previous reports, surveys, etc.) - Approvals to proceed to the next stage in line with CWMF guidelines. - Project oversight by client's representative. - Design Team meetings, site visits, communication with consultants, etc.

6 Client’s resident staff

- OPW National Monuments Killarney District Architects. - OPW National Monuments Killarney Depot Personnel.

11 Team Leader

The Consultant  team leader.

##### 9. PAYMENTS

13 Inflation Adjustment

First Adjustment Date means for any element of the Fee that is

- a Lump Sum [by Schedule B only, not by conversion under 9.11,12], the date that is the Base Date;

- based on Tendered Time Charges, the date that is the Base Date;

- a Lump Sum [by conversion under 9.11,12 only] the date that is the later of:

  - the Base Date; or

  - the Percentage Fee Conversion Date;

- a percentage applied under 9.7,8 the date that is the later of:

- the Base Date; or

- the Percentage Fee Application Date.

Base Date means the date that is the first day of the 25th month falling after the date that is 10 days before the last date of receipt of the Consultant’s tender for the Services, or, if there was none, 10 days before the Client received the Consultant’s tender for the Services.

Calculated Time Charges means Time Charges that are calculated by the Client in accordance with Section 5.5 (Pricing) of the Instructions to Tenderers for Consultancy Services using a formula to calculate hourly rates and carrying a document reference of ITT-S1a or ITT-S2a, as applicable. Calculated Time Charges shall only apply where ITT-S1a or ITT-S2a was used in the tender for the Contract.

COE Fee Adjustment Factor is the figure for a Relevant Quarter in an Indexation Year published on the constructionprocurement.gov.ie [or any successor] website.

Indexation Year means a period of a year with the first Indexation Year being the period starting on the First Adjustment Date and ending on the day before the anniversary of the First Adjustment Date; for each subsequent Indexation Year it shall be the period of a year from the last anniversary of the First Adjustment Date and ending on the day before the next anniversary.

Percentage Fee Application Date means the date upon which the Client applies a Scheduled Percentage for the Total Fee under 9.7,8.

Percentage Fee Conversion Date means the date upon which the Client converts a Scheduled Percentage Total Fee to a Lump Sum Fee under 9.11,12.

Quarter means a period of 3 months ending on 31 March, 30 June, 30 September or 31 December in any calendar year.

Relevant Quarter means the Quarter in which a First Adjustment Date occurs.

Tendered Time Charges means Time Charges tendered by the Consultant in accordance with Section 5 (Pricing) of the Instructions to Tenderers for Consultancy Services using tendered hourly rates and carrying a document reference of ITT-S1b or ITT-S2b, as applicable. Tendered Time Charges shall only apply where ITT-S1b or ITT-S2b was used in the tender for the Contract.

##### 10. DEBTS TO CLIENT

4	Interest

The rate of interest payable on Client’s wrongful deduction is       p.a.

##### 12. BUDGETARY CONTROL

2	Excess Percentage

'Excess Percentage' means the percentage [if any] in excess of      % of the tendered amount accepted by the Client for the Project construction by which that amount is above or below the last estimate approved by the Client before giving permission to start Stage (iii).

##### 13. INTELLECTUAL PROPERTY etc

11 Assignment

There    assignment to the Client instead of a licence.

| Document, design or deliverable | [List] |
| --- | --- |

14 Licence

Client may use Consultant’s design etc. for –

Individual projects:; N/A. Types of project:; N/A.

15 Fees [if any]

The only fees payable by the Client for its rights under this clause are: N/A.

18 Publicity

Consent to publicity is required from .

##### 14. TERMINATION

9 Scheduled termination events

The following are Scheduled termination events:

- Where the Contract is subject to Statutory Instrument 284 of 2016 European Union (Award of Public Authority Contracts) Regulations 2016 or Statutory Instrument 286 of 2016 European Union (Award of Contracts by Utility Undertakings) Regulations 2016 and:

- the Consultant has, at the time of Contract award, been in one of the situations referred to in Article 57(1) of SI 284 of 2016 and, in the opinion of the Employer, should therefore have been excluded from the procurement procedure; or

- the Contract should not have been awarded to the Consultant in view of a serious infringement of the obligations under the Treaties and Directives 2014/24/EU or Directive 2014/25/EU that has been declared by the Court of Justice of the European Union in a procedure pursuant to Article 258 of the Treaty on the Functioning of the European Union; or

- in the opinion of the Employer, the Contract has been subject to a substantial modification which would have required a new procurement procedure pursuant to Regulation 72 of SI 284 of 2016 or Regulation 97 of SI 286 of 2016; or

- the Consultant (or its or sub consultant(s), if any) falls within the category of prohibited economic operators identified in Regulation (EU) No 833/2014 of 31 July 2014 (as amended by EU Regulation 2022/576 amending Regulation (EU) No 833/2014 concerning restrictive measures in view of Russia’s actions destabilising the situation in Ukraine or any subsequent amendments to same).

- Any breach of clause 2.22,23 Corrupt Gifts or the commission of any offence by the Consultant, any subcontractor, agent or employee under the Criminal Justice (Corruption Offences) Act 2018. [Without affecting its other rights], the Client shall be entitled to recover from the Consultant the amount or value of any gift, consideration or commission.

In this Form of Tender and Schedule, the reference to “Treaties” means the Treaty on European Union, the Treaty on the Functioning of the European Union, the Treaty establishing the European Atomic Energy Community and the Charter of Fundamental Rights of the European Union.

30 Payment where Client terminates at will

Where the Client terminates Services at will although the Project is continuing, the Consultant is entitled to      % of the difference between the Fees payable under clause 14.27 [without any apportionment under 14.28], and the total fee that would, as estimated at termination, have been payable on completion of the Services for the last Stage in or after which the termination occurred.

##### 16. DISPUTES

1 Initial resolution method

As set out in the Conditions of Engagement

4 Nominator

In default of agreement, an arbitrator, conciliator or other for 16.1, will be nominated at the request of either party by the following person[s]: President of Engineers Ireland

In default of agreement an adjudicator, under the Construction Contracts Act 2013, will be appointed at the request of either party by the Chairperson of the Panel of Adjudicators.

5 Rules

The applicable Rules are the following published for use with these Standard Conditions of Engagement:

In the case of Arbitration, the arbitration rules are the Capital Works Management Framework (CWMF) Arbitration Rules for use with Public Works and Construction Services Contracts (AR1) published on http://constructionprocurement.gov.ie/arbitration-rules/ on the date 10 days before the latest date for submission of Tenders for this contract (disregarding any amendments posted on that date). (Identify the Rules that apply in each other resolution method, or where none any Rules agreed by the parties.)

SCHEDULE B: CONSULTANT’S SERVICES AND FEES

##### CONSULTANT’S STAGE SERVICES

The Consultant’s appointment is for   as tabled below.

##### PSDP SERVICES

Performance of all the duties of Project Supervisor for the Design Process  included in the Services as tabled below [and the Stage Fees].

##### Assigned Certifier sERVICES

Performance of all the duties of Assigned Certifier under the Building Control (Amendment) Regulations 2014  included in the Services [and the Stage Fees].

##### Design Certificate SERVICES

The Consultant  required to sign the Design Certificate in accordance with the Building Control (Amendment) Regulations 2014.

##### TOTAL FEE [9]

Fixed Price

##### STAGE SERVICES

| Stage services | Performance Period from permission to start [4.4] () | Milestones (if any) | Percentage of Total Fee for Stage | Stage Fee | Percentage of Stage Fee for suspension [4.18,19] |
| --- | --- | --- | --- | --- | --- |
|  | 13 |  | 15 |  | 5 |

##### STAGE SERVICES

| Stage services | Performance Period from permission to start [4.4] () | Milestones (if any) | Percentage of Total Fee for Stage | Stage Fee | Percentage of Stage Fee for suspension [4.18,19] |
| --- | --- | --- | --- | --- | --- |
| Whole Stage | 52 |  | 45% |  | 5% |
| Sub-Stage (ii a) |  |  |  |  |  |
| Sub-Stage (ii b) |  |  |  |  |  |
| Sub-Stage (ii c) |  |  |  |  |  |

##### STAGE SERVICES

| Stage services | Performance Period from permission to start [4.4] () | Milestones (if any) |  | Percentage of Total Fee for Stage | Stage Fee | Percentage of Stage Fee for suspension [4.18,19] |
| --- | --- | --- | --- | --- | --- | --- |
|  | 26 |  |  | 10 |  | 5 |

STAGE SERVICES

| Stage services | Performance Period from permission to start [4.4] () |  | Milestones (if any) | Percentage of Total Fee for Stage | Stage Fee | Percentage of Stage Fee for suspension [4.18,19] |
| --- | --- | --- | --- | --- | --- | --- |
|  | 96 weeks over a 6 year period (16 weeks per year) |  |  | 25 |  | 5 |

##### STAGE SERVICES

| Stage services | Performance Period from permission to start [4.4] () |  | Milestones (if any) | Percentage of Total Fee for Stage | Stage Fee | Percentage of Stage Fee for suspension [4.18,19] |
| --- | --- | --- | --- | --- | --- | --- |
|  | 52 |  |  | 5 |  | 5 |

Details of stage services referred to above

Stage 1 – Preliminary All services appropriate to the Stage including: - Liaise with and take direction from the Architect/Design Team Leader (DTL). - Liaise with and coordinate designs with other members of the Design Team, any specialists appointed and with the OPW (for the purpose of this document OPW means OPW National Monuments Killarney District). - Liaise with the OPW Senior Architect, Conservation Architect Grade 1, other members of the Design Team and any specialists appointed by the OPW. - Note: The Building Control (Amendment) Regulations 2014 S.I. No. 9 of 2014 will apply. - Note: Building Information Modelling (BIM). Develop and prepare, in consultation with the design team and Design Team Leader detailed co-ordinated working drawings and specifications of their building elements. Produce the fully co-ordinated design modelled to the following standards: Level 2 BIM, Level 2 BIM is distinguished by collaborative working, and requires “an information exchange process which is specific to the project and co-ordinated between various systems and project participants” LOD 350 (Generally) The Model Element is graphically represented within the Model as a specific system, object or assembly in terms of quality, size, shape, location and orientation and interfaces with other building systems. Non-graphic information may also be attached to the Model Element. LOD 400 (for any building envelope, including structure, building services, etc.) the Model Element is graphically represented within the Model as a specific system, object or assembly in terms of size, shape, location, quantity and orientation with detailing, fabrication, assembly and installation information. Non-graphic information may also be attached to the Model Element. Refer to the Áras Mhic Dhiarmada Preliminary BIM Execution Plan for further information. - Note: EU Level(s), a framework for delivering sustainable buildings will be utilised on the project. The consultant shall have completed training in EU Level(s) and be competent to engage and input into the completion of the assessments in Level 1, Level 2 and Level 3. As part of the Level(s) process the consultant must utilise and co-operate with the use of a Carbon Calculation Tool in early design/feasibility stage such as Oneclick LCA. Model building design and alternative designs in carbon calculation tool at feasibility and detailed design stages to review the impact of building shape, materials and orientation to identify carbon hotspots. The consultant shall develop low carbon design options for costing. The consultant shall report on Whole Life Carbon (WLC) utilising an agreed assessment tool. The consultant shall submit an initial report setting out various design options with early stage WLC calculations for each and at least one innovative low carbon option. - Ensure that the Services listed hereunder are fully co-ordinated with the Services provided by other Consultants. - Assist the Design Team Leader in the preparation of a detailed programme for the design of the project. - Undertake risk assessments. - Consult and meet as necessary with any local or other authority on matters relating to the proposed civil and structural design of the Works. Advising design team and client of requirements of various utilities. - Visit the site, evaluate civil and structural implications and in liaison with the other members of the Project Team, undertake such further studies as may be necessary in order to submit proposals and structural options to the Employer. - Coordinate and arrange for the carrying out of any additional geotechnical or other surveys/investigations authorised by the Employer, interpret the results and make recommendations to the Employer. - Undertake all the required necessary analysis and produce reports to demonstrate the proposed design and rational for a scheme to ensure a successful Ministerial Consent application. - Co-operate with the other members of the Project Team and the OPW QS in the preparation of a cost plan for the Project based on the overall cost approved by the Employer. - Contribute to consultation and liaison with adjoining owners or interests, including third parties and stakeholders. - Attend all required meetings appropriate to the stage (see management services required), report on matters appertaining to the civil and structural design and provide design options as requested, advise on all civil and structural design issues thereon to other consultants and the design team leader as may be necessary/as is required. - Contribute to project status review, design review, risk assessment, value management and cost check interventions. - Prepare monthly progress reports and submit to DTL for review. - Provide all drawings and documentation required to submit the application for Ministerial Consent for the proposed works with the Department of Housing, Local Government and Heritage. - Co-operate with the PSDP and provide all necessary information and design risk assessments. - Submit stage report prior to progressing to next stage. - Obtain the Employer's approval to proceed to Stage 2. Stage 2 – Design All services appropriate to the Stage including: - Note: All design must be undertaken to Eurocode standards only. - Note: The Building Control (Amendment) Regulations 2014 S.I. No. 9 of 2014 will apply. - Under the Building Control (Amendment) Regulations 2014 S.I. No. 9 of 2014, design the elements of work in accordance with the applicable requirements of the Second Schedule to the Building Regulations. - Provide the Design Certifier with the necessary plans, specifications and documentation that is required for lodgement at commencement stage. - Notify the Assigned Certifier of the proposed civil and structural inspection regime for inclusion in the overall Inspection Plan. - Note: Building Information Modelling (BIM) Develop and prepare, in consultation with the design team and Design Team Leader detailed co-ordinated working drawings and specifications of their building elements. Produce the fully co-ordinated design modelled to the following standards: Level 2 BIM, Level 2 BIM is distinguished by collaborative working, and requires “an information exchange process which is specific to that project and co-ordinated between various systems and project participants” LOD 350 (Generally) The Model Element is graphically represented within the Model as a specific system, object or assembly in terms of quality, size, shape, location and orientation and interfaces with other building systems. Non-graphic information may also be attached to the Model Element. LOD 400 (for any building envelope, including structure, building services, etc.) the Model Element is graphically represented within the Model as a specific system, object or assembly in terms of size, shape, location, quantity and orientation with detailing, fabrication, assembly and installation information. Non-graphic information may also be attached to the Model Element. Refer to the Áras Mhic Dhiarmada Preliminary BIM Execution Plan for further information. - Note: EU Level(s), a framework for delivering sustainable buildings will be utilised on the project. The consultant shall have completed training in EU Level(s) and be competent to engage and input into the completion of the assessments in Level 1, level 2 and level 3. As part of the level(s) process the consultant must utilise and co-operate with the use of a Carbon Calculation Tool in early design/feasibility stage such as Oneclick LCA. Model building design and alternative designs in carbon calculation tool at feasibility and detailed design stages to review the impact of building shape, materials and orientation to identify carbon hotspots. - Liaise and coordinate designs with the other members of the Design Team, any specialists appointed and with the OPW. - Liaise with the OPW Senior Architect, Conservation Architect Grade 1, other members of the Design Team, any specialists appointed and with the OPW. - Develop the design within the approved cost and submit to the OPW Senior Architect for approval. - Co-operate with the other members of the Project Team in the preparation of a cost plan for the Project based on the overall cost approved by the OPW. - Assist the Design Team Leader in the preparation of a detailed programme for the design of the project. - Evaluate any civil and structural design implications and in liaison with the other members of the Design Team, undertake such further studies as may be necessary in order to submit proposals and design options to the DTL. - Attend all required meetings appropriate to the stage (see management services required). Report on matters appertaining to the civil and structural design and provide civil and structural design options as requested, advise on all civil and structural design issues thereon to other consultants and the design team leader as may be necessary/as is required. - If required provide structural design input for non-primary structural elements such as but not limited to flagpoles, foundation bases, mast foundation bases, railings, gates and gateposts, balustrades, parapets bespoke handrail elements and fixings as required. - If required provide civil and structural design for external works elements such as drainage, below slab drainage, land drainage, roads, paths, carparking, ramps, steps, retaining walls, earth retaining structures, free standing walls, bike stands, bin compounds and attenuation structures. - Where the Employer has indicated the possibility of a change to the agreed brief during the design phase, inform the OPW of the cost and programme implications and obtain the OPW's instructions. - Complete the civil and structural design up to tender stage and provide all information necessary for the completion of tender documentation. - Update the Risk Register. - Arrange for a detailed review with the Design Team Leader of the Civil & Structural drawings and specifications, and formally confirm that they have been prepared in accordance with the Project Brief and that they are consistent with Architectural drawings. - A detailed specification of materials, and methods of construction, shall be prepared. - Assist in the preparation of a procurement strategy for the project with the Design Team Leader. - Make recommendations to the OPW on the suitability of firms who may be invited to submit tenders for the civil and structural works and obtain instructions. - Undertake and input into Designers Assessment of Safety and Design risk assessments as appropriate. - Participate in Value Engineering, cost efficiency and buidability assessments and advise on any necessary corrective action required to meet the budget. - Contribute to project status review, design review, risk assessment, value management and cost check interventions. - Prepare monthly progress reports and submit to DTL for review. - Co-operate with other members of the Project team in the preparation of any submissions required as part of additional information requests. - Undertake risk assessments. - Undertake value management exercises. - Co-operate with the PSDP and provide all relevant information requested by the PSDP. - Ensure that all drawings, specifications, schedules, or other documents necessary for the placing of the construction contract are completed and are fully co-ordinated, are in accordance with the brief approved by the Employer and are available for tender. - Drawings to include loading plans at each floor level. Loading plans to include as a minimum (i) all permanent loading allowances adopted including assumed allowances for floor finishes, ceilings, services etc., (ii) variable loading allowances (both uniformly distributed loads and point loads) including categorisation of areas in accordance with IS EN 1991-1-1. All loading allowances to be agreed with OPW. - Submit stage report prior to progressing to next stage. - Obtain the OPW's approval to proceed to Stage 3. Stage 3 – Tender Action, Evaluation, Award All services appropriate to the Stage including: - Note all design must be undertaken to Eurocode standards only. - Note: Building Information Modelling (BIM) Develop and prepare, in consultation with the design team and Design Team Leader detailed co-ordinated working drawings and specifications of their building elements. Produce the fully co-ordinated design modelled to the following standards: Level 2 BIM, Level 2 BIM is distinguished by collaborative working, and requires “an information exchange process which is specific to that project and co-ordinated between various systems and project participants” LOD 350 (Generally) The Model Element is graphically represented within the Model as a specific system, object or assembly in terms of quality, size, shape, location and orientation and interfaces with other building systems. Non-graphic information may also be attached to the Model Element. LOD 400 (for any building envelope, including structure, building services, etc.) the Model Element is graphically represented within the Model as a specific system, object or assembly in terms of size, shape, location, quantity and orientation with detailing, fabrication, assembly and installation information. Non-graphic information may also be attached to the Model Element. Refer to the Áras Mhic Dhiarmada Preliminary BIM Execution Plan for further information. - Note: EU Level(s), a framework for delivering sustainable buildings will be utilised on the project. The consultant shall have completed training in EU Level(s) and be competent to engage and input into the completion of the assessments in Level 1, level 2 and level 3. As part of the level(s) process the consultant must utilise and co-operate with the use of a Carbon Calculation Tool in early design/feasibility stage such as Oneclick LCA. - Liaise with the OPW Senior Architect, Conservation Architect Grade 1, other members of the Design Team and any specialists appointed by the OPW. - Review and comment upon completed drawing issue package. - Review and comment on any other design team member’s drawings/designs in so far as they interface or affect the civil and structural works. - Prepare a preliminary inspection plan (PIP) for civil and structural elements for inclusion within the overall PIP, for the assigned certifier. - Preparing Tender Documents for submission to OPW. - Responding to queries from Tenderers, liaising with other Design Team members and OPW. - Issuing Tender revisions as required upon receipt of the OPW's approval. - Attend all required meetings appropriate to the stage (see management services required). Report on matters pertaining to the civil and structural design and provide advise thereon to the other design team members as may be necessary. - Clarifying matters relevant to Tender submission (and subsequent circulation) with the OPW. - Examine tenders received, make recommendations to the OPW and advise on any corrective action which may be required if the lowest tender is higher than the approved cost for the Works and obtain the Employer's instructions. - At tender stage input into an accurate WLC assessment using detailed BOQ to ICMS3. - Preparing 'MEAT' evaluation of Tenders and reporting to OPW on Tender competition, including recommendation on award of Contract. - Prepare Tender reports providing commentary on the technical and financial merits of Contractor’s / Specialist’s submissions. Identify any conditional issues that require resolution prior to accepting the tender. Provide recommendations to the Client dealing with tender adjustments, revisions or amendments that may be required in order to meet the approved budget. - Contribute to Tender analysis, updated post-tender Developed Cost Plan. - Prepare monthly progress reports and submit to DTL for review. - Co-operate with the PSDP. - Submit stage report prior to progressing to next stage. - Obtain the OPW's approval to proceed to Stage (4) Stage 4 – Construction All services appropriate to the Stage including: - Liaise with the OPW Senior Architect, Conservation Architect Grade 1, other members of the Design Team and any specialists appointed by the OPW. - Under the Building Control (Amendment) Regulations 2014 S.I. No. 9 of 2014 as agreed with the Assigned Certifier, carry out work inspections which are pertinent to the civil and structural elements of the Design, and liaise with the Assigned Certifier in terms of this and the required ancillary certification. - Note: Building Information Modelling (BIM) Develop and prepare, in consultation with the design team and Design Team Leader detailed co-ordinated working drawings and specifications of their building elements. Produce the fully co-ordinated design modelled to the following standards: Level 2 BIM, Level 2 BIM is distinguished by collaborative working, and requires “an information exchange process which is specific to that project and co-ordinated between various systems and project participants” LOD 350 (Generally). The Model Element is graphically represented within the Model as a specific system, object or assembly in terms of quality, size, shape, location and orientation and interfaces with other building systems. Non-graphic information may also be attached to the Model Element. LOD 400 (for any building envelope, including structure, building services, etc.) the Model Element is graphically represented within the Model as a specific system, object or assembly in terms of size, shape, location, quantity and orientation with detailing, fabrication, assembly and installation information. Non-graphic information may also be attached to the Model Element. Refer to the Áras Mhic Dhiarmada Preliminary BIM Execution Plan for further information. - Note: EU Level(s), a framework for delivering sustainable buildings will be utilised on the project. The consultant shall have completed training in EU Level(s) and be competent to engage and input into the completion of the assessments in Level 1, level 2 and level 3. As part of the level(s) process the consultant must utilise and co-operate with the use of a Carbon Calculation Tool in early design/feasibility stage such as Oneclick LCA. At construction stage a final WLC calculation will be required based on actual quantities, transport of materials, on site energy use and other information relevant for full assessment on targets. - Ensure that all necessary notices, certificates and other obligations related to the design elements required under the Contract are discharged in accordance with the Contract and that the Client’s rights under the Contract are protected at all times. - Advise the Client generally regarding statutory duties, particularly with regard to health, safety, sustainability and the environment. - Assist in examination of Contractor’s site set-up and proposals for constructing the works safely and in accordance with the Contract. Liaise with Contractor’s temporary works designer. Keep the Client informed of potential risks or changes to the design elements which may affect the brief, cost, quality or programme. - Assist in evaluation and approval or otherwise of Contractor’s/ Specialists value engineering proposals, their incorporation in the Contract, and associated cost adjustment as required. - In collaboration with the other members of the Project Team, assist the OPW Senior Architect and Conservation Architect Grade 1 in administering the terms of the Works contract during operations on site and relating to the completion of the Works including (but not limited to) all activities in connection with the adjudication of disputes between the Employer and the Contractor. The construction contract will be the Public Works Contract for building works designed by the Employer (PW-CF1 based on the current cost estimate) incorporating the interim amendments introduced arising from the Public Works Contracts review. The contract will be the version as published on http://constructionprocurement.gov.ie/contracts/ on the date 10 days before the latest date for submission of tenders (disregarding any amendments posted on that date). - Attend all required meetings appropriate to the stage (see management services required) with the Contractor and other members of the Project/Design team as necessary in order to monitor the progress of the Works and the Contractor’s need for design information. - Receive, and respond to Contractors and/or Specialist’s Requests for Information (RFI) providing additional design input and/or clarification where required. Provide necessary documentation to confirm status of RFI closure. - Examine, review and comment on shop fabrication drawings prepared by the contractor in respect of compliance with the design and structural adequacy of members and connections. - Provide input into the technical evaluation of method statements and risk assessments issued to comply with the building design and health and safety regulations. - Visit the site at regular intervals during the construction of the Works in order to inspect the quality of the work and to monitor progress and ensure that the Works are executed in accordance with the contract and in accordance with good engineering practice. - Inspection, supervision and all other authorised functions under a contract awarded under Stage (iii) in accordance with Clause 2.6-13. - Co-operate with the PSDP and PSCS. - Advise the OPW Senior Architect and Conservation Architect Grade 1 on the need for special inspection and tests and, following approval, arrange for the inspection and tests to be undertaken. - Prepare monthly reports and submit to DTL for review. - Submission of all drawings, specifications, reports etc. to the OPW Senior Architect and Conservation Architect Grade 1 for inclusion in the Safety File at completion of works. - Submit stage report at end of stage to OPW. Stage 5 – Handover of Works All services appropriate to the Stage including: - Liaise with the OPW Senior Architect, Conservation Architect Grade 1 and other members of the Design Team and any specialists appointed by the OPW. - Under the Building Control (Amendment) Regulations 2014 S.I. No. 9 of 2014 provide the Ancillary Certificates when required by the Assigned Certifier and Design Certifier. - Note: Building Information Modelling (BIM) Develop and prepare, in consultation with the design team and Design Team Leader detailed co-ordinated working drawings and - specifications of their building elements. Produce the fully co-ordinated design modelled to the following standards: Level 2 BIM, Level 2 BIM is distinguished by collaborative working, and requires “an information exchange process which is specific to that project and co-ordinated between various systems and project participants” LOD 350 (Generally) The Model Element is graphically represented within the Model as a specific system, object or assembly in terms of quality, size, shape, location and orientation and interfaces with other building systems. Non-graphic information may also be attached to the Model Element. LOD 400 (for any building envelope, including structure, building services, etc.) the Model Element is graphically represented within the Model as a specific system, object or assembly in terms of size, shape, location, quantity and orientation with detailing, fabrication, assembly and installation information. Non graphic information may also be attached to the Model Element. Refer to the Áras Mhic Dhiarmada Preliminary BIM Execution Plan for further information. - Maintain records of inspection. - Where relevant, provide the Employer with a set of record drawings and documents. - Prepare and submit ‘as-built’ drawings of the works designed. - Prepare, assist in and coordinate as required the compilation of Operation and Maintenance Manuals, the Health and Safety File, testing and commissioning certificates, maintenance specifications and proposals for maintenance. - Issue a list of defects to the Contractor at the appropriate time in accordance with the terms of the construction contract. Notify the Employer’s Representative of all defects identified. - Carry out inspections and ensure that the contractor rectifies the defects within a reasonable time as set out under the contract. - At the end of the Defects Period, carry out a final defects inspection, and on satisfactory completion of all defects, notify the Employer’s Representative accordingly. - Co-operate with the PSDP and PSCS and assist with providing information for the compilation of the O&M manual and safety file. - Assist in the resolution of any disputes under the construction contract. The other buildings and structures on site will not form part of this project. There may be other works being carried out on site to facilitate necessary ongoing maintenance and / or other construction works. These works will not form part of the main contract.

| Project Supervisor for the Design Process Services | Performance period |  |
| --- | --- | --- |
| All the duties of Project Supervisor for the Design Process according to the Safety, Health and Welfare (Construction) Regulations 2013, notwithstanding any inconsistent Contract contents. | While required for these Services [subject to any later appointment, earlier clause 14 Termination, by the Client]. | No additional payments |

##### TIME CHARGES

The following Tendered Time Charges apply to suspension [4.21], Client’s Changes [clause 11] (unless the Time Charges are Calculated Time Charges, in which case Calculated Time Charges apply)

| Grade | € per hour (exclusive of VAT) |
| --- | --- |
| Partner / Director |  |
| Senior Civil / Structural Engineer |  |
| Civil / Structural Engineer |  |
| CAD Operator |  |

##### MANAGEMENT SERVICES

[Included in Stage Services as relevant, and in the Total Fee and Stage Fees]

| Reporting |  |  |
| --- | --- | --- |
| Timing | Contents | Method |
| Within one month after appointment Monthly during Stages (i) and (ii) As soon as possible As required Monthly during Stage (iii) As required during Stage (iii) | Initial Report Details of Key Team (minimum qualifications and experience), appointed members, alternatives including commitments, change in commitments (Consultants' project personnel chart and duty allocations to be as per the Consultant's Proposal.) Methods for changing a key team member Bar chart to be provided showing key dates Progress Report highlighting all changes from previous contents. Programme showing planned and actual progress, explaining differences. To be updated no later than three days prior to scheduled review meetings for incorporation in overall report to client Notice to Client, as soon as possible, in the event of any occurrence likely to affect the Safety and Health of the Client's personnel or other third parties or significantly impact on quality or cost of the completed project. Extra updates where necessary for informed consultation, cooperation, alerts and follow up (below) Reports on any special actions required during suspension [4.14]. For Change Orders instructed by Employer's Representative - List of instructions; statement of cost and impact on use, maintenance and programme For Change Orders instructed by Employers' Representative for Services elements - List of Services related instructions;statement of cost and impact on use, maintenance and programme For all Change Orders proposed for amounts in excess of ER's authority - details of proposal; costs and impact on use, maintenance and programme as soon as possible so that Client can be consulted. | By post or e-mail to Client's Representative Client to be informed of proposed change no later than two days after team member ceases involvement. Details of reason for change and curriculum vitae of proposed replacement to be submitted. Consultant to propose alternative names in event of any suggested replacement being unacceptable to client. By post or email to Client's Representative By post or email to Client's Representative By post or email to Client's Representative By post or email to Client's Representative To be incorporated into each report to the Client To be incorporated into each report to the Client By post or e-mail to Client's Representative |

| Transfers [3] |  |  |
| --- | --- | --- |
| Timing | Contents | Method |
| Immediately upon occurrence | Request to assign any Contract benefit / responsibility | By registered post to Client's Representative |

| Communications [6] |  |  |
| --- | --- | --- |
| Timing | Contents | Method |
| During all stages | All communication to be in the English language Administrative and Technical queries to be addressed to Client's Representative The Consultant shall check all Minutes circulated, implement all required actions noted against his name, clarify any matters that do not accord with his recollection and within two working days of the receipt of Minutes, notify Design Team member/s of any matters requiring amendment | By post or e-mail to the Client's Representative |

| Coordination [7] |  |  |
| --- | --- | --- |
| Timing | Contents | Method |
| During all Stages, at earliest opportunity | Provide all necessary information to other Design Team members and to staff at earliest opportunity Assess all information received from other members of the Design Team and take into account in achieving required outcome. Resolve conflicts within Design Team. | As appropriate |
| Stage i Stage ii Stage iii Stage iv Stage v | Fortnightly Design Team meetings Monthly Sustainability / Level(s) Reviews Monthly Project Team Meetings Quarterly Project Management Meetings Quarterly Risk Workshops Fortnightly Design Team meetings Monthly Sustainability / Level(s) Reviews Monthly Project Team Meetings Quarterly Project Management Meetings Quarterly Risk Workshops Fortnightly Design Team meetings Monthly Sustainability / Level(s) Reviews Monthly Project Team Meetings Quarterly Project Management Meetings Quarterly Risk Workshops Fortnightly Design Team meetings Monthly meetings on site Monthly Project Team Meetings Quarterly Project Management Meetings Quarterly Risk Workshops Monthly meetings on site Design Team meeting Project Team meeting | In person in Dublin and online In person in Dublin and online In person in Dublin and online In person in Dublin and online In person in Dublin and online In person in Dublin and online In person in Dublin and online In person in Dublin and online In person in Dublin and online In person in Dublin and online In person in Dublin and online In person in Dublin and online In person in Dublin and online In person in Dublin and online In person in Dublin and online In person in Dublin and online Sceilg Mhichíl, Co. Kerry In person in Dublin and online In person in Dublin and online In person in Dublin and online Sceilg Mhichíl, Co. Kerry In person in Dublin and online In person in Dublin and online |

| Cooperation [8] |  |  |
| --- | --- | --- |
| Timing | Contents | Method |
| During all stages | Prompt exchange of information Purposeful meetings | As appropriate |

| Payments [9] |  |  |
| --- | --- | --- |
| Timing | Contents | Method |
| During all stages | Requests for advance sanction of special disbursements [Clause 9] | Full details of requirement for service to be provided as soon as possible along with proposals for procurement of service, estimate of cost and proposed payment arrangements. |

| Client’s Changes [11] |  |  |
| --- | --- | --- |
| Timing | Contents | Method |
| Liaise with client on impact of change | Client to provide a written statement of changes to Service required or being considered. Design Team Leader to liaise with other Design Team members and advise on adjustments to Design Documents Design Team Leader to liaise with other Design Team members concerning result of changes on the individual members input and resultant impact on this Consultant's service. Consultant to advise Client of impact on Consultant's fees. | As appropriate. |

| Termination [14] |  |  |
| --- | --- | --- |
| Timing | Contents | Method |
| As necessary | Assign benefits of sub-consultancy/engagement of site staff | Provide Client with full details of the parties including terms of contract/employment, schedule of services complete and payments made. Provide a detailed report on the outstanding elements of the Consultant's service and hand over its documents relating to the project. |

| Alerts, Follow up |  |  |
| --- | --- | --- |
| Timing | Contents | Method |
| Conflict of Interest [2.29] | Details of Conflict of Interest- Full details of the conflict of interest or potential conflict of interest together with any further information which the Client may require [including any steps proposed to manage the conflict or potential conflict]. | By email directly to the Client's representative. |

Completed by the Client

If no sum is stated, the applicable amount is €1,500,000 (one million, five hundred thousand euro)

The Each and Every Insurance for the purpose of the Tender

The Annual Aggregate Insurance for the purpose of the Tender

If no rate of interest is specified, the European Central Bank main refinancing rate (‘ECB’) plus eight percentage points (ECB+8%) shall apply.