# Tender and Schedule

for

| The Provision of | Integrated Consultancy Services |
| --- | --- |
| For | Killeen & Feenune Bridge Barrier Mitigation Project |

using the

Standard Conditions of Engagement for Consultancy Services (Technical)

Office of Government Procurement

Conditions of Engagement for Consultancy Services (Technical)

Document Reference FTS 9 v1.10

16 September 2024

© 2024 Office of Government Procurement

Published by: Office of Government Procurement

Department of Public Expenditure NDP Delivery and Reform
Government Buildings
Upper Merrion Street
Dublin 2

# Tender

| To | The Contracting Authority | Inland Fisheries Ireland |
| --- | --- | --- |
|  | Address of Contracting Authority | Inland Fisheries Ireland 3044 Lake Drive Citywest Business Campus Dublin D24 CK66 |
|  | For the attention of | Peter Glynn |
| Date: |  |  |

| Contract | For the provision of | Integrated Consultancy Services |
| --- | --- | --- |
| In relation to | Project title | Killeen & Feenune Bridge Barrier Mitigation Project |

A Dhaoine Uaisle

We have examined and understand the Conditions of Engagement for Consultancy Services (Technical), the completed Schedules A and B (where appropriate), and any other tender information supplied, all as amended by any supplemental information, for the above contract.

Terms used in this tender that are defined in those documents have the same meaning in this tender.  We submit with this tender a detailed breakdown of the tender price (if requested). We offer to provide and complete the Services required on the terms of and in conformity with the documents referred to in the preceding paragraph for:

### the lump sum fee of:

euro excluding VAT for the Phase 1 euro excluding VAT for the Phase 2 euro excluding VAT for the Phase 3

as adjusted in accordance with the contract.

and/or

an overall percentage fee of:

Not Applicable % for the

together with the rates for Time Charges to be determined in accordance with the provisions of the Invitation to Tender.

The amounts set out in this Form of Tender include for expenses, for any intellectual property rights required and, where the Services include acting as Project Supervisor for the Design Process, Assigned Certifier, or signing of the Design Certificate, any fee for so acting.

Rates for Tendered Time Charges [CA Note: delete this table where ITT-S1a or ITT-S2a is in use ]

| Grade | Hourly rate |
| --- | --- |
| Project Director | € |
| Project Manager | € |
| Project Supervisor for the Design Process | € |
| Civil Design Team Lead/Senior Engineer | € |
| Structures Design Team Lead/Senior Engineer | € |
| Hydraulics/Hydrology Team Lead/Senior Hydraulic Engineer/Hydrologist | € |
| Senior Ecologist/Senior Environmental Consultant | € |
| Ecologist/Environmental Consultant | € |
| Project Engineer | € |
| Graduate Engineer | € |
| Senior Technician | € |
| Junior Technician | € |

In consideration of your providing us with the contract documents, we agree not to withdraw this offer until the later of:

- 180 days after the end of the last day for submission of this Tender

- expiry of at least 21 days written notice to terminate this Tender given by us.

Your acceptance of this Tender within that time will result in the Contract being formed between us.

We agree that you are not bound to accept the lowest or any tender you may receive.

We agree that if any contract formed by acceptance of this Tender is determined to be void, voidable, unenforceable, or ineffective, any damages for which you may be liable will not exceed the amount that would have been payable under Clause 14.29 of the Conditions of Engagement on termination under clause 14.9 of the Conditions.

We agree that if, at the date of the Contract formed by the acceptance of this Tender, we have in place Annual Aggregate Insurance:

(a)	we shall monitor the EU and UK market at no longer than yearly intervals to establish whether (i) the Each and Every Insurance, or (ii) better cover than the cover in place at the later of the date of the Contract formed by the acceptance of this Tender or the latest relevant annual renewal, can be obtained at the Increased Premium Rates; and

(b)	if the Each and Every Insurance:

- becomes available to us at the Increased Premium Rates; or

- is not available (or not available to us at the Increased Premium Rates) but better cover than the Annual Aggregate Insurance in place at the later of the date of the Contract formed by the acceptance of this Tender or the latest relevant annual renewal becomes available to us at the Increased Premium Rates,

we shall immediately effect such available cover (subject to having obtained your prior written approval, such approval not to be unreasonably withheld or delayed) and notify you in writing within seven days that we have so effected the cover.

For the purposes of this Tender,

the “Increased Premium Rates” means premium rates that do not exceed 125% of the premium rates payable by us for cover on an annual aggregate basis at the time of the applicable annual renewal PROVIDED THAT any difference between (i) premium rates for cover on an annual aggregate basis and (ii) premium rates for the Required Insurance or better cover than the cover in place at the later of the date of the Contract formed by the acceptance of this Tender or the latest relevant annual renewal (whichever is applicable), is not due to any act, omission, default, claim, notice of claim, negligence or otherwise of or against us;

“Each and Every Insurance“ means professional indemnity insurance on an each and every claim basis at the level set out in the Schedule; and

“Annual Aggregate Insurance” means professional indemnity insurance on an annual aggregate basis at the level set out in the Schedule.

Is sinne, le meas,

| Signed on behalf of |  |
| --- | --- |
| Name of Tenderer |  |
| Signature of authorised person |  |
| In the presence of |  |
| Signature of witness |  |
| Name of witness |  |
| Witness’s occupation |  |
| Witness’s address |  |

OR (If the Tenderer is an individual)

| Signed by |  |
| --- | --- |
| Signature of Tenderer |  |
| Name of Tenderer |  |
| In the presence of |  |
| Signature of witness |  |
| Name of witness |  |
| Witness’s occupation |  |
| Witness’s address |  |

STANDARD CONDITIONS OF ENGAGEMENT

FOR CONSULTANCY SERVICES (TECHNICAL)

SCHEDULES

SCHEDULE A: CONTRACT PARTICULARS

##### INTERPRETATION

The Agreement is organised in elements, by individual numbers and line breaks, and titled groups, within each clause. One purpose is to identify clearly which contents go together as part of the same element, especially which qualifications, modifications and exceptions apply to what, and the relationships between elements.

Element numbers provide precise references, They are preceded by clause numbers in larger font except where the reference is in and to the same clause [e.g.‘1, 5,6,7’ in clause 2.4, but ‘7‘ alone in 2.10].

Instead of including ‘and’ or ‘or’ where either would cause ambiguity, commas are used between contents of an element, and semi-colons between elements in a sentence (with indenting where convenient for listing them), to show that they apply individually and together as relevant to the subject.

Square brackets are included where useful to identify as such clarifications, explanations, reminders of purposeful implications or of general law, and cross-references, to show that significance is not to be given to their absence elsewhere, or in the case of general law that it is not being changed.

In the Agreement, Schedules, except where the context indicates, words in the singular include the plural and the reverse.

1. APPOINTMENT

1 Client, Consultant, Contact Details

|  | Client |
| --- | --- |
| Name | Inland Fisheries Ireland |
| Telephone | (01) 884 2600 |
| Mobile | n/a |
| Email | barriers@fisheriesireland.ie |

|  | Client’s Representative |
| --- | --- |
| Name | Peter Glynn |
| Telephone | n/a |
| Mobile | 087 499 8986 |
| Email | peter.glynn@fisheriesireland.ie |

|  | Consultant |
| --- | --- |
| Name |  |
| Telephone |  |
| Mobile |  |
| Email |  |

|  | Consultant’s Representative |
| --- | --- |
| Name |  |
| Telephone |  |
| Mobile |  |
| Email |  |

2 Project

Integrated Consultancy Services for the Killeen & Feenune Bridge Barrier Mitigation Project

7 Whole, parts, of other documents included in the Contract

1. Letter of Acceptance 2. Pricing Schedule 3. Service Requirements 4. Form of Tender & Schedule 5. COE1 Standard Conditions of Engagement for Consultancy Services (Technical) including Schedules A & B 6. Project Programme 7. Tender Clarifications 8. Post-tender Clarifications (as may be required) 9. Tenderers Quality and SAQ Submissions 10. Any minutes of pre-start / pre-contract award meetings

2. PERFORMANCE

12 Consultant has no authority –

| to make any Change Order with an extra value above: | € 500 exclusive of VAT |
| --- | --- |
| to make Change Orders in any three month period with a cumulative extra value above: | € 2,000 exclusive of VAT |
| any Change Order causing or contributing to a reduction in safety, quality, usefulness, of the Project. to waive any of the Client’s rights or the Contractor’s obligations under a Project construction contract without limitation to notice periods such as those set out in sub-clause 10.3 of the Public Works Contracts (PW-CF1 to PW-CF5). |  |
| (Insert amounts and any other restrictions) |  |

17 Limit of Liability

| The Liability Cap is: | € 600,000 / ( euro) |
| --- | --- |
| The Liability Cap shall not apply to any claim, loss, damage, cost, expense or liability relating to - death, personal injury or illness; - fraud or fraudulent misrepresentation; - wilful default; - gross negligence; - third party property; - sub-clause 13.26 of this Agreement; or - any liability which the Consultant cannot lawfully exclude or limit. |  |

19 Insurance types, terms

| COVER | Minimum cover | Permitted deductible each and every occurrence | Period |
| --- | --- | --- | --- |
| Annually renewable Professional Indemnity policy, against liability for losses due to professional negligence. The conditions provide for claims for breach of professional duty or civil liability as well as negligence. The jurisdiction in which claims can be lodged and settled includes IRELAND | Each and every claim or series of claims arising out of the same originating cause €500,000 OR Per claim and limited in the Annual Aggregate €600,000 | 2.0% of gross fee turnover, or €5,000 whichever is greater | From start to completion of the Services; and six years from certified substantial completion of the Project works subject to reasonable adjustment of cover for any exceptional increases in insurance market rates. |
| Public Liability for death, personal injury [except EL, next type]; loss of, damage to, property; with indemnity to the Client as principal | € 6,500,000 | € 10,000 | From start to completion of the Services. |
| Employers’ Liability for death, injury, to employees | € 13,000,000 | None | From start to completion of the Services. |
| Insurance of plans, documents | € n/a | None | From start to completion of the Services. |

25 Key Team Members

Key Team Members are the members of the Consultant’s team that are named in the Consultant’s tender submission for the Services and/or named in the Consultant’s suitability assessment questionnaire response for the Services, as applicable.

##### 7. COORDINATION

5 Facilities from the Client

n/a

6 Client’s resident staff

n/a

11 Team Leader

The Consultant  team leader.

##### 9. PAYMENTS

13 Inflation Adjustment

First Adjustment Date means for any element of the Fee that is

- a Lump Sum [by Schedule B only, not by conversion under 9.11,12], the date that is the Base Date;

- based on Tendered Time Charges, the date that is the Base Date;

- a Lump Sum [by conversion under 9.11,12 only] the date that is the later of:

  - the Base Date; or

  - the Percentage Fee Conversion Date;

- a percentage applied under 9.7,8 the date that is the later of:

- the Base Date; or

- the Percentage Fee Application Date.

Base Date means the date that is the first day of the 25th month falling after the date that is 10 days before the last date of receipt of the Consultant’s tender for the Services, or, if there was none, 10 days before the Client received the Consultant’s tender for the Services.

Calculated Time Charges means Time Charges that are calculated by the Client in accordance with Section 5.5 (Pricing) of the Instructions to Tenderers for Consultancy Services using a formula to calculate hourly rates and carrying a document reference of ITT-S1a or ITT-S2a, as applicable. Calculated Time Charges shall only apply where ITT-S1a or ITT-S2a was used in the tender for the Contract.

COE Fee Adjustment Factor is the figure for a Relevant Quarter in an Indexation Year published on the constructionprocurement.gov.ie [or any successor] website.

Indexation Year means a period of a year with the first Indexation Year being the period starting on the First Adjustment Date and ending on the day before the anniversary of the First Adjustment Date; for each subsequent Indexation Year it shall be the period of a year from the last anniversary of the First Adjustment Date and ending on the day before the next anniversary.

Percentage Fee Application Date means the date upon which the Client applies a Scheduled Percentage for the Total Fee under 9.7,8.

Percentage Fee Conversion Date means the date upon which the Client converts a Scheduled Percentage Total Fee to a Lump Sum Fee under 9.11,12.

Quarter means a period of 3 months ending on 31 March, 30 June, 30 September or 31 December in any calendar year.

Relevant Quarter means the Quarter in which a First Adjustment Date occurs.

Tendered Time Charges means Time Charges tendered by the Consultant in accordance with Section 5 (Pricing) of the Instructions to Tenderers for Consultancy Services using tendered hourly rates and carrying a document reference of ITT-S1b or ITT-S2b, as applicable. Tendered Time Charges shall only apply where ITT-S1b or ITT-S2b was used in the tender for the Contract.

##### 10. DEBTS TO CLIENT

4	Interest

The rate of interest payable on Client’s wrongful deduction is current ECB rate + 2% p.a.

##### 12. BUDGETARY CONTROL

2	Excess Percentage

'Excess Percentage' means the percentage [if any] in excess of 10% of the tendered amount accepted by the Client for the Project construction by which that amount is above or below the last estimate approved by the Client before giving permission to start Stage (iii).

##### 13. INTELLECTUAL PROPERTY etc

11 Assignment

There    assignment to the Client instead of a licence.

| Document, design or deliverable |  |
| --- | --- |

14 Licence

Client may use Consultant’s design etc. for –

Individual projects:; The Client may use the Consultant’s documents, designs, reports, drawings, models and deliverables solely for the Project and any subsequent works directly arising from it, including statutory consent applications, tendering, construction, operation and maintenance.. Types of project:; Similar.

15 Fees [if any]

The only fees payable by the Client for its rights under this clause are: 0.

18 Publicity

Consent to publicity is required from .

##### 14. TERMINATION

9 Scheduled termination events

The following are Scheduled termination events:

- Where the Contract is subject to Statutory Instrument 284 of 2016 European Union (Award of Public Authority Contracts) Regulations 2016 or Statutory Instrument 286 of 2016 European Union (Award of Contracts by Utility Undertakings) Regulations 2016 and:

- the Consultant has, at the time of Contract award, been in one of the situations referred to in Article 57(1) of SI 284 of 2016 and, in the opinion of the Employer, should therefore have been excluded from the procurement procedure; or

- the Contract should not have been awarded to the Consultant in view of a serious infringement of the obligations under the Treaties and Directives 2014/24/EU or Directive 2014/25/EU that has been declared by the Court of Justice of the European Union in a procedure pursuant to Article 258 of the Treaty on the Functioning of the European Union; or

- in the opinion of the Employer, the Contract has been subject to a substantial modification which would have required a new procurement procedure pursuant to Regulation 72 of SI 284 of 2016 or Regulation 97 of SI 286 of 2016; or

- the Consultant (or its or sub consultant(s), if any) falls within the category of prohibited economic operators identified in Regulation (EU) No 833/2014 of 31 July 2014 (as amended by EU Regulation 2022/576 amending Regulation (EU) No 833/2014 concerning restrictive measures in view of Russia’s actions destabilising the situation in Ukraine or any subsequent amendments to same).

- Any breach of clause 2.22,23 Corrupt Gifts or the commission of any offence by the Consultant, any subcontractor, agent or employee under the Criminal Justice (Corruption Offences) Act 2018. [Without affecting its other rights], the Client shall be entitled to recover from the Consultant the amount or value of any gift, consideration or commission.

In this Form of Tender and Schedule, the reference to “Treaties” means the Treaty on European Union, the Treaty on the Functioning of the European Union, the Treaty establishing the European Atomic Energy Community and the Charter of Fundamental Rights of the European Union.

30 Payment where Client terminates at will

Where the Client terminates Services at will although the Project is continuing, the Consultant is entitled to 5% of the difference between the Fees payable under clause 14.27 [without any apportionment under 14.28], and the total fee that would, as estimated at termination, have been payable on completion of the Services for the last Stage in or after which the termination occurred.

##### 16. DISPUTES

1 Initial resolution method

Any dispute or difference arising out of or in connection with this Agreement shall, in the first instance, be referred to the Head of Barrier Mitigation in Inland Fisheries Ireland. Where there is no agreement reached the second step shall be a Concilitaion process. The Engineers Ireland Conciliation Procedure shall govern the Conciliation. Arbitration shall be used only where an agreement has not been reached following the Conciliation process.

4 Nominator

In default of agreement, an arbitrator, conciliator or other for 16.1, will be nominated at the request of either party by the following person[s]: President of Engineers Ireland

In default of agreement an adjudicator, under the Construction Contracts Act 2013, will be appointed at the request of either party by the Chairperson of the Panel of Adjudicators.

5 Rules

The applicable Rules are the following published for use with these Standard Conditions of Engagement:

In the case of Arbitration, the arbitration rules are the Capital Works Management Framework (CWMF) Arbitration Rules for use with Public Works and Construction Services Contracts (AR1) published on http://constructionprocurement.gov.ie/arbitration-rules/ on the date 10 days before the latest date for submission of Tenders for this contract (disregarding any amendments posted on that date). The Engineers Ireland Conciliation Procedure (2013) shall govern the conciliation.

SCHEDULE B: CONSULTANT’S SERVICES AND FEES

##### CONSULTANT’S STAGE SERVICES

The Consultant’s appointment is for   as tabled below.

##### PSDP SERVICES

Performance of all the duties of Project Supervisor for the Design Process  included in the Services as tabled below [and the Stage Fees].

##### Assigned Certifier sERVICES

Performance of all the duties of Assigned Certifier under the Building Control (Amendment) Regulations 2014  included in the Services [and the Stage Fees].

##### Design Certificate SERVICES

The Consultant  required to sign the Design Certificate in accordance with the Building Control (Amendment) Regulations 2014.

##### TOTAL FEE [9]

##### STAGE SERVICES

|  | Feasibility and Preliminary Design |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Stage services | Performance Period from permission to start [4.4] () | Milestones (if any) | Percentage of Total Fee for Stage | Stage Fee | Percentage of Stage Fee for suspension [4.18,19] |
| Stage 1 Planning Initial - Phase 1: Feasibility | 3 | Feasibility and Option Selection Report Public Information Day Scope of Requirements for any necessary surveys PSDP role 80% of stage fee payable in equal interim monthly installments (pending progress). Remaining 20% payable on completion of Stage/Phase | Costs as per Pricing Document |  | 5% |

##### STAGE SERVICES

|  | See below |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Stage services | Performance Period from permission to start [4.4] () | Milestones (if any) | Percentage of Total Fee for Stage | Stage Fee | Percentage of Stage Fee for suspension [4.18,19] |
| See below |  |  | % |  | % |
| Sub-Stage (ii a) Planning - Phase 2: Preliminary Design |  |  |  |  |  |
| Stage 2 (a) Planning - Phase 2: Preliminary Design | 4 | Project Management, Meetings/Workshops, Progress Reports Stakeholder Consultations & Engagement Plan Cost, Value & Risk Management PSDP role, Safety & Health Duties 80% of stage fee payable in equal interim monthly installments (pending progress). Remaining 20% payable on completion of Stage/Phase | Costs as per Pricing Document |  | 5% |
| Stage 2 (a) Planning - Phase 2: Preliminary Design | see above | Fossitt Habitat Survey Invasive and Non-Native Flora Survey Mammal Survey Bat RoostAssessment Nesting and Breeding Bird Survey Freshwater Pearl Musssel Survey Payment as per pricing document on delivery of survey report | Costs as per Pricing Document |  | 5% |
| Stage 2 (a) Planning - Phase 2: Preliminary Design | see above | Article 6(2) Report or AA Screening Report and Natura Impact Statement Payment as per pricing document on delivery of reports | Costs as per Pricing Document |  | 5% |
| Stage 2 (a) Planning Developed - Phase 2: Preliminary Design | see above | Project Management Services Cost, Value & Risk Management Hydrological and Flood Risk Assessment Report Hydraulic Modelling Civil and Structural Design Section 50 Report Planning Report Ecological Impact Assessment (ECIA) Article 6(2) Report or AA screening and NIS WFD Screening Construction Environmental Management Plan Waste Management & Circular Economy Report Payment as per pricing document on delivery of service or report |  |  | 5% |
| Sub-Stage (ii b) IFI Phase 3 - Statutory Process |  |  |  |  |  |
| Stage 2 (b) Planning Developed - Phase 3: Statutory Process | 3 | Preparation and Submission of a planning exemption or Preparation and submission of a full planning application Submission of Planning Report subject to Client Approval Submission of OPW section 50 application with Clients Approval PSDP Role Post planning review Payments as per pricing document on delivery of serivce | Costs as per Pricing Document |  | 5% |
| Sub-Stage (ii c) |  |  |  |  |  |

##### STAGE SERVICES

| Stage services | Performance Period from permission to start [4.4] () | Milestones (if any) |  | Percentage of Total Fee for Stage | Stage Fee | Percentage of Stage Fee for suspension [4.18,19] |
| --- | --- | --- | --- | --- | --- | --- |

STAGE SERVICES

| Stage services | Performance Period from permission to start [4.4] () |  | Milestones (if any) | Percentage of Total Fee for Stage | Stage Fee | Percentage of Stage Fee for suspension [4.18,19] |
| --- | --- | --- | --- | --- | --- | --- |

##### STAGE SERVICES

| Stage services | Performance Period from permission to start [4.4] () |  | Milestones (if any) | Percentage of Total Fee for Stage | Stage Fee | Percentage of Stage Fee for suspension [4.18,19] |
| --- | --- | --- | --- | --- | --- | --- |

Details of stage services referred to above

Click or tap here to enter text.

| Project Supervisor for the Design Process Services | Performance period |  |
| --- | --- | --- |
| All the duties of Project Supervisor for the Design Process according to the Safety, Health and Welfare (Construction) Regulations 2013, notwithstanding any inconsistent Contract contents. | While required for these Services [subject to any later appointment, earlier clause 14 Termination, by the Client]. | No additional payments |

##### TIME CHARGES

The following Tendered Time Charges apply to suspension [4.21], Client’s Changes [clause 11] (unless the Time Charges are Calculated Time Charges, in which case Calculated Time Charges apply)

Rates for Tendered Time Charges [rates used must be in accordance with Framework Rates. Any  tender  containing  rates  higher  than  those  outlined  at  the  time  of  the Framework Agreement or agreed with the Contracting Authority following any subsequent Review Date will be excluded from consideration for the Services Contract ; Lower rates may be used.]

| Grade | € per hour (exclusive of VAT) |
| --- | --- |
| Project Director |  |
| Project Manager |  |
| Project Supervisor Design Process |  |
| Civil Design Team Lead/Senior Engineer |  |
| Structures Design Team Lead/Senior Engineer |  |
| Hydraulics/Hydrology Team Lead/Senior Hydraulic Engineer/Hydrologist |  |
| Senior Ecologist/Senior Environmental Consultant |  |
| Ecologist/Environmental Consultant |  |
| Project Engineer |  |
| Graduate Engineer |  |
| Senior Technician |  |
| Junior Technician |  |

##### MANAGEMENT SERVICES

[Included in Stage Services as relevant, and in the Total Fee and Stage Fees]

| Reporting |  |  |
| --- | --- | --- |
| Timing | Contents | Method |
| As per Scope of Services | As per Scope of Services | As per Scope of Services |

| Transfers [3] |  |  |
| --- | --- | --- |
| Timing | Contents | Method |
| At least one month from the proposed assignment. | Request for consent. Name of person to whom sub-contract/benefit the Consultant proposes to make the assignment. Consultants reasons for doing so. | To be delivered in hard copy and via e-mail to Client's representative. |

| Communications [6] |  |  |
| --- | --- | --- |
| Timing | Contents | Method |
| As per Scope of Services | As per Scope of Services | As per Scope of Services |

| Coordination [7] |  |  |
| --- | --- | --- |
| Timing | Contents | Method |
| From Project Award | Access to the subject site for the purposes of carrying out any necessary surveys investigations etc | Access is provided to the site. Arrangement for access to be made with the Client's Representative |
| At any time upon receipt of request | Information in relation to services or other matter in as much as the information is available to the client | Requests to be made via the Client's Representative |

| Cooperation [8] |  |  |
| --- | --- | --- |
| Timing | Contents | Method |
| It is the responsibility of the parties to the Contract to direct their respective staff to fulfil their roles in a constructive and supportive manner at all times throughout the services |  | In writing via email or hardcopy to the Client’s Representative as otherwise agreed jointly by Client and Consultant. |

| Payments [9] |  |  |
| --- | --- | --- |
| Timing | Contents | Method |
| Subject to Service Performance As per Schedule and Fee payment profile. | Consultant to obtain relevant Client Purchase Order Number Consultant to seek approval to submit draft invoice Consultant to submit draft invoice for approval wrt services performed Client to Issue Signed Payment Certificate to Consultant Consultant to submit approved Invoice Invoices should quote Consultant’s VAT registered Number. Any invoices should clearly separate items which attract different VAT rates. Consultant to provide information in relation to scheduled service performance timeline with reference to the first adjustment date and Indexation Year 1 and subsequent years regardless of timeline of submission of draft invoice. Client to provide COE Fee Adjustment Factor(s) where applicable. Consultant to submit invoice adjusted for inflation (where applicable) Consultant also to provide unadjusted cumulative fee and cumulative inflation payment (where applicable) relating to the contract. | In writing via email to Client Finance Dept and hardcopy to Client’s Representative. Client Purchase Order Number to be quoted on all Invoices. |

| Client’s Changes [11] |  |  |
| --- | --- | --- |
| Timing | Contents | Method |
| Where possible in advance of service | Client to provide a written statement of the scope of change, seeking a costed proposal from the Consultant on the matter covered in Clause 10(1) to 11(7) within a stated time. Rates used for personnel shall be those used in the original Tender. Consultant to submit a lump sum fixed price where possible. Client to endorse the change proposal, with amendments, at his discretion, within two weeks of its reciept, the Consultant to respond with a written acceptance within two further weeks. | In writing via email to the Client or as otherwise agreed jointly by Client and Consultant. |

| Termination [14] |  |  |
| --- | --- | --- |
| Timing | Contents | Method |
| As required as soon as practicable | For termination for cause, the Consultant shall notify the Client that they are contemplating termination, together with the details of the basis of the breach, and what if any remedial action by the other party will prevent such Termination. | In writing via email and hardcopy to the Client’s Representative. |
| As soon as practicable and not later than one month following Termination | Consultant to prepare a comprehensive handover report covering all Contract obligations on Termination. | In writing via email and hardcopy to the Client’s Representative. |
| As required as soon as reasonably practicable | Client to notify the Consultant that they are contemplating Termination, together with the details of the basis of the breach, and what if any remedial action by the other party will prevent such Termination. | In writing via email and hardcopy to the Client’s Representative. |

| Alerts, Follow up |  |  |
| --- | --- | --- |
| Timing | Contents | Method |
| Conflict of Interest [2.29] | Details of Conflict of Interest- Full details of the conflict of interest or potential conflict of interest together with any further information which the Client may require [including any steps proposed to manage the conflict or potential conflict]. | By email or letter |

Completed by the Client

If no sum is stated, the applicable amount is €1,500,000 (one million, five hundred thousand euro)

The Each and Every Insurance for the purpose of the Tender

The Annual Aggregate Insurance for the purpose of the Tender

If no rate of interest is specified, the European Central Bank main refinancing rate (‘ECB’) plus eight percentage points (ECB+8%) shall apply.