TENDER ADDENDUM

228kWp Ground Mounted Photovoltaic Installation and associated works at Waterford and Wexford Training Centre, Cork Road, Waterford

Amendment to Tender Award Criteria and Evaluation Methodology-  This Addendum supersedes all award criteria noted elsewhere in the tender documents.

Date of Issue: 15/10/2026

# 1. Purpose of Addendum

The Contracting Authority hereby amends the Tender Award Criteria. The contract shall be awarded on the basis of the Most Economically Advantageous Tender (MEAT).

| Criterion | Weighting | Marks |
| --- | --- | --- |
| Price | 60% | 600 |
| Project Programme Submission | 40% | 400 |
| Total | 100% | 1000 |

# 2. Project Programme Submission

Tenderers shall submit a credible project programme demonstrating their proposed methodology for delivery of the Works, including construction sequencing, critical path, milestones, resources, risk management and completion strategy. Note: works must be substantially completed by 31st December 2026

# 3. Quality Assessment Methodology

Maximum Marks Available: 400. Minimum pass mark required: 160 marks (40%).

| Assessment Rating | Score |
| --- | --- |
| Excellent | 5 |
| Good | 4 |
| Acceptable | 3 |
| Unsatisfactory | 2 |
| Inadequate | 1 |
| No Submission / Non-Compliant |  | 0 |  |

Quality Score = (Evaluation Score ÷ 5) × 400

Each tenderer shall be assessed by the evaluation panel based on understanding of project constraints, robustness and realism of programme, critical path identification, resource allocation, risk mitigation and confidence in achieving completion.

# 4. Price Evaluation Methodology

The Tenderer with the lowest eligible tender price shall receive the full 600 marks available for price.

Price Score = A × (1 − ((B − C) ÷ C))

Where A = 600 marks available for price; B = Tenderer Price; C = Lowest Eligible Tender Price.

# 5. Final Combined Score

Final Score = Price Score + Quality Score

The Tenderer achieving the highest overall combined score shall be deemed to have submitted the Most Economically Advantageous Tender.