REQUEST FOR QUOTATION

FOR AGGREGATE SPEND UPTO €50,000 (Excl. VAT)

| Subject of Quotation | Request for Quotation for Consulting Engineering Services for the Design and Construction Supervision of the Coolderry Group Water Scheme Watermain Interconnection, Borrisoleigh. |
| --- | --- |
| eTenders ref (CfT Resource ID): |  |
| Issue Date | Thursday 4th November 2026 |
| Closing Date for Queries | Thursday 19th November 2026 5pm |
| Closing Date for Quotations Submission | Thursday 3rd December 2026 3pm |
| Contact for Queries | Messaging facility on www.etenders.gov.ie |
| Format for submission of quotations – use the Quotation Response Document provided |  |
| Submit via www.etenders.gov.ie Please note that information relating to this Request for Quotations, including clarifications and changes, will be published on the Irish Government Procurement Opportunities Portal www.etenders.gov.ie. Registration is free of charge and there is no charge for documents. Please note that the Contracting Authority accepts no responsibility for information relayed (or not relayed) via third parties. Please upload your response as a ZIP FILE to protect the integrity of the file names. |  |

CONTENTS

1	Disclaimer	3

2	Use of eTenders	3

3	Use of a Quotation Response Document	3

4	About the Contracting Authority	4

4.1	The Contracting Authority	4

4.2	Small and Medium Enterprise Participation	4

5	Scope of Requirement and Contract	5

5.1	Specification of Requirements	5

5.2	Type of Contract	7

5.3	Duration and Value of the Contract	7

5.4	Contract Award and Commencement	7

5.5	Pricing	8

5.6	Review of Performance	8

5.6.1	Contract Management	8

5.6.2	Invoicing	8

5.7	Contract Terms and Conditions	8

5.8	Award to Runner-Up	8

6	Evaluation criteria	9

6.1	Suitability	9

6.2	Award Criteria	9

6.3	Methodology for Calculating the Cost Score	10

6.4	Methodology for Calculating Scoring of Qualitative Criteria	11

7	Format of Response	11

8	Instructions for economic operators quoting	12

8.1	Closing Date	12

8.2	Submission of Quotations	12

8.3	Queries	12

8.4	Currency and Payments	12

8.5	Confidentiality	12

8.6	Conflict of Interest	12

8.7	Freedom of Information Acts	12

8.8	Data Protection	13

8.9	Publicity	13

8.10	Tax Compliance	13

8.11	Withholding Tax	13

8.12	Irish Legislation and Law	14

8.13	Dignity at Work	14

8.14	Interference and Inducement to Purchase	14

8.15	Notification of Evaluations	14

8.16	Replacement Personnel	14

8.17	Copyright	14

8.18	Brand Names, etc.	14

8.19	Responsibility of Successful Party	14

# Disclaimer

This Request for Quotation (RFQ) document issued herewith (“the Document”) is for information only and does not constitute, and shall not be interpreted as, an offer for sale, prospectus, or the basis of a contract.

Tenderers are recommended to read the documents thoroughly. While all reasonable steps have been taken to ensure that the information set out in the Document is accurate and up to date, no representation or warranty, express or implied, is or will be made or given in relation to the accuracy or the completeness of any information contained in the Document or otherwise provided by or on behalf of the Contracting Authority (in writing or otherwise) to any interested party or its advisers. No responsibility or liability for any loss or damage arising as a result of reliance on these documents, or for the information contained in these documents or for any omission is or will be accepted by the Contracting Authority or by any of its officers, employees, agents or professional advisers. No officer, employee, agent, or professional adviser of the company has any authority to give or make any representation or warranty, express or implied, in relation to such information. The Contracting Authority’s officers, employees, agents, and professional advisers expressly disclaim any and all liability arising out of such documentation or information and any errors or omissions in or from the documents and information.

The Contracting Authority reserves the right to discontinue the procurement process at any time.

# Use of eTenders

Please note that information relating to this Request for Quotations, including clarifications and changes, will be published on the Irish Government Procurement Opportunities Portal www.etenders.gov.ie. Registration is free of charge and there is no charge for documents. Please note that the Contracting Authority accepts no responsibility for information relayed (or not relayed) via third parties.  In order to submit a response, it is mandatory to have ASSOCIATED your company with the competition using the eTenders log in.

# Use of a Quotation Response Document

The Contracting Authority have provided a Quotation Response Document (QRD) as a separate document for tenderers to use in preparing their response to this Request for Quotations. This document and format must be used. Tenderers should note that personalisation of the QRD is not allowed, and they must not add their branding/colours to the QRD.

Please note that in addition to this RFQ and the QRD, the following documents form part of the tender documentation:

- Scope of Works: Watermain Interconnection Design & Construction Supervision - Coolderry GWS Borrisoleigh

- Any Clarification documents issued by the Contracting Authority during the Quotation submission period. Tenderers must ensure they regularly monitor eTenders and review any Clarification documents published.

It is recommended to upload your response as a Zip file in order to protect the integrity of file names.

# About the Contracting Authority

## The Contracting Authority

Tipperary County Council is the local authority responsible for the administrative areas of County Tipperary. The Council provides a broad range of public services, including roads, water services support, planning, housing, environment, community and economic development. For this competition, Tipperary County Council is the Contracting Authority and seeks to appoint a suitably qualified consulting engineer to deliver the services described in this RFQ for the Coolderry Group Water Scheme, Borrisoleigh.

Further information on Tipperary County Council is available at www.tipperarycoco.ie.

## Small and Medium Enterprise Participation

It is the policy of the Contracting Authority to encourage participation by Small and Medium Enterprises (SMEs) in this competition.

SMEs are encouraged to explore the possibilities of forming relationships with other SMEs or with larger enterprises to meet the financial, economic or technical capacity requirements of the competition, if required.

# Scope of Requirement and Contract

## Specification of Requirements

Background and Objectives

The Coolderry Group Water Scheme is located approximately 24 km south east of Nenagh. It has 8 connections, with 1,500m of watermain, consisting of 1,360m of 50mm and 140m of 25mm. Funding has been approved to facilitate the taking in charge of the scheme by Uisce Éireann.

Tipperary County Council seeks to appoint a suitably qualified and experienced consulting engineer to provide design, Project Supervisor Design Process (PSDP), procurement support, construction supervision, contract administration and handover services for a new approximately 1,500m watermain network serving the GWS, and the connection of the GWS network to the UE network by a new 450m length of 50mm watermain. A booster pump may be required to facilitate supply to the scheme. The proposed interconnection will connect the Uisce Éireann network to the Coolderry Group Water Scheme and will run principally along the carriageway and grass verge of a Local Secondary road.

Objectives

- Deliver a fully compliant, detailed engineering design meeting Uisce Éireann and GWS standards.

- Fulfil all statutory duties of the PSDP to eliminate or mitigate risks.

- Secure all necessary statutory approvals, licenses, and local authority consents.

- Provide procurement support to select a competent civil contractor on behalf of the GWS Committee.

- Deliver comprehensive construction supervision and contract administration.

- Ensure successful handover and final sign-off by Uisce Éireann and the GWS Committee.

Scope of Services

Phase 1: Survey, Investigation & Preliminary Design

- Site Survey: Topographical survey of the 1,950m route of the proposed watermain.

- Utility Mapping: Desktop studies to locate existing services.

- Site Investigations: Slit trenches to confirm utility depths and ground conditions at critical tie-in points.

- Stakeholder Consultation: Initial engagement and coordination meetings with Uisce Éireann, the GWS Committee, and the Local Authority Roads Department.

Phase 2: Detailed Design & Statutory Approvals

- Design: Alignment, sizing, pressure management, and selection of pipe materials (e.g., HPPE).

- Ancillary Infrastructure: Design of air valves, scour valves, hydrants, bulk water meters, sampling points, and non-return valves.

- Determine requirement for boosterpump to be located near existing Coolcormack pumping station.

- Road Licensing: Preparation and submission of the MRL (Multi-Disciplinary Road Opening License) via the MapRoad system, listing the GWS Committee/Consultant as required by local authority terms.

- Traffic Management: Development of a preliminary Traffic Management Plan (TMP).

Phase 3: Project Supervisor Design Process (PSDP) Services

- AF1 Notification: Prepare and submit the HSA Approved Form AF1 to the Health and Safety Authority on behalf of the GWS Committee (Client).

- Design Coordination: Identify, eliminate, or control foreseeable risks during design, construction, maintenance, and future repair works.

- Safety & Health Plan: Prepare the Preliminary Safety and Health Plan for inclusion in the construction tender dossier.

- Temporary Works: Ensure design temporary works requirements (e.g., trench shoring along the L1070) are accounted for in the safety assessments.

- Safety File: Initiate, compile, and structure the Safety File during the design stage, ready for construction-stage updates.

Phase 4: Procurement & Tendering

- Tender Documentation: Preparation of Works Requirements, Bill of Quantities, technical specifications, and drawings.

- PSCS Competency Check: Assist the GWS Committee in assessing the competency of the tendering contractors to act as the Project Supervisor Construction Stage (PSCS).

- Tender Evaluation: Managing the query process, assessing submitted tenders, and issuing a formal Tender Report with recommendations to the GWS Committee.

Phase 5: Construction Supervision & Contract Administration

- Contract Administration: Acting as the Employer’s Representative under the public works short-form or standard capital works contract.

- Site Supervision: Routine inspections to ensure compliance with design specifications, CIRIA guidelines, and Uisce Éireann standard details.

- PSCS Liaison: Coordinate with the contractor’s PSCS regarding design changes or unforeseen ground hazards discovered on the route of the watermain.

- Quality Assurance: Supervision of pressure testing (swabbing, chlorination, and hydrostatic testing) and water quality sampling.

- Financial Management: Assessment of contractor payment claims, variations, and recommendation of payments to the GWS Committee for sign-off.

Phase 6: Handover & Closeout

- Safety File Delivery: Complete, review, and formally hand over the final Safety File to the GWS Committee.

- As-Built Records: Provision of digital As-Built drawings in GIS/AutoCAD format matching Uisce Éireann specifications.

- Asset Data: Completion of Uisce Éireann asset data templates and validation certificates.

- Handover Coordination: Facilitating the formal valve opening, connection, and asset transfer between Uisce Éireann and the GWS.

Deliverables

- Preliminary Design Report, Utility Map & HSA AF1 Form

- Detailed Design Drawings & Preliminary Safety & Health Plan

- Approved Road Opening License & Tender Documents

- Construction Stage Reports & Quality Logbooks

Compliance

All services must comply with applicable Irish and EU legislation, the Safety, Health and Welfare at Work (Construction) Regulations, the Capital Works Management Framework, Uisce Éireann standards and specifications, Tipperary County Council requirements, road-opening and traffic-management requirements, and all relevant professional standards and guidance.

The Consultant shall maintain appropriate professional indemnity, public liability and employer’s liability insurance for the duration of the appointment, as specified in the Quotation Response Document and contract documentation.

## Type of Contract

This competition is for the award of a single services contract to one successful Tenderer. It is not a framework agreement.

The successful Tenderer will enter into the form of contract included in, or identified by, the quotation documentation. The appointment will cover the full scope of services described in this RFQ, subject to any written amendments agreed by the Contracting Authority.

## Duration and Value of the Contract

The contract will commence on the date specified in the Letter of Acceptance or contract and will continue until completion of all services, including construction-stage supervision, handover and closeout. Tenderers must state their proposed programme and anticipated duration in the Quotation Response Document.

The estimated contract value is below €50,000 exclusive of VAT. This estimate is provided for procurement purposes only and does not constitute a commitment to expend any particular amount.

The successful Tenderer shall not undertake additional services or incur additional fees without the prior written approval of Tipperary County Council.

## Contract Award and Commencement

Following completion of the evaluation, the Contracting Authority intends to award the contract to the compliant Tenderer achieving the highest overall score.

The successful Tenderer must provide all evidence requested by the Contracting Authority, including evidence of tax compliance, insurances, qualifications and any other pre-contract requirements, before the contract is concluded.

- The successful Tenderer shall not commence the services until formally instructed in writing by Tipperary County Council.

## Pricing

Tenderers must submit a fixed lump-sum fee for the full scope of services and complete all elements of the Pricing Schedule in the Quotation Response Document. The fee must include all professional time, surveys, travel, meetings, expenses, overheads, specialist inputs and all other costs necessary to deliver the services, exclusive of VAT.

No alteration to the Pricing Schedule is permitted. Any assumptions, exclusions or qualifications must be clearly identified. The Contracting Authority may reject a quotation that is incomplete, conditional or materially qualified.

## Review of Performance

Performance will be monitored throughout the contract, including quality of design and documentation, compliance with programme, responsiveness, cost control, contract administration, stakeholder coordination and quality of construction supervision.

### Contract Management

Tenderers must nominate a lead consultant who will act as the primary point of contact and will have authority to manage the assignment and address all matters arising under the contract.

### Invoicing

Invoices may be submitted only in accordance with the agreed payment schedule and following completion of the relevant service stage or milestone to the satisfaction of the Contracting Authority. All invoices must quote the relevant purchase order number.

## Contract Terms and Conditions

Award of the contract will be conditional upon acceptance of the Contracting Authority’s contract terms and conditions. Any proposed qualifications or amendments must be clearly identified in the quotation and may render the quotation inadmissible.

## Award to Runner-Up

If the preferred Tenderer is unable or unwilling to enter into the contract, fails to provide the required evidence, or withdraws its quotation during the tender validity period, the Contracting Authority reserves the right to proceed to the next highest-ranked compliant Tenderer.

# Evaluation criteria

## Suitability

The Contracting Authority will only consider quotations from competent and financially sound and compliant economic operators. To this end, you are required to confirm the following by completing the self-declaration contained in the separate Quotation Response Document (QRD).

- General economic operator information.

- Confirmation of tax compliance.

- Confirmation that the economic operator is appropriately insured.

- Confirmation via declaration that the economic operator is not bankrupt, guilty of corruption, fraud, money laundering, membership of a criminal organisation, not involved in child labour and/or human trafficking and is fully compliant with all its statutory obligations.

## Award Criteria

Tenderers shall be evaluated and ranked in accordance with the award criteria set out below, based on a quality and cost assessment carried out by the Contracting Authority.

The Contracting Authority shall rank all compliant Tenderers in order of their final evaluated score. The Contracting Authority is not obliged to accept the lowest priced or any quotation.

The contract will be awarded to the compliant Tenderer achieving the highest overall score, subject to verification of the suitability and pre-contract requirements.

|  |  | Criteria | Weighting |  |  | Maximum Score | Minimum Score Required |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| A |  | Cost | 40% |  |  | 4,000 | n/a |  |
| Tenderers must submit a clear, complete and unambiguous fixed lump-sum fee for delivery of the full scope of consulting engineering services. The price must include all costs, expenses and specialist inputs necessary to complete the assignment. The lowest-priced admissible quotation will receive the maximum marks, with other admissible quotations scored on a pro-rata basis. |  |  |  |  |  |  |  |  |  |
| B |  | Approach, Methodology and Programme | 30% |  |  | 3,000 | 1,800 |  |
| Tenderers must describe their proposed approach and methodology for delivering all phases of the assignment, including survey and investigation, preliminary and detailed design, statutory approvals, PSDP duties, works procurement, construction supervision, contract administration, quality assurance, commissioning and handover. The response must include a clear programme, key milestones, risk management measures, stakeholder coordination arrangements, quality-control procedures and an explanation of how cost, time and design risks will be managed. Marks will be awarded for the clarity, completeness, practicality and project-specific nature of the response. |  |  |  |  |  |  |  |  |  |
| C |  | Technical Merit of the Proposed Team and Resources | 25% |  |  | 2,500 | 1,500 |  |
| Tenderers must provide details of the proposed team, including the lead engineer, PSDP resource and any specialist personnel. Submissions must demonstrate relevant qualifications, professional accreditation, experience of watermain and utilities projects, public works contract administration, construction supervision and liaison with local authorities and Uisce Éireann. Tenderers must also demonstrate adequate capacity and availability. Curriculum Vitae, limited to two A4 pages per person, may be submitted. |  |  |  |  |  |  |  |  |  |
| D | Environmental Considerations |  |  | 5% | 500 |  |  | 300 |  |
| Tenderers must outline practical and proportionate measures to minimise the environmental impact of the consultancy services and to support environmentally responsible project delivery. Measures may include efficient site-visit planning, digital-first documentation, minimisation of printing, consideration of low-carbon design and construction options, responsible materials selection, waste prevention, protection of water and biodiversity, and environmental monitoring during construction. Marks will be awarded for relevant, measurable and contract-specific commitments. |  |  |  |  |  |  |  |  |  |

## Methodology for Calculating the Cost Score

The following formula will be applied to the cost score:

The lowest cost tender that also meets all the minimum requirements of the qualitative award criteria will receive the maximum score achievable under this criterion.  The scores of the other valid tenders will be calculated using the following formula:

| Lowest Cost from a Bona Fide Tender | A |
| --- | --- |
| Maximum Points available for Cost | B |
| Cost for the tender being evaluated | C |
| Formula employed | A x B C |

## Methodology for Calculating Scoring of Qualitative Criteria

Each qualitative criterion will be assessed using the following weighted system

| Scoring Range | Description |
| --- | --- |
| 90 - 100% | Excellent response with very few or no weaknesses and exceeds requirements, and provides comprehensive, detailed, and convincing assurance that the Tenderer will deliver to an excellent standard. |
| 80% - <90% | A very good response that demonstrates real understanding and fully meets the requirements and significant assurance that the Tenderer will deliver to a very high standard. |
| 70% - <80% | A good response that demonstrates appropriate understanding and fully meets the requirements and appropriate assurance that the Tenderer will deliver to high standard. |
| 60% - <70% | A satisfactory response which demonstrates a reasonable understanding of requirements and gives reasonable assurance of delivery to an adequate standard. |
| < 60% | Less than 60% is unacceptable and considered ineligible from further consideration. |

Note: where there is a tie-break, the economic operator with the highest quality score will be awarded the quotation.  In a case where the overall qualitative scores are identical the economic operator with the highest score on the highest weighted qualitative criterion will be awarded the quotation.

All information regarding the evaluation process or potential outcomes shall remain confidential until after the conclusion of the quotation process.

# Format of Response

Economic operators are required to complete the separate Quotation Response Document (QRD) which contains:

    - General Economic operator Information

    - Information regarding compliance with the Suitability Criteria – tax, insurances and declarations

    - The Quotation Form for pricing information and where relevant response to the Qualitative Award Criteria.

Please ensure you read the Instructions to economic operators Quoting as detailed in Section 8.

# Instructions for economic operators quoting

## Closing Date

The closing date for receipt of quotations is listed on the title page of this document. Quotations that are received late will not be considered in this competition.

## Submission of Quotations

Quotations must be submitted via www.etenders.gov.ie.

## Queries

All queries regarding this quotation must be submitted via the process listed on the title page of this document. Queries should also be marked referencing the title of the procurement.

Queries should be raised as soon as possible and, in any case, at least 3 days before the closing date.

For the purpose of circulating responses, queries will be edited to avoid disclosing the identity of the querist, and any sensitive information included in the query should be clearly indicated.

## Currency and Payments

The currency in which all prices and rates shall be tendered, and which payments under the contract will be paid, shall be Euro (€). All prices and rates quoted should be exclusive of VAT, with the applicable rate of VAT clearly indicated.

A schedule of payments will be agreed with the successful tenderer and invoices shall be submitted in accordance with the terms agreed with the Contracting Authority.

## Confidentiality

The distribution of the quotation documents is for the sole purpose of obtaining offers. The distribution does not grant permission or licence to use the documents for any other purpose. Economic operators are required to treat the details of all documents supplied in connection with the quotation process as private and confidential.

## Conflict of Interest

Any conflict of interest involving a tenderer (or tenderers in the event of a consortium bid) must be fully disclosed to the Contracting Authority.  Any registrable interest involving the tenderer and the Contracting Authority or employees of the Contracting Authority, or their relatives must be fully disclosed in the tender submission or should be communicated to the Contracting Authority immediately upon such information becoming known to the tenderer, in the event of this information only coming to their notice after the submission of a bid and prior to the award of the contract.  Failure to disclose a conflict of interest may disqualify a tenderer or invalidate an award of contract, depending on when the conflict of interest comes to light.

## Freedom of Information Acts

All responses to this Request for Quotation will be treated in confidence and no information contained therein will be communicated to any third party without the written permission of the tenderer except insofar as is specifically required for the consideration and evaluation of the response or as may be required under law, including the Freedom of Information Act 2014, EU and Irish Government Procurement Procedures, or in response to questions, debates or other parliamentary procedures in or of the Oireachtas (the Irish Parliament).

Tenderers are asked to consider if any of the information supplied by them in response to this request for tenders should not be disclosed because of its sensitivity. However, any blanket or all-encompassing request for exemption from disclosure is not acceptable; tenderers must identify explicitly any such information and give relevant reasons for considering it to be economically sensitive or confidential in nature. If this is the case, tenderers should specify the information that is sensitive and the reasons for its sensitivity. The Contracting Authority cannot guarantee that any information provided by tenderers, either in response to this tender or in the course of any contract awarded as a result thereof, will not be released pursuant to the Contracting Authority’s obligations under law, including the Freedom of Information Act 2014, or to those under EU and Irish Government Procurement rules. The Contracting Authority accepts no liability whatsoever in respect of any information provided which is subsequently released, or in respect of any consequential damage suffered as a result of such disclosure.

## Data Protection

Data Protection Laws” means all applicable national and EU data protection laws, regulations and guidelines including but not limited to Regulation (EU) 2016/679 on the protection of natural persons with regard to the processing of personal data and on the free movement of such data, and repealing Directive 95/46/EC (the “General Data Protection Regulation”), the Data Protection Act, 2018 and any guidelines and codes of practice issued by the Data Protection Commission or other supervisory authority for data protection in Ireland from time to time.

The Contracting Authority will be a Controller (where Controller has the meaning given under the Data Protection Laws) in respect of any Personal Data (where Personal Data has the meaning given under the Data Protection Laws) required to be provided by the Tenderer in response to this Request for Quotation.

The Tenderer, as Controller in respect of any Personal Data provided by it in its Tender, is required to confirm by way of statement in the “Declarations” section of the accompanying Quotation Response Document (QRD) that all Data Subjects (where Data Subject has the meaning given under the Data Protection Laws) whose Personal Data is provided by the Tenderer have consented to the processing of such Personal Data by the Tenderer, the Contracting Authority, the Evaluation Team and the supplier of the etenders.gov.ie website, for the purposes of the participation of the Tenderer in this Competition or that the Tenderer otherwise has a legal basis for providing such Personal Data to the Contracting Authority for the purposes of its participation in this Competition.

## Publicity

Economic Operators shall not undertake (or permit to be undertaken) at any time, whether at this stage or after the award of the agreement, any publicity activity with any section of the media in relation to this tender/agreement other than with the prior written consent of the Contracting Authority.  Such consent shall extend to the content of any publicity.  For the purposes of this paragraph, the word “media” includes (but is not limited to) radio, television, newspapers, trade and specialist press, the Internet and e-mail accessible by the public at large and the representatives of such media.

The Contracting Authority will have the right to publicise or otherwise disclose to any third-party information regarding this process and the agreement.

## Tax Compliance

It will be a condition of award of this contract and any subsequent contract that the successful economic operator(s) comply with all EU and national tax laws.  Economic operators are referred to the Irish Revenue web site http://www.revenue.ie. Non-resident economic operators should apply to the Office of the Revenue Commissioners, Non-Resident Tax Clearance Unit, Office of the Collector General, Sarsfield House, Francis Street, Limerick, Ireland; e-mail: nonrestaxclearance@revenue.ie.

## Withholding Tax

Relevant payments shall be subject to Irish ‘Professional Services Withholding Tax’ at the prevailing rate (currently at 20%) as laid down by the Revenue Commissioners in Ireland. Non-residents may be able to reclaim such deducted Tax from the Office of the Revenue Commissioners in Ireland, International Claims Section located currently at Government Buildings, Nenagh, Co. Tipperary, Ireland (Tel: +353-67-63400).

## Irish Legislation and Law

Economic Operators should be aware that national legislation applies in other matters such as Employment, Working Hours, Official Secrets, Data Protection and Health and Safety. Tenderers must have regard to statutory terms relating to minimum pay and to legally binding industrial or sectoral agreements in the Contracting Authority tenders and in delivering contracts awarded to them. The contract(s) awarded on foot of this tender process will be governed by Irish law.

## Dignity at Work

The successful economic operator(s) shall comply with all relevant legislation relating to dignity at work. As a public body and employer, the Contracting Authority is committed to a policy of equality of opportunity for all personnel.

In line with the Disability Act 2005, accessibility requirements should be clearly stated in request for tenders / quotations where applicable. Under Section 27 of the Act the Contracting Authority is required to ensure that both the goods supplied, and services provided to it are accessible to persons with disabilities.

## Interference and Inducement to Purchase

Any effort by the economic operator to unduly influence the Contracting Authority, relevant agency personnel or any other relevant persons or bodies in the process of examination, clarification, evaluation and comparison of quotations and in decisions concerning the Award of Contract shall have their quotation rejected. The presumptions (including as to any gift, consideration or advantage) and other provisions under the Criminal Justice Act 2018, and all other measures for the time being governing the subject-matter in any applicable jurisdiction, shall be applicable.

## Notification of Evaluations

All parties will be informed of the outcome of their proposals following evaluation and any necessary clarifications. All information regarding the evaluation process or potential outcomes shall remain confidential until after the conclusion of the tender process.

## Replacement Personnel

Notification must be sent in writing (by post or electronic means) as soon as possible to the Contracting Authority on any proposed change of nominated personnel, such change to be subject to the written approval of the Contracting Authority.  Replacement personnel must be of equal or better standing that the existing personnel in terms of qualifications and experience.

## Copyright

The Contracting Authority will have copyright ownership of any material developed for use by the Contracting Authority under the terms of this quotation. The successful tenderer may have a non-exclusive licence to use such material but only for its own purposes (subject to agreement).

## Brand Names, etc.

Please note in relation to this tender document; where reference is made to a particular make, source, process, trademark, type or patent, that this is not to be regarded as a de facto requirement.  In all such cases it should be understood that the reference in question is accompanied by the words "or equivalent”.

## Responsibility of Successful Party

As a condition of award, it shall be the successful tenderer’s sole responsibility to ensure they have taken account of all obligations under the Contract including supply chain and related risk factors.